A company is having manufacturing plants and warehouses in various parts of the country. They

manufacture ice-cream and milk products. They want to build software to achieve two goals.

- Manage the inventory

- Quickest delivery to the customers

Assignment 1:

- Please make a BRD which can be presented to the client along with complete development and resource plan.

Project Title:

Integrated Inventory & Delivery Management System for Ice Cream and Milk Products

1. Executive Summary

The company operates multiple manufacturing plants and warehouses across the country. The objective is to develop a centralized software solution that:

- Tracks and manages inventory at all plants and warehouses in real-time.

- Optimizes deliveries to ensure quickest possible turnaround time for customers.
This project will improve supply chain efficiency, reduce wastage of perishable goods, and enhance customer satisfaction.

2. Business Objectives

- Objective 1: Provide real-time visibility into stock levels at plants & warehouses.

- Objective 2: Automate reordering based on predefined minimum stock levels.

- Objective 3: Optimize delivery routing using customer location and nearest warehouse.

- Objective 4: Reduce product spoilage by enabling FIFO (First In, First Out) stock rotation.

- Objective 5: Enable reporting and analytics for management decision-making.

3. Scope

In-Scope:

- Inventory management (stock updates, tracking, replenishment triggers)

- Delivery management (route optimization, shipment tracking)

- Integration with existing ERP for sales and finance data

- Real-time dashboard and reporting module

Out of Scope:

- Physical automation of warehouse operations (robots, conveyors)

- Manufacturing process automation (only inventory level monitoring is considered)

4. Stakeholders

| Stakeholder | Responsibilities |
| --- | --- |
| Project Sponsor | Approve budget & final deliverables |
| Business Analyst | Elicit requirements, create BRD, manage scope |
| Development Team | Build and deploy solution |
| QA Team | Test the solution, ensure defect-free release |
| Warehouse Managers | Manage stock, receive goods, update system |
| Logistics Team | Plan, track, and optimize delivery |

5. Functional Requirements

- Inventory Module:

  - Record goods receipt from plants

  - Record goods issue to customers

  - Automated alerts for low stock

  - FIFO-based stock rotation

- Delivery Module:

  - Assign orders to nearest warehouse

  - Auto-allocate delivery vehicle & route

  - Track delivery status (in-transit, delivered)

  - Capture proof of delivery (POD)

- Reporting Module:

  - Inventory status report (daily/weekly/monthly)

  - Delivery performance report

  - Wastage report

  - Demand forecasting (basic level)

6. Non-Functional Requirements

- Performance: System must process updates within 2 seconds.

- Scalability: Must support 100+ warehouses and 10,000 daily transactions.

- Availability: 99.9% uptime.

- Security: Role-based access control, encryption for data in transit.

7. Assumptions

- All warehouses have internet-enabled systems.

- GPS-enabled vehicles are available for delivery tracking.

- ERP system integration APIs are available.

8. Constraints

- Must be delivered within 6 months.

- Limited internal IT team — vendor support needed.

9. Risks

| Risk | Mitigation |
| --- | --- |
| Data inconsistency across plants | Use real-time API-based data sync |
| Delay in ERP integration | Begin integration work in parallel with development |
| User adoption issues | Provide training sessions & user manuals |

10. Success Criteria

- Inventory mismatch reduced by >90%.

- Delivery time reduced by 25% within first 3 months.

- User adoption > 95% by end of first quarter post go-live.

11. Development & Resource Plan

Approach: Waterfall Model (phased development)

| Phase | Deliverable | Timeline | Resources Needed |
| --- | --- | --- | --- |
| 1. Requirement Gathering | BRD, FRD | 4 weeks | BA (2), SME (2) |
| 2. System Design | High-level design, DB schema | 3 weeks | Solution Architect (1), DB Designer (1) |
| 3. Development | Inventory & delivery modules | 8 weeks | Developers (4), UI/UX Designer (1) |
| 4. Testing | Test cases, defect resolution | 4 weeks | QA Team (3) |
| 5. UAT | Sign-off by business users | 2 weeks | BA (1), End Users (2) |
| 6. Deployment | Production release | 1 week | DevOps (1), IT support (1) |
| 7. Training & Handover | User manuals, training sessions | 2 weeks | BA (1), Trainer (1) |

- Prepare process flow diagram using your imagination.

Assignment 2:

1. Write an introduction letter to a client introducing yourself as a business analyst in charge of

working with the client and his team to start the business understanding process.

Answer:

Dear Jay,

I hope this message finds you well.

My name is Abhishek xyz, and I am pleased to introduce myself as the Business Analyst assigned to your project. I will be working closely with you and your team to initiate the business understanding process and ensure that we capture your goals, challenges, and requirements with accuracy.

As your Business Analyst, my primary responsibility will be to:

- Collaborate with you and the key stakeholders to gather and document business requirements.

- Analyze your existing processes and identify opportunities for improvement.

- Translate your requirements into clear specifications for the development team.

- Ensure alignment between your business objectives and the final solution delivered.

Our immediate next step will be to schedule a kick-off meeting where we can discuss your current inventory and delivery processes, key priorities, and success criteria for this project. This will help us set a clear direction and roadmap for the engagement.

I look forward to partnering with you and your team to deliver a solution that meets your expectations and adds significant value to your operations.

Please feel free to share your availability for the kick-off session or any initial documentation you would like us to review beforehand.

Thank you for your time and support.

Best Regards,
Abhishek xyz,
Business Analyst,
Times
xxxxxxxxxx

2. Prepare a brief BRD and SRS for a project- Horoscope or Ticketing system or online store.

Answer:

We will create the BRD and SRS for an Online store:

1. Business Requirement Document (BRD)

Project Title: Online Store – E-Commerce Platform

1. Introduction

The Online Store project will aim to develop an e-commerce web application where customers can browse products, add them to a cart, and purchase them online securely. The platform should support product management, user management, and order processing.

2. Business Objectives

- Provide customers with an intuitive platform to shop online.

- Reduce manual effort in handling orders by automating order management.

- Increase sales by offering online promotions, discounts, and recommendations.

- Ensure a smooth and secure checkout process to boost customer trust.

3. Scope

- In-Scope:

  - User Registration/Login

  - Product Catalog & Search

  - Shopping Cart & Checkout

  - Online Payment Integration

  - Order Tracking

  - Admin Panel for Inventory Management

- Out-of-Scope:

  - Offline store sales integration

  - Logistics/Fleet management beyond order status updates

  - Complex multi-vendor marketplace

4. Stakeholders

- Business Owner: Project Sponsor

- End Users: Online shoppers

- Operations Team: Inventory managers

- Developers & QA Team: Solution implementers

- Payment Gateway Provider: External stakeholder

5. High-Level Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| BRD-1 | Customers must be able to register/login securely | High |
| BRD-2 | Product search and filters must be available | High |
| BRD-3 | Shopping cart and checkout must work seamlessly | High |
| BRD-4 | Payment gateway integration for online payments | High |
| BRD-5 | Admin dashboard for adding/editing products | Medium |
| BRD-6 | Customers should get order confirmation and tracking | High |

6. Assumptions & Dependencies

- Reliable internet connectivity is assumed.

- Payment gateway APIs will be provided by a third-party provider.

- Inventory data will be managed internally by the business team.

7. Risks

- Security risks: Data breaches during payment transactions.

- Scalability risk: Traffic spikes during promotions or festivals.

2. Software Requirement Specification (SRS)

Project Title: Online Store – E-Commerce Platform

1. Functional Requirements

| ID | Functional Requirement | Description |
| --- | --- | --- |
| FR-1 | User Management | Register, login, logout, password reset |
| FR-2 | Product Catalog | Browse products by categories, search and filter |
| FR-3 | Shopping Cart | Add, remove, update quantities of products |
| FR-4 | Checkout Process | Enter shipping details, select payment option |
| FR-5 | Payment Gateway | Secure integration with external payment provider |
| FR-6 | Order Tracking | View order history, check order status |
| FR-7 | Admin Panel | Add, edit, delete products, manage stock |

2. Non-Functional Requirements

| NFR ID | Requirement |
| --- | --- |
| NFR-1 | System should support 1000 concurrent users |
| NFR-2 | Website should load within 3 seconds |
| NFR-3 | Must comply with PCI-DSS security standards |
| NFR-4 | Should be responsive and mobile-friendly |
| NFR-5 | System uptime should be 99.5% or higher |

3. System Interfaces

- Payment Gateway API: For online payments

- Email/SMS API: For order confirmation notifications

4. Use Case (Example)

Use Case Name: Place an Order
Actor: Customer
Description: Customer browses products, adds them to the cart, proceeds to checkout, pays, and receives order confirmation.

Preconditions: Customer must be logged in.
Postconditions: Order details stored in the database, confirmation sent to customer.

3. Make an ERD of creating a support ticket/Ticketing life cycle.

Answer: This ERD will represent how tickets move through their lifecycle (from creation to resolution) and the entities involved.

Entities & Attributes

- User

  - User ID (PK)

  - Name

  - Email

  - Role (Customer, Support Agent, Admin)

  - Contact Number

- Ticket

  - Ticket ID (PK)

  - Title

  - Description

  - Priority (Low, Medium, High, Critical)

  - Status (Open, In Progress, Resolved, Closed)

  - Created Date

  - Closed Date

- Category

  - Category ID (PK)

  - Category Name (e.g., Technical, Billing, General Query)

- Comment

  - Comment ID (PK)

  - Comment Text

  - Comment Date

- Attachment

  - Attachment_ID (PK)

  - File_Name

  - File_Path

  - Uploaded_Date

- Audit_Log

  - Log_ID (PK)

  - Action (Created, Updated, Status Changed)

  - Action_Date

4. User story of shopping from ecommerce.