## Slide 1: CRM Salesforce for Banking
Prepared by :Lolabhattu Surya Likhitha
Date : 25/07/2025

## Slide 2: Situation
In the current banking workflow, Relationship Managers (RMs) are assigned specific customer portfolios and are expected to maintain regular contact with these customers to ensure service satisfaction and to generate business leads (e.g., Savings Account or Current Account references). Most of this process is handled manually or using disconnected systems with limited visibility or tracking.

## Slide 3: Problem
No centralized platform to view, manage, and update customer portfolios
Customer interactions (calls and remarks) are often not tracked systematically
Missed follow-ups due to lack of alerts or structured workflows
Difficulty in measuring RM performance and customer engagement levels
Inefficient process leading to missed cross-selling opportunities

## Slide 4: Opportunity
Implementing CRM Salesforce offers a digital platform to manage RM portfolios
Enables RMs to log calls, update remarks, and track SA/CA references in real-time
Provides management with dashboards to monitor activities and performance
Enhances customer satisfaction through timely, well-documented service
Improves lead conversion rates and overall operational efficiency

## Slide 5: Purpose Statement (Goals)
To implement a CRM solution (Salesforce) that enables RMs to:
View and manage their customer portfolio
Record service requests
Track call outcomes and references for SA/CA
Improve customer satisfaction and internal reporting

## Slide 6: Project Objectives
• Enable RMs to access real-time portfolio data via CRM Salesforce
• Capture call interactions and remarks after each customer call
• Track and manage references for new SA/CA accounts
• Integrate CRM with bank’s existing core banking systems
• Ensure mobile compatibility for on-the-go access

## Slide 7: Success Criteria
• 100% onboarding of RMs onto CRM Salesforce within 3 months
• 25% increase in lead conversions via SA/CA references within 6 months
• Reduction in manual data entry by 50%
• Improved reporting and visibility into RM activities

## Slide 8: Agile Approach
• Methodology: Scrum
• Sprints: 2-week sprints over a 12-week development cycle
• Key Ceremonies: Daily Stand-ups, Sprint Planning, Sprint Review, Sprint Retrospective
• Team Roles: Product Owner, Scrum Master, Dev Team, QA, Business Analyst

## Slide 9: Epics & User Stories
Epic 1: Portfolio Management
• As an RM, I want to view my customer portfolio so I can prepare before calls.
• Epic 2: Call Logging
• As an RM, I want to record call details and remarks so I can track customer concerns.
• Epic 3: Reference Tracking
• As an RM, I want to enter and follow up on SA/CA references shared by customers.
• Epic 4: Reporting & Dashboard
• As a Manager, I want to view call stats and performance metrics per RM.

## Slide 10: Timeline (Agile Release Plan)
• Sprint 1–2: Setup, CRM configuration, Portfolio view
• Sprint 3–4: Call logging features and remark input
• Sprint 5–6: Reference module and dashboard setup
• Sprint 7: UAT, Training, Go-Live

## Slide 11: Risks & Dependencies
• Legacy data integration challenges
• Change resistance from RMs
• Downtime risk during CRM rollout
• Dependence on core banking system APIs

## Slide 12: Resources
• People: BA, CRM Developer, Tester, Product Owner, Trainer
• Time: 3 Months (6 Agile Sprints)
• Tools: Salesforce CRM, Jira, Postman (for API Testing)
• Budget: 10L

## Slide 13: Conclusion / Next Steps
• Finalize backlog and priority items
• Confirm user access levels and training plan
• Start Sprint 0: Environment setup, access control, and team onboarding