# Nurturing Process – Capstone Project 1 – Part – 1/3

### Question 1 – BPM

Identify business process model for online agriculture store - (Goals, Inputs Resources, Outputs, Activities, Value created to the end customer)

## Answer

GOAL –

- Enable farmers, especially in remote areas, to easily acces and purchase agriculture products (fertilizers, seeds, pesticides)

- Create a centralized online platform to connect with manufacturers.

- Reduce challenges farmers face in procuring quality product timely.

- Improve productivity a profitability in farming through timrly and easy product access.

INPUTS –

- Farmers needs and feedback (requirements), product details from manufacturing (fertilizers, seeds, pesticides), internet connectivity, budget allocation, trained project team (Mr. Henry, Mr. Pandu, MR. Dooku), CSR initiative.

RESOURCES –

- Web/ mobile applications, APT IT Solutions, warehousea (for storage and delivery), office space, project budget (Rs 2 crores), skilled manpower.

analyst

- HUMAN RESOURCES -from APT IT Solutions

Mr. Karthik - Delivery head

Mr. Vandanam – Project manager

Ms. Juhi – Senior Java developer

Mr. Teyson, Ms. Lucci, Mr. Tucker, Mr. Bravo -Java developers

Mr. Mike - Network Administrator

Mr. John – Database Administrator

MR. Jason and Ms. Alekya – tester

Me – Business

OUTPUTS –

- Improved product accessibility for farmers, sales growth for manufacturing, real -time ordering and delivery, increased productivity in farming.

ACTIVITIES –

- Collect requirement from stakeholders

- Develop user friendly application

- Onboard manufacturers

- Ensure logistics and delivery system

- Provide customer service support

VALUE –

- Empowering remote farmers

- Transparent and direct access to agriculture products

- Customer satisfaction through convenience and reliability

## Question 2 – SWOT

Mr. Karthik is doing SWOT analysis before he accept this project. What aspects he should consider as strength, as weakness, as opportunity and as threat.

## Answer

| Strengths - Strong Technical Team - Clear Business Need - Financial Support - Defined Stakeholders and Governance - Strong Sponsor Commitment - APT IT SOLUTIONS’ Experience | Weaknesses - Limited Domain Experience - Connectivity Challenges - Dependency on stakeholders’ Involvement - Scalability Planning May be Complex - User Training& Literacy Barriers |
| --- | --- |
| Opportunities - High Market Potential - Government & NGO Support - First-Mover Advantage - Expansion Possibilities - Brand growth for APT IT SOLUTIONS | Threats - Competition - Farmer Resistance to Technology - Regulatory or Legal Challenges - Supply Chanin Issues - Security Risks |

## Question 3- Feasibility study

Mr. Karthik is trying to do feasibility study on doing this project in Technology (Java), Please help him with points {HW SW Trained Resources Budget Time frame} to consider in feasibility Study.

## Answer

- Technology used- Based on Data Base Server, payment gateways, security and APIS’

- Web Server- Apache, Nginx.

- Database Server – MYSQL

- Programming Language – Java, HTML

- Content management System - Wordpress, magento, CMS

HARDWARE –

- Web Server – Dell Power Edge, HP Proliant, IBM SystemX.

- Database Servers - Dell Power Edge, HP Proliant, IBM SystemX.

- Load Balancers – F5 Big -IP, Citrix Net Scaler HA Proxy.

- Storage Device – Dell Equal Logic, HP 3 PAR, Net App FAS.

SOFTWARE –

- Content Management – Word press, Drupal, Magento

- Ecommerce platform -WooCommerce, Shopify, Magento

- Payment gateway -Paypal, stripe, authorize.net

- Security Applications – SSL Certificate, Firewall, Anti – Malware

RESOURCE –

- Java Development team

- Project manager

- Tester

- DB Admin

- Network admin

- Business analyst

BUDGET –

- Total amount – 2 crores

- Estimated amount -92 lakhs

- Hardware -30 lakhs

- Software – 15 lakhs

- Developers’ salaries – 35 lakhs

- Miscellaneous (training, support, testing)- 12 lakhs

TIME FRAME –

- Requirement Gathering – 1 month

- Design and Architecture – 1 month

- Development (frontend and backend)- 7 to 8 months

- Testing and bug fixing -2 months

- UAT and Deployment – 1 month

- Training and support phase -2 to 3 months

## Question 4 – GAP analysis

Mr Karthik must submit gap analysis gap analysis to Mr Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future process) to showcase in the GAP Analysis.

Answer

CURRENT STATE

- Farmers, especially in remote areas, face significant difficulties in physically procuring fertilizers, seeds and pesticides. This often involves travelling long distance to limited local shops.

- Limited selection of products available at local vendors or physical stores. Farmers might not have access to specific brands or types of products they need, leading to suboptimal farming practices.

- Farmers often deal with multiple intermediaries, leading to opaque pricing and potentially higher costs for essential inputs. lack of competitive pricing options.

- Farmers typically have to arrange their own transport to collect the product, adding to their, effort and expense.

DESIRED STATE-

- Farmers can easily browse and purchase a comprehensive range of products from anywhere with internet connectivity, eliminate geographical barriers and reducing travel time and effort. Product will be delivered direct to their location.

- The platform will accept and display details of vast variety of fertilizers, seeds, and pesticides directly from multiple manufacturers.  This ensures wider choice and real time information on product availability.

- By connecting farmers directly with manufacturers (or through streamline supply chain), the platform can offer more transparent pricing. This potentially reduces costs for farmers by minimizing middlemen commissions.

- The online store will manage the logistics, ensuring products are delivered directly to the farmers locations. This significantly reduces the farmers logistical burdens and allows them to focus on farming.

## Question 5- Risk Analysis

List down different riak factors that may be involved (BA Risks and process /Project Risks)

## Answer

INTERNAL RISK-

These are the risks originate from within the project or the organizations control

- Dependence on external vendors for product supply and inventory manage -ment

- Developers or testers may lack domain oar tech -specific skills.

- Lack of proper tracking or requirement of documentation can cofuce taem.

EXTERNAL RISKS –

- Farmers may hesitate to use digital tools due to literacy or trust issues.

- Regulatory challenges: changing agriculture GST or data.

BUSINESS ANALYST RISKS –

- Incomplete requirement: BA may miss capturing real user needs due to vague inputs from stakeholders.

- Changing requirements: requirements may evolve frequently due to market or stakeholder changes.

- Communication barrier.

- Domain knowledge gap.

PROJECT RISKA-

- Timeline delays may happen due to dependencies, rework or poor planning.

- Budget overrun

- Inadequate time or skill for testing could lead to bugs post launch

- Technical complexcity: integration with payment, logistics and user system may be difficult

## Question 6 – Stakeholder Analysis (RACI Matrix)

Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take decisions and who are the influencers

| PAYMENT PROCESS |  |  |  |
| --- | --- | --- | --- |
| R/A/C/I | Names | Designation | Details |
| Responsible | Mr. Jason | Manager Operations | Email Id- Jason@123.com Ph No. 000000000 Reach out:- 9 AM To 1 PM |
|  | Mr. Teyson | Technical SME Payment | Email Id- teyson@123.com Ph No. 678567456 Reach out:- 9 AM to 1 PM |
|  | Miss. Juhi | Software Developer | E mail Id- juhi@123.com Ph No. 678567456 Reach out – 9 AM to 1 PM |
| Accountable | Mr. Vandanam | Project Manager | Email Id- vandanam@123.com Ph No. 000000000 Reach out – 9 AM to 1 PM |
|  | Me | Business Analyst | Email Id- ABC@gmail.com Ph No. 123654789 Reach out – 9 AM to 1 PM |
|  | Mr. John | Client SPOC | Email Id- John@123.com Ph No. 123456789 Reach out – 9 AM to 1 PM |
| Consulted | Mr. Pandu | HR Head | Email Id- pandu@123.com Ph No. 456789123 Reach out – 9 AM to 1 PM |
|  | Miss. Lucie | Process Manager | Email Id- lucie@123.com Ph No. 456789123 Reach out – 9 AM to 1 PM |
|  | Mr. Mike | Network Admin | Email Id- mike@123.com Ph No. 456789123 Reach out – 9 AM to 1 PM |
| Informed | Mr. Henry | Sponsor | Email Id- henry@123.com Ph No. 456789123 Reach out – 9 AM to 1 PM |
|  | Miss. Alekya | Client BA | Email Id- alekya@123.com Ph No. 456789123 Reach out – 9 AM to 1 PM |
|  | Mr. Karthik | Project Head | Email Id- karthik@123.com Ph No. 456789123 Reach out – 9 AM to 1 PM |

## Question 7 – Business Case Document

Help Mr Karthik to prepare a business case document

## Answer

- Why is this project initiated?

- This project is initiated by Mr Henry, a succesful and wealthy businessman, out of a desire to help his childhood friends peter, kevin and ben and by extension many other farmers, who are facing difficulties in their day-to-day work.

- Creating an online platform can streamline the supply chain make products more accessible and potentially offer better pricing or varieties to farmers.

- What are the current problems?

- Difficulty in procuring fertilizers: Farmers struggle to easily acquire necessary fertilizers.

- Challenges in obtaining seeds: Farmers, as highlighted by kevin, face problems in buying specific seeds for their crops.

- Issue with pesticide access: Ben concern about accessing appropriate or effective pest control solutions.

- Geographycal barriers: Farmers in remote areas have limited access to physical stopres or distributors for agricultural products.

- Farmers may not access to the wide range of product or comparative pricing, lerading to suboptional purchacing decision.

- With this project how many problems could be solved?

- Farmers can any where can buy the seeds, pesticides and fertilizers through internet connectivity, overcoming geographyal limitations.

- The online store provides a convinient platform for farmers to browse, select and order products without physical travel

- By facilitating easier access to pesticides, the project could indirectly contribute to great reducing pests and improving crop yeild.

- Farmers can access broader range of products from various manufacturer.

- Farner save time and travel costs associated with traditional procurement methods.

- It empowers farmers with digital tools.

- What are the resource required?

- Financial resource

Budget:2 crores INR provided by soony company under their CSR initiative.

- HUMAN RESOURCES -from APT IT Solutions

Mr. Karthik (Delivery head)

Mr. Vandanam (Project manager)

Ms. Juhi (Senior Java developer)

Mr. Teyson, Ms. Lucci, Mr. Tucker, Mr. Bravo (Java developers)

Mr. Mike (Network Administrator)

Mr. John (Database administrator)

Mr. Jason and Ms Alekya(testers)

Me (business analyst)

- Technology used- Based on Data Base Server, payment gateways, security and APIS’

- Web Server- Apache, Nginx.

- Database Server – MYSQL

- Programming Language – Java, HTML

- Content management System - Wordpress, magento, CMS

- Timeline :18 months for project completion.

- How much organizational change is required to adopt this technology?

The organizational change required will primarily impact SOONY company and APT IT solutions, as well as farmers themselves:

- For SOONY company:

- Establishing and overseeing an e-commerce operation, which may be a new domain for the company.

- Financial management: Managing a dedicated budget and tracking ROI for a new type of initiative.

- For APT IT SOLUTIONS:

- Project management methodologies: Adopting agile and wterfall methodologies suitable for e-commerce development.

- Team collaboration: Ensuring seamless collaboration between various roles

- Skill adaptation: While java is known, specific e-commerce framework integration might require upskilling.

- For farmers (end users):

- Farmers need to adopt digital literacy to use online platform. This is a significant from traditional procurement methods. The application needs to be “user friendly” to facilitate this.

- Shifting from known local suppliers to an online platform requires building trust in digital system and quality of product.

- Ensuring the access to stable internet connection (even in remote areas) is crucial for their adoption.

- What is the time frame to recover ROI?

The direct “return on investment” (ROI) in a typical financial sence might be challenging to calculate, as this project is initiated as CSR (corporate social responsibility) initiative by SOONY company with a budget of 2 crores INR. For CSR project, the “return” is often measured in terms of social impact, brand reputation, and achieving the projectsgoals, rather than diorect financial profit.

- Within 18 months development timeline or shortly after launch (e.g., within 6-12 months post launch), the project should aim to show a significant number of farmers registered, products purchased and positive feedback.

- How to identify stakeholders?

Stakeholders for “online agricuiture products store” project can be identified as follows:

- Primary stakeholders (Directly impact /involved):

- Farmers: the ultimate beneficiaries and end – users of the platform. Their needs and feedback are paramount.

- Mr Henry: the initiator and visinary behind the project.

- Peter, kevin and ben who reprtesents the target farmer community and provide initial insights into problems.

- SOONY company leadership: Mr Pandu (financial head), Mr dooku (project coordinator) and provide initial insight into problems.

- from APT IT Solutions

Mr. Karthik (Delivery head)

Mr. Vandanam (Project manager)

Ms. Juhi (Senior Java developer)

Mr. Teyson, Ms. Lucci, Mr. Tucker, Mr. Bravo (Java developers)

Mr. Mike (Network Administrator)

Mr. John (Database administrator)

Mr. Jason and Ms Alekya(testers)

Me (business analyst)

- Secondary stakeholders (indirectly impacted/influenced):

- Agricultural product manufacturer/vendors.

- Logistics /delivery partners.

- Governament agencies /regulatory bodies.

- Local community leaders/agricultural extension workers.

- Competitors: Other online or offline agricultural input suppliers whose strategies might influence this project.

- Pyament gatewys or specific financal services are integrated.

## Question 8- Four SDLC Methodologies

The Committee of Mr Henry, Mr Pandu, and Mr Dooku and Mr Karthik are having a discussion on project development approach.

Mr Karthik explained to Mr Henry about SDLC. And four methodologies like sequential Iterative Evolutionary and agile. Please share your thougts and clarity on methodologies.

## Answer

- Waterfall Model (Sequential Approach)

The waterfall model is known for its orderly, step -by – step process, where each phase must be completed before moving to the next. Its linear structure makes it easy to track progress and maintain documentation discipline.

Phases:

Requirement Gathering ---System Design---Implementation (Coding)—Testing-

Deployement—Maintenance

Why use waterfall:

This model excels when requirements are clearly defined and remain                               stable throughout the project. Its rigorous documentation and review stages make it deal for regulated environments or those requiring ongoing maintainance clarity.

Advantages:

- Simple to understand and implement.

- Effective control of budget, time, and changes.

- Potential to early issue detection.

- Suitable for small team.

II.  Iterative Model

The Iterative model breaks development into small, manageable cycles. Each

Cycle produces a working version of the software, allowing for feedback, re- evaluation, and gradual enhancement.

How it works:

- Build an initial simple varsion of the system.

- Gather feedback and test.

- Refine and expand in the next iteration.

- Repeat until the final product meets user needs.

Why use iterative:

It’s ideal when requirement isn’t fully known at the start or are likely to evolve,

Allowing the team to adapt based on real world usage.

Advantages:

- Ongoing stakeholders’ engagement and feedback

- Gathering feedback and test

- Refine and expand in next iteration

- Repeat until the final product meets user needs

III. Spiral model:

The spiral model itegrates elements of both waterfall and iterative methods, with a strong emphasis on risk management and prototyping. Each spiral loop consists of four activities: planning, risk analysis, engineering and user evalutions.

How it works:

- Start with planning and requirement analysis

- Identify and assess potential risks

- Build and test prototypes or system components

- Evaluate results with stakeholders

- Refine and proceed to next loop

Why use spiral:

Best for large, complex, or high-risk projects where it’s important to anticipate and address risks early.

Advantages:

- Strong focus on continous risk assessment and control

- Allows flexible chances at every stage

- Stakeholder feedback is incorporate throughout the project

IV. Agile Model (Scrum framework):

Agile is an adaptive methodology that delivers projects in small, workable segments called sprints, usually lasting 2-4 weeks. Scrum is a popular agile framework that uses short time -boxed     iteractions called “Sprints’’ to deliver increments of functionally.

How it works:

- Breaking projects into small, manageable cycle that deliver working software frequently.

- Continuously involving the customers for feedback and adapting to changing requirements

- Empowering cross -funtional teams to make decisions and manage their work.

- Regularly reflecting on processes to become more effective and efficient

- Prioitizing fuctional deliverables over extensive documentation

Why use agile:

The Agile model is used to adapt quickly to changing requirements and deliver value incrementally through continuous collaboration and feedback.

Advantages:

- Easily adapt to evolving requirements

- Higher customer satifaction

- Delivers working features in short iterations

- Issues are found and addresses early

## Question 9 -Waterfall RUP Spiral and scrum model

They discussed model in SDLC like wterafall RUP Spiral and scrum. You put forth your understanding on these model

## Answer

- Waterfall Model:

The waterfall model is a grandfather of SDLC approaches. It’s called “waterfall” because just like water casecading down steps, each project phase flows into the next and doesn’t look back.

Key features:

- Linear and sequential: Every phase -requirement, design, coding, testing, deployement Must be completed fully before moving forward

- Strict documentation: Each step produces detailed paperwork, ensuring traceability and clarity.

Best for:

Project with fixed requirement, strict documentation needs, or requiring clear audit trails.

- Rational Unified process (RUP):

RUP is a heavyweight, process-driven methodology developed by IBM. Think of it as an organized, oterative evolution of waterfall, designed to reduce risk and improve team coordination in large projects.

Key features:

- Iterative and Incremental: Development happens in repeated cycles or iterations, allowing adjustments as the project evolves.

- Phased approach: Divides the lifecycle into inception, Elaboration, Construction, and Tramnsitition phases.

- Role -Based: Every team member (from analyst to tester) has specific responsibilities.

Best For:

Complex projects where risks are significant and needs may change over time, yet control and documentation remain important.

- Spiral Miodel

The spiral Model cemntres on risk management and is shaped, as the name suggests, like a spiral-each cycle adds clarity, prototypes, and confidence.

Key Features

- Risk-Driven: Each loop addresses risks explores solutions, and inmcorporates feedback.

- Evolving protiotypes: Early and regular prototyping means design flaws are caught before major investments.

- Felxible Planning: Acknowledges that large projects will encounter uncertainty and adapts accordingly.

Best for:

Projects where risks are high or not fully known at the start-think complex integration, new techonologies, or regulatory needs.

IV Scrum Model (Agile Framework)

Scrum is one of the most popular Agile methodologies.  It’s all about rapid progress, adaptability, and tight -knit teamwork.

Key Features

- Sprint-Based Delivery: Work is organised into short cycles ( sprints), usually 2-4 weeks long each producing a project increment.

- Daily Stnadups: Team meets daily to discuss what’s next, and roadblocks.

- Roles: Scrum Master (Guide/Facilitator), product owner (sets priorities), and the Development Team (Builds the product).

- Continuous Feedback: Stakeholder inputs is gathered often, helping tems adjust priotrities on the fly.

Best For:

Projects with 	fast-changing requirements, new product development, or pressure to deliver usable features quickly.

| Model | Structure | Flexibilioty | Feedback points | Best For |
| --- | --- | --- | --- | --- |
| Waterfall | Linear, stepwise | Low | End of project | Fixed, regulated requirements |
| RUP | Iterative, phased | Medium | End of each phase | Large, complex systems |
| Spiral | Cyclical, risk-based | High | Every iteration | High risk, mission- critical |
| Scrum | Agile, sprint-based | Very high | Every sprint | Dynamic, evolving projects |

Each model has its strengths and the right one depends on your project’s needs, team size, risk, and how often you expect change; these models fits a spefic type of project and organizational requirement.  For fixed, regulated environments, Waterfall or RUP may excel; for uncertain, used-driven software, Spiral or scrum can offer huge advantages.  Waterfall offers predictability and control, RUP ensures managed flexibility, Spiral focuses on managing risk, and Scrum powers angle, collabrative teams to deliver quickly.

## Question 10- Waterfall Vs V-model

Write down the difference between waterfall model and V model.

| ### Waterfall | ### V-model |
| --- | --- |
| Waterfall model is low in cost. | V-model is expensive. |
| In waterfall model testing activities starts at later stages. | In V -Model testing activities start with the first stage. |
| Move in linear ways. | Don’t move in linear way. |
| Less customer involvement. | More customer involvement. |

## Question 11 – Justify your choice

As a BA, state your reason for choosing one model for this project

### Answer

As a BA, I choose waterfall model for this project because

- Best suitable for small projects

- Every process is reviewed well.

## Question 12- Gantt Chart

The committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT)

# GANTT CHART

| Resource | Week 1 | Week 10 | Week 20 | Week 29 | Week 38 | Week 46 | Week 55 | Week 65 | Week 73 | Week 78 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Manager |  |  |  |  |  |  |  |  |  |  |
| Business Analyst |  |  |  |  |  |  |  |  |  |  |
| Java Developer |  |  |  |  |  |  |  |  |  |  |
| Testers |  |  |  |  |  |  |  |  |  |  |
| Network Admin |  |  |  |  |  |  |  |  |  |  |
| Training &support phase |  |  |  |  |  |  |  |  |  |  |

## Question 13 -Fixed Bid Vs Billing

Explain the difference between Fixed bid and Billing projects

## Answer

| FIXED BID PROJECT | BILLING PROJECT |
| --- | --- |
| - A fixed bid project is one in which the service provider agrees to deliver a specific scop of work for a fuixed price. | - A billing project is one in which the service provider bills the client for actual time and materials expended on the project. |
| - The scope of work, deliverable and timeline are agreed upon upfront. | - The client pays for the service providers time and expences. |
| - The service provider assumes the risk for any cost overruns or delays. | - The scope of work can be adjusted as needed throughout the project. |

## Question 14 – Prepare timesheets of BA in various stages of SLDC

- Design timesheet of a BA

- Development timesheet of a BA

- Testing timesheet of a BA

- UAT timesheet of a BA

- Develoyment implementation timesheet of a BA

| ## 1. Requirement gathering phase |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| 1. | Identify stakeholders &initial contact | Meeting to list down stakeholders (Mr Henry, committee, farmers, Manufaturers) | 09:00 AM | 10:00 AM | 1 hour |
| 2. | Client Interaction | Interview with Mr. Henry committee members (Mr pandu, Mr Dooku) | 10:00 AM | 12 :00 PM | 2 hours |
| 3. | Farmer&User interviews | Zoom calls/in person discussions with peter, kevin, ben, &other farmers | 01:00 PM | 03:00 PM | 2 hours |
| 4. | Preliminary BRD drafting | Working on initial BRD template, outlining high- level scope | 03:00 PM | 05:00PM | 2 hours |
| 5. | Team meeting | Discussion on initial inputs with project manager and lead developer | 05:00 PM | 06:00 PM | 1 hour |
|  | Daily total |  |  |  | 8 hours |

| 2. Requirements analysis phase |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| 1. | SRS/Functional spec detailing | Deep dive into specific features (e.g. Product listing, dearch filters) | 09:00 AM | 12:00 PM | 3 hours |
| 2. | Use case & user story definition | Drafting detailed use cases/user stories for key functionalities (e.g. Farmer places order) | 01:00 PM | 03:00PM | 2 hours |
| 3. | Process flow Mapping | Creating flowcharts for orders processing, inventory updates, etc. | 03:00 PM | 04:30 PM | 1.5 hours |
| 4. | Requirement validation meeting | Presenting detailed requirements to committee for feedback and initial validation | 04:30 PM | 05:30 PM | 1 hour |
| 5. | RTM & Updates | Updating requirements traceability matrix; logging review comments | 05:30 PM | 06:00 PM | 0.5 hour |
|  | Daily total |  |  |  | - hours |

| - design phase |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| 1. | System architecture review | Attending meeting with tech team to uderstand high- level design | 09:00 AM | 10:30 AM | 1.5 hours |
| 2. | Database design discussion | Consulting with DB admin to ensure data model supports business requirements | 10:00 AM | 12:00 PM | 1.5 hours |
| 3. | UI/UX Wireframe review | Providing feedback on UI/UX mockups to ensure usability for farmers & manufacturers | 01:00 PM | 03:00 PM | 2 hours |
| 4. | Clarifying design details | Answering questions from java developer on specific requirement interpretation | 03:00 PM | 04:30 PM | 1.5 hour |
| 5. | Test strategy input | Discussion with testers on key scenarios to focus on for testing | 04:30 PM | 05:30 PM | 1 hour |
| 6. | Documentation sync-up | Updating SRS/use cases based on any design -driven clarifications | 05:30 PM | 06:00 PM | 0.5 hours |
|  | Daily total |  |  |  | - hours |

| 4.Development phase |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| 1. | Daily stand -up/sync | Participating in daily team stand-up to hera progress and impediments | 09:00AM | 09:30 AM | 0.5 hour |
| 2. | Requirement clarification | Answering ad -hoc questions from java developers regarding features being coded | 09:30 AM | 12:00 PM | 2.5 hours |
| 3. | Functional walkthroughs | Reviewing partially developed features with developers to confirm aligements with requirements | 01:00 PM | 03:00 PM | 2 hours |
| 4. | Bcaklog refinement (if any) | Working with PM to refine upcoming development task /stories for next iteration | 03:00 PM | 04:30 PM | 1.5 hours |
| 5. | Internal team sync | Discussion with PM on development progress and potential scope adjustments | 04:30 PM | 05:00 PM | 0.5 hour |
| 6. | Documentation updates | Updating any requirement changes or clarifications that arise during coding | 05:00 PM | 06:00 PM | 1 hour |
|  | Daily total |  |  |  | 8 hours |

| 5. Testing phase |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| 1. | Test case review | Reviewing test cases prepared by tester for module | 09:00 AM | 11:00 AM | 2 hours |
| 2. | Defect triage meeting | Participating with tester and developers to prioritize abd discuss logged defects | 11:00 AM | 12:30 PM | 1.5 hours |
| 3. | Exploratory/ functinal testing | Conducting hands -on testing from business user perspective on developed features | 01:30 PM | 04:00 PM | 2.5 hours |
| 4. | Test data support | Assisting testers in creating or verifying test data for complex scenarios | 04:00 PM | 05:00 PM | 1 hour |
| 5. | Status Reporting | Preparing internal on testing progress and defect trends for PM | 05:00 PM | 06:00 PM | 1 hour |
|  | Daily total |  |  |  | 8 hours |

| 6. UAT (User acceptance testing) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| 1. | UAT Test scenario prep | Collaboration with Peter, Kevin, Ben (farmer) to define real -world UAT scenario | 09:00 AM | 11:00 AM | 2 hours |
| 2. | UAT Session facilitation | Guiding users through testing the application, providing instruction and clarification | 11:00 AM | 01:00 PM | 2 hours |
| 3. | Defect logging & Clarification | Documenting issues reported by users during UAT, adding details for dev team | 02:00 PM | 04:00 PM | 2 hours |
| 4. | User feedback collection | Capturing qualitative feedback from UAT participants on usability and functionality | 04:00 PM | 05:00 PM | 1 hour |
| 5. | UAT Status reporting | Compiling UAT progress, key issues, and preparing updates for Mr. Henry and committee | 05:00 PM | 06:00 PM | 1 hour |
|  | Daily total |  |  |  | - hours |

| - Deployment & Implementation case |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| 1. | Pre – Deployment checks | Confirming all UAT defect are resolved and preparing for go-live checklist | 09:00 AM | 10:30 AM | 1.5 hours |
| 2. | Deployment Monitoring | Being available during deployment with NW Admin, DB Amin, Release Engineers) for business verification | 10:30 AM | 12:30 PM | 2 hours |
| 3. | Post -Deployment sanity checks | Performing quick functional checks on the live environment after deployment | 01:30 PM | 03:00 PM | 1.5 hours |
| 4. | User training /documentation support | Reviewing or contributing to user manual and training materials for farmers/ manufacturers | 03:00 PM | 04:30 PM | 1.5 hours |
| 5. | Initial user feedback & hypercare | Collecting immediate feedback from user’s post – go -live and addressing minor queries | 04:30 PM | 05:30 PM | 1 hour |
| 6. | Project closure activities | Attending post -implementation review meetings, documenting lessons learned | 05:30 PM | 06:00 PM | 0.5 hour |
|  | Daily total |  |  |  | 8 hours |