Document 1: Definition of Done

Definition of Done – Integrated Resource Center (IRC) Module – Macmillan Education Project

The Definition of Done (DoD) ensures that every backlog item related to the IRC module meets agreed, measurable, and quality-focused standards before being considered complete

Checklist for DoD – IRC Module:

- Implemented and committed code for intended IRC functionalities (e.g., resource upload, categorization, search, and download).

- Assumptions and requirements for the IRC user story are fully met.

- Application build compiles without errors for IRC-related changes.

- Unit tests written for IRC features, with all tests passing.

- IRC module deployed successfully to the staging/test environment that mirrors production.

- Cross-browser and cross-device tests for IRC features pass (based on project requirements).

- UI/UX for IRC module reviewed and approved by the UX designer.

- QA validation performed for IRC functionalities, with all reported issues resolved.

- IRC feature tested thoroughly against documented acceptance criteria.

- Product Owner approval obtained for the IRC deliverable.

- Code refactoring completed where applicable for IRC components.

- Any configuration or build changes related to IRC are documented.

- User and technical documentation updated to include IRC module changes.

- Peer code review for IRC-related commits completed and approved

Document 2- Product Vision

| Scrum Project Name: | Macmillan Education – Integrated Resource Center (IRC) Module |  |  |
| --- | --- | --- | --- |
| Venue: | Online Scrum Board |  |  |
| Date: | Start Time: 12-March-2025 | End Time: 12-Aug-2025 | Duration:5 Months |
| Client | Macmillan Education |  |  |
| Stakeholder List: | Product Owner, UX Designer, QA Lead, Dev Team, Content Managers, System Admins |  |  |
| SCRUM TEAM |  |  |  |
| Scrum Master: | Priya Mehta |  |  |
| Product Owner : | Shruti Shembatkar |  |  |
| Scrum Developer 1: | Sakshi Rajole |  |  |
| Scrum Developer 2: | Meghana Wagh |  |  |
| Scrum Developer 3: | Ganesh Prabhu |  |  |
| Scrum Developer 4: | Pratik Jadhav |  |  |
| Scrum Developer 5: | Rohini Bhadane |  |  |