## Slide 1: Internal Loan Operating System (Replication of Kastle)
Waterfall Project
Prepared By- Shrimi Rastogi Date- 02-09-2025

## Slide 2: Situation/Problem/Opportunity
PNB Housing Finance Ltd. currently uses the Kastle system for loan origination and management. While Kastle has supported business operations for many years.
Reliance on an external vendor has introduced challenges in customization, integration, licensing costs, and long-term scalability.
To address this, the organization has an opportunity to build an internal Loan Operating System (LOS) that replicates Kastle’s existing functionality exactly, while giving PNBHFL full ownership, control, and flexibility for future enhancements.

## Slide 3: Purpose Statement (Goals)
The purpose of this project is to design, develop, and implement an internal Loan Operating System (LOS) that is identical to Kastle in terms of functionality, business rules, and workflows.
Ensuring continuity of operations while reducing dependency on third-party vendors.

## Slide 4: Project Objectives
Solution selection and design aligned with Kastle’s existing workflows, loan lifecycle features, and compliance requirements.
Solution prototyping and testing to validate replication of account creation, loan disbursement, EMI scheduling, collections, NPA handling, and closure.
Data migration from Kastle to the new LOS with complete reconciliation of balances and schedules.

## Slide 5
Training, user adoption, and transition to ensure smooth migration without disrupting business operations.
Integration with Kastle front-end, Payment Gateways, Document Management Systems (DMS), and regulatory reporting tools.

## Slide 6: Success Criteria
Exact replication of Kastle features and workflows without gaps.
Improved availability and accessibility of loan account information, collateral records, repayment schedules and customer data.
Reduced system downtime and faster response times compared to the current system.
Regulatory compliance automation for RBI/NHB reporting.
High user acceptance, with ≥90% satisfaction score from end users post-go-live.
Smooth transition from Kastle with reconciled balances and minimal business disruption.

## Slide 7: Methods/Approach
Establish a project steering committee with representatives from Business, IT, Risk, Finance, and Compliance to define detailed business and system requirements by mapping Kastle functionality.
And select the elicitation techniques to gather requirements like workshops, interviews, Document Analysis,
Example: Some of the Functional requirements are-
Product Setup: home loan, LAP; ROI = base + spread; reset frequency; risk grade; charges library.
Interest/Charges: penal interest, bounce charges, notice fees; GST computation & rounding.
Schedule Engine: standard EMI, reducing balance; partial prepayment; interest capitalization policy; day‑count basis.
Receipting: auto‑apply hierarchy (penal→charges→interest→principal configurable)
Delinquency: bucket 0–X with DPD calculation; legal case stages.
Foreclosure: statement generation; waiver approval; NOC; lien release trigger.
Reports: Generating Loan Account Statements, Schedules, aging,NPA reports, collection efficiency, Regulatory and Audit reports

## Slide 8
Some of the Non-Functional requirements-
Performance: 99.9% business hours; planned maintenance windows pre‑defined
Connectivity: Proper System connectivity
Compliance: data retention & Maintaining policy standards; configurable disclosures and reports, Audit Trails.
Security : Maintain Data Security, strong password/rotation; encryption in transit & at rest; field‑level masking
Select development approach (in-house development or vendor-assisted build) to replicate Kastle functionality, architecture and workflows.
Conduct detailed requirement gathering workshops , Interviews to capture Kastle’s existing workflows and enhancements if needed.

## Slide 9
Plan, Design and implement the new operating System using waterfall Phases-
Requirements Gathering & Analysis:
- Conduct workshops with Operations, Risk, Finance, IT, and Compliance to capture business workflows from Kastle.
- Document functional requirements (loan creation, disbursement, EMI, NPA, foreclosure, closure)
- Capture non-functional requirements (performance, security, audit, regulatory)
- Approve Business Requirement Document (BRD)
Design:
- Create High-Level Design (HLD) for overall architecture and integrations and Create Low-Level Design (LLD) for modules: Disbursement, EMI Engine, Collections, NPA, Reporting.
- Define interfaces for LOS, GL, Payment Gateway, DMS, and Regulatory Reporting
- Infrastructure and security design.

## Slide 10
Development & Coding:
- Develop all core LOS modules (account creation, disbursement, repayment, collections, NPA)
- Configure workflows identical to Kastle and Build integrations with LOS front-end, Payment Gateway, DMS.
- Unit testing by developers.
Testing:
- End-to-end functional testing of LOS workflows
- Validate integrations with LOS front-end, GL, Payment Gateway, DMS
- Fix defects identified in SIT
User Acceptance Testing (UAT) :
- Business users execute test scenarios to validate replication of Kastle
- Validate loan lifecycle functions, regulatory reporting, and reconciliations
- Capture and fix defects.

## Slide 11
Deployment & Implementation:
- Final cutover from Kastle to new LOS
- Go-Live with business and IT monitoring
- Hypercare support for 4 weeks to resolve high-priority issues
- Handover to IT support team
Train users and technical staff, prepare SOPs, and establish helpdesk and support processes.
Go-Live with New Internal System and after cutover from Kastle, followed by hypercare and transition to BAU support.

## Slide 12: Resources
People – Business users (Operations, Finance, Risk), IT development and QA teams, trainers, project sponsor, vendor/partner consultants (if needed).
Time – Implementation within 9 months (38 Weeks) following the Waterfall Methodology.
Budget – Hardware, software, training, and development services not to exceed Rs. 2,00,00,000
Other – Third-party audits, Reference site visits, and Dataquest/industry reports not to exceed Rs. 40,00,000.

## Slide 13: Risks and Dependencies
Current system familiarity: Staff are accustomed to Kastle; they may compare every detail with Kastle; small deviations could cause resistance.
Cost justification: Replicating Kastle provides limited visible “new” benefits, making ROI less tangible.
Integration dependencies: Timely availability of APIs and stable connectivity with LOS, GL, and Payment Gateways is critical.
Data migration: Legacy data quality issues and inconsistencies could delay reconciliation and cutover.
Regulatory dependencies: RBI/NHB policy changes during the project may require design adjustments.

## Slide 14: To Be Completed by Appropriate Manager
Project Sponsor Project Manager

## Slide 15
THANK YOU