## Slide 1: Job Diva – Transforming Recruitment Through ATS
Prepared by – Piyush Chaudhary
Date – 23-July-2025

## Slide 2: Situation –
The company is managing its recruitment processes through a combination of manual methods, email communication, spreadsheets, and disjointed tools. This fragmented approach led to several operational inefficiencies, such as prolonged time-to-hire, inconsistent candidate evaluation processes, poor collaboration among hiring teams, and a lack of visibility into recruitment performance metrics.
Recruiters were spending significant time on administrative tasks like resume sorting, status updates, and interview scheduling, which reduced focus on candidate engagement and strategic hiring. Candidate experience was also negatively impacted due to delays in communication and lack of transparency throughout the application process.

## Slide 3: Problem –
Job Seeker would often submit resume and application forms which were manually reviewed .
Resume were physically sorted and categorized often leading delays and potential error.
Recruiter would manually review each application, searching of keywords and qualification.
Screening, scheduling interviews, and communicating with candidates were all manual task.
All the Resumes are stored in file manager , in a folder.
Details of candidates are stored in Excel with manual process.
Details of client side are also stored in Excel spreadsheet.
Manual processes were labor-intensive and time-consuming, leading to delays in the hiring process.
Manual recruitment was often more expensive due to the time and resources required.
Manual processes were prone to errors and inconsistencies.

## Slide 4: Opportunity –
Automative repetitive tasks like job posting, resume screening, interview scheduling and candidate communication freeing up recruiter time for more strategic work.
Central repository for all candidate information, making it easier to track progress, manager communication and access relevant data.
Collaboration among hiring team by providing a shared platform for candidate feedback.
It reduce time to hire, leading to a more positive candidate experience and potentially attracting top talent.
One click job posting, making it easier for candidate to apply.
Valuable insights into recruitment metrics, such as time to hire, cost per hire and source of hire, allowing data driven decision making.
Advance search and filtering capabilities help recruiters quickly identify and priorities the most qualified candidates.
It help to evaluate the performance of different recruitment channels and strategies enabling recruiters to optimize their effort.

## Slide 5: Purpose Statement (Goal) –
The Primary goal of Job Diva is to streamline and automate the end-to-end recruitment process, enabling HR teams, hiring manager and recruiter to manage candidate more efficiently and effectively.
The system aims to enhance the overall candidate experience by offering a user friendly, mobile optimize application interface and timely status updates.
It will include robust search and filtering capabilities to quickly identify qualified candidates and incorporated tools for communication, collaboration and interview scheduling to reduce time to hire.
The Job Diva will also support legal and regulatory compliance, ensure secure handling of sensitive candidate data, and provide real time analytics and reporting to improve decision making.
Additionally, the system will be designed for scalability, customizable workflows, and seamless integration with existing HR tools and platforms to support current and future recruitment need.

## Slide 6: Project Objective -
Automated Resume Screening – Implement a system that automatically parses and screens resume per file with at least 90% accuracy.
Reduce Time to hire – Decrease average time to hire by 30% within months of implementation.
Centralize the Candidate data – Develop a centralize repository that stores 100% of candidate data securely, accessible to authorized users only.
Improve Candidate Experience – Achieve at least an 80% of candidate satisfaction rate based on post application surveys with in first quarter of launch.
Enable workflow customization – Provide configure recruitment workflow that supports at least 3 different hiring process (e.g. tech, sales, healthcare)
Ensure Legal and Data compliance – Implement GDPR (General data protection regulation) and EEOC (Equal employment opportunity commission) compliance check in all candidate data handling processes by go live.
Integrate with Existing Tools – Integrate the Job Diva with at least 3 core systems (e.g. HRIS, email/Calander, job boards).
Provide User Access Management – Implement role-based access control to ensure data security and privacy.
Support Multi device Access – Ensure the system works seamlessly on desktop, tablet and mobile devices.

## Slide 7: Success Criteria -
Reduced Time to hire – The average time to hire decreases by at least 30% within the first 6 months.
Higher User Adaptation Rate – AT least 90% of recruiters and hiring managers are actively using this system within 3 month of go live.
Improved candidate satisfaction – Candidate satisfaction score (via post application survey) improved by 20% or more compared to baseline matrices.
System Uptime and Performance – The Job Diva maintains at least 99.9% uptime and processes job application or searches.
Accurate Resume Parsing and candidate Matching – The resume parsing tool achieves a minimum of 90% of accuracy in extracting candidate data.
Regulatory Compliance – The system is fully complaint GDPR and EEOC employment regulation by launch.
Integration Success – Seamless Integration with at least 3 core system (e.g., tech, sales and healthcare) is completed with no critical issues.
Reduction in Manual tasks – Recruiter report at least a 40% reduction in manual workload related to resume screening, interview scheduling and candidate follow up.
Customize Reporting Delivered – At least 10 customizable reports and dashboards are fully functional and used regularly.

## Slide 8: Methods/Approaches -
Requirement Gathering and Analysis : -
> Conduct one on one or group interview with HR, recruiters, hiring manager and IT.
> Organize collaborative session to map current recruitment workflow and pain points.
> Collect structural input from user at scale
> Review existing recruitment SOP, job board contract, HR tools, compliance deadlines.
> Watch recruiter perform task to identify inefficiency or unmet needs.
Process Mapping : -
> Use flowchart or diagram to show how recruitment work today and how it will look post Job Diva.
> Visualize system interaction from both recruiter and candidate perspective.
Functional and Non function Requirement Definition : -
> Business requirement document and software requirement specification .
> Rank features from MoSCoW technique.

## Slide 9
Solution Evolution and Design Support :-
> Work with solution Architect or vendor to ensure the ATS design with project Goals.
> Facilitate Vendor selection
> Participate in prototype and wireframe review to validate functionality and UX.
Testing Support :-
> Assist in writing test cases based on requirement.
> Support User Acceptance Testing (UAT) with users.
> Log and help prioritize defects and change requests.

## Slide 10
Change Management and Training :
> Collaborate with HR to create training material and user guides.
> Provide business focused walkthrough to explain the new ATS improve their daily workflow.
> Capture and escalate the user feedback post rollout.
Performance Measurement :-
> Define KPI (e.g. time-to-hire, user adoption rate, candidate satisfaction).
> Create dashboards and reports to monitor performance and ROI.
> Conduct post implementation reviews to assess success against project objectives.

## Slide 11: Resources -
People : For completion of this project we need Project manager, HR/recruitment Lead, Hiring managers, IT lead, Developers, QA/Testers, Change Manager and vendor Support team.
Time : Total project duration is 6-8 months.
Budget : Total Ballpark budget is INR 2,00,00,000.
Tools and Technology : For efficient completion of this project tools required like ATS platform (Greenhouse, workday), Project Management ( Jira), Documentation tool (confluence, SharePoint), Process Molding (Lucid chart, Visio), Testing tools (TestRail) etc.
Other Resources :
> Access to current HR system – for integration and migration planning.
> Sample Job description and candidate profile – For testing and workflow mapping.
> Legal and Compliance Input – To ensure GDPR and EEOC compliances
> Training Material – User guides, FAQ and onboarding videos
> Post go live support channels – Helpdesk, vendor SLA

## Slide 12: Risks -
Risk | Description | Impact
Scope Creep | Stakeholders may request new features mid-project | Delay, budget overrun
Low User Adoption | Recruiters or hiring managers resist using the new system | Reduced ROI, process breakdown
Data Migration Issues | Inaccurate or incomplete migration of historical candidate data | Data loss, recruitment delays
Integration Failures | Job Diva fails to integrate with HRIS, email, or job boards | Process disruptions
Compliance Risks | GDPR, EEOC, or other regulatory non-compliance | Legal consequences, fines
Vendor Delays | Delayed support or customization from the ATS vendor | Timeline slippage
Budget Overruns | Underestimated cost for licenses, customizations, or support | Project stall or funding issues

## Slide 13: Dependencies -
Availability of Stakeholders – Input from HR, recruiter, Hiring manager needed for requirement.
Integration with existing system – ATS must connect with HRIS, email/Calander, job boards.
Vendor Implementation Support – For setup, customization or onboarding.
Legal Compliance input – To ensure policies like GDPR are addressed in system.
Data migration from Legacy tools – Resume and candidate data must be moved to new ATS.
User acceptance Testing – Users must validate the system before go-live.

## Slide 14: To Be Completed By Appropriate Manager -
Project Sponser – xxxxxx
Project Manager - xxxxxx