Agile Document

1.Definition of Done: Definition of Done is a technique where the team agrees on, and permanently displays a list of criteria which must be met before a backlog item is considered done.

That is the team has to create a well, defined, unambiguous, measurable, agreed upon, and shared definition of done between all team members.

The best form of definition of done representation is a checklist of activities that has to demonstrate the agreed valued and quality of a user story so, this checklist should include.

- Acceptance criteria (To satisfy customer requirements for a product)

- Quality criteria (to satisfy quality requirements for a product)

Check list for DOD:

- Product code for presumed functionalities:

A student management system needs functionalities for managing student data, admissions, attendance, grades and communication.

- Assumptions of user stories met:

For user stories related to student management system, several assumptions can be made their assumptions depends upon user needs, system capabilities and the environment in which system will operate.

Example: the student information entered in the system is accurate and up to date

- projects build without errors for student management system:

To ensure that this project builds without errors, focus on very careful planning, proper implementation and through leveling.

Unit tests and written and passing:

This indicates that the software developers have created and successfully executed tests for individual components and student management system, ensuring each past function as intended.

- Project deployed on the test environment identical to production platform:

For student management system, deploying the project on a test environment that missions the productions platform ensures through testing going line this approach allows for accurate simulation of the real-world scenario the goal is to identify resolve potential issues in a n on production environment, minimizing risks and ensuring a smooth transition to the line system.

Example: Testing outline registration or perform load testing to ensure the system can handle peak usage during enrollment period.

- Test on devices/ browsers listed in this project assumptions passed.

This means that the system functions as expected on the specified devices or browsers outline in the projects initial assumptions. This validation ensures that a board range of users including those with different devices and browsers can access and utilize the system without accounting any functional issues.

- Feature ok-end by UX designers.

A UX designer can significantly enhance a student management system by focusing on features that prioritize users – friendliness, efficiency and accessibility.

Example. Prioritize dashboard, search and filter options.

- QA performed and issues resolved:

This project requires quality assurance (QA) to ensure data security accuracy. QA testing involves various functionalities like identifying and resolving issues such as incorrect data handling, security breaches.

Ex: Assuring system quality to protect sensitive student data form unauthorized login. This includes testing user authentication, data encryption and access control.

- Feature is tested against acceptance criteria:

Feature like displaying students’ past assessments scores, would be a specific condition that must be met for the feature to the considered complete and functional.

Ex: to display student past assessment scores.

To valid student ID, options to select form multiple assessment and clear exact display.

- Feature ok- end by product owner:

Product owner focusing on ensuring the system meets the needs of students, teachers and administrators.

As product owner is responsible for designing, prioritizing and maintain the product backlog, which includes users’ stories and defects, ensuring that it aligns with overall product vision and goals.

Ex: Attendance management, fee management, admission management etc.

- Refactoring completed:

Refactoring is nothing but systematically improving the structure without alerting its external behavior.

Ex: generating a report which will improving the accuracy and efficiency and regenerating a report.

- Any configuration or build changes.

A student management system manages various aspects of student’s data, including academic records attendance and communication.

So, any configuration or updates its database structure, user interface and underlying software components.

Ex: A build in change might involve in adding a new field in student record in the data base like adding students pressured pronouns (his/her) this change would be documented in released page, including data base schema modification and also any chamoe in the API for accessing the field.

- Documentation updated:

Any information on the student management system documentation that has been updated.

EX: data management, user access etc.

- Peer code review performed:

Students assessing each other’s code to improve its quality learn from each other and enhance their understanding of the system.

Document 2:

product vision:

| Target group | needs | product | value |
| --- | --- | --- | --- |
| educational institutes are the market segment the product address | primarily solves the problem of inefficient and scattered student data management. streamlines various administrative and academic tasks, making information readily accessible to stakeholders | Student management system, can significantly improve efficiency, reduce manual work load and ultimately contribute to a more supportive and effective learning environment | A Student Management System (SMS) significantly benefits universities by streamlining operations, improving communication, and enhancing data-driven decision-making. It centralizes student data, automates tasks, and provides valuable insights, ultimately leading to increased efficiency, better student outcomes, and a more effective learning |
| The target users are students, teachers and administrators. | the need of the project is to mainly to manage and utilize student data efficiently, communication and over all student experience | Yes, it is feasible to develop student management system | The business goals of a student management system (SMS) are multifaceted, generally aiming to improve operational efficiency, enhance student success, and support data-driven decision-making. |

Document 3:

| user story No: 01 | tasks: 01 | Priority:01 |
| --- | --- | --- |
| As a student |  |  |
| I want to log in to the system |  |  |
| so that I can access my personal information and course details. |  |  |
| BV: 50 | CP:05 |  |
| Acceptance Criteria |  |  |
| User can enter email id and password. System validates credentials against the database. successful login redirects to the appropriate dashboard ford for course details. If failed login shows an error message. Password reset option available for via email. |  |  |

| user story No: 02 | tasks: 02 | Priority:01 |
| --- | --- | --- |
| As a student |  |  |
| I want to view my class schedule |  |  |
| so that I can see what classes I have when |  |  |
| BV: 100 | CP:08 |  |
| Acceptance Criteria |  |  |
| The student must be able to log in to the system before accessing the schedule. A "Class Schedule" option must be visible in the student dashboard or menu. Course name, course code, Day(s) of the week Start and end time Instructor’s name (optional, if available) Classroom/online meeting link (if applicable) The schedule must show information in a clear, organized format (e.g., table, calendar, or list view) |  |  |

| User story no:03 | Task:3 | Priority:02 |
| --- | --- | --- |
| As a student I want to check our college holidays calendar So that I can access to account credentials |  |  |
| BV:10 | CP:3 |  |
| The system should display the college holiday calendar clearly. Students should be able to view holidays by date and month. The holiday calendar should be accessible after logging into the student account. Students should be able to check the calendar from both desktop and mobile devices. |  |  |
| BV: | CP: |  |

| user story No: 04 | tasks: 03 | Priority:02 |
| --- | --- | --- |
| As a student |  |  |
| I want to access course materials (like materials and lecturer notes and assignments) |  |  |
| so that I can study and complete my course work. |  |  |
| BV: 100 | CP:5 |  |
| Acceptance Criteria |  |  |
| Student can log in to the system to view available course materials. Student can see lecture notes, study materials, and assignments for each enrolled course. Materials are organized by course and topic/module. Student can download or view materials in supported formats (e.g., PDF, DOC, PPT). Student can access materials any time after they are uploaded by the lecturer. System should show the upload date for each material. |  |  |

| user story no: 05 | tasks: 04 | Priority:01 |
| --- | --- | --- |
| As a student |  |  |
| I want to view my grades |  |  |
| so that I can track my academic progress |  |  |
| BV: 10 | CP:03 |  |
| Acceptance Criteria : |  |  |
| the student is viewing their grades, When the system displays a grade that is below a certain threshold (e.g., 60%), Then the system should highlight the grade in red to indicate a potential issue. |  |  |

| user story no: 06 | tasks: 05 | Priority:03 |
| --- | --- | --- |
| As a student |  |  |
| I want to submit assignments online |  |  |
| so that I can easily turn in my work |  |  |
| BV: 50 | CP:05 |  |
| Acceptance Criteria |  |  |
| The system should allow the student to upload assignment files. The system should accept common file formats (e.g., PDF, Word, Excel). The student should receive a confirmation message after successful submission. The student should be able to view the submitted assignment in their account. The system should not allow submissions after the due date. |  |  |

| user story no: 07 | tasks: 01 | Priority:01 |
| --- | --- | --- |
| As a student |  |  |
| I want to view and pay my fees |  |  |
| so that I can manage my financial obligations |  |  |
| BV: 100 | CP:8 |  |
| Acceptance Criteria |  |  |
| The system should display the student’s total fees, paid amount, and pending balance. The student should be able to view a detailed breakdown of fee components (e.g., tuition, library, lab). The student should be able to select a payment method (e.g., credit card, debit card, net banking, UPI). The system should allow partial or full payment of fees. After successful payment, the system should generate a receipt and show confirmation. The system should update the pending balance immediately after payment. The student should be able to download or print the payment receipt |  |  |

| user story no: 08 | tasks: 01 | Priority:01 |
| --- | --- | --- |
| As a student |  |  |
| I want to register of course |  |  |
| so that I can enroll in the classes I need |  |  |
| BV: 50 | CP:05 |  |
| Acceptance Criteria |  |  |
| The system should allow the student to view available courses. The student should be able to select a course to register. The system should confirm successful registration. The system should prevent registration if the course is full. The system should prevent duplicate registrations for the same course. The student should be able to view a list of registered courses after enrolment |  |  |

| user story no: 09 | tasks: 01 | Priority:01 |
| --- | --- | --- |
| As a student |  |  |
| I want to update my personal information (like address or phone number) |  |  |
| so that profile is accurate |  |  |
| BV: 50 | CP:05 |  |
| Acceptance Criteria |  |  |
| The system should allow the student to view their current personal information. The student should be able to edit fields such as address, phone number, and email. The system should save the updated information successfully. The updated details should be visible immediately after saving. The system should confirm that changes were saved with a success message |  |  |

| user story no: 10 | tasks: 02 | Priority:03 |
| --- | --- | --- |
| As a student |  |  |
| I want to receive notifications about importance deadlines or announcements |  |  |
| so that I don’t miss anything important |  |  |
| BV: 50 | CP:03 |  |
| Acceptance Criteria |  |  |
| The system should send a notification when a new announcement is posted. The system should notify the student about upcoming deadlines (e.g., assignments, exams, fee payments). Notifications should appear on the student’s dashboard after login. Students should receive notifications through email or SMS (if contact details are provided). Notifications should clearly show the title, date, and details of the deadline/announcement. The system should mark notifications as "read" after the student views them. |  |  |

| user story no: 11 | tasks: 01 | Priority:02 |
| --- | --- | --- |
| As a student |  |  |
| I want to view academic calendrer |  |  |
| so that I can plan my activities |  |  |
| BV: 100 | CP:8 |  |
| Acceptance Criteria The student can access the academic calendar from the system. The academic calendar shows important dates (e.g., semester start/end, exams, holidays, deadlines). The calendar is easy to read and understand. The student can view the calendar any time after logging in. |  |  |

| user story no: 12 | tasks: 03 | Priority:04 |
| --- | --- | --- |
| As a student |  |  |
| I want to communicate with my instructors and class mates through the system |  |  |
| so that I can collaborate on projects |  |  |
| BV: 100 | CP:03 |  |
| Acceptance Criteria The system should allow students to send and receive messages to/from instructors and classmates. The system should provide group chat or discussion options for project collaboration. The system should show notifications for new messages. The system should allow attaching files (like documents or images) in messages. The system should allow students to view past conversations. |  |  |

| user story no: 13 | tasks: 01 | Priority:01 |
| --- | --- | --- |
| As an administrator |  |  |
| I want to manage student records |  |  |
| so that I can keep track of student information |  |  |
| BV: 500 | CP:03 |  |
| Acceptance Criteria Administrator can add new student records with details like name, ID, contact, and address. Administrator can update existing student records. Administrator can delete student records if needed. Administrator can search and view student records quickly. |  |  |

| user story no: 14 | tasks: 02 | Priority:01 |
| --- | --- | --- |
| As an administrator |  |  |
| I want to generate reports on student performance |  |  |
| so that I can analyze trends and identify areas of improvement |  |  |
| BV: 50 | CP:13 |  |
| Acceptance Criteria The system should allow the administrator to generate reports on student performance. The administrator should be able to select the type of report (e.g., by course, by student, by semester). The report should display key details such as grades, attendance, and progress. Reports should be downloadable in common formats (e.g., PDF, Excel). The system should generate the report within a reasonable time (e.g., less than 1 minute) |  |  |

| User story no:15 | Task:02 | Priority: 02 |
| --- | --- | --- |
| As an administrator I want to generate whole academic course data So the data should be displays in dashboard |  |  |
| BV:100 | CP:05 |  |
| The system should allow the administrator to generate academic course data with one click. The generated data should include all relevant course details (course name, code, credits, instructor, schedule, etc.). The data should be displayed clearly on the dashboard in a structured format (table, chart, or list). The dashboard should update automatically when new course data is generated. The administrator should be able to filter and search courses within the dashboard. The system should ensure the displayed data is accurate and up to date. |  |  |

| user story no: 16 | tasks: 01 | Priority:01 |
| --- | --- | --- |
| As an administrator |  |  |
| I want to assign course to students |  |  |
| so that they are enrolled in the correct classes |  |  |
| BV: 10 | CP:05 |  |
| Acceptance Criteria The system should allow the administrator to search and select a student. The system should allow the administrator to select one or more courses to assign. The student’s profile should show the newly assigned course(s). The system should prevent assigning the same course to a student more than once. The system should display a confirmation message after successful assignment. |  |  |

| user story no: 17 | tasks: 02 | Priority:03 |
| --- | --- | --- |
| As an administrator |  |  |
| I want to manage user accounts so that I can control access to the system |  |  |
| BV: 50 | CP:08 |  |
| Acceptance Criteria |  |  |
| Administrator can create new user accounts. Administrator can view the list of all user accounts. Administrator can edit user account details (e.g., name, role, status). Administrator can deactivate or delete user accounts. Only administrators have access to manage user accounts. |  |  |

| user story no: 18 | tasks: 03 | Priority:02 |
| --- | --- | --- |
| As an administrator |  |  |
| I want to track attendance |  |  |
| so that I can monitor student participation |  |  |
| BV: 100 | CP:5 |  |
| Acceptance Criteria The system should allow the administrator to mark student attendance for each class/session. The system should show a list of enrolled students for attendance marking. The administrator should be able to view attendance records by student, class, or date. The system should generate an attendance report. The system should save and update attendance data securely. |  |  |

| user story no: 19 | tasks: 01 | Priority:02 |
| --- | --- | --- |
| As an administrator |  |  |
| I want to manage the curriculum |  |  |
| so that I can ensure it is up to date and relevant |  |  |
| BV: 50 | CP:13 |  |
| Acceptance Criteria The system should allow the administrator to add new courses to the curriculum. The system should allow the administrator to edit existing courses (title, description, syllabus, etc.). The system should allow the administrator to remove outdated or irrelevant courses. The administrator should be able to view the full curriculum in one place. Changes made to the curriculum should be saved and updated in real time. The system should confirm successful updates with a message/notification |  |  |

| user story no: 20 | tasks: 01 | Priority:02 |
| --- | --- | --- |
| As an administrator |  |  |
| I want to manage the fee structure |  |  |
| so that I can ensure fee accurate billing |  |  |
| BV: 100 | CP:8 |  |
| Acceptance Criteria administrator can create a new fee structure. Administrator can update an existing fee structure. Administrator can delete a fee structure if no payments are linked. The system should apply the correct fee structure to students. Administrator can view the fee structure before saving. Changes in fee structure should be saved successfully and visible immediately. |  |  |

| user story no: 21 | tasks: 03 | Priority:04 |
| --- | --- | --- |
| As an administrator |  |  |
| I want to send out announcement to students and staff |  |  |
| so that I can communicate important information |  |  |
| BV: 100 | CP:13 |  |
| Acceptance Criteria Administrator can create a new announcement. Administrator can select recipients (students, staff, or both). Announcement is delivered to all selected recipients. Recipients can view the announcement in the system. System confirms that the announcement has been sent successfully |  |  |

| user story no: 22 | tasks: 01 | Priority:02 |
| --- | --- | --- |
| As an administrator |  |  |
| I want to manage system settings |  |  |
| so that I can customize system to meet the needs of the institution |  |  |
| BV: 50 | CP:11 |  |
| Acceptance Criteria Administrator can access the system settings page. Administrator can update general settings (e.g., institution name, logo, contact details). Administrator can configure academic settings (e.g., grading system, term dates). Administrator can set up user roles and permissions. Changes made in system settings are saved successfully. Updated settings are applied across the system immediately or after saving. Only administrators have access to manage system settings. |  |  |

| User story no: | Task: | Priority: |
| --- | --- | --- |
| BV: | CP: |  |

| user story no: 23 | tasks: 03 | Priority:02 |
| --- | --- | --- |
| As an administrator |  |  |
| I want to manage the library |  |  |
| so that I can track books and other resources |  |  |
| BV: 10 | CP:3 |  |
| Acceptance Criteria Administrator can add new books and resources to the library system Administrator can update details of existing books and resources. Administrator can remove books and resources when needed. Administrator can view the list of all books and resources. Administrator can track the availability (issued/available) status of books and resources. |  |  |

| user story no: 24 | tasks: 03 | Priority:02 |
| --- | --- | --- |
| As an administrator |  |  |
| I want to manage the events calendrer |  |  |
| so that I can keep track of my important dates |  |  |
| BV: 100 | CP:05 |  |
| Acceptance Criteria Administrator can add new events with details (title, date, time, description). Administrator can edit existing events. Administrator can delete events. Administrator can view all events in a calendar view. Events should be saved and visible for future reference |  |  |

| user story no: 25 | tasks: 02 | Priority:03 |
| --- | --- | --- |
| As a teacher |  |  |
| I want upload course material |  |  |
| so that students can access them |  |  |
| BV: 500 | CP:05 |  |
| Acceptance Criteria |  |  |
| The system should allow the teacher to upload different types of files (PDF, Word, PPT, etc.). The teacher should be able to add a title and description for the uploaded material Students should be able to view and download the uploaded materials. The system should confirm when the upload is successful. Only authorized teachers can upload course material. |  |  |

| User story no: 26 | Task: | Priority: 01 |
| --- | --- | --- |
| As a teacher I want to give project works on course related so students that access them |  |  |
| BV: 50 | CP: 03 |  |
| Acceptance criteria a teacher can create and upload project work related to the course. Students can view the project details after it is uploaded. The system should allow adding instructions, deadlines, and resources for the project. Students should be able to access the project work any time before the deadline |  |  |

| User story no:27 | Task:1 | Priority:02 |
| --- | --- | --- |
| As a teacher I want to give marks on student performance appraisal and behavioural appraisal so add to this on dashboard |  |  |
| BV: 50 | CP: 03 |  |
| Acceptance criteria: The system should allow the teacher to enter marks for student performance appraisal. The system should allow the teacher to enter marks for behavioural appraisal. marks should be saved securely in the system. The marks should be visible on the student dashboard. The teacher should be able to edit or update the marks if needed. The dashboard should display the marks clearly and correctly for each student. |  |  |

| user story no: 28 | tasks: 01 | Priority:02 |
| --- | --- | --- |
| As a teacher |  |  |
| I want to create and grade assignments |  |  |
| so that I can assess student learning |  |  |
| BV: 100 | CP:03 |  |
| Acceptance Criteria The system should allow the teacher to create new assignments with title, instructions, and due date. The teacher should be able to upload files or add links for assignments. Students should be able to submit their completed assignments. The teacher should be able to view all student submissions. The teacher should be able to enter grades and feedback for each student. Students should be able to view their grades and feedback after grading |  |  |

| user story no: 29 | tasks: 01 | Priority:02 |
| --- | --- | --- |
| As a teacher |  |  |
| I want to view student submissions |  |  |
| so that I can evaluate their work |  |  |
| BV: 50 | CP:02 |  |
| Acceptance Criteria The teacher can view a list of student submissions for each assignment. The teacher can open and view individual student submissions. The system displays submission details (student name, submission date, and file/content). Late submissions are clearly marked. The teacher can download student submissions if needed. |  |  |

| user story no: 30 | tasks: 01 | Priority:03 |
| --- | --- | --- |
| As a teacher |  |  |
| I want to communicate with my students through the system |  |  |
| so that I can provide feedback and support |  |  |
| BV: 10 | CP:01 |  |
| Acceptance Criteria The teacher can send messages to individual students. The teacher can send messages to a group of students or the whole class. Students can receive notifications when the teacher sends a message. The teacher can view past conversations with each student. The system should confirm when a message is successfully sent. |  |  |

Document: 4

The responsibilities of PO in a project:

Market Analysis:

A market analysis for a Student Management System (SMS) project involves assessing the current market landscape, identifying potential customers, and understanding the competitive environment.

Enterprise Analysis:

Enterprise analysis in a student management system (SMS) project involves understanding the current state of the organization, defining future needs, and identifying solutions to bridge the gap competitive environment.

Product vision and road map:

A student management system (SMS) project needs a clear product vision and roadmap to guide development and ensure alignment. The vision acts as a long-term aspiration, while the roadmap outlines the specific steps and timelines for achieving that vision.

Managing product features:

Managing product features in a Student Management System (SMS) project involves careful planning, prioritization, and execution to ensure the system effectively meets the needs of students, faculty, and administrators. This includes defining the scope of features, gathering requirements, developing, testing, and iteratively improving them.

Managing product backlog:

Managing a product backlog for a student Management system project involves maintaining a prioritized list of all desired features, bug fixes, and improvements, continuously updated based on feedback and business needs. This list, the product backlog, is crucial for guiding development and ensuring the system evolves effectively.

Managing over all iteration progress:

Managing the overall iteration progress in a Student Management System (SMS) project involves tracking tasks, identifying potential roadblocks, and ensuring timely completion within each iteration.

Meetings:

1 Sprint planning meeting:

Sprint planning meeting is a student Management system. Is a collaborative session where the development team, product owner, and scrum master plan the work for the upcoming sprint?

This meeting focuses on selecting which product backlog. Items (user stories) will be addressed in the sprint, breaking them down into tasks, estimating effort and defining a sprint goal.

The goal is to ensure the team is aligned and what needs to be done and how they will achieve with in the sprints time frame.

The sprint planning process is often supported by project management tools like Jira.

2 Daily scrum meeting is student management system:

In the daily scrum meeting, team member discussing. What they accomplished. The previous day, what they plan today, any obstacles they face. The goal is to ensure everyone is aligned, identify potential issues early, and keep the project moving forward.

3 Sprint review meeting:

A sprint review meeting is a student Management system is an event where the development team demonstrate the work completed during a sprint (typically 2 to 4 weeks) to stake holders including product owners, users, and other relevant parties the primary goal is together feedback on the implemented features, assess progress and adapt product backlog for the future sprints.

4 Sprint retrospective meeting in student management system:

A sprint retrospective meeting in a student management system is a meeting held at the end of a sprint (a short development life cycle) to review what happen during that sprint. The team discusses what went well, what could be improved, and what actions they can take to make the next sprint better. The goal is to learn from the past sprint and continuously improves the team’s processes and performance.

5 Backlog refinement meeting in a student management system:

A backlog refinement meeting in a student management system in project involves reviewing, clarifying, and prioritizing user stories, (tasks) for future development. This ensures the team is prepared for upcoming sprints, with a clear understanding of the work to be done and its relative importance. It’s a collaborative effort, typically including the product owner, development team, and sometimes stakeholder’s or subject matter experts (SME).

6 User story creation and what things will be including in user story’s such as student management system:

Creating user stories for a student management system involves. Describing features from the user’s perspective these stories should be concise, focusing, on what the user wants to achieve.

- What things will be included in user stories such as student management system:

- User role: who is user: foe example (student, teacher, administrator).

- Goal: what does the user want to accomplish

- Benefit: why is this important to the user

Example:

- User role: student: student.

- Goal: As a student, I want to view my grades online.

- Benefit: so that I can track my academic progress.

Each story should be testable and have clear acceptance criteria.

User story Number: typically, a number that allows developers to keep track of how many user stories there are and to count the status on which are completed.

Task Number: Task number is a unique identifier assigned to individual tasks within a larger project or system

Priority Number:  Priority number in a user story is indicated to display its relative importance or urgency compared to other stories.

Acceptance criteria: Acceptance criteria in a user story are the specific conditions that must be met for the story to be considered complete and accepted by the stakeholders.

BV value:

BV stands for business value; business value assesses the potential benefits of a feature or initiative.   For example, a feature that significantly improves user experience and needs to increase sales would have highway business value. Business value is important feature of the business. This is estimated by scrum currency notes. The denominations are RS1000, Rs100, Rs500, Rs 50, Rs10.

CP value:

CP stands for complexity points. Reflects the effort and difficulty required to implement a feature or initiative, considering factors like technical challenges, risk, uncertainty. For example; a feature requiring integration with multiple systems or dealing with complex data structures would likely have higher complexity points. CP is the effort required by the scrum developers to develop this feature (user story) using technology. Efforts include time taken to solve the complexity and right the code. CP is estimated by scrum developers by using poker cards. We provide pokers with values “?”,1,2,3,5,8,13,20,40,100, and big

Document 5:

Product backlog:

| User story ID | User Story | Task | priority | BV | CP | sprint |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | As a student I want to login the system | 1 | 1 | 50 | 5 | 2 weeks |
| 2 | As a student I want to view my class schedule | 2 | 1 | 500 | 40 | 2 weeks |
| 3 | As a student want to access course (materials, lecturer notes assignments) | 3 | 1 | 100 | 20 | 2 weeks |
| 4 | As a student I want to view my grades | 4 | 2 | 10 | 3 | 2 weeks |
| 5 | As a student I want to submit assignments online | 5 | 3 | 50 | 5 | 2 weeks |

Sprint backlog:

| User story ID | User story | Task | priority | BV | CP | sprint |
| --- | --- | --- | --- | --- | --- | --- |
| 6 | As an administrator I want to manage student records | 1 | 6 | 500 | 3 | 2 weeks |
| 7 | as an administrator I want to generate reports on students ‘performance | 2 | 1 | 50 | 13 | 2 weeks |
| 8 | As an administrator I want to assign course on students | 1 | 1 | 10 | 5 | 2 weeks |
| 9 | As an administrator I want to manage user accounts | 2 | 3 | 50 | 8 | 2 weeks |
| 10 | As an administrator I want to track attendance | 3 | 2 | 100 | 40 | 2 weeks |

Sprint burn down:

How to read this report?

Share

, (opens new window)

Sprint

Registration 2

Estimation field

Story points

Date - June 25th, 2025 - July 9th, 2025

Date - June 25th, 2025 to July 9th, 2025

##### Remaining work

Number of story points left to complete this sprint

##### Guideline

Ideal burn rate

Burn down chart:

### Incomplete work items

Product burn down:

# How to read this report

Share

, (opens new window)

Sprint

Registration

Estimation field

Story points

Date - June 10th, 2025 - June 24th, 2025

Date - June 10th, 2025 to June 24th, 2025

Sprint goal - Registration feature must be completed

##### Completed work

Number of story points completed this sprint

##### Guideline

Ideal burn rate

##### Work Scope

Number of story points to be completed this sprint

| Date | Event | Work item | Completed | Scope |
| --- | --- | --- | --- | --- |
| Tue, Jun 10 2025, 12:30am | Sprint started |  | 0 | 0 |
| Mon, Jun 30 2025, 12:09pm | Added to sprint | SCRUM-1 As a student i want login to the system | 0 | 0 |
| Mon, Jun 30 2025, 12:09pm | Added to sprint | SCRUM-2 As a student i want to view my class schedule | 0 | 0 |
| Mon, Jun 30 2025, 12:09pm | Added to sprint | SCRUM-3 As a student i want access course materials | 0 | 0 |
| Mon, Jun 30 2025, 12:09pm | Added to sprint | SCRUM-4 As a student i want to view my grades | 0 | 0 |
| Mon, Jun 30 2025, 12:09pm | Added to sprint | SCRUM-5 As a student i want to submit assignments online | 0 | 0 |
| Mon, Jun 30 2025, 12:25pm | Estimate updated | SCRUM-1 As a student i want login to the system | 0 | 05 |
| Mon, Jun 30 2025, 12:31pm | Work item completed | SCRUM-3 As a student i want access course materials | 0 | 5 |
| Mon, Jun 30 2025, 12:31pm | Work item re-opened | SCRUM-3 As a student i want access course materials | 0 | 5 |
| Mon, Jun 30 2025, 12:32pm | Work item completed | SCRUM-5 As a student i want to submit assignments online | 0 | 5 |
| Mon, Jun 30 2025, 12:32pm | Work item re-opened | SCRUM-5 As a student i want to submit assignments online | 0 | 5 |
| Mon, Jun 30 2025, 12:33pm | Work item completed | SCRUM-5 As a student i want to submit assignments online | 0 | 5 |
| Mon, Jun 30 2025, 12:33pm | Work item completed | SCRUM-4 As a student i want to view my grades | 0 | 5 |
| Mon, Jun 30 2025, 12:33pm | Work item completed | SCRUM-2 As a student i want to view my class schedule | 0 | 5 |
| Mon, Jun 30 2025, 12:33pm | Work item completed | SCRUM-1 As a student i want login to the system | 05 | 5 |
| Mon, Jun 30 2025, 12:33pm | Work item completed | SCRUM-3 As a student i want access course materials | 5 | 5 |
| Mon, Jun 30 2025, 12:35pm | Sprint completed | SCRUM-1 As a student i want login to the system SCRUM-2 As a student i want to view my class schedule SCRUM-3 As a student i want access course materials SCRUM-4 As a student i want to view my grades SCRUM-5 As a student i want to submit assignments online | 5 | 5 |

Document 6:

Sprint planning meeting:

| Date | 2/7/2025 |
| --- | --- |
| Time | 9am to 11 am |
| location | Meeting room |
| prepared by | V. s.g. ganesh(BA) |
| attendees | Development team, product owner, scrum master |

- This meeting aims to define a sprint goal, break down tasks, estimate effort, and assign ownership. The focus is on creating a clear plan for the sprint, ensuring everyone understands their responsibilities and the overall objectives. The product owner explaining the user story and its acceptance criteria. The team selects the user stories they can realistically complete within the sprint, based on their capacity and velocity. The team aims to set realistic expectations for what they can achieve during the sprint. User stories related to student profile creation, editing, viewing, and deletion are selected and completed in this plan, clarifying what needs to be done for each task, like coding writing, unit and integrated test, review and approving.

Sprint review meeting:

| Date | 15/7/2025 |
| --- | --- |
| Time | 9am to 11 am |
| location | Meeting room |
| prepared by | Vs.g.ganesh(BA) |
| attendees | stake owner, product owner, users |

- The main purpose of the meeting is to inspect the completed work in the sprint, in this meeting the course registration module is to be completed, so the student needs to login to the university site, they will be seeing available courses and register to their selected course, once stakeholder give their feedback, if incase there are any add on like adding filters will be coincided and made necessary changes are done.

Sprint retrospective meeting:

| Date | 8/7/2025 |
| --- | --- |
| Time | 9am to 11am |
| Location | meeting room |
| prepared by | Vsg ganesh(BA) |
| attendees | all team members who work on the project and scrum master or product owner |

In this meeting the team would discuss on past sprint and discuss mainly on the areas that needs to be improved. Discuss successful features developed, efficient code reviews, or positive feedback from user testing. Discuss any bugs encountered, code complexity, or integration problems. Analyze feedback from users or stakeholders, even if it highlights areas of improvement. In a student management system project, a retrospective might reveal that the process for adding new student records was inefficient. This would be followed by assigning responsibility for implementing these changes in the next sprint. The goal is to make the next sprint more productive and efficient by addressing the issues identified in the retrospective.