## Slide 1: Project Client 360
Prepared by Yamini Chavhan
Business Analyst
Date: 11/06/2025

## Slide 2: Executive Summary
Project Client 360 aims to streamline client data management and create a unified platform that enhances decision-making across sales, marketing, and customer service.
Success will be defined by improved lead conversion, reduced response times, better client targeting, and increased user adoption. The project aligns directly with the organization’s digital transformation and customer-centric goals.

## Slide 3: Project Background
Currently, the organization uses fragmented tools and manual processes to manage client information. This has been a challenge for over 7 years, leading to data inconsistencies, delays in decision-making, and poor client follow-ups.
Solving this problem aligns with the organization’s strategic goal of increasing client retention by 20% and sales efficiency by 30% over the next fiscal year. A modern Client 360 system will directly support those business goals by providing accurate, timely, and actionable insights to the teams.

## Slide 4: Proposed Solution
The Project Client 360 proposes to:
Implement a centralized platform integrating all client data from Sales, Marketing, CRM, and Support systems
Provide a unified, 360-degree view of each client
Enable faster decision-making with real-time data access
Improve collaboration between departments
Reduce data redundancy and errors through automation
Support analytics-driven strategies to personalize customer engagement
Why this solution?
Proven effectiveness in similar industries
Scalable and flexible to support future business growth
Provides long-term ROI through efficiency and client satisfaction

## Slide 5
Situation / Problem / Opportunity:
The organization currently lacks a centralized and structured view of its client interactions, historical transactions, and sales performance. This results in inefficiencies across departments such as Sales, Marketing, and Customer Support.
The Project Client 360 aims to address this gap by providing a unified, data-driven platform that enhances decision-making, boosts sales effectiveness, and improves customer satisfaction.

## Slide 6
Purpose Statement (Goals):
The purpose of this project is to analyze, design, and implement a Client 360 solution to centralize and streamline customer data, improve cross-departmental collaboration, and optimize client engagement strategies.

## Slide 7
Project Objectives:
Analyze current client data management processes and identify gaps
Design a centralized Client 360 solution aligned with business requirements
Select and implement a suitable solution following Waterfall methodology
Enable integration with existing Sales and CRM platforms
Ensure data accuracy, accessibility, and security
Conduct prototyping, system testing, and User Acceptance Testing (UAT)
Provide comprehensive user training and system documentation
Improve client targeting and lead conversion efficiency
Establish measurable KPIs for ongoing performance tracking

## Slide 8
Success Criteria:
Improve records availability and accessibility of client information, sales collateral, support documents, and historical interaction data across departments
Reduce system downtime, ensure faster response times, and minimize wait time for accessing critical client data
Achieve 100% integration with existing CRM, Sales, and Support systems for seamless data flow and real-time insights
Ensure data accuracy and consistency across all client touchpoints by eliminating manual errors and redundant data entry

## Slide 9
Enable advanced client segmentation for more targeted sales and marketing campaigns
Support user adoption and satisfaction with a user-friendly interface and effective training programs
Complete all project phases (requirements, design, development, testing, and deployment) on time and within budget
Improve lead conversion rate and client retention by providing sales teams with a comprehensive view of each client
Ensure compliance with internal policies and external regulations (e.g., data privacy, audit trails)

## Slide 10
Methods / Approach (Waterfall):
Establish a selection committee comprising key stakeholders from Sales, Marketing, IT, and Customer Support to ensure cross-functional input
Conduct detailed requirements gathering through stakeholder interviews, document analysis, and workflow reviews to define functional and technical needs
Draft and issue an RFP (Request for Proposal) to shortlist vendors based on predefined criteria such as scalability, integration capability, cost, and support
Review vendor responses, conduct product demonstrations, and evaluate finalists through structured scoring and stakeholder feedback
Select the most suitable solution based on alignment with business goals, technical architecture, and total cost of ownership
Design the solution architecture, prepare detailed functional specifications, and create configuration/customization plans

## Slide 11
Implement the solution in a phased manner, ensuring each module is validated before moving to the next phase
Conduct system testing and User Acceptance Testing (UAT) to verify that the solution meets business and technical requirements
Train end users and technical teams on system functionality, support procedures, and best practices
Develop standard operating procedures (SOPs), support documentation, and escalation workflows
Go Live with the new system after successful sign-off, followed by monitoring and stabilization support
Conduct post-implementation review to evaluate system performance, user feedback, and business impact

## Slide 12
Resources:
People – Project team members including Business Analyst (you), Project Manager, Sales & Marketing stakeholders, IT/Infrastructure team, Database Administrator, and external vendor representatives from the client community and ITS (Information Technology Services)
Time – Implementation to be completed within 6 months, following the Waterfall methodology phases (Requirements → Design → Development → Testing → Deployment)
Budget – Total estimated cost covering hardware, software licenses, implementation services, user training, and post-deployment support, not to exceed Rs. 10,00,000.00

## Slide 13
Other –
Third-party software evaluation costs (tools assessments, security audits)
Site visits to vendors or client locations for requirement gathering and solution demo
Industry analysis and benchmarking through Dataquest reports or equivalent market research
- Combined costs not to exceed Rs. 1,50,000.00

## Slide 14
Risks and Dependencies:
Current legacy solution has been in place for over 7 years and is highly familiar to existing users. Resistance to change and adoption of a new system could affect project success unless managed through effective training and change management.
Cost justification challenges – Improvements in usability, data quality, system accessibility, and support efficiency are difficult to quantify in financial terms. This may make it harder for senior management to recognize the return on investment (ROI) or value realization from the new solution.
Data migration complexity – Ensuring accuracy and completeness when migrating legacy data into the new Client 360 system is critical and dependent on the quality of existing records.

## Slide 15
Vendor dependency – Delays in vendor response or implementation issues could impact the timeline and quality of deliverables.
Integration risks – Compatibility issues may arise when integrating with existing Sales, CRM, and Support platforms, especially if APIs or data structures are not standardized.
Training and user adoption – Effectiveness of training programs is a key dependency for smooth transition; lack of user confidence or clarity could lead to underutilization of the new system.
Regulatory and compliance considerations – The system must comply with data privacy laws and internal audit policies; delays in validation or legal approvals could affect deployment.

## Slide 16
To Be Completed by Mr. Pandit
Project Sponsor: Mr. Parwanda
Project Manager: Mr. Valmik