## Slide 1
Agile Project Proposal
Student Management System (SMS)
Prepared By:
Varshini Thoudishetty
Project Team/Business Analyst
16th October, 2025

## Slide 2
SITUATION
PROBLEM
OPPORTUNITY
Current situation is manual or fragmented, causing delays and errors
Teachers and Admins spend hours on Record-keeping, Attendance and Reports
A Digital SMS will streamline processes, improve efficiency and reduce errors

## Slide 3
PURPOSE/GOALS:
The purpose of the Student Management System is to digitize, centralize, and automate all academic and administrative activities of an educational institution. It aims to create a unified digital platform that connects students, faculty, and administrators — improving efficiency, accuracy, and transparency in student information management.

## Slide 4
Objective
Automate Student Data Management
Replace manual record-keeping with a secure, centralized digital system.
Ensure quick retrieval and updates of student profiles, grades, and attendance.
Minimize human error and duplication of data.
Enhance Accessibility and Transparency
Provide authorized access for students, faculty, and administrators.
Allow real-time updates on attendance, marks, and fee payments.
Build trust and transparency between departments and stakeholders.
Improve Administrative Efficiency
Reduce time spent on repetitive tasks such as attendance calculation, report generation, and grade submission.
Enable staff to focus more on student learning and less on paperwork.
Streamline communication between departments using notifications and automated reports.
Ensure Data Security and Integrity
Implement role-based access control to safeguard confidential data.
Use secure login credentials and encryption for sensitive information.
Ensure compliance with data privacy and institutional IT policies.
Provide Analytical Insights and Reports
Generate performance analytics and academic progress reports.
Help faculty and management make data-driven decisions.
Support institutional performance monitoring and audit requirements.
Support Scalability and Future Enhancements
Design the system to accommodate an increasing number of students and modules (e.g., hostel, library, transport).
Allow integration with future ERP or e-learning systems.

## Slide 5
Deliverables:
Student Management Portal
Admin & Faculty Dashboard
Attendance & Grade Management Modules
Success Criteria (SMART):
90% reduction in manual record errors.
50% faster student report generation.
User satisfaction rate >85%.
Go-live within 6 months

## Slide 6
APPROACH/METHODS:
1. Requirement Gathering & Analysis
Conduct interviews, surveys, and workshops with stakeholders (students, faculty, administrators).
Identify functional and non-functional requirements such as modules (attendance, results, fees) and performance needs.
Create Business Requirement Document (BRD) and Use Case Diagrams to capture system expectations.
2. Requirement Validation & Approval
Validate gathered requirements with stakeholders for accuracy and completeness.
Conduct review meetings and get sign-off to proceed with the design phase.
Ensure traceability of each requirement using a Requirement Traceability Matrix (RTM).
3. System Design (Functional & Technical)
Convert approved requirements into system design — database schema, UI mockups, and workflow diagrams.
Define user roles (Admin, Faculty, Student) and data flow between modules.
BA collaborates with UI/UX designers and developers during this phase.
4. Agile Development & Iterations
Use Agile Methodology with multiple sprints (each 2–3 weeks).
Each sprint delivers a working feature (e.g., Login module, Attendance module).
BA participates in daily stand-ups, sprint reviews, and retrospectives.
5. Testing & Quality Assurance
Prepare User Acceptance Test (UAT) scenarios and cases.
Coordinate with QA testers to ensure the system meets business expectations.
Validate data accuracy, performance, and usability.
6. Deployment & User Training
Deploy system on institutional servers or cloud.
Conduct user training sessions and create help manuals for easy adaptation.
Collect initial feedback for post-deployment improvements.
7. Post-Implementation Support & Maintenance
Monitor system performance and user feedback.
Handle bug fixes, feature enhancements, and version updates.
Ensure continuous support for smooth operation.

## Slide 7
PEOPLE
Project managers, Business Analyst, Developers
Testers, Admin
TIME
18 months
BUDGET
INR 50,00,000
TOOLS
Database, analytical tools, Servers
RESOURCES

## Slide 8
Risks
Mitigations
Dependencies
User adoption delays
Data migration errors
System downtime
Trainings
Backups
Phased rollout
Information Technology
Infrastructure

## Slide 9
Conclusion
The Student Management System provides a scalable and secure solution for student data management.
It supports institutional goals of automation, transparency, and efficiency.
Approval and adoption will drive measurable benefits in academic operations.

## Slide 10
Thank You
Open for Q&A
Contact: Varshini Thoudishetty, BA