# Capstone Project Prep- 2

Question 1: Write Agile Manifesto
Answer: Agile Manifesto have 4 main values and 12 principles

4 main Values:

- Individuals and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following plan

12 Principles of Agile Software:

- Satisfy the customer through early and continuous delivery of valuable software.

- Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.

- Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

- Business people and developers must work together daily throughout the project.

- Build projects around motivated individuals. Give them the environment and support they need and trust them to get the job done.

- The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

- Working software is the primary measure of progress.

- Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

- Continuous attention to technical excellence and good design enhances agility.

- Simplicity – the art of maximizing the amount of work not done – is essential.

- The best architectures, requirements and designs emerge from self-organizing teams.

- At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

Question 2: Write minimum 40 User stories and their Acceptance Criteria along with their BV and CP

Answer: User stories: It is a short feature description from the user’s perspective. It keeps the focus on user needs instead of technical details. The format for user stories goes like,  “As a <User>
I want to <what is the purpose>
so that <what you gain by this story>”

Acceptance criteria: It is a checklist of conditions that must be true for the user story to be considered complete and acceptable.
Complexity Points (CP): A number like (1,2,3,5,8 like Fibonacci series) showing how difficult or time consuming the story is to implement. It is used by the Scrum Team to estimate effort and plan sprints realistically.
Business Vale (BV): A value like (500,200,100,50) or priority label showing how important the story is for business/customer. It helps the Product Owner decide which features should be delivered first.

Sprint-1

| User Story No: 1 | Tasks: 2 |  | Priority: Highest |
| --- | --- | --- | --- |
| As a customer I want to register on the application So that I can create my own account and use the app features |  |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria: - Customer can register with email/phone - Verification link/OTP must be sent - Successful registration redirects to login page Business Rules: User must register with unique email or phone number Duplicate accounts are not allowed |  |  |  |

| User Story No: 2 | Tasks: 2 |  | Priority: Highest |
| --- | --- | --- | --- |
| As a customer I want to log in with my credentials So that I can access my profile and place orders |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: - Valid credentials allow login - Invalid credentials show error - Login session should persist until logout |  |  |  |

| User Story No: 3 | Tasks: 2 |  | Priority: Highest |
| --- | --- | --- | --- |
| As a customer I want to search for restaurants by name, cuisine or location So that I can quickly find my desired food options |  |  |  |
| BV: 500 |  | CP:5 |  |
| Acceptance Criteria: - Search suggestions must appear as user types - Search should filter by cuisine/location - Relevant results must display with ratings |  |  |  |

| User Story No: 4 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a customer I want to view restaurant’s menus So that I can decide what food to order |  |  |  |
| BV: 200 |  | CP: 3 |  |
| Acceptance Criteria: - Menu must show food items, prices and availability - Images of items should display if available - Out of stock items should be marked clearly |  |  |  |

| User Story No: 5 | Tasks: 2 |  | Priority: Highest |
| --- | --- | --- | --- |
| As a customer I want to place a food order So that I can get food delivered to my location |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance Criteria: - Customer can add multiple items to cart - Customer can select delivery address - Order confirmation must be shown with estimated delivery time Business Rules: Orders cannot be placed if the restaurant is closed or the selected items are out of stock |  |  |  |

| User Story No: 6 | Tasks: 2 |  | Priority: Highest |
| --- | --- | --- | --- |
| As a customer I want to make online payments So that I can complete my purchase securely |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance Criteria: - Payment gateway integration (credit/debit cards, UPI, wallets, COD) - Successful payment updates order status - Failed payment shows retry option Business Rules: Payment must be processed only through approved and secure payment gateways |  |  |  |

| User Story No: 7 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a customer I want to track my order in real time So that I can know the status and estimated time of delivery |  |  |  |
| BV: 200 |  | CP: 8 |  |
| Acceptance Criteria: - Map view shows live location of delivery boy - Status updates (preparing, out of delivery, delivered) - ETA should refresh every few minutes |  |  |  |

| User Story No: 8 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a customer I want to cancel an order before preparation starts So that I can avoid paying for something I don’t need |  |  |  |
| BV: 200 |  | CP: 3 |  |
| Acceptance Criteria: - Cancellation allowed before “preparing” stage - Refund process should trigger for prepaid orders - Notification must be sent to restaurant Business Rules: Customers can cancel orders only before the order status changes to “preparing” |  |  |  |

| User Story No: 9 | Tasks: 2 |  | Priority: Low |
| --- | --- | --- | --- |
| As a customer I want to give feedback and ratings So that I can share my experience with food and delivery |  |  |  |
| BV: 50 |  | CP: 3 |  |
| Acceptance Criteria: - Customers can give 1-5star ratings - Optional text feedback allowed - Feedback visible to restaurant/admin |  |  |  |

| User Story No: 10 | Tasks: 2 |  | Priority: Low |
| --- | --- | --- | --- |
| As a customer I want to log out from my account So that I can secure my account after use |  |  |  |
| BV: 50 |  | CP: 2 |  |
| Acceptance Criteria: - Logout button must be available - Session should clear after logout - Redirect to login/landing page |  |  |  |

| User Story No: 11 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a delivery boy I want to register on the app So that I can become an active delivery partner |  |  |  |
| BV: 200 |  | CP: 3 |  |
| Acceptance Criteria: - Registration requires ID and verification - Notification once account is approved Business Rules: A delivery boy must upload valid ID proof, license and bank details before approval |  |  |  |

| User Story No: 12 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a delivery boy I want to log in with my credentials So that I can access my orders and delivery tasks |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - Verification login required - Invalid login shows error - Password reset option available |  |  |  |

| User Story No: 13 | Tasks: 2 |  | Priority: Highest |
| --- | --- | --- | --- |
| As a delivery boy I want to view available orders So that I can choose and accept deliveries |  |  |  |
| BV: 500 |  | CP: 5 |  |
| Acceptance Criteria: - List of unassigned orders should display - Orders must show restaurant location, delivery address and estimated time. - Refresh option for new orders |  |  |  |

| User Story No: 14 | Tasks: 2 |  | Priority: Highest |
| --- | --- | --- | --- |
| As a delivery boy I want to accept an order So that I can start the pickup and delivery the order to customer |  |  |  |
| BV: 500 |  | CP: 5 |  |
| Acceptance Criteria: - Accept button visible for available orders - Accepted order should move to “My Orders” - Other delivery boys should not see the order once accepted |  |  |  |

| User Story No: 15 | Tasks: 2 |  | Priority: Highest |
| --- | --- | --- | --- |
| As a delivery boy I want to update order status (picked up, delivered) So that customers and restaurants stay informed |  |  |  |
| BV: 500 |  | CP: 5 |  |
| Acceptance Criteria: - Status update buttons available - Notifications sent to customer when updated - Status should sync in real time |  |  |  |

| User Story No: 16 | Tasks: 2 |  | Priority: Medium |
| --- | --- | --- | --- |
| As a delivery boy I want to receive payment for cash on delivery (COD) So that I can collect money from customers and report |  |  |  |
| BV: 100 |  | CP: 3 |  |
| Acceptance Criteria: - COD option must display for certain orders - Delivery boy must confirm collection - Report should log collected amount Business Rules: Delivery boy must mark COD as collected before closing an order, failure to do so keeps the order “pending” |  |  |  |

| User Story No: 17 | Tasks: 2 |  | Priority: Low |
| --- | --- | --- | --- |
| As a delivery boy I want to view my delivery history So that I can track my completed orders |  |  |  |
| BV: 50 |  | CP: 2 |  |
| Acceptance Criteria: - History page shows past deliveries with details - Filter by date option available - Earnings show alongside competed orders |  |  |  |

| User Story No: 18 | Tasks: 2 |  | Priority: Low |
| --- | --- | --- | --- |
| As a delivery boy I want to raise issues through the app So that I can get help in case of delivery problems |  |  |  |
| BV: 50 |  | CP: 2 |  |
| Acceptance Criteria: - Issue form available in profile - Categories: payment, customer, restaurant, technical - Ticket number generated for tracking Business Rules: Issues must be logged under valid categories (Payment, customer, restaurant, technical) |  |  |  |

| User Story No: 19 | Tasks: 2 |  | Priority: Medium |
| --- | --- | --- | --- |
| As a delivery boy I want to view my revenue report So that I can monitor my earnings |  |  |  |
| BV: 100 |  | CP: 5 |  |
| Acceptance Criteria: - Daily/weekly/monthly earnings visible - Graph or table format - Option to download/ export report |  |  |  |

| User Story No: 20 | Tasks: 2 |  | Priority: Low |
| --- | --- | --- | --- |
| As a delivery boy I want to logout from the app So that I can secure my account after work |  |  |  |
| BV: 50 |  | CP: 3 |  |
| Acceptance Criteria: - Logout button available - Session clears after logout - Redirects to login page |  |  |  |

| User Story No: 21 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a restaurant I want to register on the app So that I can list my food items and receive orders |  |  |  |
| BV: 200 |  | CP: 3 |  |
| Acceptance Criteria: - Registration requires restaurant details, license and bank information - Admin must approve before activation - Notification sent after approval Business Rules: Only licensed restaurants with valid FSSAI certificate and GST number |  |  |  |

| User Story No: 22 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a restaurant I want to log in with my credentials So that I can access my dashboard |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - Valid login required - Invalid login shows error message - Forgot password option available |  |  |  |

| User Story No: 23 | Tasks: 2 |  | Priority: Highest |
| --- | --- | --- | --- |
| As a restaurant I want to view incoming food orders So that I can prepare food for customers |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance Criteria: - Orders must display with items, quantity and delivery time - Order must display any requests regarding food items by customer - Notification sound for new orders |  |  |  |

| User Story No: 24 | Tasks: 2 |  | Priority: Medium |
| --- | --- | --- | --- |
| As a restaurant I want to verify delivery boy boys assigned to my orders So that I can ensure safe food handover |  |  |  |
| BV: 100 |  | CP: 3 |  |
| Acceptance Criteria: - Delivery boy’s ID and profile visible - Retaurant can confirm pickup via OTP/digital signature |  |  |  |

| User Story No: 25 | Tasks: 2 |  | Priority: Highest |
| --- | --- | --- | --- |
| As a restaurant I want to update food item availability So that customers only see items that are in stock |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance Criteria: - Admin panel for menu management - Out-of-stock toggle for each item - Changes must reflect in real time Business Rules: If an item is marked “out of stock”, it must instantly reflect for all customers to prevent orders |  |  |  |

| User Story No: 26 | Tasks: 2 |  | Priority: Highest |
| --- | --- | --- | --- |
| As a restaurant I want to receive payments for completed order So that I get my revenue share |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance Criteria: - Payment statement must show order wise revenue - Weekly/monthly payouts should be tracked - Notification when payment is credited Business Rules: Restaurants receive payments only after order delivery confirmation from customer or delivery boy |  |  |  |

| User Story No: 27 | Tasks: 2 |  | Priority: Medium |
| --- | --- | --- | --- |
| As a restaurant I want to view customer feedback and ratings So that I can improve my food quality and service |  |  |  |
| BV: 100 |  | CP: 3 |  |
| Acceptance Criteria: - Feedback visible per order - Overall average rating visible - Negative feedback flagged separately |  |  |  |

| User Story No: 28 | Tasks: 2 |  | Priority: Low |
| --- | --- | --- | --- |
| As a restaurant I want to raise issues through app So that I can report problems regarding payments, delivery or app issues |  |  |  |
| BV: 50 |  | CP: 2 |  |
| Acceptance Criteria: - Issue form available in dashboard - Categories: Delivery, Payment, Technical - Ticket number generated and tracked |  |  |  |

| User Story No: 29 | Tasks: 2 |  | Priority: Medium |
| --- | --- | --- | --- |
| As a restaurant I want to view my revenue reports So that I can track business performance |  |  |  |
| BV: 100 |  | CP: 5 |  |
| Acceptance Criteria: - Daily, weekly monthly revenue shown - Graphical representation of sales - Option to export/download report |  |  |  |

| User Story No: 30 | Tasks: 2 |  | Priority: Low |
| --- | --- | --- | --- |
| As a restaurant I want to log out from my account So that my data remains secure |  |  |  |
| BV: 50 |  | CP: 2 |  |
| Acceptance Criteria: - Logout button available - Session clears on logout - Redirects to login page |  |  |  |

| User Story No: 31 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a Regional Admin I want to log in with my credentials So that I can manage operations |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - Secure login with username and password - Invalid login should show error - Option to reset password available |  |  |  |

| User Story No: 32 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a Regional Admin I want to track delivery boy activities So that I can monitor timely deliveries |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - Dashboard showing active/inactive delivery boys - Status of ongoing deliveries updated in real time - Ability to filter by date/region |  |  |  |

| User Story No: 33 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a Regional Admin I want to manage restaurants in my region So that I can approve, reject them when needed |  |  |  |
| BV: 500 |  | CP: 5 |  |
| Acceptance Criteria: - List of registered restaurants must be visible - Admin can approve or reject applications - Status updates must notify restaurants Business Rules: Admin cannot approve restaurants without mandatory documents such as License, bank information, GST |  |  |  |

| User Story No: 34 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a Regional Admin I want to view customer feedback So that I can address complaints and maintain quality |  |  |  |
| BV: 100 |  | CP: 4 |  |
| Acceptance Criteria: - Feedback categorized as delivery/restaurant/service - Negative feedback flagged - Action notes can be added for tracking |  |  |  |

| User Story No: 35 | Tasks: 2 |  | Priority: Medium |
| --- | --- | --- | --- |
| As a Regional Admin I want to handle issues raised by delivery boys or restaurants So that I can resolve them quickly |  |  |  |
| BV: 200 |  | CP: 5 |  |
| Acceptance Criteria: - Issue dashboard with ticket ID and status - Option to assign issue to support team - Notifications sent once issue is resolved |  |  |  |

| User Story No: 36 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a Regional Admin I want to process refunds So that customers get their money back in valid cases |  |  |  |
| BV: 200 |  | CP: 5 |  |
| Acceptance Criteria: - Refund request must be linked to order ID - Refund approval/rejection must tigger notification - Refund timeline tracked Business Rules: Refunds can only be approved if cancellation is within the allowed time widow or if food was not delivered |  |  |  |

| User Story No: 37 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a Regional Admin I want to manage regional delivery boys So that I can assign, remove or suspend them |  |  |  |
| BV: 200 |  | CP: 3 |  |
| Acceptance Criteria: - List of delivery boy’s region wise available with status - Admin can block/unblock accounts - Notifications sent to delivery boy on status change Business Rules: A delivery boy can only be suspended with valid reasons such as fraud, repeated delays or misconduct |  |  |  |

| User Story No: 38 | Tasks: 2 |  | Priority: Medium |
| --- | --- | --- | --- |
| As a Regional Admin I want to view revenue reports regionally So that I can analyse earnings from the selected area |  |  |  |
| BV: 200 |  | CP: 8 |  |
| Acceptance Criteria: - Report by day/week/month - Sata split by restaurants and delivery boys - Option to export/download reports |  |  |  |

| User Story No: 39 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| As a Regional Admin I want to view payments made to restaurants in my region So that I can confirm settlement accuracy |  |  |  |
| BV: 200 |  | CP: 8 |  |
| Acceptance Criteria: - Transaction history per restaurant shown - Payment date, amount and status visible - Option to download/export payment summary |  |  |  |

| User Story No: 40 | Tasks: 2 |  | Priority: Low |
| --- | --- | --- | --- |
| As a Regional Admin I want to log out from the system So that my account stays secure |  |  |  |
| BV: 50 |  | CP: 2 |  |
| Acceptance Criteria: - Logout button available on dashboard - Session clears after logout - Redirects to login page |  |  |  |

Question 3: – What is epic? Write 2 epics

Answer:
Epic is a collection of user stories, which can be broken down into several user stories. Each epic usually covers a major functionality area.

Epic 1: Customer Food Ordering & Delivery Experience

Description:
This epic covers all functionalities that allow a customer to register & login, search for restaurants, view menus, place orders, make payments, track delivery and provide feedback.

Epic 2: Delivery Partner and Restaurant Management

Description:
This epic focuses on how restaurants and delivery partners register, manage their task, update statuses and get paid along with admin controls for approvals and issue resolution.

Question 4: What is the difference between BV and CP

| Business Value (BV) | Complexity Points (CP) |
| --- | --- |
| - BV shows how important a feature is for the business and customer | - CP shows how important a feature is for the business and customer |
| - This value is decided by Product Owner and stakeholders | - This point is estimated by the Scrum team (developers, testers, designers) |
| - Higher BV means more impact on revenue, customer satisfaction or core business goals. | - Higher CP = more effort, risk or technical challenges. |
| - Example: Placing an order -> BV = 500 (because it is a critical feature) | - Example: Real-time tracking -> CP = 8 (as this feature is technically complex to build) |

Question 5: Explain about Sprint

Answer:

- A Sprint is a scrum based agile methodology concept that similar to an iteration. A sprint is time boxed to deliver a specific set of user stories and produce working features within a set time period. During a sprint, user stories can be removed from sprint scope, but new stories cannot be added, this allows project teams to focus on the goals of the sprint and deliver rapidly.

- Sprint duration is how long the sprint runs (2 weeks to 4 weeks) and Sprint value is the business value delivered at the end of that sprint, based on the completed user stories.

- Scrum is a subunit of sprint where a Sprint contains many scrums/daily scrums. A daily scrum is a 15-minute meeting held every day during the sprint. It helps the team to inspect progress and adjust tasks for the next 24 hours. So, scrum is like a daily checkpoint inside Sprint

- Scrum duration= 1 day, because daily scrum happens once per day. 
Scrum value is the progress/clarity gained in that day about work status, blockers and next steps. It measured in terms of alignment and WIP tracking

Question 6: Explain Product backlog and sprint back log
Answer: Product Backlog:

Product Backlog is the master list of everything that needs to be built in the product. It contains all Product Backlog Items (PBI).

- A Product Backlog Item (PBI) is simply a feature, bug fix or task from the product backlog.
Example: User login, Payment gateway integration, real-time tracking

- A task is a small piece of work that helps complete PBI. One developer should be able to finish a task within a day.
Example: Create login screen (UI), connect API for login.

- WIP (work in progress) refers to the tasks or PBI currently being worked on. Limiting WIP avoids bottlenecks and improves flow.
Example: If too many PBIs are in WIP, then nothing gets finished and sprint value drops.

Sprint Backlog:

Sprint Backlog is a subset of the Product Backlog selected for a specific sprint (e.g., 2 weeks). It contains PBIs that the team commits to deliver in the sprint. Each PBI is broken into tasks and is owned by scrum team.
Sprint Backlog by considering few tasks for this project are below:

| PBI | TASK | WIP | DONE |
| --- | --- | --- | --- |
| Customer Login | Design login UI screen | WIP | Incomplete |
| Customer Login | Develop login API integration | WIP | Incomplete |
| Customer Login | Create database table for users | Completed | Completed |
| Customer Login | Implement password encryption | WIP | Incomplete |
| Customer Login | Write unit test cases for login | Completed | Completed |

Question 7: What is impediments log? write 2 impediments

Answer: An impediments log is a list maintained by the Scrum Master (or team) to track problems, blockers or obstacles that slow down or stop the Scrum Team’s progress. It ensures that the issues are visible, tracked and resolved quickly. Impediments can be technical, organizational or external.

Sprint planning is the first event of a sprint. During sprint planning, the team might identify risks, dependencies or knows blockers before starting the sprint. These potential issues can be recorded in the impediments log so that they are monitored from the very start. During the sprint, if new impediments appear, they are also added to the log and handled.

Two Impediments for this project are:

| S No | Issue | Description | Status |
| --- | --- | --- | --- |
| 1 | Payment Gateway Issue | The integration with the payment gateway is failing, preventing completion of the “Payment Feature” | Needs coordination with external payment provider |
| 2 | Unstable Development Server | The server keeps crashing during testing, blocking developer from testing new features. | Needs urgent fix from IT infra |

Question 8: Explain Velocity of the Team

Answer:

Velocity is defined by the amount of work completed by a Scrum Team in one sprint. It is usually measured in story points. Velocity helps in predicting how much work the team can deliver in future sprints.
Velocity = Sum of Story Points of “Done” User Stories in a Sprint

Question 9: Draw Sprint Burn Charts and Product Burn Down Charts

Answer: Sprint Burndown Chart: It is a visual representation that shows the amount of work remaining in a sprint versus the time left. It tracks daily progress by plotting story points or tasks yet to be completed against the sprint timeline. The chart helps the team see if they are on track to finish all committed work by the end of the sprint and highlights delays or bottlenecks.

Sprint Burnup Chart: It is used to show the amount of work completed during the print compared to the total sprint scope. It starts at zero and burns up as tasks or story points are completed. Unlike the burndown chart, it also makes scope changes visible if new work is added mid-sprint, the scope line goes up while the completed work line continuous to rise until both meet at the end.

Product Burndown Chart: This chart focuses on the entire product backlog over multiple sprints, not just one. It shows how much work (user stories, features or points) remains across the whole project or release, and it helps stakeholders understand whether the team is progressing toward delivering the full product within the planned timeframe. This chart gives a higher-level view compared to sprint charts, making it useful for long-term planning.

Sprint Burndown Chart

Sprint Burnup Chart

Question 10: Explain about Product Grooming

Answer: Product grooming is a process where the Product Owner and team review the product backlog to make sure it is clear, updated and prioritized. During grooming, new user stories are added, large epics are broken down into smaller stories, acceptance criteria are clarified, estimates are given and unnecessary items are removed.

This is important because it ensures that the team has well-prepared backlog items ready for the next sprint, reducing confusion and saving time in sprint planning. Grooming session are usually led by the Product Owner with participation from Scrum Master and the development team.

Question 11: Explain the roles of Scrum Master and Product Owner

Answer: Product Owner
The product owner is responsible for defining the vision of the food delivery app (or the project), managing the product backlog, prioritizing features and making sure the development team builds the most valuable features firsts.
Example: In this project, Me being the Product Owner, I will decide whether to first build “Customer Order placement” or “Delivery Tracking” based on business needs.

Scrum Master

The Scrum Master ensures that the Scrum process is followed correctly, facilitates meetings, removes obstacles faced by the team and helps the team stay focused on sprint goals.
Example: If developers can’t proceed because API issues with restaurant integration, the Scrum Master helps resolve it.

Question 12: Explain all Meetings Conducted in Scrum Project –

Answer:

- Sprint Planning Meeting: This is held at the start of every sprint decide what work (user stories) will be completed and to set the sprint goal. It also helps the team estimate effort (Story points) and commit to realistic tasks.

- Daily Scrum (Stand-up Meeting): A short daily meeting (15 minutes) where each team member shares what they did yesterday, what they will do today and if they have any blockers. It keeps the whole team aligned and identifies issues early before they become bigger problems.

- Sprint Review Meeting: This meeting is conducted at the end of the sprint to demonstrate the completed work to stakeholders and collect feedback. It ensures transparency and gives the client/stakeholders a chance to suggest improvements.

- Sprint Retrospective Meeting: This meeting is held after the sprint to demonstrate the completed work to stakeholders and collect feedback. It builds a culture of continuous learning and strengthens team collaboration.

- Backlog Refinement (Product Grooming) Meeting: Ongoing meeting during the sprint where the Product owner and team review, clarify and prioritize backlog items to prepare for future sprints. It makes sure the backlog is always updated, clear and ready for sprint planning.

Question 13: Explain Sprint Size and Scrum Size

Answer: Sprint size: Sprint size means the duration of sprint (commonly 2 weeks. But can be 1-4 weeks). It defines how long the development team works on a fixed set of tasks. It ensures that work is delivered in small, predictable time-boxed cycles.

Scrum Size: Scrum Size usually refers to the size the scrum team (which includes Scrum Master, Product Owner, developers, ideally 5-9 members). It ensures that the team is neither too small nor too large for effective collaboration. It helps balance communication, collaboration and productivity within team.

Question 14: Explain DOR and DOD

Answer: Definition of Ready (DOR): A checklist that ensures a user story is well-defined, clear and ready to be taken into a sprint. Example: Requirements are clear, acceptance criteria written, dependencies identified. It prevents half-baked or unclear stories from entering a sprint.

Definition of Done (DOD): A checklist that ensures a user story is fully completed at the end of a sprint. Example: Code developed, tested, reviewed, integrated and potentially shippable. It creates a shared understanding of what completion means across the team.

Question 15: Explain Prioritization Techniques and MVP

Answer: Prioritization Techniques: It is the methods to decide which features or backlog items should be done first. These techniques ensure the team works on highest value items first, avoiding wasted effort, ensuring maximum benefit to clients or end-users, efficient use of resources, educed risks, better planning, structured decision making and clear transparency for all stakeholders.
Examples include MoSCoW (Must, Should, Could, Won’t), Kano Model, WSJF (Weighted Shortest Jon First), and Value vs Effort matrix.

Minimum Viable Product (MVP): The smallest version of the product that delivers value to users with core features. It allows early market feedback before building the full product. It reduces risk by validating assumptions before investing heavily in full development.

Question 16: Difference between Business Analyst n Product Owner
Answer: Business Analyst: BA focuses on eliciting requirements, analysing business needs, documenting and acting as a bridge between business and technical teams. BA ensures the solution aligns with business processes and stakeholder needs.

Product Owner: A Product Owner focuses on maximising product value, owns the product backlog, prioritize features and makes decisions about what gets built and when. A Product Owner ensures the development team is always working in the most valuable product features.

Question 17: Prepare a sample Resume of 3yrs exp Product Owner

Answer:

SUNITA ACHARYA

📍 Location: [Hyderabad, India] | 📞 +91-8984439577 | 📧 sunitaacharya74@gmail.com | 🔗 LinkedIn: https://www.linkedin.com/in/sunita-acharya

Professional Summary

Results-driven Product Owner with 3 years of experience in Agile/Scrum environments, skilled in bridging business needs with technical teams. Proven expertise in creating user stories, managing product backlogs, defining sprint goals, and collaborating with cross-functional stakeholders. Strong background in requirements gathering, prioritization, and delivering high-value product increments that align with business objectives.

Work Experience

Product Owner | XYZ Tech Solutions, Hyderabad | Aug 2022 – Present

- Owned product backlog for a food delivery app; defined epics, user stories, and sprint goals.

- Prioritized features based on Business Value (BV) and Complexity Points (CP).

- Released 4 major updates (user registration, order tracking, payment integration).

- Improved app adoption by 35% and reduced delivery partner complaints by 20%.

Associate Product Owner | ABC Digital Services, Hyderabad | Jul 2021 – Jul 2022

- Supported backlog refinement and sprint reviews.

- Created wireframes/mock-ups and defined DoR & DoD with QA.

- Delivered reporting dashboard that cut manual effort by 30%.

Key Skills

- Agile & Scrum (CSPO Certified)

- Backlog & Roadmap Management (Jira, Confluence)

- User Stories & Acceptance Criteria

- Sprint Planning & Release Management

- Prioritization (MoSCoW, WSJF)

- Wireframing & Prototyping (Balsamiq, Draw.io, Axure)

Tools

Jira | Confluence | MS Visio | Balsamiq | Axure | Draw.io | Power BI | SQL Basics | MS Excel

Education

🎓 Bachelor of Technology (BTech) – Computer Science
Siksha O Anusandhan University, 2015-2019

Certifications

- Certified Scrum Product Owner (CSPO®) – Scrum Alliance

- Agile Fundamentals – Coursera

- Jira Agile Project Management – Atlassian