## Slide 1
Project Title
To build an in-house MES & SCADA monitoring system as ‘ Smartcare 360’
Prepared by:- Sumit Pandey
Date:- 26-07-25

## Slide 2: Problem Statement
The core purpose to develop this project is to deal with the challenged being faced by the businesses in tracking and monitoring of their daily operational functionalities. Unable to meet the customer requirement and failure in achieving the set goal by the respective departments. Hence by developing a solution to be known as Smartcare 360 deals with all these potential challenges as it helps in hourly and daily tracking of the core functionalities which not only solve the companies potential problems but also eases the workload of employees handling daily operation and hence providing then with high end innovative ideas.

## Slide 3: Purpose Statement
The purpose to select this project is to minimize the potential challenges and the problems being faced by the organization to achieve operational excellence. By developing a software solution such as Smartcare 360 helps in broader way to employees and top level management to cater and eliminate potential risk, improve their overall OEE, increase their productivity and to strive for operational excellence by developing day in & day out innovative solution with minimum risk and cost optimization.

## Slide 4: Project Objective
The purpose of this project is to develop a system which deals with online tracking and monitoring of daily operation which is being carried out in the organization and to build a high end SCADA system for control and monitoring of all functionalities being carried in the plant.
Key Elements are:
MES system(Manufacturing excellence system)
CBM system(Control based monitoring)
PLC system(In-house development of machines using logic based controller)
SCADA system (Data acquisition modelling for tracking and monitoring)
HMI integration module(Human machine interface module)

## Slide 5: Success criteria
The successful accomplishment of Smartcare 360 project will help organization in achieving operational excellence and track their daily goals hence provide updated data on project goals, improve productivity by hourly tracking of production,analyse downtime and work on permanent resolution potential risk,Inititate low cost automation project using PLC programming and developing SCADA to control and monitor all key functional areas.

## Slide 6: Methods/Approach
To achieve the this significant goal the management has followed a agile principle in which Scrum framework was majorly emphasized on. The main idea in developing this project is to timely deliver the project which was converted into what is called sprints. Hence each project lifecycle wad delivered in 1-2 weeks of time. For delivering this timely iteration management has formulated a cross functional team where core members were given key responsibilities to look after. Therefore there were people who were assigned roles such as product owner, B.A was assigned with a role of scrum master and development team was made for timely delivering the product.
Three main artifacts were used to develop this project mainly product backlog, Sprint backlog, Increment for prioritizing the list of features and requirements and potentially shippable product was functionally developed during sprint.
Sprint planning was done to plan the work for sprint, Daily scrum meeting was held to discuss progress and sprint review and sprint retrospective was done to demonstrate the work which has been completed during the sprint and to discuss on improvement ideas.
The main objective behind following Agile method as it follows practical approach while developing a project as the user do not have to wait for usable product for long as product started getting delivered very early in the product lifecycle.

## Slide 7: Resources
Smartcare 360 automation was completely build by the organization IT team with help of on- field technical team hence the allocated resources were
People:- CFT team was formed including IT team,Production,Maintenance,Process engineering and Quality Deptt to ensure to no lack redundancy and gaps.
Time Allocated:- 1-4 weeks were allocated for each sprint in which potential shippable product was delivered
Budget:- The allocated budget for complete domain development was INR 1000000 including OEE dashboard, downtime dashboard, energy monitoring system, Defect rate dashboard, Total manpower monitoring, All critical machine monitoring through CBM.

## Slide 8: Risk & dependencies
Risk associated with this solution is lack of awareness for the users down the line, hesitation of using the solutions as they are not used to the changes, Incorrect data due wrong entries from the operators can lead to invalid results.
Dependencies can be on use of the new system, maintenance cost can be higher in future as domain and data increases, handling of multiple data and overwriting of old data are some of the dependencies business may face during early Implementation.

## Slide 9: Opportunities
With the help of this automation solution we can also develop robotic solution and automated machine operation solution in difficult material handling area where there are major concern of manpower fatigue hence it can reduce human dependency and can eliminate fatigue level of operators, we can also see the opportunities as developing a high level MES monitoring system for management where they can view the mapping of manpower allocation on assembly lines and can decide where they can optimize the manpower in best possible way. In result management on decide in manpower reduction by 20% on each line.
Monitoring of utility system such as power consumption, solar consumption, water consumption, etc. can also be the opportunities with this application in future where it will provide a bigger picture for the management to view the optimization of energy cost.

## Slide 10
Project Sponsor:- Havells India Limited
Project Manager:- XXXXX
Business analyst:- Sumit Pandey