# Capstone Project - 1 Part – 1

# Online Agriculture Products Store

Question 1 – BPM - 5 Marks

Answer:

Business Process Model is a practice of a business process using a visual representation of how work gets done within an organization.

Goal:

Enable farmers in remote villages to easily purchase agriculture products (seeds, pesticides, fertilizers) online, enhancing accessibility and eﬃciency.

Input:

- Decision by Mr. Henry to create an online store.

- Project details: budget ₹2 crores, 18 months duration under CSR initiative via SOONY Company and APT IT SOLUTIONS.

Output:

- Functional online agriculture products store (web/mobile app).

- Farmers able to browse, select, request, and receive products.

- Enhanced accessibility for remote area farmers.

Resources:

- Human Resources: Mr. Henry, Mr. Pandu (Financial Head), Mr. Dooku (Project Coordinator), farmers Peter, Kevin, Ben (stakeholders).

- Financial Resources: Budget ₹2 crores.

- Technical Resources: Web/mobile application development by APT IT SOLUTIONS.

Activities:

- Problem Identiﬁcation: Mr. Henry identiﬁes issues faced by farmers.

- Decision to Develop Online Store: Mr. Henry decides to create the online platform.

- Project Setup: Formation of project committee with Mr. Pandu and Mr. Dooku.

- Development: APT IT SOLUTIONS develops the online store.

- Stakeholder Involvement: Peter, Kevin, Ben provide requirements.

- Launch and Delivery: Enable farmers to order and receive products.

Value Added:

  - Accessibility: Farmers in remote areas can order products online.

  - Support to Farmers: Addresses diﬃculties in procuring essential products.

  - CSR Initiative: Project aligns with corporate social responsibility goals.

Question 2 – SWOT - 5 Marks

Answer:

SWOT is a strategic planning tool used to evaluate the strength, weakness, opportunity, and treats involved in a project.

Strengths:

- Accessibility Enhancement: Online platform enables farmers in remote villages to purchase agriculture products easily.

- Streamlined Procurement: Eﬃcient process for ordering seeds, pesticides, fertilizers.

- Alignment with CSR: Project supports corporate social responsibility goals of SOONY Company.

- Stakeholder Involvement: Farmers (Peter, Kevin, Ben) contribute to requirements, ensuring relevance.

- Budget and Timeline Deﬁned: ₹2 crores budget with 18-month timeline for focused execution.

Weaknesses:

- Limited Digital Literacy: Farmers in remote areas might face challenges using web/mobile apps.

- Connectivity Issues: Internet access in remote villages could hinder usage.

- Dependence on Technology: Technical glitches in the app could impact operations.

Opportunities:

- Market Expansion: Potential to reach more remote farmers, increasing customer base.

- Partnerships with Manufacturers: Direct ties with manufacturers could improve supply chain eﬃciency.

- Customization and Feedback: Gathering farmer feedback could enhance app features and oﬀerings.

- Scalability: Successful model could be scaled to other regions or sectors.

Threats:

- Competition: Other online platforms or local suppliers might compete for farmers' business.

- Logistical Challenges: Delivery to remote areas could be diﬃcult and costly.

- Changing Farmer Needs: Shifts in agriculture practices or preferences might require app adjustments.

- Technology Risks: Security vulnerabilities or downtimes could impact user trust.

Question 3 – Feasibility study - 5 Marks

Answer:

Feasibility refers to the practicality or possibility of achieving something, often assessed in the context of project, plans & ideas.

Feasibility Aspects:

- Hardware Feasibility - Cloud servers for scalability.

- Software Feasibility - Java Spring Boot, React.js, MySQL

- Trained Resources Feasibility - Development Team: APT IT SOLUTIONS has skilled developers.

- Budget Feasibility - Allocated Budget: ₹2 crores.

- Time Frame Feasibility - Project Duration: 18 months.

Question 4 – Gap Analysis - 5 Marks

Answer:

Gap analysis is a method used to assess the diﬀerence between Current state and Desired state.

AS-IS (Current State) :

  - Farmers face diﬃculties procuring agriculture inputs (seeds, pesticides, fertilizers) in remote villages.

  - Manual/traditional methods of procurement are problematic.

  - SOONY Company via APT IT SOLUTIONS plans to launch an online store with ₹2 crores budget, 18 months’ timeline under CSR.

  - Key stakeholders involved include Mr. Henry, Mr. Pandu, Mr. Dooku, and farmers.

TO-BE (Desired State) :

  - Farmers in remote villages can easily purchase agriculture products online.

  - Eﬃcient, accessible procurement process enhancing farmers' productivity.

  - Online platform is user-friendly for farmers, supports delivery in remote areas.

Question 5 – Risk Analysis - 10 Marks

Answer:

An uncertain event or condition which can have impact on either cost, time, scope or quality risk

analysis is done to determine if the proposed project carries more risk than the organization capacity to

support.

Internal Risks:

1. Resource availability: Dependency on the talent pool of APT IT SOLUTIONS company.

2. Project management challenges: Coordination among team members (Mr. Henry, Mr. Pandu, Mr. Dooku, and others).

3. Technical challenges: Development of a user-friendly application that meets the needs of farmers, manufacturers, and distributors.

4. Budget and timeline risks: Meeting the project budget of 2 Crores INR within the 18-month duration.

External Risks:

1. Market acceptance: Adoption of the online platform by remote area farmers.

2. Supply chain disruptions: Potential issues with manufacturers supplying fertilizers, seeds,

and pesticides.

3. Connectivity issues: Internet connectivity challenges in remote villages affecting

platform usage.

BA (Business Analyst) Risks:

1. Requirements gathering: Ensuring accurate capture of stakeholder requirements from farmers (Peter, Kevin, Ben) and other parties.

2. Communication gaps: Effective communication between the BA and technical team, stakeholders, and project management.

Project-Based Risks:

1. Scope creep: Changes in project scope affecting budget and timeline.

2. Stakeholder engagement: Ensuring involvement and satisfaction of stakeholders like Peter, Kevin, and Ben.

3. Delivery and logistics: Challenges in delivering products to farmers in remote locations.

Question 6 – Stakeholder Analysis (RACI Matrix) - 8 Marks

Answer:

RACI (Responsible, Accountable, Consulted, Informed) matrix for the online agriculture products store project.

RACI is a tool used to clearly deﬁne roles and responsibilities within the project. It clariﬁes who is responsible, accountable, consulted and informed for task ensuring everyone knows their part in the project.

| RACI Matrix | Name of the Person | Designation |
| --- | --- | --- |
| Responsible | Ms. Juhi | Senior developer |
|  | Mr. Tyson | Developers |
|  | Ms. Lucie | Developers |
|  | Mr.Tucker | Developers |
|  | Mr. Bravo | Developers |
|  | Mr.Jason | Tester |
|  | Ms.Alekya | Tester |
| Accountable | Mr. Henry | Sponsor |
|  | Mr.Dukoo | Sponsor |
|  | Mr.Pandu | Sponsor |
|  | Mr. Karthik | Delivery Head |
|  | Mr. Vandanam | Project Manager |
| Consulted | Mr.Peter | Stakeholder(Farmar) |
|  | Mr.Kevin | Stakeholder(Farmar) |
|  | Mr.Ben | Stakeholder(Farmar) |
|  | Mr.John | DB admin |
|  | Mr. Mike | Network Admin |
| Informed | Manufacture |  |
|  | Farmers | End User |

Question 7 – Business Case Document - 8 Marks

Answer:

1. Why is the project initiated?

The project is initiated by Mr. Henry to help his childhood friends (Peter, Kevin, Ben) who are farmers in a remote village. After learning about their difficulties in procuring fertilizers, buying seeds, and lack of pesticides, Mr. Henry decided to create an online agriculture products store to help not just his friends but other remote area farmers as well. The project is under SOONY's CSR initiative.

2. What are the current problems?

- Difficulties in procuring fertilizers.

- Problem in buying seeds for farming certain crops.

- Lack of pesticides to reduce pests in crops.

3. With the project, how many problems could be solved?

The project aims to solve all 3 problems mentioned:

- Procurement of fertilizers.

- Buying seeds.

- Access to pesticides.

4. What are the resources required?

- Company: APT IT SOLUTIONS (outsourced for development).

- Team:

- SOONY: Mr. Henry, Mr. Pandu (Financial Head), Mr. Dooku (Project Coordinator).

- APT IT SOLUTIONS: Mr. Karthik (Delivery Head), Mr. Vandanam (Project Manager), Juhi (Senior Java Dev), Teyson, Lucie, Tucker, Bravo (Java Devs), Mike (Network Admin), John (DB Admin), Jason & Alekya (Testers).

- Budget: ₹2 crores.

- Duration: 18 months.

5. How much organizational change is required to adopt the technology?

Based on the document, the organizational change seems moderate since:

- Farmers need to start using an online platform.

- Manufacturers and farmers need to communicate digitally.

- SOONY and APT IT SOLUTIONS need to manage the project and development.

6. What is the timeframe to recover ROI?

The document doesn't specify a timeframe for ROI recovery. ROI would depend on adoption by farmers, usage frequency, and profit margins on sales through the platform.

7. How to identify stakeholders?

Stakeholders can be identified based on:

- Involvement in project decisions: Mr. Henry, Mr. Pandu, Mr. Dooku (SOONY).

- Project execution: Team at APT IT SOLUTIONS.

- End-users: Farmers (like Peter, Kevin, Ben) and manufacturers.

- The document notes Peter, Kevin, Ben are helping the committee and can be considered stakeholders sharing requirements.

Question 8 – Four SDLC Methodologies - 8 Marks

Answer:

The Software Development Life Cycle (SDLC) provides a structured framework for planning, designing, building, testing, and deploying software systems. Mr. Karthik has rightly categorized the methodologies into four broad types: Sequential, Iterative, Evolutionary, and Agile. Below is a clarity on these methodologies, with a focus on how the Sequential approach (which includes both Waterfall and V-Model) ﬁts into this classiﬁcation:

- Sequential Methodology (Waterfall and V-Model)

  - Description: This is a linear, phase-by-phase approach where each stage must be fully completed before the next one begins. The Waterfall model is the classic example, and the V-Model is an extension that emphasizes validation and veriﬁcation at each stage.

  - Key Characteristics:

    - Phases are distinct and sequential (e.g., Requirements → Design → Implementation → Testing → Deployment).

    - Changes are diﬃcult and costly once a phase is completed.

    - Extensive documentation is required at each stage

    - In the V-Model, each development phase (e.g., Requirements, Design) has a corresponding testing phase (e.g., Acceptance Testing, System Testing), forming a "V" shape.

  - Best For: Projects with well-deﬁned, stable requirements where the scope is unlikely to change (e.g., regulatory compliance systems, projects with ﬁxed constraints).

  - Drawback: Inﬂexible; not suitable for projects where requirements may evolve.

- Iterative Methodology

  - Description: This approach breaks the project into smaller cycles (iterations). Each iteration goes through a mini-SDLC cycle, producing a working version of the product that is improved upon in subsequent cycles. The Rational Uniﬁed Process (RUP) is a well-known iterative framework.

  - Key Characteristics:

    - Requirements are prioritized and delivered in iterations.

    - Feedback from one iteration is used to reﬁne the next.

    - Reduces risk by allowing partial delivery and validation.

  - Best For: Large projects where requirements are partially known but may need reﬁnement.

  - Drawback: Requires careful planning to manage iterations and dependencies.

- Evolutionary Methodology

  - Description: This model focuses on developing a system through continuous reﬁnement based on user feedback and changing requirements. The Spiral model is a prime example, combining iterative development with risk analysis.

  - Key Characteristics:

    - Emphasizes risk analysis at each cycle.

    - The product evolves with each iteration, incorporating user feedback.

    - Highly ﬂexible and adaptable to changes.

  - Best For: High-risk projects with uncertain requirements (e.g., innovative products or research-based projects).

  - Drawback: Can be complex and expensive due to continuous evolution and risk management.

- Agile Methodology

  - Description: Agile is a lightweight, ﬂexible, and collaborative approach that emphasizes incremental delivery, customer feedback, and adaptability. Frameworks like Scrum and Kanban fall under Agile.

  - Key Characteristics:

    - Work is divided into short time-boxed iterations (e.g., Sprints in Scrum).

    - Requirements are captured as user stories and prioritized in a backlog.

    - Daily stand-ups, frequent demos, and retrospectives ensure continuous improvement.

  - Best For: Projects with rapidly changing requirements where customer involvement is critical (e.g., startups, customer-facing applications).

  - Drawback Requires highly collaborative teams and active customer involvement; may lack formal documentation

Question 9 – Waterfall RUP Spiral and Scrum Models – 8 Marks

Answer:

- Waterfall Model: A sequential methodology. It is linear and rigid, progressing through distinct phases (Requirements, Design, Implementation, Testing, Deployment). Each phase must be completed before the next begins. It excels with well-defined, stable requirements but struggles with change.

- V-Model (Verification and Validation Model): An extension of Waterfall. It emphasizes testing parallel to each development phase. For every design phase, there is a corresponding testing phase (e.g., System Design maps to System Testing). It adds rigor to testing but inherits Waterfall's rigidity and inability to handle changing requirements easily.

- Spiral Model: An evolutionary and risk-driven model. Development proceeds in iterative loops (spirals), each involving planning, risk analysis, engineering, and evaluation. It is excellent for large, complex, and high-risk projects but can be complex and costly to manage.

- Scrum Model: An Agile framework. Work is done in short, time-boxed iterations called Sprints (typically 2-4 weeks). It prioritizes flexibility, customer collaboration, and frequent delivery of working software. It thrives in environments with uncertain or evolving requirements.

- RUP (Rational Unified Process): A comprehensive iterative framework. It divides the project into four phases (Inception, Elaboration, Construction, Transition) and emphasizes architecture and risk management. While iterative, it is more formal and documentation-heavy than Agile approaches like Scrum.

For the "APT IT SOLUTIONS" project to build an online agriculture product store, I would recommend the V-Model

Question 10 – Waterfall Vs V-Model – 5 Marks

Answer:

WATERFALL MODEL

Core Concept - A linear, sequential approach to software development.

Process Flow - Phases ﬂow downwards in a single line (like a waterfall): Requirements Gathering →Requirements Analysis → Design → Development -Coding →Testing →Deployment and Implementation → Maintenance.

Testing Approach - Typically happens after the development phase is complete.

Focus - Focuses on completing each phase in sequence with strict milestones.

Flexibility - Very rigid. It is extremely diﬃcult and costly to go back and change a previous phase.

Suitability - Best for projects with very clear, ﬁxed, and unchanging requirements.

Key Advantage - Simple to understand and manage due to its linearity.

Key Disadvantage - Working software is delivered very late. Poor adaptability to change. High risk of building the wrong product.

V-MODEL (Veriﬁcation and Validation Model)

Core Concept - An extension of Waterfall that emphasizes a parallel path of veriﬁcation and validation.

Process Flow - The process forms a "V" shape. The left arm represents development phases, and the right arm represents the corresponding testing phases.

Testing Approach - Testing is integrated throughout. Each development phase has a directly associated testing phase planned in parallel.

Focus - Focuses on quality and validation at every stage, ensuring the product meets requirements before moving on.

Flexibility - Equally rigid. It inherits the inﬂexibility of the Waterfall model.

Suitability - Best for projects where quality and reliability are paramount and requirements are well-understood (e.g., medical, aviation systems).

Key Advantage - Higher quality output and reduced long-term cost of bugs by identifying issues earlier in the lifecycle.

Key Disadvantage - Working software is still delivered late. The extensive testing planning

can lead to more documentation and a false sense of security if requirements are incorrect.

Question 11 – Justify your choice – 3 Marks

As a BA, state your reason for choosing one model for this project

Answer:

While both models are sequential and share the risk of handling changing requirements poorly, the V-Model provides critical advantages that make it the superior choice for this speciﬁc project:

  - Emphasis on Quality and Testing: This is the most signiﬁcant advantage. The online agriculture store will involve ﬁnancial transactions (payments) and must be reliable for users in remote areas with potentially low technical support. The V-Model's structured approach to testing, where test cases are derived directly from requirements and design documents, ensures that quality is "built-in" rather than "tested-in" at the end. This reduces the risk of critical bugs post-deployment.

  - Clear Validation with Stakeholders: The V-Model formally includes User Acceptance Testing (UAT) as a core, planned phase directly linked to the initial user requirements. This provides a structured process for engaging the key stakeholders (Peter, Kevin, Ben, and other farmers) to validate that the system meets their needs before it goes live. In a pure Waterfall model, this testing is done but is not as intrinsically linked to the initial requirements.

  - Early Detection of Defects: By planning for system and acceptance testing during the design phase, the team is forced to think about how to validate requirements early on. This can help uncover ambiguities, inconsistencies, or missing requirements during the design stage, when they are cheaper and easier to ﬁx, rather than during the ﬁnal testing phase.

  - Better for Moderate-Risk Projects: The project has known risks: integrating a payment gateway, user authentication, and ensuring uptime for remote users. The V-Model's disciplined approach is better suited for such projects where quality and reliability are paramount, even if the requirements are not perfectly known upfront.

Question 12 – Gantt Chart – 5 Marks

Answer:

Gantt Charts

A Gantt chart is a type of bar chart that illustrates a project schedule, showing the dependency relationships between activities and the current schedule status.

| Stages | RG | RA | Design | D1 | T1 | D2 | T2 | D3 | T3 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Months | 0 - 2 | 3 - 4 | 5 - 6 | 7 - 8 | 9 - 10 | 11-12 | 13-14 | 15-16 | 16-17 | 17-18 |
| Resources |  |  |  |  |  |  |  |  |  |  |
| PM |  |  |  |  |  |  |  |  |  |  |
| BA |  |  |  |  |  |  |  |  |  |  |
| Java Developer |  |  |  |  |  |  |  |  |  |  |
| Testers |  |  |  |  |  |  |  |  |  |  |
| DB Admin |  |  |  |  |  |  |  |  |  |  |
| NW Admin |  |  |  |  |  |  |  |  |  |  |

Figure: Gantt Chart

Question 13 – Fixed Bid Vs Billing - 5 Marks

Answer:

Fixed Bid

A ﬁxed bid project is one in which the service provider agrees to deliver speciﬁc scope of work for a ﬁxed price the scope of work deliverables, and timeline agreed upon upfront and service provider assumes the risk for any cost occurrence or delay.

- Agreement on Price: Fixed bid typically means agreeing on a ﬁxed total price for a project or scope of work upfront.

- Scope Deﬁnition: Often involves deﬁning scope clearly; changes might impact price.

- Risk Allocation: Client might bear risk of scope changes; vendor bears delivery risk within agreed scope.

- Payment Terms: Payment can be tied to milestones or completion.

- Examples: Client pays ₹10 lakhs for developing a speciﬁc software module (ﬁxed scope, ﬁxed price).

Billing

A billing project is one in which the service provider bills the client for the actual time and materials expended on the project the client pays for the service providers time and expenses and the scope of work can be adjusted as needed throughout the project.

- Charges for Work Done: Billing usually involves charging for actual work done or resources used.

- Time & Material (T&M): Common billing model based on hours worked, resources used.

- Flexibility: Can accommodate scope changes; billing adjusts based on actual eﬀort.

- Invoices: Regular invoices based on work done (e.g., monthly).

- Examples: Consulting services billed hourly (₹X per hour); cloud services billed based on usage.

Question 14 – Preparer Timesheets of a BA in various stages of SDLC - 20 marks

Answer:

Timesheets for a Business Analyst (BA) in Various SDLC Stages Project: Online Agriculture Products Store for SOONY Company BA: Humera Tabassum Shaikh

Duration: 18 months

Design Timesheet of a BA

| Activity | Hours | Description |
| --- | --- | --- |
| Requirements Elicitation | 40 | Conducted sessions with Peter, Kevin, Ben |
| Business Process Modeling | 30 | Created BPMN diagram for procurement ﬂow |
| Use Case Development | 25 | Deﬁned use cases for ordering, payment |
| Wireframe Review | 20 | Collaborated on UI wireframes with APT IT SOLUTIONS |

| Functional Speciﬁcation Doc | 35 | Documented functional specs for app feature |
| --- | --- | --- |
| Stakeholder Workshops | 15 | Conducted workshop with Mr. Henry, Mr. Dooku |
| Total Design Phase Hours | 165 |  |

Development Timesheet of a BA

| Activity | Hours | Description |
| --- | --- | --- |
| Requirements Clariﬁcation with Dev Team | 30 | Interacted with APT IT SOLUTIONS developers |
| User Story Creation | 40 | Wrote user stories for Agile sprints |
| Sprint Planning Participation | 25 | Attended sprint planning with tech team |
| Acceptance Criteria Deﬁnition | 35 | Deﬁned criteria for features like search, cart |
| Change Request Handling | 20 | Manage scope changes with stakeholders |
| Progress Monitoring | 40 | Tracked development via JIRA/Agile tools |
| Coordination With Project Coordinator (Mr. Dooku) | 15 | Ensured alignment with project goals |
| Total Development Phase Hours | 205 |  |

Testing Timesheet of a BA

| Activity | Hours | Description |
| --- | --- | --- |
| Test Scenario Development | 30 | Created scenarios for ordering ﬂows |
| Test Case Review | 25 | Reviewed test case with QA team |
| Defect Tracking | 20 | Logged defects in JIRA for resolution |
| Collaboration With Testers | 15 | Supported QA on functionality checks |
| Business Logic Validation | 20 | Checked app logic aligns with business rules |
| Farmer Persona Testing | 15 | Validate ﬂows for farmer personas |

| Total Testing Phase Hours | 125 |  |
| --- | --- | --- |

UAT (User Acceptance Testing) Timesheet of a BA

| Activity | Hours | Description |
| --- | --- | --- |
| UAT Planning With Stakeholders | 20 | Coordinated UAT with farmers |
| Test Case Prep For UAT | 25 | Prepare UAT scenarios with farmers in mind |
| Farmer UAT Sessions | 30 | Conducted UAT with Peter, Kevin, Ben |
| Feedback Collection & Incorporation | 20 | Addressed feedback on app usability |
| Sign-Oﬀ Coordination | 10 | Obtained sign-oﬀ from key stakeholders |
| Total UAT Phase Hours | 105 |  |

Deployment n Implementation Timesheet of a BA

| Activity | Hours | Description |
| --- | --- | --- |
| Deployment Planning | 20 | Collaborated on deployment strategy with APT IT SOLUTIONS |
| Go-Live Prep with Stakeholders | 15 | Coordinated with Mr. Henry, Mr. Dooku |
| Farmer Training Sessions | 30 | Conducted training for farmers on app use |
| Post-Launch Support Planning | 20 | Deﬁned support structure for issues |
| Hypercare Monitoring | 25 | Monitored initial app performance post-launch |
| Feedback Loop Establishment | 15 | Set up mechanisms for ongoing farmer feedback |
| Total Deployment Phase Hours | 125 |  |