Question 1 – write Agile Manifesto:

Four Main Values:

- Individuals and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

Twelve Principles of Agile Software:

- Satisfy the customer through early and continuous delivery of valuable software.

- Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.

- Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

- Businesspeople and developers must work together daily throughout the project.

- Build projects around motivated individuals. Give them the environment and support they need and trust them to get the job done.

- The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

- Working software is the primary measure of progress.

- Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

- Continuous attention to technical excellence and good design enhances agility.

- Simplicity--the art of maximizing the amount of work not done--is essential.

- The best architectures, requirements, and designs emerge from self-organizing teams.

- At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

Question 2 – User Stories- Acceptance Criteria-BV-CP:

| User Story No: 01 | Task: 01 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO REGISTER AN ACCOUNT SO THAT I CAN START USING THE APP |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Registration Screen Text Boxes for Username, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |  |

| User Story No: 02 | Task: 01 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO I WANT TO LOGIN SO THAT I CAN ACCESS MY ACCOUNT |  |  |  |
| BV: 500 |  | CP: 1 |  |
| Acceptance Criteria: Text boxes for Username & Password Click on Login Verify Credentials If valid, redirect Home Page. If invalid, show error message: "Invalid Username or Password". Option to reset password. |  |  |  |

| User Story No: 03 | Task: 01 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SEARCH RESTAURANTS SO THAT I CAN FIND NEARBY RESTAURANTS |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Search bar to enter restaurant name or location. Show matching restaurants sorted by proximity. Display Name, Logo, Cuisine, Rating. "No Restaurants Found" message if none are found. |  |  |  |

| User Story No: 04 | Task: 01 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW RESTAURANT’S MENU SO THAT I CAN CHOOSE WHAT TO ORDER |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Display menu categories. "Add to Cart" button for each item. Back button to return to restaurant list. |  |  |  |

| User Story No: 05 | Task: 01 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSOMER I WANT TO VIEW THE PRICE SO THAT I CAN PLACE ORDER |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Display the price in the list of menus |  |  |  |

| User Story No: 06 | Task: 01 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SELECT PAYMENT MODE SO THAT I CAN MAKE PAYMENT OF MY CHOICE |  |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria: Display payment modes, Radio buttons to select payment modes, payment button Business rule: Can select only one payment mode |  |  |  |

| User Story No: 07 | Task: 02 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET MY ORDER TO MY ADDRESS |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Text box to enter the address, Door/House/Plot Number, street, location, landmark, pin code Business rule: Within the radius of 5km |  |  |  |

| User Story No: 08 | Task: 02 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria: Display delivery boy mobile number Display delivery boy name in tracking field Display delivery boy picture |  |  |  |

| User Story No: 09 | Task: 02 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH REGIONAL ADMIN SO THAT I CAN REQUEST FOR REFUND |  |  |  |
| BV: 200 |  | CP: 1 |  |
| Acceptance Criteria: BR-All Mandatory Text box fields Display order id Text box for description Submit button Generate issue id Display successful |  |  |  |

| User Story No: 10 | Task: 02 |  | Priority: Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO PROVIDE RATING AND FEEDBACK SO THAT I CAN SHARE MY EXPERIENCE |  |  |  |
| BV: 200 |  | CP: 1 |  |
| Acceptance Criteria: Available after food delivery. Star rating from 1 to 5 Text box to enter comments. |  |  |  |

| User Story No: 11 | Task: 02 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO REGISTER SO THAT I CAN JOIN THE PLATFORM |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Registration screen. Text boxes to enter restaurant name, address, contact number, email. |  |  |  |

| User Story No: 12 | Task: 02 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO LOGIN SO THAT I CAN MANAGE MY ORDERS |  |  |  |
| BV: 500 |  | CP: 1 |  |
| Acceptance Criteria: Text box for user ID & Password Show error on failure |  |  |  |

| User Story No: 13 | Task: 02 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: View order, Display list of orders in the tabular form. |  |  |  |

| User Story No: 14 | Task: 02 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VERIFY DELIVERY BOYS SO THAT I CAN ENSURE SECURE DELIVERY |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: Verification list of delivery boys, Approve/Reject options |  |  |  |

| User Story No: 15 | Task: 02 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO TRACK PAYMENTS SO THAT I CAN MANAGE MY EARNINGS |  |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria: Dashboard showing revenue generated |  |  |  |

| User Story No: 16 | Task: 02 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW CUSTOMER FEEDBACK SO THAT IMPROVE SERVICE |  |  |  |
| BV: 200 |  | CP: 1 |  |
| Acceptance Criteria: Feedback list with ratings and comments |  |  |  |

| User Story No: 17 | Task: 03 |  | Priority: 100 |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO RAISE AN ISSUES SO THAT RESOLVE THE DISPUTES |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria: Text box to raise an issue. Order ID, Issue category, description. |  |  |  |

| User Story No: 18 | Task: 03 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |  |
| BV: 100 |  | CP: 1 |  |
| Acceptance Criteria: Click on Restaurant dashboard, Add from time to time Click on submit, Display updated successfully |  |  |  |

| User Story No: 19 | Task: 03 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO LOGOUT SO THAT MY ACCOUNT IS SECURE |  |  |  |
| BV: 100 |  | CP: 1 |  |
| Acceptance Criteria: Text box for Log Out. Redirect to home page |  |  |  |

| User Story No: 20 | Task: 03 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER ORDERS |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Registration Screen Text Boxes for Username, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |  |

| User Story No: 21 | Task: 03 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGIN SO THAT I CAN SEE THE ORDERS |  |  |  |
| BV: 500 |  | CP: 1 |  |
| Acceptance Criteria: Login Screen, Validate Username & Password. Redirect to homepage if success Show invalid credentials if failure |  |  |  |

| User Story No: 22 | Task: 03 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW THE ORDERS SO THAT I CAN CHOOSE WHICH TO DELIVER |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Show order ID, Pickup Location, Delivery address. Payment type |  |  |  |

| User Story No: 23 | Task: 03 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO ACCEPT AN ORDER SO THAT I CAN DELIVER TO THE ADDRESS |  |  |  |
| BV: 500 |  | CP: 1 |  |
| Acceptance Criteria: Click Accept order, Notification sent to customer and restaurant owner |  |  |  |

| User Story No: 24 | Task: 03 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO UPDATE THE ORDER STATUS SO THAT CUSTOMER KNOW THE STATUS |  |  |  |
| BV: 500 |  | CP: 1 |  |
| Acceptance Criteria: Status options: Picked up, On the way, Delivered Update order status to customer |  |  |  |

| User Story No: 25 | Task: 03 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO COLLECT COD PAYMENTS SO THAT CUSTOMER CAN PAY CASH AT THE ADDRESS |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Enter COD amount. Click "Mark as Collected". Update order as COD Payment Received. Cannot proceed if amount mismatches. |  |  |  |

| User Story No: 26 | Task: 03 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW MY REVENUE SO THAT I CAN TRACK MY EARNINGS |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Dashboard shows total earnings. Filter by daily, weekly, monthly. |  |  |  |

| User Story No: 27 | Task: 03 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO RAISE AN ISSUE SO THAT MY ISSUES CAN BE RESOLVED |  |  |  |
| BV: 100 |  | CP: 1 |  |
| Acceptance Criteria: Text box to enter issue. Fields: Order ID, Issue category Notify support team. |  |  |  |

| User Story No: 28 | Task: 03 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGOUT SO THAT I CAN SHOW THAT I’M NOT AVAILABLE |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria: RadIo button Logout Redirects to Login page |  |  |  |

| User Story No: 29 | Task: 04 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO MANAGE REGIONAL RESTAURANTS SO THAT I CAN TRACK THE PERFORMANCE OF REGIONAL RESTAURANTS |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Click on performance of restaurants select from date to date Click on generate report which includes restaurants id, name, revenue Click on download report should be in excel |  |  |  |

| User Story No: 30 | Task: 04 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO TRACK DELIVERIES SO THAT I CAN MONITER THE ORDER FLOW |  |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria: List of live orders with current status Map showing delivery locations |  |  |  |

| User Story No: 31 | Task: 04 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO HANDLE REFUNDS SO THAT CUSTOMERS GET REIMBURSED |  |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria: Fields; Order ID, Amount, Reason. Update Refund status and notify customer. Business Rule: Refund only if order cancelled before preparation starts |  |  |  |

| User Story No: 32 | Task: 04 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO VIEW REGIONAL REVENUES SO THAT I CAN ASSESS PERFORMANCE |  |  |  |
| BV: 500 |  | CP: 5 |  |
| Acceptance Criteria: Click on generate regional revenue reports by day, week and month. Generate reports by restaurants. |  |  |  |

| User Story No: 33 | Task: 04 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW THE RESTAURANTS SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria: List of restaurants, select Restaurants, verify restaurant details, approve button, reject button, notification to the restaurant |  |  |  |

| User Story No: 34 | Task: 05 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO MANAGE AND RESOLVES AN ISSUE SO THAT HIGH PRIORITY PROBLEMS ARE RESOLVED |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Escalated issues dashboard with filter by severity. Status tracking for each issue. |  |  |  |

| User Story No: 35 | Task: 05 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW CUSTOMER FEEDBACK SO THAT I CAN TRACK SERVICE QUALITY |  |  |  |
| BV: 200 |  | CP: 1 |  |
| Acceptance Criteria: Feedback list sorted by region and restaurant. |  |  |  |

| User Story No: 36 | Task: 05 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO LOGIN SO THAT I CAN MONITOR BUSINESS PERFORMANCE |  |  |  |
| BV: 500 |  | CP: 1 |  |
| Acceptance Criteria: Validate login. Redirect to Business Owner Dashboard. |  |  |  |

| User Story No: 37 | Task: 05 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO VIEW RESTAURANTS REVENUE REPORTS SO THAT I CAN VIEW THE RESTAURANT’S REVENUE |  |  |  |
| BV: 500 |  | CP: 5 |  |
| Acceptance Criteria: Select Reports, Select Revenue Reports Select to and from date, Select Region (can select all) Generate Report, Download Report in EXCEL |  |  |  |

| User Story No: 38 | Task: 05 |  | Priority: HIGHES |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO UPDATE PAYMENTS FOR RESTAURANTS AND DELIVERY BOYS SO THAT FINANCES STAY ACCURATE |  |  |  |
| BV: 500 |  | CP: 5 |  |
| Acceptance Criteria: Update payment screen with validation. |  |  |  |

| User Story No: 39 | Task: 05 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO VIEW ISSUES SO THAT I CAN OVERSEE RESOLUTIONS |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria: Issues with priority levels and filters. |  |  |  |

| User Story No: 40 | Task: 05 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO LOGOUT SO THAT MY ACCOUNT IS SECURE |  |  |  |
| BV: 100 |  | CP: 1 |  |
| Acceptance Criteria: Radio button Logout Redirects to Login page |  |  |  |

Question 3 – What is epic? Write 2 epics:

An epic is a set of related user stories. They’re also considered as a “really big user story.”

Epic 1: Customer Order Management.

As a customer, I want to search for restaurants, view menus, place orders, and track them in real-time, so that I can conveniently order food and receive updates until delivery.

Epic 2: Restaurant and Delivery boy Management.

As a restaurant owner and delivery partner, I want to manage orders, deliveries, and earnings, so that I can fulfil customer orders efficiently and track performance.

Question 4 – What is the difference between BV and CP:

BV: BV (Business Value) represents the importance or benefit a feature brings to the business and stakeholders. This is estimated by scrum currency notes.

CP: CP (Complexity Points) represents the level of effort or difficulty required for the development team to implement a feature. CP is estimated by the Scrum Developers by using Poker cards. We provide pokers with values 1, 2, 3, 5, 8, 13, 20, 40, 100 and Big.

Question 5 – Explain about Sprint:

Sprint is a time boxed to deliver a specific set of user stories and produce working features within a set time period typically lasting one to four weeks.

Question 6 – Explain Product backlog and sprint back log:

Product Backlog: A Product Backlog is a dynamic, prioritized list of all features, enhancements, bug fixes, technical work, and requirements identified for a product. The product backlog is maintained by the product owner, who is responsible for adding, prioritizing, refining, and removing items to align with business goals and stakeholder feedback.

Sprint Backlog: A Sprint Backlog is a subset of the product backlog that the development team selects for implementation during a particular sprint, containing only the items to be completed in that time-boxed period. The sprint backlog is created at the start of each sprint during the sprint planning meeting.

Question 7 – What is impediments log? write 2 impediments:

An impediments log is a structured tool or document used by Agile teams to record, track, and manage obstacles or blockers that prevent the team from progressing effectively toward their sprint or project goals. These Impediments are discussed in the daily standup meetings. The log increases transparency and accountability, ensuring that impediments are visible and systematically addressed by the team, often with the Scrum Master leading their removal.

Impediment 1 – Payment Gateway Integration Failure: The payment gateway integration for online payments is failing due to invalid API credentials and mismatch with the test environment.

Impediment 2 – GPS Tracking Issue for Delivery Boy: Delivery boy's real-time location tracking is not displaying correctly on the customer's tracking screen due to Google Maps API quota limits.

Question 8 – Explain Velocity of the Team:

Velocity is an agile metric that measures the amount of work a team completes during a sprint, helping forecast capacity for future sprints and improving planning accuracy. It is calculated based on the total story points (or complexity points) of all completed and accepted user stories at the end of a sprint.

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts:

Question 10 – Explain about Product Grooming:

Product Grooming (also known as backlog grooming or backlog refinement) is an agile practice involving regular review, clarification, prioritization, and preparation of product backlog items to ensure that upcoming development work is well-defined and ready for future sprints.

Question 11 – Explain the roles of Scrum Master and Product Owner:

Scrum Master: Scrum Master acts as a servant leader and coach who facilitates Scrum processes, ensuring that the team follows Scrum principles and practices. He’ll monitor the performance of the team within the sprint. Team will raise all their issues to scrum master, and he’ll run to look for answers.

Product Owner: Product Owner owns the product vision and is responsible for maximizing the value of the product delivered by the development team. He’ll decide what needs to be in the product and will be responsible for how the product must be.

Question 12 – Explain all Meetings Conducted in Scrum Project:

- Sprint Planning Meeting: This happens at the beginning of each sprint and team decides on what they’ll be delivering in the sprint.

- Daily Scrum Meeting: This happens every day where team will just answer three questions.

  - What did you do today?

  - What will you do tomorrow?

  - Are there any impediments that are slowing or stopping you?

- Sprint Review Meeting: This happens at the end of of each sprint where team will demo the completed user stories to product owner and gets it cleared.

- Sprint Retrospective meeting: This happens at the end of each sprint where team will answer the below three questions.

  - What went well in the sprint?

  - What did not go well?

  - What are the required areas of improvements in next sprint?

- Product Grooming: Product Grooming (also known as backlog grooming or backlog refinement) is an agile practice involving regular review, clarification, prioritization, and preparation of product backlog items to ensure that upcoming development work is well-defined and ready for future sprints.

Question 13 – Explain Sprint Size and Scrum Size:

Sprint Size: The Sprint Size refers primarily to the duration of a sprint in Scrum, which is a fixed, time-boxed period during which a team works to complete a set amount of work. The sprint size typically ranges from 1 to 4 weeks, with 2 weeks being the most common choice in practice.

Scrum Size: Scrum Size refers to the number of members in a Scrum Team, including Developers, Product Owner, and Scrum Master and the optimal size is 5 to 11 members.

Question 14 – Explain DOR and DOD:

DOR: DOR (Definition of Ready) is a clear set of criteria or conditions that a product backlog item must meet before the team can start working on it. It ensures that the user story or task is well understood, clearly defined, and actionable for the development team.

DOD: DOD (Definition of Done) is a formal description of the state of a product backlog item or increment when it is considered complete and potentially releasable. To ensure consistent quality, reduce ambiguity, and confirm that deliverables are ready for release.

Question 15 – Explain Prioritization Techniques and MVP:

Prioritization techniques help Product Owners and teams decide the order of work items in the product backlog, ensuring the most valuable and urgent features are developed first. MoSCoW is the most used prioritization technique in business analysis and software development to reach a common understanding with stakeholders on the importance they place on the delivery of each requirement.

MoSCoW stands for Must, Should, Could and Would.

- M – Must have this requirement to meet the business needs.

- S – Should have this requirement, if possible, but project success doesn’t rely on it.

- C – Could have this requirement if it does not affect anything else in the project.

- W – Would like to have this requirement later, but it won’t be delivered this time.

MVP: An MVP (Minimum Viable Product) is the simplest version of a product that delivers enough value to satisfy early customers and provides feedback for future development.

Question 16 – Difference between Business Analyst n Product Owner:

Business Analyst: Business Analyst focuses on detailed requirements gathering, analysis, and documentation to ensure the product meets business and technical needs. Acts as a bridge between stakeholders and development teams, clarifying requirements and translating business needs into detailed user stories, use cases, and workflows.

Product Owner: Product Owner owns the product vision and is responsible for maximizing the value of the product delivered by the development team. He’ll decide what needs to be in the product and will be responsible for how the product must be.

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner:

Samuel John

Visakhapatnam, Andhra Pradesh, India | Email: johnsamuel977@gmail.com |                Phone: +91 98765 43210 | LinkedIn: linkedin.com/in/samueljohn

Career Objective:

Certified and result-driven Product Owner with 3 years of experience in managing product backlogs, defining product vision, and delivering customer-centric solutions in the food delivery and e-commerce domain. Adept at Waterfall and Agile/Scrum methodologies, stakeholder collaboration, and data-driven decision-making to maximize ROI.

Professional Summary:

- 3 years of experience as a Product Owner in Agile Scrum teams, managing cross-functional collaboration between developers, QA, and stakeholders.

- Successfully launched and scaled Scrum Food App, achieving 30% growth in active users and improving customer retention by 20%.

- Expertise in backlog management, sprint planning, and release strategy.

- Skilled in prioritization techniques (MoSCoW) to optimize delivery of high-value features.

- Hands-on experience with Jira, MS Visio, Balsamiq and Axure RP.

Key Skills:

Agile Methodologies: Scrum, Kanban | Product Management Tools: Jira | Backlog Prioritization & Grooming | MVP Planning & Execution | Stakeholder Management| Communication & Leadership

Work Experience

Product Owner | Miracle Software Systems - Visakhapatnam, India | July 2022 – Present

Project: Scrum Food App – Online Food Ordering Platform and Online E-Commerce Agriculture Platform

- Defined and communicated product vision and roadmap for the Scrum Food App.

- Owned and maintained the product backlog, prioritizing features using MoSCoW technique.

- Collaborated with stakeholders to gather requirements and create user stories with acceptance criteria.

- Led backlog grooming and sprint planning sessions.

- Managed MVP release, delivering core functionalities within first 2 sprints.

- Improved stakeholder satisfaction scores by 30% through transparent reporting.

Key Achievements:

- Launched Scrum Food App MVP in 90 days with 10,000 active users in first 3 months.

- Increased team velocity from 20 to 28 story points per sprint.

- Implemented RICE prioritization framework, reducing feature delivery time by 20%.

Education:

Bachelor of Technology (B.Tech) – Electrical and Electronics Engineering, MVGR College of Engineering, Visakhapatnam, Graduated: 2015, Percentage: 60%

Certifications:

- Certified Scrum Product Owner (CSPO) – Scrum Alliance (2024)

- Agile Business Analyst Certification – IIBA (2025)