MOCK-4 ASSIGNMENT

Q.1) A company is having manufacturing plants and warehouses in various parts of the country. They manufacture ice-cream and milk products. They want to build a software to achieve two goals.

Manage the Inventory

Quickest delivery to the customers

Assignment 1:

Please make a BRD which can be presented to the client along with complete development & resource plan

Prepare process flow diagram using your imagination.

Business requirement document (BRD):-

1.) Introduction

To strengthen the operation they require a software solution with two primary objective:

- Inventory management (raw material, production, finished goods, warehouses, stock, wastage tracking).

- Quickset delivery to customers(Efficient order allocation,optimes delivery routes, real time tracking)

- Business Objectives

- Centralize inventory data across plants and warehouses.

- Optimize stock allocation to reduce wastage of perishable

- Provide real-time stock visibility to management, warehouse managers and distributors

- Ensure on-time and quickest delivery to customers(retailers, distributors end users)

- Improve customer satisfaction and reduce logistics cost.

- Scope

In-Scope

- Inventory management module

Raw materials stock monitoring

Finished goods tracking

Warehouse transfers

Automated alerts for low stock/near expiry items

- Order & delivery Module

Customer order placement (Through web & mobile)

Auto-allocation of nearest warehouse for fulfilment.

Integration with delivery partners / in-house logistics.

Route optimization for delivery.

Real-time delivery tracking & updates.

- Reports & Analytics

Inventory reports (daily, weekly, and monthly).

Delivery performance reports.

Sales and wastage analytics.

### Out of Scope

Integration with third-party ERP (future phase).

Advanced AI-based demand forecasting (future phase).

## 4. Stakeholders

Business Owner / Client – Decision maker, budget approval.

Warehouse Managers – Track inventory, update stock.

Plant Managers – Record production, raw material usage.

Delivery Managers – Assign vehicles and monitor dispatch.

End Customers / Distributors – Place orders and receive deliveries.

IT Team – Developers, testers, support staff.

5. Functional Requirements

- Inventory Management

Add/update stock at plant and warehouse level.

Auto-deduct stock when an order is fulfilled.

Batch & expiry tracking.

- Order Management

Customers can place bulk/retail orders.

Auto-allocation to nearest warehouse.

Status updates (confirmed → packed → dispatched → delivered).

- Delivery Optimization

Integration with GPS-based route planning.

Real-time delivery tracking.

Prioritize perishable deliveries.

- Notifications & Alerts

Low stock alerts.

Delivery ETA notifications to customers.

- Reports

Sales vs. wastage report.

Delivery time analysis.

Inventory turnover ratio.

## 6. Non-Functional Requirements

Performance: Handle 1000+ orders per day.

Scalability: Easily add new warehouses/plants.

Security: Role-based access control.

Usability: Simple mobile app for warehouse staff & delivery agents.

7. Development Plan

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Requirement Gathering & Finalization | 2 weeks | BRD, SRS |
| System Design (Architecture + UI/UX) | 3 weeks | System Design Document |
| Development (Backend + Frontend + Mobile) | 8 weeks | Functional Modules |
| Testing (Unit, Integration, UAT) | 3 weeks | Test Cases & Results |
| Deployment (Cloud setup + Live) | 2 weeks | Production Release |
| Training & Support | 2 weeks | User manuals, Training sessions |

Total Timeline: ~20 weeks (5 months)

8. Resource Plan

| Role |  | Responsibility |
| --- | --- | --- |
| Business Analyst |  | Requirement gathering, documentation |
| Project Manager |  | Planning, execution, monitoring |
| Developers |  | Databse,API,Logic,Web UI |
| QA/Testers |  | Manual/Automation testing |
| Maintenance staff |  | Maintenance/User training |

9. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Expired stock wastage | High | Auto alerts & FIFO tracking |
| Delivery delays | High | Route optimization, buffer stock |
| User adoption issues | Medium | Training sessions, intuitive UI |
| Integration challenges | Medium | Modular architecture for ERP integration later |

10. Success Criteria

Reduction in wastage by 20% in first year.

On-time delivery rate > 95%.

Improved order fulfilment time (reduce by 30%).

Centralized inventory visibility across all plants & warehouses.

Key Steps in Flow:

- Order Placement (customer/distributor).

- System checks nearest warehouse inventory.

- Stock allocated automatically.

- If stock unavailable → transfer from another warehouse.

- Delivery partner assigned.

- Route optimized using GPS.

- Product delivered & system updated.

Process Flow diagram:

Customer places order

Order manage system

IF No

Trigger warehouse transfer

Check nearest warehouse inventory

IF Yes

Update warehouse stock levels

Assign delivery partner & vehicle

Product Delivered

Dispatch & Track

Dispatch & Track

Route Optimization

(GPS/Maps)

Assignment 2

Dear [XXXX],

I hope this message finds you well. My name is Sumit Pandey, and I will be working as the Business Analyst for your project. My primary responsibility is to collaborate closely with you and your team to understand your business objectives, gather detailed requirements, and ensure that the final solution aligns with your vision.

Over the next few weeks, I will be conducting requirement sessions, documenting key needs, and translating them into functional and technical specifications for our development team. I look forward to engaging with your team to identify opportunities, clarify expectations, and ensure smooth project execution.

Please feel free to reach out to me for any questions or clarifications at any stage of this journey. I am excited to partner with you and contribute to the success of this project.

Warm regards,

Sumit Pandey
Business Analyst
Company Name
Email / Phone

BRD (Business Requirement Document) – Online Ticketing System

Business Objectives:

- Provide customers with a seamless platform to book tickets (movies, concerts, travel).

- Reduce manual errors and booking delays.

- Offer multiple payment options and instant confirmation.

Scope (In-Scope):

- User registration and login.

- Event/ticket catalog browsing.

- Ticket booking with seat selection.

- Payment gateway integration.

- E-ticket generation with QR code.

- Booking history and cancellation.

Stakeholders:

- Customers

- Event organizers

- Admins

- Payment partners

High-Level Requirements:

- Customers should be able to search and filter events.

- Secure payment with instant confirmation.

- Ticket inventory management for organizers.

- Automated email/SMS notifications.

### SRS (Software Requirement Specification) – Online Ticketing System

Functional Requirements:

- User Management: Registration, login, profile update.

- Event Management: Create/update/delete events, manage seat availability.

- Ticket Booking: Seat selection, ticket confirmation, cancellation.

- Payment Integration: Credit/Debit cards, UPI, Wallets.

- Notifications: Email & SMS confirmations.

- Reports: Booking reports, revenue reports.

Non-Functional Requirements:

- Performance: Support many concurrent users.

- Scalability: Ability to add new event categories easily.

- Security: Encrypted payments, role-based access control.

- Usability: Mobile-first responsive design.

## ERD (Entity Relationship Diagram) – Ticketing/Support Ticket Lifecycle

Entities & Relationships:

- User (UserID, Name, Email, Role)

- Ticket (TicketID, Title, Description, Status, Priority, CreatedDate, UserID FK)

- Agent (AgentID, Name, Email, Skill)

- Assignment (AssignID, TicketID FK, AgentID FK, AssignedDate)

- StatusHistory (HistoryID, TicketID FK, Status, UpdatedDate, UpdatedBy)

User Story – E-commerce Shopping

Title: Purchase a product from the online store

As a registered customer,
I want to search for products, add them to my cart, and complete a purchase,
So that I can conveniently shop online and receive items at my doorstep.

Acceptance Criteria:

- User can search products by name, category, or price.

- User can view product details (image, description, and price, stock).

- User can add/remove items from the cart.

- User can proceed to checkout with selected delivery address.

- User can pay via multiple options (Card/UPI/Wallet/COD).

- Order confirmation email/SMS is sent after successful payment.

- User can track order status (Confirmed → Shipped → Out for Delivery → Deli