## Slide 1: Migration from ExShare to RDOS
Presented by: Gouthami Palepu
Date: 27 June 2025

## Slide 2: SITUATION
The organization has been using ExShare, a legacy document management system, for over a decade to store, manage, and share enterprise documents across departments. While the system served its purpose, it lacked scalability, modern security protocols, and compatibility with current technologies.

## Slide 3: Problem
Outdated Technology: ExShare is no longer supported by vendors and has
frequent performance lags.
Security Risks: Lacked compliance with modern data security and regulatory
requirements (e.g., audit trails, role-based access).
Inefficient Workflows: Manual document routing and approvals led to process
delays and errors.
Poor Integration: No seamless integration with new enterprise systems
(e.g., ERP, CRM).
High Maintenance Costs: Increasing effort and cost to maintain, patch, and
support ExShare.

## Slide 4: Opportunity
Modernize the document management system by migrating to RDOS
Enhance data security and ensure compliance with evolving standards.
Streamline document workflows with automation and audit tracking.
Reduce IT overhead by retiring legacy infrastructure.
Improve user experience and system performance across the enterprise.
Improve accuracy by reducing manual and negligence errors

## Slide 5: Purpose Statement (Goals)
The goal is to replace outdated manual and fragmented processes with a centralized digital platform that will:
Improve the efficiency of the application review process
Ensure data accuracy and integrity
Provide real-time tracking and transparency for both applicants and staff

## Slide 6: Project Overview
Project Name: ExShare to RDOS Migration
Client: Ice Data Services
Methodology: Waterfall
Duration: Jan 2025 – Dec 2025
Domain: Document Management / Legacy System Migration
Objective: Migrate legacy document management application (ExShare) to RDOS for improved scalability, security, and compliance.

## Slide 7: Success Criteria
The project will be considered successful when the following criteria are met:
System Implementation Completed within the defined timeline and budget
100% Data Migration Accuracy from legacy sources to the new system
All Core Functionalities Operational, including application submission, review workflow, notifications, and reporting
Stakeholder Sign-Off from admissions teams, IT, and compliance offices
User Training Completed and support resources made available to end-users
Improved Processing Time for applications by at least 30%
System Uptime ≥ 99% during the first 3 months post go-live
Positive User Feedback from clients and applicants during post-implementation survey

## Slide 8: Methods/Approach:
The project followed a structured Waterfall methodology to ensure clarity, documentation, and stakeholder alignment at every phase:
Requirement Gathering
Conducted stakeholder interviews across business units using ExShare
Analysed current workflows, permission models, document types, and archival policies
Identified gaps and defined business needs for RDOS compatibility
Deliverables:
Business Requirement Document (BRD)
Current vs Future State Gap Analysis
Stakeholder Requirement Matrix

## Slide 9: Requirement Analysis
Worked with system architects to translate business needs into technical specifications
Defined data mapping rules between ExShare and RDOS
Documented field-level validations and metadata transformation rules
Deliverables:
Functional Specification Document (FSD)
Data Mapping Sheet
Integration Requirement Document (IRD)

## Slide 10: Design & Approval
Reviewed UI mock-ups for RDOS folder structures and workflows
Participated in design walkthroughs and got sign-offs from stakeholders
Deliverables:
Workflow Diagrams (Visio)
Document Structure Design
Access Control Matrix

## Slide 11: Development & Migration
Supported dev team by clarifying requirement queries
Tracked CRs (Change Requests) related to enhancements during development
Coordinated with DBAs for data validation checkpoints

## Slide 12: Testing Phase
Created UAT scenarios and helped QA validate migrated data accuracy
Coordinated with business users for end-to-end UAT sign-off
Logged and tracked defects in TFS
Deliverables:
UAT Test Scenarios
Defect Triage Log
Requirements Traceability Matrix (RTM)

## Slide 13: Deployment and implementation
Supported production data validation and reconciliations
Provided user training and updated SOPs
Documented issues and recommended process improvements

## Slide 14: Resources
Human Resources
Business Analyst – Requirements gathering, documentation, stakeholder coordination
Project Manager – Timeline, scope, and budget management
Admissions Staff – Process input, testing, and validation
IT Team – System integration, configuration, and infrastructure support
Vendor Team – Product setup, customization, and support
Time
Phase 1 : jan 2025 – jun 2025
Phase 2 : July 2025 – Dec 2025
Budget
Budget for software licensing, implementation services, and training
Contingency funds for change requests or scope adjustments should not cross 20l

## Slide 15: Risks
User Resistance to Change The current solution has been in place for over 15 years and is intuitive to
existing users. Transitioning to a new system may result in user discomfort and
reduced adoption without proper training and change management.
Data Migration Issues Incomplete or inaccurate migration of historical data from ExShare could impact system
trust and decision-making.
Dependencies
Timely support from ITS for infrastructure and data migration
Vendor responsiveness for issue resolution and customization
Availability of end-users for testing and training
Approval from stakeholders for key decision points (e.g., vendor selection, go-live)