# WeInvest – Digital Wealth Management Platform

Comprehensive Business Analysis Deliverables – Waterfall Model

Prepared By: Santosh

Under the Guidance of: COEPD (Centre of Excellence for Professional Development)

Organization / Project Sponsor: WeInvest Pvt. Ltd.

Version: 1.0
Date: 27-10-2025

# Table of Contents

Business Case Document

Business Analysis Strategy Document

Functional Specification Document (FSD)

Requirement Traceability Matrix (RTM)

Business Requirement Document (BRD)

# 1. Business Case Document

### 1. Why is this project initiated?

This project is initiated to transform ABC Bank’s traditional wealth management services into a modern, automated, and digital-first platform.
Currently, the bank’s investment operations depend on manual processes, disconnected systems, and time-consuming compliance reviews.
By adopting a WeInvest-inspired digital architecture, the bank aims to streamline advisory operations, enhance customer engagement, and ensure regulatory compliance through automation and real-time data insights.

### 2. What are the current problems?

The following issues are observed in the current system:

- Manual client on boarding and portfolio creation causing delays.

- Multiple systems for advisory, compliance, and reporting — no unified dashboard.

- Lack of real-time analytics for advisors and clients.

- Compliance checks performed manually, leading to human errors.

- High dependency on paper-based forms and offline approvals.

- Inefficient collaboration between departments.

### 3. With this project, how many problems could be solved?

The Digital Wealth Management Platform addresses more than 90% of the existing issues by:

- Automating KYC, onboarding, and reporting.

- Creating a single integrated portal for clients, advisors, and compliance teams.

- Enabling real-time portfolio tracking and Goal-based recommendations.

- Strengthening compliance and audit traceability.

- Enhancing operational efficiency and decision-making.

### 4. What are the Resources Required?

People:

- Business Analyst: To gather, analyze, and document business requirements (BRD/FSD).

- Developers (Frontend/Backend): To build modules for client dashboards, advisor portals, and compliance automation.

- UI/UX Designer: To design user-friendly and responsive interfaces for clients and advisors.

- QA Tester: To perform functional, integration, and user acceptance testing.

- Project Manager: To plan, track progress, and ensure timely delivery.

- Compliance Officer: To validate SEBI/RBI regulatory adherence.

- Trainers: To train internal users and advisors post-deployment.

Technology:

- Cloud Hosting Server (AWS / Azure): For hosting the wealth management platform.

- Database System: SQL Server / MongoDB for storing client portfolios, transactions, and audit logs.

- API Integrations: Market data, KYC verification, and CRM systems.

- Reporting & Analytics Tools: For generating financial insights and performance dashboards.

Infrastructure:

- High-speed internet connectivity for secure data access.

- Cloud storage for data backup and restoration.

- User devices (laptops, tablets, and mobile phones) for access by advisors and clients.

Time:
Approximately 10–12 months following the Waterfall methodology, divided into these phases:

- Requirements Gathering: 2 months

- Design: 2 months

- Development: 4 months

- Testing: 2 months

- Deployment & Maintenance: 2 months

Budget:
Estimated ₹1.20 Crore, which includes:

- Development and hosting

- Licensing and API integration

- User training and documentation

- Contingency and maintenance

Tools:

- MS Word, Excel – Documentation and analysis

- Draw.io / Lucidchart – Process flow diagrams (AS-IS / TO-BE)

- Jira / Trello – Task and issue tracking

- Power BI / Tableau – Reporting and visualization

### 5. How much organizational change is required to adopt this technology?

Moderate organizational change is required.
Staff will need to be trained on the new digital interface, workflow automation, and compliance tools.
The change will shift roles from manual data entry to data analysis and client servicing, improving overall productivity.
Change management sessions and workshops will be conducted to ensure smooth adoption.

### 6. Time frame to recover ROI

The expected Return on Investment (ROI) is within 18–24 months post-implementation.
This recovery will result from reduced operational costs, increased advisor productivity, and improved client retention due to digital experience enhancement.

- 7.How to Identify Stakeholders?

- Primary Stakeholders:
Directly involved in project decision-making and execution.
(e.g., Project Sponsor, Project Manager, Business Analyst, Developers, Compliance Officers, Financial Advisors)

- Secondary Stakeholders:
Supportive roles that contribute to usability, quality, and adoption.
(e.g., UI/UX Designers, QA Team, Training Team)

- External Stakeholders:
Users or entities that interact with the system but are not part of internal operations.

| Role /Department | Designation / Responsibility | Category | Description |  |
| --- | --- | --- | --- | --- |
| Project Sponsor | Senior Management / CEO | Primary | Provides funding, vision, and strategic alignment for the project. |  |
| Project Manager | Oversees project execution | Primary | Manages timeline, scope, and communication between teams. |  |
| Business Analyst (Santosh) | Requirements gathering and documentation | Primary | Acts as the bridge between business users and technical teams. |  |
| IT Development Team | Developers (Frontend, Backend, API Integration) | Primary | Builds, integrates, and deploys platform components. |  |
| UI/UX Designer | Interface anduser experience design | Secondary | Ensures platform usability and client-friendly interface. |  |
| Compliance Department | Legal & Regulatory Officers | Primary | Ensures SEBI/RBI compliance and data protection. |  |
| QualityAssurance (QA) Team | Testers and Auditors | Secondary | Validatesfunctional and non-functional requirements. |  |
| Financial Advisors | Wealth Managers and Relationship Officers | Primary | Key users managing client portfolios and interactions. |  |
| Clients / End Users | Individual Investors & Corporate Clients | External | Beneficiaries of the digital experience and services. |  |
| Training & Support Team | Trainers, IT Support | Secondary | Facilitates onboarding, documentation, and post-launch support. |  |

Stakeholder Management Approach

Conduct regular review meetings and status reports for alignment.

Maintain open communication through email updates, weekly calls, and Jira dashboards.

Address stakeholder concerns through feedback sessions during each Waterfall phase.

Ensure all key decisions are reviewed by primary stakeholders before moving to the next phase.

# Document 2: Business Analysis (BA) Strategy

### 1. BA Approach Strategy

As the Business Analyst for the WeInvest Digital Wealth Management Platform, my role involves ensuring that the project is executed systematically following the Waterfall Model, where each phase is reviewed and approved before proceeding to the next.
The BA approach ensures clarity, traceability, and alignment between business goals and technical implementation.

### 2. Elicitation Techniques to Apply

To gather requirements effectively from all stakeholders (Project Sponsor, Compliance Team, Advisors, Developers, etc.), the following techniques will be used:

| Technique | Purpose / Use Case |
| --- | --- |
| Interviews | To capture detailed requirements and pain points from each department. |
| Workshops / JAD (Joint Application Design) | Collaborative sessions to finalize system workflows and data flows. |
| Brainstorming Sessions | To generate innovative features for digital onboarding and analytics. |
| Observation / Job Shadowing | To understand current AS-IS manual advisory processes. |
| Document Analysis | Review of existing forms, reports, and policies. |
| Questionnaires / Surveys | To collect feedback from advisors and clients on digital experience needs. |

Each elicitation session will be documented and stored in the Requirement Log Sheet for validation and sign-off.

### 3. Stakeholder Analysis (RACI / ILS Matrix)

Stakeholder roles and responsibilities will be defined using the RACI Model:

| Stakeholder | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) |  |
| --- | --- | --- | --- | --- | --- |
| Project Sponsor (CEO) |  | ✅ | ✅ | ✅ |  |
| Project Manager | ✅ | ✅ | ✅ | ✅ |  |
| Business Analyst (Santosh) | ✅ |  | ✅ | ✅ |  |
| IT Development Team | ✅ |  |  | ✅ |  |
| Compliance Officer |  | ✅ | ✅ | ✅ |  |
| Financial Advisors |  |  | ✅ | ✅ |  |
| Clients / End Users |  |  | ✅ | ✅ |  |

ILS (Influence, Leading, Support) Model:

- Influencers: CEO, Compliance Department

- Leaders: Project Manager, Business Analyst

- Supporters: IT Developers, QA, Advisors

### 4. Documents to Prepare

Throughout the WeInvest project, the BA will prepare and manage the following key deliverables:

| Document | Purpose |
| --- | --- |
| Business Case Document | Defines the project need, goals, and expected benefits. |
| BA Strategy Document | Outlines the BA approach and governance. |
| BRD (Business Requirement Document) | Details high-level business needs and scope. |
| FSD (Functional Specification Document) | Describes technical and functional features. |
| RTM (Requirement Traceability Matrix) | Ensures coverage from business to test cases. |
| UAT Plan & Report | Tracks end-user validation and acceptance. |
| Change Request Log | Captures any change proposals during the project lifecycle. |

### 5. Sign-Off and Approval Process

Sign-offs are obtained at the end of each Waterfall phase:

- Requirement Phase: BRD approved by Project Sponsor, Compliance, and IT Head.

- Design Phase: FSD signed off by Business Analyst and Development Team.

- Development Phase: Functional reviews and code verification reports signed by QA Lead.

- Testing Phase: UAT completion and approval from the Client Representative.

- Deployment Phase: Go-Live sign-off with client acceptance (Client Project Acceptance Form).

All approvals are documented with digital signatures and date stamps.

### 6. Communication Channels

Effective communication ensures clarity and progress tracking throughout the project.

| Channel | Frequency | Purpose |  |
| --- | --- | --- | --- |
| Project Kickoff Meeting | Once | Establish project scope and objectives. |  |
| Weekly Status Calls | Weekly | Track deliverables, risks, and progress. |  |
| Email Updates | Twice a week | Share reports, meeting notes, and sign-offs. |  |
| Jira / MS Teams Dashboard | Continuous | Log issues, tasks, and milestones. |  |
| Stakeholder Review Meetings | End of each phase | Present phase deliverables for approval. |  |

### 7. Handling Change Requests

Change requests (CRs) will be handled formally using a Change Control Process:

- Submit CR Form: Raised by any stakeholder to BA or PM.

- Impact Analysis: BA evaluates the effect on scope, timeline, and budget.

- Review Meeting: Discussed with Project Manager and Sponsor.

- Approval: Approved/rejected by Steering Committee.

- Update Documents: BRD, RTM, and Project Plan updated accordingly.

- Implementation & Testing: QA validates and records in CR Log.

### 8. Project Progress Updates

- Weekly Progress Reports: Sent by Project Manager and BA to stakeholders.

- Monthly Milestone Review: Discuss achievements, blockers, and next steps.

- RAID Log Updates: Record of Risks, Assumptions, Issues, and Dependencies.

- Dashboard Reporting: Use of Jira/Trello dashboards for task tracking and completion status.

### 9. UAT (User Acceptance Testing) and Client Sign-Off

At the end of testing, User Acceptance Testing (UAT) will be performed by client representatives and advisors using real-world data.

Steps:

- BA prepares UAT Test Plan and scripts.

- Clients execute and document results in the UAT Report.

- Defects are logged and resolved.

- Once all test cases pass, the client signs the UAT Sign-Off / Project Acceptance Form confirming system readiness for Go-Live.

# 3. Functional Specification Document (FSD)

| Project Name: | WeInvest – Digital Wealth Management Platform |  |
| --- | --- | --- |
| Customer Name: | ABC Financial Institution |  |
| Version: | 1 |  |
| Project Sponsor: | Rajesh Nair |  |
| Project Manager: | Santosh Kumar |  |
| Initiation Date: | 01-11-2025 |  |

| Req ID | Requirement Name | Requirement Description | Priority (1–10) |  |
| --- | --- | --- | --- | --- |
| FR001 | User Authentication (Login/Signup) | The system should allow users (clients, advisors, and admin) to securely register and log in using email/phone and OTP or password. | 10 |  |
| FR002 | Client Onboarding (KYC Integration) | The platform must automate KYC verification by integrating with authorized KYC/AML APIs for regulatory compliance. | 10 |  |
| FR003 | Portfolio Management | Users should be able to view, add, or modify their investment portfolios with real-time data visualization. | 10 |  |
| FR004 | Goal-Based Investment Planning | Clients should be able to create financial goals (e.g., retirement, education) and get tailored investment recommendations. | 9 |  |
| FR005 | Transaction Management | The system should enable secure purchase, redemption, and switching of mutual funds or other investments. | 9 |  |
| FR006 | Advisor Dashboard | Financial advisors should have access to client analytics, portfolio insights, and performance reports. | 10 |  |
| FR007 | Compliance & Risk Module | The system should automatically flag high-risk transactions and ensure adherence to SEBI/RBI guidelines. | 9 |  |
| FR008 | Reports & Analytics | The platform should generate downloadable reports (PDF/Excel) for clients and advisors showing portfolio performance. | 8 |  |
| FR009 | Notification & Alert System | Users should receive alerts on transactions, market changes, and investment maturity via email/SMS/app. | 8 |  |
| FR010 | Document Management System | The platform should allow uploading, viewing, and downloading of KYC documents, agreements, and reports. | 9 |  |
| FR011 | Chatbot / Customer Support | The system should have an AI-based chatbot for FAQs, along with a helpdesk ticketing system for client issues. | 7 |  |
| FR012 | Role-Based Access Control | Admin should be able to define and manage access permissions for different user roles (Client, Advisor, Admin). | 8 |  |

| Non-Functional Requirements (NFRs) |  |  |  |  |
| --- | --- | --- | --- | --- |
| NFR ID | Requirement Name | Requirement Description | Priority (1–10) |  |
| NFR001 | Performance | The system should respond to user actions within 3 seconds under normal load conditions. | 10 |  |
| NFR002 | Scalability | The platform must be able to handle at least 10,000 concurrent users without degradation in performance. | 9 |  |
| NFR003 | Availability | The system should maintain 99.9% uptime to ensure continuous availability for clients and advisors. | 9 |  |
| NFR004 | Security | All user data must be encrypted (AES 256-bit), and communication should occur over HTTPS with SSL certificates. | 10 |  |
| NFR005 | Data Privacy & Compliance | The platform must comply with SEBI, RBI, and GDPR regulations to protect user data and financial records. | 10 |  |
| NFR006 | Usability | The interface should be intuitive, mobile-friendly, and accessible to users with limited technical knowledge. | 8 |  |
| NFR007 | Maintainability | The system codebase should allow for easy bug fixes and upgrades with minimal downtime. | 8 |  |
| NFR008 | Portability | The application should be accessible on all major browsers and mobile platforms (Android/iOS). | 7 |  |
| NFR009 | Disaster Recovery | Regular automated backups should be scheduled, and the system must recover data within 4 hours of a failure. | 9 |  |
| NFR010 | Audit & Logging | All user activities, transactions, and system changes must be logged and auditable for at least 7 years. | 9 |  |

Requirement Traceability Matrix (RTM)

| Project: WeInvest – Digital Wealth Management Platform |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT | Status |  |
| FR001 | User Authentication | User must be able to securely log in and register using credentials or OTP. | Yes | Pending | No | Yes | Yes | YES | Completed |  |
| FR002 | Client Onboarding | The system should automate KYC verification via authorized APIs. | Yes | Yes | Yes | Yes | Yes | YES | Completed |  |
| FR003 | Portfolio Management | User should be able to view, create, and edit their investment portfolios. | Yes | Yes | Yes | Yes | Yes | YES | In progress |  |
| FR004 | Goal-Based Investment | Clients can set and track financial goals with recommended plans. | Yes | Pending | No | Yes | Yes | YES | Completed |  |
| FR005 | Transaction Management | Enables buying, redeeming, and switching investments securely. | Yes | Yes | No | Yes | Yes | YES | Completed |  |
| FR006 | Advisor Dashboard | Advisors can analyze and monitor client portfolios. | Yes | Yes | Yes | Yes | Yes | YES | Completed |  |
| FR007 | Compliance & Risk Module | Flags non-compliant or high-risk activities as per SEBI/RBI norms. | Yes | Pending | No | Yes | Yes | YES | In progress |  |
| FR008 | Reports & Analytics | Generates detailed performance and compliance reports. | Yes | Yes | Yes | Yes | Yes | YES | Completed |  |
| FR009 | Notifications & Alerts | Sends real-time alerts via email/SMS on key transactions. | Yes | Pending | No | Yes | Yes | YES | Completed |  |
| FR010 | Document Management | Enables secure upload, access, and retrieval of KYC documents. | Yes | Yes | Yes | Yes | Yes | YES | Completed |  |
| FR011 | Chatbot & Support | Provides AI chatbot and live ticketing for customer queries. | Yes | Pending | No | Yes | Yes | YES | Completed |  |
| FR012 | Role-Based Access | Manages access privileges for Admin, Advisor, and Client users. | Yes | Yes | Yes | Yes | Yes | YES | Completed |  |

Explanation of Columns:

| Column | Meaning / What to Think Before Filling |
| --- | --- |
| Req ID | Take directly from your FRS (FR001, FR002, etc.). |
| Req Name | Short name of the functionality. |
| Description | What the system does (from FRS). |
| Design (D1) | Has the requirement been incorporated into system design (UI mockups, architecture)? |
| Test Case (T1) | Are test cases written for this requirement? |
| Design Review (D2) | Has design been reviewed/approved after first draft? |
| Testing Review (T2) | Have test results been verified and validated? |
| UAT | Has the stakeholder accepted it during user testing? |
| Status | Overall stage: Pending / In Progress / Completed. |

# Project Title: WeInvest – Digital Wealth Management Platform
Project ID: WI/COEPD/2025
Version ID: 1.0.0
Author: Santosh Kumar (Business Analyst)
Date: 06-11-2025

Contents

1. Document Revisions ...................................................................................................................8

2.Approval........................................................................................................................................8

3. RASCI Chart for This Document ............................................................................................8

Codes Used in RASCI Chart ..........................................................................................................9

RASCIChart.......................................................................................................................................9

4. Introduction ....................................................................................................................................9

4.1. Business Goals .............................................................................................................................9

4.2. Business Objectives .....................................................................................................................9

4.3. Business Rules ........................................................................................................................... 10

4.4. Background................................................................................................................................. 10

4.5. Project Objective......................................................................................................... …………10

4.6. Project Scope.............................................................................................................................. 10

4.6.1. In Scope Functionality ....................................................................................................... 10

4.6.2. Out Scope Functionality .................................................................................................... 10

5. Assumptions................................................................................................................................... 10

6. Constraints ..................................................................................................................................... 10

7. Risks................................................................................................................................................... 10

Technological Risks ................................................................................................................ …….11

Skills Risks .............................................................................................................................. ………..11

Political Risks ......................................................................................................................... ………11

Business Risks ........................................................................................................................ ………11

Requirements Risks....................................................................................................................... 11

Other Risks ............................................................................................................................ ……….11

8. Business Process Overview ................................................................................................ …..11

8.1. Legacy System (AS-IS).................................................................................................. ……..11

8.2. Proposed Recommendations (TO-BE) ...........................................................................11

9. Business Requirements ...................................................................................................... …..11

10. Appendices ..................................................................................................................... ……….12

10.1. List of Acronyms ...................................................................................................... ……….12

10.2. Glossary of Terms .................................................................................................... ………12

10.3. Related Documents ................................................................................................. ………12

| 1. Document Revision History |  |  |  |
| --- | --- | --- | --- |
| Date | Version | Description | Author |
| 05-10-2025 | 0.0.1 | Initial Draft | Santosh Kumar |
| 10-10-2025 | 0.0.2 | Revised by Stakeholder Draft | Project Manager |
| 12-10-2025 | 0.0.3 | Final Version Draft | Rajesh Nair (Sponsor) |

| 2. Approvals |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Role | Name | Title | Signature | Date |  |
| Project Sponsor | Rajesh Nair | Senior VP – Strategy | - | - |  |
| Business Owner | Ritu Sharma | Director – Wealth Management | - | - |  |
| Project Manager | Atul Mehta | Program Manager | - | - |  |
| System Architect | Arjun Rao | Solution Architect | - | - |  |
| Development Lead | Rahul Verma | Technical Lead | - | - |  |
| UX Lead | Priya Singh | UI/UX Designer | - | - |  |
| QA Lead | Komal Patel | QA Manager | - | - |  |

| The RACI Chart is a responsibility assignment matrix used to clarify roles and responsibilities of each stakeholder in a project. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| It helps the Business Analyst (BA) and Project Manager ensure that everyone knows who does what at every stage. |  |  |  |  |  |  |
| Letter | Full Form | Meaning / Responsibility | Example in WeInvest Project |  |  |  |
| R | Responsible | The person(s) who actually perform the task or activity. | Business Analyst preparing BRD and FRS documents. |  |  |  |
| A | Accountable | The one who is ultimately answerable for task completion and sign-off. | Project Manager approving and tracking deliverables. |  |  |  |
| S | Support | Provides assistance, technical inputs, or resources to the responsible person. | Developer or QA team supporting requirement validation. |  |  |  |
| C | Consulted | Provides expert advice or feedback before decision-making. | System Architect or Compliance Officer. |  |  |  |
| I | Informed | Must be kept updated about progress but doesn’t contribute directly. | Project Sponsor or Senior Management. |  |  |  |
| Role | R | A | S | C | I |  |
| Business Analyst | ✅ |  | ✅ | ✅ | ✅ |  |
| Project Manager |  | ✅ | ✅ | ✅ | ✅ |  |
| Project Sponsor |  | ✅ |  | ✅ | ✅ |  |
| System Architect | ✅ |  | ✅ | ✅ | ✅ |  |
| Developer Lead | ✅ |  | ✅ |  | ✅ |  |
| QA Lead |  |  | ✅ | ✅ | ✅ |  |

## 4.1 Business Goals

The primary business goals are to:

- Digitize the entire wealth management process — from client onboarding to investment tracking.

- Enable real-time insights for clients and advisors through dashboards and analytics.

- Improve operational efficiency by reducing manual data handling.

- Enhance customer satisfaction with faster processing and transparent portfolio visibility.

- Ensure compliance with SEBI/RBI and data privacy regulations.

## 4.2 Business Objectives

- To develop a secure, automated, and scalable wealth management platform accessible via web and mobile.

- To integrate third-party APIs (KYC, market feeds, payment gateways) for real-time processing.

- To automate compliance and audit reporting, reducing manual errors.

- To enhance the decision-making capabilities of financial advisors using data analytics.

- To deliver the project within 12 months, ensuring a strong ROI and adoption rate.

## 4.3 Business Rules

- Each new client must complete KYC (Know Your Customer) verification before account activation.

- All transactions above ₹5,00,000 require dual approval from advisor and compliance manager.

- Transaction and portfolio data must be retained for a minimum of 7 years for audit purposes.

- Only authorized users (Admin, Advisor, Client) can access relevant sections of the platform.

- Reports generated must adhere to regulatory formats set by SEBI and RBI.

## 4.4 Background

Currently, the financial advisory team uses Excel sheets, emails, and manual tools for client management and reporting.
This causes:

- High turnaround times,

- Data inconsistencies,

- Compliance issues, and

- Inefficient client servicing.

The WeInvest Platform will replace these fragmented tools with a unified digital solution that integrates all key functions — onboarding, risk profiling, investment tracking, and reporting — on a single interface.

## 4.5 Project Objective

To build and deploy a Digital Wealth Management Platform that:

- Streamlines wealth management processes.

- Provides clients with a self-service investment portal.

- Automates regulatory checks and risk management.

- Reduces manual workload for financial advisors.

- Offers real-time portfolio analytics and performance tracking.

## 4.6 Project Scope

### 4.6.1 In-Scope

- Digital onboarding and KYC verification.

- Automated risk profiling and portfolio allocation.

- Real-time dashboards for clients and advisors.

- Compliance alerts and transaction monitoring.

- Document management (KYC and investment proofs).

- Goal-based investment tracking.

- Reporting and analytics module.

### 4.6.2 Out of Scope

- Manual data entry or offline processing.

- Integration with legacy systems not approved by the client.

- Third-party financial advisory not related to existing customers.

# 5. Assumptions

- All necessary third-party APIs (KYC, payment, market feeds) will be available.

- Users will have stable internet connectivity and compatible devices.

- Client organization will allocate a dedicated project manager and SMEs.

- Data migration from legacy systems will be limited to existing client portfolios.

- The system will be hosted on a secure cloud environment (AWS or Azure).

# 6. Constraints

- Limited internal IT team resources may delay testing cycles.

- Strict adherence to SEBI compliance timelines.

- Potential delays in external API approvals.

- The project budget is capped at 1.2 CR

- Project delivery deadline: 12 months from sign-off.

# 7. Risks (Detailed Analysis)

In this section, potential risks that could affect the success or failure of the WeInvest Digital Wealth Management Platform project are identified and analyzed.
Each risk is categorized by type, assessed for likelihood, impact, and accompanied by an appropriate risk mitigation strategy.

The goal is not only to identify risks early but to prepare proactive actions to reduce their effects on the project.

### 7.1 Risk Management Strategies

- Avoid: Take measures to completely eliminate the risk.

- Mitigate: Reduce the impact or likelihood of the risk.

- Transfer: Assign the risk to another responsible party (e.g., vendor, insurer).

- Accept: Acknowledge the risk and prepare contingency plans.

### 7.2 Technological Risks

| Risk ID | Description | Likelihood | Impact | Strategy | Mitigation Action |
| --- | --- | --- | --- | --- | --- |
| T1 | Integration failure between WeInvest platform and third-party APIs (KYC, market data). | Medium | High | Mitigate | Conduct early API testing; maintain backup manual verification. |
| T2 | System downtime during peak trading hours. | Low | High | Avoid | Implement load balancing and cloud auto-scaling (AWS). |
| T3 | Data breach or cybersecurity attack. | Medium | Very High | Mitigate | Apply AES-256 encryption, SSL certificates, regular penetration testing. |

### 7.3 Skills Risks

| Risk ID | Description | Likelihood | Impact | Strategy | Mitigation Action |
| --- | --- | --- | --- | --- | --- |
| S1 | Lack of expertise in fintech domain and compliance workflows. | Medium | High | Mitigate | Provide SEBI/RBI compliance training and hire external consultants. |
| S2 | Resource attrition during project phases. | Medium | Medium | Transfer | Maintain knowledge repository and assign backups for key roles. |

### 7.4 Political / Organizational Risks

| Risk ID | Description | Likelihood | Impact | Strategy | Mitigation Action |
| --- | --- | --- | --- | --- | --- |
| P1 | Delays in management approvals or policy changes. | Medium | High | Accept | Build buffer time in project plan and maintain clear escalation path. |
| P2 | Change in company’s strategic direction or leadership priorities. | Low | High | Mitigate | Ensure project alignment with long-term digital transformation roadmap. |

### 7.5 Business Risks

| Risk ID | Description | Likelihood | Impact | Strategy | Mitigation Action |
| --- | --- | --- | --- | --- | --- |
| B1 | Delay in project delivery could reduce ROI and investor confidence. | Medium | High | Mitigate | Follow strict Waterfall timelines; weekly progress tracking. |
| B2 | Non-adoption by advisors or clients due to resistance to technology. | Medium | Medium | Mitigate | Provide training and pilot testing with selected users. |
| B3 | Cost overrun beyond approved ₹1.2 crore budget. | Low | High | Avoid | Monitor budget burn weekly and maintain 10% contingency reserve. |

### 7.6 Requirements Risks

| Risk ID | Description | Likelihood | Impact | Strategy | Mitigation Action |
| --- | --- | --- | --- | --- | --- |
| R1 | Incomplete or misunderstood business requirements. | Medium | High | Mitigate | Conduct multiple stakeholder validation sessions and maintain RTM. |
| R2 | Frequent scope changes during development. | Medium | Medium | Transfer | Use a strict Change Control Process (CCP) for approvals. |

### 7.7 Other Risks

| Risk ID | Description | Likelihood | Impact | Strategy | Mitigation Action |
| --- | --- | --- | --- | --- | --- |
| O1 | Delay from third-party vendors providing market or KYC data. | High | Medium | Mitigate | Include vendor SLAs with penalty clauses. |
| O2 | Natural calamities or unforeseen events affecting delivery. | Low | Very High | Accept | Ensure off-site backups and remote work contingency. |

### 7.8 Summary of Risk Handling

| Category | Total Risks Identified | Key Strategy Used | Expected Outcome |
| --- | --- | --- | --- |
| Technological | 3 | Mitigate / Avoid | Stable, secure digital system |
| Skills | 2 | Mitigate / Transfer | Skilled, trained team with backups |
| Political | 2 | Accept / Mitigate | Alignment with management direction |
| Business | 3 | Mitigate | Timely delivery within budget |
| Requirements | 2 | Mitigate / Transfer | Accurate, validated scope |
| Other | 2 | Mitigate / Accept | Preparedness for external dependencies |

## 8.1 Legacy System (AS-IS Process)

### Brief Explanation

The current (legacy) wealth management process at ABC Financial Institution is manual and fragmented.
Each department — Sales, Advisory, Compliance, and Reporting — operates in silos, leading to inefficient data handling, redundant processes, and compliance delays.

All key client activities such as onboarding, KYC verification, investment tracking, and reporting are carried out manually or through spreadsheets.
This results in:

- Longer client onboarding cycles.

- Data duplication and inconsistency.

- Limited transparency for clients.

- High operational and compliance risks.

- Inability to generate real-time insights or reports.

The process is heavily dependent on human intervention, which affects productivity, accuracy, and service quality.

### AS-IS Process Description (Step-by-Step)

- Client Interaction:
A potential client meets the financial advisor in person and submits physical KYC forms and documents.

- Manual KYC Verification:
The advisor manually checks and verifies the documents against identity proofs.

- Data Entry:
The verified information is entered manually into Excel sheets or legacy systems.

- Portfolio Creation:
Advisor or back-office staff create investment portfolios using basic templates.

- Compliance Check:
The Compliance Department reviews transactions manually to ensure SEBI/RBI adherence.

- Report Generation:
Monthly or quarterly reports are prepared in Excel and emailed to clients manually.

- Client Communication:
Clients contact advisors through phone calls or in-person meetings to know their portfolio status.

### Challenges in the Legacy (AS-IS) System

| Issue | Impact on Business |
| --- | --- |
| Manual onboarding | Increased time for client registration |
| Disconnected departments | Lack of data synchronization |
| Excel-based data | High risk of errors and data loss |
| No centralized system | Difficult to track compliance and reports |
| Manual reports | Delayed decisions and poor client satisfaction |

## 8.2 Proposed Recommendations (TO-BE Process)

### Brief Explanation

The proposed WeInvest Digital Wealth Management Platform transforms the manual, paper-based legacy process into a fully automated, integrated, and digital ecosystem.
This system connects all departments — Advisory, Compliance, Operations, and Clients — on a single platform, ensuring accuracy, transparency, and efficiency.

By leveraging API integrations, AI-driven analytics, and secure cloud infrastructure, the TO-BE process provides:

- Instant client onboarding through digital KYC.

- Centralized investment portfolio management.

- Automated compliance validation.

- Real-time reporting and alerts.

- Enhanced customer experience through self-service dashboards.

### TO-BE Process Description (Step-by-Step)

- Digital Client Registration:
Client visits the WeInvest web or mobile portal, fills digital onboarding form, and uploads required KYC documents.

- Automated KYC Verification:
System connects to SEBI-authorized KYC/AML APIs for real-time verification and approval.

- Profile Creation & Risk Assessment:
The system auto-generates a client profile based on demographic and financial data; performs automated risk profiling.

- Portfolio Generation:
Based on client goals and risk category, the system recommends suitable investment portfolios using predefined strategies.

- Compliance Monitoring:
Real-time compliance checks ensure every transaction adheres to SEBI/RBI norms.

- Report Generation:
System automatically generates financial reports, investment summaries, and risk alerts accessible anytime.

- Client Dashboard Access:
Clients can log in securely to view their live portfolio performance, goal progress, and transaction history.

- Advisor & Admin Oversight:
Advisors track all client activities and receive automated insights; Admin ensures security and manages system permissions.

- Notification & Support:
Clients receive SMS/email alerts for transactions; AI Chatbot provides real-time assistance.

### Key Benefits of the TO-BE Process

| Feature | Benefit |
| --- | --- |
| Automated Onboarding | Reduces client registration time from days to minutes |
| Real-Time KYC | Eliminates manual errors and fraud risk |
| AI-based Risk Profiling | Ensures personalized investment suggestions |
| Automated Compliance | 100% regulatory adherence |
| Digital Reporting | Instant access to insights and reports |
| Centralized Dashboard | Unified platform for all stakeholders |
| Chatbot Support | Improves client engagement and service |

| 9.1 Business Requirement Summary Table |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| BR ID | Business Requirement Description | Functional Area | Priority | Reference/Remarks |  |
| BR-01 | Enable clients to complete e-KYC and onboarding digitally using government-authorized APIs. | Client Onboarding | High | Replaces manual KYC; improves compliance. |  |
| BR-02 | Automate creation of personalized investment portfolios based on client goals and risk profiles. | Portfolio Management | High | Integrated AI-based risk assessment. |  |
| BR-03 | Provide a centralized dashboard for clients to view portfolio performance and returns. | Client Interface | High | Accessible via mobile/web app. |  |
| BR-04 | Allow advisors to monitor multiple client portfolios and generate customized reports. | Advisor Tools | Medium | Improves efficiency and decision-making. |  |
| BR-05 | Implement automated compliance monitoring as per SEBI/RBI guidelines. | Compliance Management | High | Ensures regulatory adherence. |  |
| BR-06 | Generate real-time analytics and visual insights for clients and advisors. | Reporting & Analytics | Medium | Supports data-driven investment decisions. |  |
| BR-07 | Enable 24×7 access with role-based authentication for all users. | Security & Access | High | Protects sensitive data using MFA. |  |
| BR-08 | Provide automated alerts for transactions, portfolio changes, and compliance issues. | Notifications | Medium | Improves client engagement. |  |
| BR-09 | Integrate chatbot-based support for client queries and issue resolution. | Customer Support | Low | Reduces advisor workload. |  |
| BR-10 | Allow seamless integration with external market data sources and payment systems. | Integration | Medium | Ensures real-time data updates. |  |

| 9.2 Functional vs. Non-Functional Traceability Matrix |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Requirement ID | Business Requirement | Type | Mapped To (FR/NFR) | Priority | Status |  |
| BR-01 | Digital Onboarding & e-KYC | Functional | FRS-01, FRS-02 | High | Completed |  |
| BR-02 | Portfolio Auto-Creation | Functional | FRS-03 | High | In Progress |  |
| BR-03 | Client Dashboard Access | Functional | FRS-05 | High | In Progress |  |
| BR-04 | Advisor Reporting Tools | Functional | FRS-07 | Medium | Completed |  |
| BR-05 | Compliance Monitoring | Functional | FRS-09 | High | Completed |  |
| BR-06 | Real-Time Analytics | Non-Functional | NFR-01, NFR-02 | Medium | Planned |  |
| BR-07 | Secure 24×7 Access | Non-Functional | NFR-03 | High | Completed |  |
| BR-08 | Automated Notifications | Functional | FRS-10 | Medium | Planned |  |
| BR-09 | Chatbot Integration | Functional | FRS-12 | Low | Planned |  |
| BR-10 | Third-Party Integrations | Functional | FRS-15, NFR-05 | Medium | Planned |  |

# 10. Appendices

## 10.1 Acronyms

| Acronym | Full Form |
| --- | --- |
| KYC | Know Your Customer |
| AML | Anti-Money Laundering |
| API | Application Programming Interface |
| SEBI | Securities and Exchange Board of India |
| ROI | Return on Investment |
| CRM | Customer Relationship Management |

## 10.2 Glossary of Terms

| Term | Definition |
| --- | --- |
| Client | Investor using the platform for wealth management. |
| Advisor | Financial expert providing portfolio recommendations. |
| Portfolio | Collection of investment assets owned by the client. |
| Compliance | Ensuring regulatory standards (SEBI/RBI) are met. |
| Dashboard | Visual interface showing real-time portfolio metrics. |

## 10.3 Related Documents

| Document ID | Document Name | Purpose |
| --- | --- | --- |
| Doc 1 | Business Case Document | Defines the reason and justification for initiating the project. |
| Doc 2 | BA Strategy | Outlines the approach, techniques, and approvals used by the Business Analyst. |
| Doc 3 | Functional Requirement Specification (FRS) | Contains detailed functional and non-functional requirements. |
| Doc 4 | Requirement Traceability Matrix (RTM) | Maps each requirement to design, testing, and UAT. |
| Doc 5 | Business Requirement Document (BRD) | Defines business needs and goals. |