Question 1 – Write Agile Manifesto

Ans:

Agile :

Agile is lightweight and can be implemented where faster delivery is required.

Agile requires no documentation.

Customer retention is easier since there is no documentation.

Agile does not support scalability and extensibility.

Four Main Values of Agile :

1. Individuals and interactions over processes and tools

2. Working software over comprehensive documentation

3. Customer collaboration over contract negotiation

4. Responding to change over following a plan

Twelve Principles of Agile Software

1. Satisfy the customer through early and continuous delivery of valuable software.

2. Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.

3. Deliver working software frequently, from a couple of weeks to a couple of months, with a preference for the shorter timescale.

4. Business people and developers must work together daily throughout the project.

5. Build projects around motivated individuals. Give them the environment and support they need and trust them to get the job done.

6. The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

7. Working software is the primary measure of progress.

8. Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

9. Continuous attention to technical excellence and good design enhances agility.

10. Simplicity—the art of maximizing the amount of work not done—is essential.

11. The best architectures, requirements, and designs emerge from self-organizing teams.

12. At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

Question 2 – Write 40 User stories?

Answer-

| User Story No: 1 | Tasks: 2 | Priority: Highest |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA Registration Screen Text Boxes for Username, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |

| User Story No: 2 | Tasks: 2 | Priority: Highest |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA View Order, Display List of orders in the tabular Form |  |  |

| User Story No: 3 | Tasks: 2 | Priority: Highest |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA Text Box to enter. Business Rules: Within the radius of 5 km |  |  |

| User Story No: 4 | Tasks: 2 | Priority: Highest |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SELECT THE PAYMENT MODE SO THAT I CAN MAKE PAYMENT OF MY CHOICE |  |  |
| BV: 500 | CP: 3 |  |
| ACCEPTANCE CRITERIA Display payment modes, radio buttons to select payment modes, payments button. Business Rule. Can select only one payment mode |  |  |

| User Story No: 5 | Tasks: 1 | Priority: Highest |
| --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW THE RESTAURANTS SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |
| BV: 500 | CP: 2 |  |
| ACCEPTANCE CRITERIA Register in the platform with the details |  |  |

| User Story No: 6; Priority: Low. AS A CUSTOMER I WANT TO VIEW THE PRICE SO THAT I CAN ORDER THE FOOD |
| --- |
| BV: 50 | CP: 1 |
| ACCEPTANCE CRITERIA Display price in the list of menu items |  |

| User Story No: 7 | Tasks: 2 | Priority: Low |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |
| BV: 50 | CP: 1 |  |
| ACCEPTANCE CRITERIA - Display delivery boy mobile number - Display delivery boy name in tracking field - Display delivery boy picture |  |  |

| User Story No: 8 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |
| BV: 100 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Click on restaurant dashboard - Add from time to time - Click on submit - Display updated successfully |  |  |

| User Story No: 9 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A Business OWNER I WANT TO VIEW RESTAURANT REVENUE REPORT SO THAT I CAN VIEW THE RESTAURANT’S REVENUE |  |  |
| BV: 200 | CP: 3 |  |
| ACCEPTANCE CRITERIA Select Reports Select Revenue Reports Select to and from date Select Region (can select all) Generate Report Download Report in EXCEL |  |  |

| User Story No: 10; Tasks: 3; Priority: High. AS A REG ADMIN I WANT TO MANAGE REGIONAL RESTAURANTS SO THAT, I CAN TRACK THE PERFORMANCE OF REGIONAL RESTAURANTS. |
| --- |
| BV: 200 | CP: 3 |
| ACCEPTANCE CRITERIA CLICK ON THE PERFORMANCE OF RESTAURANTS SELECT FROM DATE TO DATE CLICK ON GENERATE REPORT WHICH INCLUDES RESTAURANTS ID, NAME, REVENUE CLICK ON DOWNLOAD REPORT SHOULD BE IN EXCEL |  |

| User Story No: 11 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| AS ADMIN I WANT TO SEE THE REGIONAL REVENUE REPORTS, SO THAT I CAN VIEW THE REGIONAL PERFORMANCE |  |  |
| BV: 100 | CP: 3 |  |
| ACCEPTANCE CRITERIA Select regional dropdown View performance of each rest of that region in tabular form which includes rest name, revenue, generated Download in excel or PD |  |  |

| User Story No: 12 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH REG ADMIN SO THAT I CAN REQUEST FOR REFUND |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - BR-ALL MANDATORY - TEXT BOX FIELDS - DISPLAY ORDER ID - TEXT BOX, FOR DESCRIPTION - SUBMIT BUTTON - GENERATE ISSUE ID DISPLAY SUCCESSFUL |  |  |

| User Story No: 13 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A HUNGRY USER I WANT TO BROWSE NEARBY RESTAURANTS SO THAT I CAN ORDER THE FOOD |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Each restaurant entry displays its name, cuisine type, and rating - This list can be sorted by distance or rating |  |  |

| User Story No: 14 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO BROWSE DIFFERENT RESTAURANTS AND MENUS SO THAT I CAN FIND A PLACE TO ORDER FOOD |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - The menu includes dishes, prices and descriptions - Show the restaurant is open or closed |  |  |

| User Story No: 15 | Tasks: 1 | Priority: High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO BROWSE FOR SPECIFIC DISHES AND CUISINES SO THAT I CAN FIND A PLACE TO ORDER FOOD |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)App displays relevant restaurant and dishes matching the query |  |  |

| User Story No: 16 | Tasks: 1 | Priority: High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO FILTER RESTAURANTS SO THAT I CAN FIND A PLACE TO ORDER FOOD |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)Filter restaurants by cuisine type and dietary options (vegan, veg, non-veg, egg) |  |  |

| User Story No: 17 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK MY ORDER SO THAT I KNOW THE TIME OF DELIVERY |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - App shows real time update on the order status - Display estimated delivery time |  |  |

| User Story No: 18 | Tasks: 1 | Priority: High |
| --- | --- | --- |
| AS A USER I WANT TO SAVE FAVOURITE RESTAURANTS AND DISHES SO THAT I CAN ORDER FROM MY FAVOURITES |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)Access my list of favorites easily for future orders |  |  |

| User Story No: 19 | Tasks: 1 | Priority: High |
| --- | --- | --- |
| AS A USER I WANT TO VIEW PAST ORDER HISTORY SO THAT I CAN ORDER AGAIN |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)Can see the details such as order items, total cost and order date |  |  |

| User Story No:20 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| AS A USER I WANT TO RECEIVE NOTIFICATIONS SO THAT I CAN RECEIVE UPDATES |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Notifications for order confirmation - Notification for dispatch 3) Notification for delivery |  |  |

| User Story No:21 | Tasks: 1 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CONTACT CUSTOMER SUPPORT SO THAT I CAN SUBMIT QUERIES OR ISSUES |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)Customer support section with contact information |  |  |

| User Story No:22 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO RECEIVE AND MANAGE ORDERS SO THAT I CAN UPDATE ORDER STATUS |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Manage order status - Notify restaurants about incoming orders |  |  |

| User Story No:23 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO ACCESS TO CUSTOMER REVIEWS SO THAT I CAN VIEW AND RESPOND TO CUSTOMER REVIEWS |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Owners can address feedback - Owners can improve their services |  |  |

| User Story No:24 | Tasks: 1 | Priority: Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW PROMOCODES AND DISCOUNTS SO THAT I CAN ORDER AT LOWER PRICE |  |  |
| BV: 100 | CP: 4 |  |
| ACCEPTANCE CRITERIA 1)Active Promo codes |  |  |

| User Story No:25 | Tasks: 1 | Priority: Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO APPLY PROMOCODES AND DISCOUNTS SO THAT I CAN ORDER AT LOWER PRICE |  |  |
| BV: 100 | CP: 4 |  |
| ACCEPTANCE CRITERIA 1)Active Promo codes |  |  |

| User Story No:26 | Tasks: 7 | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW THE ORDERS SO THAT I CAN ACCEPT THE ORDERS |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA 1)Order visibility 2) Real-time updates - Order details - Order filtering and sorting - Order map view - Order navigation - Order completion and confirmation |  |  |

| User Story No:27 | Tasks: 5 | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGIN SO THAT I CAN ACCEPT THE ORDER |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA - User Authentication - Error Handling - Password security Multi-factor Authentication 5) Compatibility and Usability |  |  |

| User Story No:28 | Tasks: 5 | Priority: MEDIUM |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMER FEEDBACK |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA - Access to feedback system - Feedback Visibility - Feedback sorting and filtering - Response Mechanism - User Support |  |  |

| User Story No:29 | Tasks: 5 | Priority: MEDIUM |
| --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMERS FEEDBACK |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA - Access to feedback system - Feedback Visibility - Feedback sorting and filtering - Response Mechanism - User Support |  |  |

| User Story No:30 | Tasks: 5 | Priority: MEDIUM |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMERS FEEDBACK |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA - Access to feedback system - Feedback Visibility - Feedback sorting and filtering - Response Mechanism - User Support |  |  |

| User Story No:31 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |
| AS AN ADMIN I WANT TO KNOW THE ISSUES SO THAT I CAN RESOLVE THEM |  |  |
| BV:100 | CP: 3 |  |
| ACCEPTANCE CRITERIA - Display issue section - Sorting and filtering of issues list - Editing and modifying the issues |  |  |

| User Story No:32 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO KNOW THE ISSUES SO THAT I CAN RESOLVE THEM |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA - Display issue section - Sorting and filtering of issues list - Editing and modifying the issues |  |  |

| User Story No:33 | Tasks: 6 | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW REVENUE GENERATED SO THAT I CAN VIEW RESTAURANTS REVENUE |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA Select Reports Select Revenue Reports Select to and from date Select Region (can select all) Generate Report Download Report in EXCEL |  |  |

| User Story No:34 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO KNOW DELIVERY BOY SO THAT I CAN VERIFY THE DELIVERY BOY |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA ID proof Punctuality and reliability |  |  |

| User Story No: 35 | Tasks: 2 | Priority: Low |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |
| BV: 50 | CP: 1 |  |
| ACCEPTANCE CRITERIA - Display delivery boy mobile number - Display delivery boy name in tracking field - Display delivery boy picture |  |  |

| User Story No: 36 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |
| BV: 100 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Click on restaurant dashboard - Add from time to time - Click on submit - Display updated successfully |  |  |

| User Story No:37 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| AS A USER I WANT TO RECEIVE NOTIFICATIONS SO THAT I CAN RECEIVE UPDATES |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Notifications for order confirmation - Notification for dispatch 3) Notification for delivery |  |  |

| User Story No:38 | Tasks: 1 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CONTACT CUSTOMER SUPPORT SO THAT I CAN SUBMIT QUERIES OR ISSUES |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)Customer support section with contact information |  |  |

| User Story No:39 | Tasks: 4 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE ORDER SO THAT I CAN CANCEL IT |  |  |
| BV: 100 | CP: 3 |  |
| ACCEPTANCE CRITERIA Order status Method of cancellation Refund policy Time frame |  |  |

| User Story No:40 | Tasks: 4 | Priority: HIGH |
| --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO TRACK THE DELIVERY SO THAT I CAN VIEW THE STATUS OF THE DELIVERY |  |  |
| BV: 100 | CP: 3 |  |
| ACCEPTANCE CRITERIA Real time tracking Security and data privacy User friendly Interface |  |  |

Question-03-

Answer -

Epic -

Epic is a large user story or a collection of related user stories that represents a significant feature or functionality. Epics are high level, often spanning multiple sprints or iterations, and they provide a way to organize and prioritize work in a product backlog.

User Stories:

- As a user, I want to view ratings and reviews for restaurants on Scrum Foods so that I can make informed decisions about where to order from.

- As a user, I want to provide ratings and reviews for restaurants on Scrum Foods so that I can share my experiences with others and contribute to the community.

Acceptance Criteria:

  - Restaurant Rating Display: Users can view average ratings and reviews for each restaurant on the restaurant details page.

  - Review Content: Users can read detailed reviews, including comments left by other customers.

  - Sorting and Filtering: Users can sort, and filter reviews based on criteria such as rating, relevance, and recency.

  - Post-Order Review: Users can rate the restaurant and leave a review only after completing an order.

  - Review Editing and Deletion: Users can edit or delete their reviews within a specified time frame (e.g., within 24 hours).

  - Helpful Insights: Reviews should be displayed in a way that highlights helpful insights for other users.

  - Integrity and Authenticity: The rating and review system should include safeguards to ensure the integrity and authenticity of user feedback (e.g., preventing fake or spam reviews).

Epic No.2: Real-Time Order Tracking for Food Delivery App Description:

The real-time order tracking epic is designed to provide users with a transparent and seamless experience by allowing them to track their food orders in real-time. This feature is intended to increase customer satisfaction, reduce inquiries to support teams, and enhance overall user engagement.

User Stories:

- As a customer, I want to see the live status of my order so that I know the current stage of my food delivery (e.g., preparing, out for delivery, etc.).

- As a customer, I want to track the location of my delivery so that I can see the delivery partner’s real-time location on a map.

- As a customer, I want to receive notifications for order updates so that I stay informed about the status of my order.

- As a customer, I want to contact the delivery partner directly if needed, for any clarification or changes in delivery details.

- As a customer, I want to view the delivery route so that I can see the exact path my delivery partner is taking.

- As a customer, I want to provide feedback on the delivery experience so that I can rate the service and share my experience.

- As a customer, I want to see estimated delivery time adjustments based on real-time traffic or other factors.

- As a customer, I want to have seamless tracking experience across all platforms (iOS, Android, Web).

- As an admin, I want to monitor order tracking performance and gather insights to improve delivery efficiency.

Acceptance Criteria:

- Real-Time Order Updates:

- The app should provide real-time updates on the status of the user's order (e.g., "Order Received," "Preparing," "Out for Delivery," "Delivered").

- Order Location Tracking:

- The app should display the real-time location of the delivery driver on a map.

- The map should refresh regularly to ensure the driver’s movement is accurately displayed.

- Estimated Delivery Time (ETA):

- The app should provide an accurate ETA based on the delivery partner’s location, distance, and trafÏc conditions.

- Delivery Notifications:

- Users should receive notifications for key updates (e.g., when the order is confirmed, dispatched, or when the driver is near).

- Map Zoom and Interaction:

- The map should allow users to zoom in and out and interact (panning, rotating) to view the delivery route more clearly.

- Delivery Status History:

- Users should have access to a timeline showing the progression of their order, from placement to delivery.

- Accuracy and Reliability:

- The real-time tracking information should be reliable and updated frequently with minimal delays.

- Privacy and Security:

- The app must ensure that location data and other personal information are securely handled in compliance with data privacy regulations.

- Cross-Platform Compatibility:

- The real-time order tracking feature should be consistent and functional across all supported platforms (mobile apps on iOS and Android, as well as web).

- Opt-Out Option:

- Users should have the option to disable real-time order tracking if they prefer not to share their location.

- User Education:

- Clear instructions should be provided to help users understand how to use the real-time tracking feature effectively.

- Support for Multiple Orders:

- Users who place multiple orders should be able to track each order individually with its own status and location updates.

Epic No. 3: Delivery Partner Management (Admin) Description:

This epic focuses on providing admins with tools and functionality to manage delivery partners and optimize their workflow. It will include features for tracking performance, assigning deliveries, and improving the overall efficiency of the food delivery service.

User Stories:

- As an admin, I want to be able to assign delivery partners to orders so that we can ensure timely and efficient deliveries.

- As an admin, I want to track delivery partner performance so that I can evaluate and improve the delivery process.

- As an admin, I want to ensure that delivery partners have up-to-date and accurate information regarding their delivery assignments.

Acceptance Criteria:

  - Delivery Partner Assignments: Admins can assign delivery partners to specific orders.

  - Performance Tracking: Admins can monitor key performance metrics for each delivery partner (e.g., delivery time, user ratings, issues).

  - Delivery Partner Dashboard: Admins can access a dashboard showing delivery partner status, active orders, and performance trends.

  - Support for Delivery Partner Communication: Admins can communicate with delivery partners directly through the system to provide real-time instructions or updates.

By meeting these criteria, Scrum Foods will offer a more comprehensive, reliable, and engaging experience for both customers and delivery partners, while also giving administrators the tools to manage and optimize the service effectively.

Question-04-

Answer

Business Value (BV):

- Business Value refers to the perceived or quantifiable worth or benefit that a specific task, feature, or requirement brings to the business or project.

- It is typically determined based on factors such as revenue generation, cost savings, customer satisfaction, market competitiveness, strategic alignment, and other business-related criteria.

- Business Value helps prioritize tasks or features based on their importance to the overall project goals and objective.

Examples of Business Value considerations: Increased revenue, improved user experience, compliance with industry regulations, competitive advantage.

Techniques used: Moscow, Currency notes technique MOSCOW:

The MOSCOW technique is a prioritization and requirements management technique used in project management and software development. It helps stakeholders and project teams prioritize and categorize requirements or tasks based on their importance and urgency. The acronym "MOSCOW" stands for the four categories into which requirements or tasks are typically classified:

  - Must Have: These are critical requirements or tasks that are essential for the project's success. Without these, the project would likely fail to meet its objectives.

  - Should Have: These are important requirements or tasks that are not critical but significantly contribute to the project's value. They are high-priority items that should be included if possible.

  - Could Have: These are desirable requirements or tasks that would enhance the project but are not essential. They are often considered nice-to-have features that can be addressed if time and resources allow.

  - Won't Have (this time): These are requirements or tasks that are deliberately deprioritized and will not be included in the current phase of the project. They may be considered for future iterations or versions.

The MOSCOW technique helps project teams and stakeholders make informed decisions about what should be included in a project based on the available resources, constraints, and objectives. It facilitates open communication between stakeholders, ensures that the most critical aspects are addressed first, and allows for flexibility in project scope as priorities change.

Here's an example of how the MOSCOW technique might be used in a software development project:

- Must Have:User   authentication,    basic    user	profile management, core functionality of the application.

- Should Have: Advanced user settings, integration with third-party services, improved user interface design.

- Could Have: Additional language support, social media sharing features, enhanced search functionality.

- Won't Have (this time): Gamification features, integration with legacy systems, complex data visualization.

By categorizing requirements or tasks using the MOSCOW technique, project teams can focus on delivering the most critical and valuable components of a project while providing a clear framework for managing priorities and expectations.

- Complexity Points (CP):

      - Complexity Points, also known as story points or function points, are a measure of the relative complexity or effort required to complete a task, feature, or requirement.

      - They are used to estimate the effort, time, and resources needed to implement a specific item.

      - Complexity Points are often assigned based on factors such as technical difficulty, development effort, integration challenges, and other technical or development-related criteria.

      - Complexity Points help in assessing the workload and resource allocation needed for different tasks or features.

      - Examples of Complexity Points considerations: Integration with legacy systems, technical dependencies, data migration, algorithmic complexity.

Techniques used: Planning poker :

Planning Poker is a consensus-based technique commonly used in Agile and Scrum methodologies for estimating the effort or complexity of user stories or tasks. It helps teams collaborate and arrive at a shared understanding of the work involved in a particular item. The term "CP" in your question likely stands for "Complexity Points," which are used in Planning Poker to represent the relative effort or complexity of a task. Here's how the Planning Poker technique works:

Question-05

Answer-

Sprint: A Core Concept in Agile Development

In the context of software development and project management, a Sprint is a time-boxed, iterative development cycle during which a specific set of tasks or goals are worked on by a development team. Sprints are a central element of Agile methodologies, such as Scrum, which prioritize flexibility, collaboration, and deliver value to customers through short, focused development cycles.

Here are the key characteristics and components of a Sprint:

Key Characteristics of a Sprint

- 1.Time Frame:

- A Sprint typically lasts between 1 to 4 weeks, though some teams may choose a longer or shorter duration based on their needs.

- The duration of the Sprint is fixed and remains consistent across all Sprints to maintain a predictable development cadence.

- 2.Goals and Objectives:

- At the beginning of each Sprint, the development team, in collaboration with stakeholders, selects a set of user stories, features, or tasks to focus on.

- These items make up the Sprint backlog, which represents the work that the team has committed to completing during the Sprint.

- 3.Planning:

- Sprint Planning is conducted at the start of each Sprint, where the development team breaks down the user stories or tasks from the product backlog into smaller, manageable tasks.

- The team estimates the effort required for each task and commits to completing them within the Sprint's time frame. This process ensures that the team is focused on clear and achievable goals.

- 4.Daily Stand-ups:

- During the Sprint, the team holds Daily Stand-ups (also called Daily Scrums). These are short (usually 15-minute) meetings where each team member answers three key questions:

- What did I accomplish yesterday?

- What will I work on today?

- What obstacles am I facing?

- These meetings foster communication, promote collaboration, and help the team stay aligned on the Sprint’s goals.

- 5.Development:

- The development team works on the tasks identified in the Sprint backlog. The team collaborates closely and may use techniques like pair programming and frequent code reviews to ensure the quality of the work.

- Development activities typically include writing code, designing features, fixing bugs, and preparing the software for testing.

- 6.Continuous Integration:

- Throughout Sprint, developers integrate their code regularly into the main code-base. This practice of continuous integration helps ensure that the software remains functional and stable as changes are made.

- By integrating frequently, teams can catch issues early and reduce the risk of integration problems at the end of the Sprint.

- 7.Testing:

- Testing is an essential part of every Sprint. It includes both automated and manual testing to validate that the software works as intended and meets the acceptance criteria.

- Automated tests are run regularly, and developers address issues as they arise. Manual testing may also be conducted to verify the user experience and perform exploratory testing.

- 8.Review and Demo:

- At the end of the Sprint, the development team conducts a Sprint Review and Demo. During this meeting, the team showcases the work they’ve completed to stakeholders and gathers feedback.

- The Sprint Review helps ensure that the delivered features align with stakeholder expectations and provides an opportunity for validation and course correction if necessary.

- 9.Retrospective:

- After the Sprint Review, the team holds a Sprint Retrospective, where they reflect on the Sprint. In this meeting, the team discusses:

- What went well?

- What didn’t go well?

- What can be improved in the next Sprint?

- The retrospective encourages continuous improvement by identifying actions and best practices to implement in future Sprints.

- 10.Incremental Development:

- At the end of each Sprint, the team delivers a potentially shipping product increment. This means that the new features or improvements made during the Sprint should be in a state where they can be deployed or released, adding value to the customer.

- 11.Adaptability:

- Agile methodologies emphasize adaptability. If new requirements, priorities, or insights emerge during the Sprint, the team can adjust the work planned for future Sprints.

- This flexibility allows the development process to respond to changing customer needs or evolving market conditions.

Benefits of Sprints in Agile Development:

- Predictability: By having a fixed duration for each Sprint, the team can plan and execute work in predictable cycles, making it easier to manage timelines and expectations.

- Frequent Feedback: With regular reviews and demos, stakeholders can provide feedback throughout the development process, ensuring that the final product aligns with user needs.

- Improved Collaboration: Daily stand-ups, sprint planning, and retrospectives foster continuous communication and teamwork, helping to quickly identify and resolve obstacles.

- Incremental Progress: Sprints deliver small, incremental improvements to the product, which can be evaluated and iterated upon based on user feedback and changing priorities.

- Reduced Risk: By breaking down the work into smaller, manageable chunks, teams reduce the risk of major failures. Early testing, integration, and feedback help identify and address issues before they grow.

Conclusion:

Sprints are a core principle of Agile methodologies like Scrum, allowing development teams to deliver high-quality software iteratively and efficiently. By focusing on well-defined goals, fostering collaboration, and embracing flexibility, Sprints enable teams to respond quickly to changing requirements, continuously improve, and deliver value to customers faster.

Ultimately, Sprints enable teams to balance structure with adaptability, fostering an environment where both development speed and software quality can thrive.

Task: Unit of Work done by 1 Developer in 1 Scrum-

During sprint palling meeting - So in every user story will be divided in to sub task and will be allotted / Picked up by the developers in that sprint

WIP: Work In Progress- work in process – the features that are in the production process / Phase but not yet the finished product. WIP therefore refers to all the tasks that are at various stages of the production process

Sprint Backlog - List of committed user stories by dev and QA team for that sprint will be added in the sprint backlog

| PBI | Task0 | WIP | Done |
| --- | --- | --- | --- |
| Login | Login user with email and password. A temporary password will be sent to the admins registered email address with a link for a password reset. | View, filter previously added data | DOD |
|  |  | Select reporting period, Indicators |  |
|  |  | Collect Scope 1 data |  |
|  |  | Collect Scope 2 data |  |

Preparation:

      - The team gathers to estimate the effort or complexity of user stories or tasks that need to be completed in a sprint or iteration.

Estimation Cards:

      - Estimation cards are used, each containing a number representing a predefined range of Complexity Points (e.g., 0, 1, 2, 3, 5, 8, 13, 20, 40,100).

      - The cards are often designed such that the numbers increase non- linearly, reflecting that as tasks become more complex, the uncertainty in estimates also increases.

Facilitator:

      - A facilitator (often the Scrum Master or Agile Coach) leads the session and explains the process to the team.

Estimation Process:

      - For each user story or task, the team discusses the requirements, assumptions, and any relevant information.

      - Each team member selects an estimation card representing their individual view of the Complexity Points required to complete the task. The card is kept face down.

Reveal and Discussion:

      - After everyone has selected a card, all team members reveal their chosen cards simultaneously.

      - If there's a wide variation in estimates, team members have a discussion to share their reasoning and insights. This helps clarify assumptions and leads to a shared understanding.

Re-Estimation and Consensus:

      - After the discussion, team members may revise their estimates by selecting a different card based on the insights gained.

      - The process of discussion and re-estimation continues until a consensus is reached. The goal is to align the team's estimates.

Repeat for Each Task:

      - The process is repeated for each user story or task in the backlog.

Final Estimate:

      - The final estimate for each user story or task is often determined by the mode or median of the estimates chosen by the team members.

Planning Poker helps mitigate individual biases and provides a collaborative and transparent way to estimate work. It encourages discussions, helps identify potential challenges, and allows the team to make informed decisions about how much work can be taken on in a sprint or iteration

In summary, Business Value focuses on the business impact and significance of tasks or features, while Complexity Points focus on the technical effort and complexity involved in implementing those tasks or features. Both concepts are valuable in project management and software development, as they help prioritize and plan work based on both business goals and technical constraints.

Question-06-Answer

Product Backlog and Sprint backlog:

The Product Backlog is a dynamic, prioritized list of all the features, user stories, enhancements, bug fixes, and other work items that need to be addressed over the course of a project. It represents the entire scope of the product's development and is managed by the Product Owner. The Product Backlog is continually refined and updated based on feedback, changing requirements, and new insights.

The Sprint Backlog is a subset of the Product Backlog that represents the work that the development team commits to completing during a specific time called a "Sprint." A Sprint is a fixed-duration iteration, usually lasting two to four weeks, in which the team

works on a set of items from the Product Backlog. The Sprint Backlog is created during the Sprint Planning meeting, where the development team selects a set of items to work on based on their capacity and the priorities set by the Product Owner.

| Sr.No. | Product Backlog | Sprint Backlog |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Anything that is needed to accomplish the project vision | Anything that is needed to fulfill the sprint goal |  |  |  |  |  |
| 2 | Product owner owns | Development team owns |  |  |  |  |  |
| 3 | Contains requirements, tasks, and defects. | A subset of product backlog items defined as a priority by the product owner |  |  |  |  |  |
| 4 | Everyone contributes to the product catalog | Sprint planning meeting is to refine the sprint backlog items |  |  |  |  |  |
| 5 | Product backlog evolves and changes | No | changes | are | allowed | to | sprint |

|  | will be done by the PO through the product life cycle | Backlog items once the sprint has started |
| --- | --- | --- |
| 6 | Product backlog refinement meeting is to refine the product backlog | Sprint planning meeting is to refine the sprint backlog items |
| 7 | Release burns down metric is used | Sprint burn down metric is used |
| 8 | Estimation is done at a user story level | Estimation is done at activity or task level |
| 9 | Daily stand-up meeting does not discuss product backlog items | Daily stand-up meeting discusses the sprint backlog in accordance with sprint goal |

Question-07-

Answer

Impediments Log: An impediment log, also known as an issue log or obstacle log, is a document or tool used in Agile software development to track and manage obstacles, bottlenecks, or any factors that impede the progress of a project or team.

Example of Two Impediments are as follows: Delivery partner shortage in a specific region

Technical issue causing intermittent order processing failure

- a) Delivery partner shortage in a specific region:

| Login ID | 1 |
| --- | --- |
| Description | Delivery partner storage in specific region |
| Impact | Delays in order deliveries and increases customer dissatisfaction |
| Priority | High (due to its impact on customer experience) |
| Assigned to | Operations team and HR team |
| Status | Open |
| Action taken | The operations team is actively recruiting new delivery partners in the region. The HR team is working on fast-tracking the on boarding process. |
| Resolution | Delivery partner recruitment efforts are ongoing, and the HR team is streamlining the on boarding process to expedite new hires. Regular updates are being provided in team meetings. |

- b) technical issue causing intermittent order processing failure

| Login ID | 2 |
| --- | --- |
| Description | Technical issue causing intermittent order processing failures |
| Impact | Delays in order processing and potential revenue loss |
| Priority | High (due to its impact on revenue and customer experience) |
| Assigned to | Tech team and QA team |
| Status | In progress |
| Action taken | The tech team has identified the root cause and is working on a fix. The QA team is conducting extensive testing to ensure the issue is resolved |
| Resolution | The tech team has implemented a fix and conducted thorough testing. The issue has been resolved, and orders are now processing smoothly. |

Question-08-Answer

VELOCITY OF THE TEAM:

Velocity refers to the measure of the amount of work a development team can complete during a sprint.

The calculation of velocity is performed by the development team itself, as they are responsible for estimating the effort required to complete each user story or backlog item.

Story point estimation:

Story point estimation is a technique used in agile software development to estimate the effort required for a specific task or user story. It's a relative measure of complexity rather than a fixed time unit. Team members assign story points based on their understanding of the work involved, considering factors like complexity, effort, and uncertainty.

The actual time a story point represents can vary from team to team. For some, it might equate to hours, while for others, it might represent days. It's important to establish a consistent baseline within the team so that story point estimates can be used effectively for planning and prioritization.

Tracking completed work:

Tracking completed work in Agile development typically involves calculating the total story points completed by the team over a specific time frame, usually a sprint or iteration. Here's how you can calculate completed work:

Identify Completed Stories: At the end of the sprint or iteration, review the user stories or tasks that were completed and accepted as done.

Sum Story Points: Add up the story points assigned to all the completed user stories. Exclude any story points that were not fully finished or accepted during the sprint.

Calculate Total Completed Work: The sum of story points completed represents the total completed work for that sprint.

This completed work can be used to calculate the team's velocity for that specific sprint, as mentioned in the previous response. It provides insights into the team's capacity and helps with future sprint planning and estimation.

Summing story points:

Summing story points involves adding up the numerical values assigned to individual user stories or tasks during the estimation process in Agile development. Story points are used to represent the effort, complexity, and size of a piece of work relative to other items on the backlog. Here's how you can sum story points:

List Completed User Stories: Gather a list of user stories or tasks that have been completed during a specific sprint or iteration.

Identify Story Point Values: Each user story or task should have a story point value assigned to it during the estimation process. These values are usually relative, such as 1, 2, 3, 5, 8, 13, etc., representing increasing levels of complexity or effort.

Add Up Story Point Values: Sum up the story point values for all the completed user stories or tasks. For example, if you completed user stories with story point values of 3, 5, and 8, the sum would be 16.

The sum of story points provides a quantitative measure of the work completed by the team during a sprint. This sum is often used to calculate the team's velocity, which helps in future sprint planning and estimation. Average velocity:

Average velocity in Agile development refers to the average amount of work, measured in story points, that a team completes during a series of sprints or iterations. It's a key metric used for planning and estimating future work. Here's how to calculate average velocity:

Select a Time Frame: Choose a specific number of past sprints or iterations for which you want to calculate the average velocity. For example, you might choose the last 5 sprints.

Sum Completed Story Points: Add up the total story points completed by the team in each of the selected sprints. This will give you the total completed work for the chosen time frame.

Calculate Average: Divide the total completed story points by the number of sprints or iterations you selected. This will give you the average velocity for that period.

Formula: Average Velocity = Total Completed Story Points / Number of Sprints

Use for Planning: The average velocity can serve as a guideline for future sprint planning. It helps the team estimate how much work they can commit to in upcoming iterations based on their historical performance.

Keep in mind that average velocity is a rough estimate and can fluctuate based on various factors. It's important to consider the team's capacity, any changes in team composition, and improvements in estimation accuracy over time.

Actual velocity is calculated by dividing the total Story Points completed by the team by the number of Sprints. For instance, if the Scrum Team has finished a total of 80 points over 4 Sprints, then the actual velocity of the team would be 20 points per Sprint

80 / 4 = 20

Question-09-Answer

1. Sprint Burn-Down Chart

Live Example: 5 user stories from the User story taken for development.

Sprint Length: 7 day

Work Planned: 200 story points

Work Completed Daily: Varies based on team velocity.

Sprint Burndown Chart from Jira:-

Project  Burn down Chart from Jira:-

- Project Goal: Complete 500 story points for a product.

- Timeline: 10 sprints (each sprint = 2 weeks).

- Ideal Velocity: 50 story points per sprint.

- Real Progress: Reflects fluctuating team velocity due to unforeseen challenges and improvements.

Dataset

| Sprint | Planned Work Remaining (Ideal) | Actual Work Remaining | Notes |
| --- | --- | --- | --- |
| 1 | 450 | 460 | Slightly behind, team on boarding. |
| 2 | 400 | 420 | Catching up but still lagging. |
| 3 | 350 | 390 | Scope clarity improves. |
| 4 | 300 | 350 | Momentum building. |
| 5 | 250 | 320 | Mid-project challenges arise. |
| 6 | 200 | 280 | Team picks up pace. |
| 7 | 150 | 250 | Improved focus; still behind. |
| 8 | 100 | 200 | Some scope changes added. |
| 9 | 50 | 150 | Increased effort: backlog reduces. |
| 10 | 0 | 100 | Final backlog still incomplete. |

Question-10-Answer

Product grooming, also referred to as backlog grooming or refinement, is an essential practice in Agile development that ensures the product backlog is well-organized, prioritized, and ready for the next stages of development. Here's an enhanced breakdown of the process:

- Setting the Context: The grooming process begins by bringing together the team and relevant stakeholders to align on the project’s overarching goals and objectives. This shared understanding ensures that everyone is on the same page and sets a clear direction for the work ahead.

- Backlog Review: The product owner and development team review all items in the backlog, including user stories, tasks, and other entries. The goal is to ensure these items are current, accurate, and still aligned with the project's objectives.

- Prioritization: The team works together to prioritize backlog items, focusing on those that provide the greatest value to the product and its users. This collaborative prioritization ensures that the most critical and impactful tasks are tackled first.

- Refinement and Estimation: Backlog items are refined to provide clear and actionable descriptions. User stories are broken down into smaller tasks, and technical requirements are discussed. Estimation is done by assigning story points or other sizing metrics, which indicate the effort required to complete each item.

- Dependency Analysis: The team identifies and evaluates any dependencies between items in the backlog. Understanding these dependencies is key to planning the implementation order and mitigating potential bottlenecks or delays.

- Acceptance Criteria: Clear and well-defined acceptance criteria are set for each item in the backlog. These criteria specify the conditions that must be met for an item to be considered complete and ready for delivery, ensuring everyone has a shared understanding of what success looks like.

- Backlog Grooming Meetings: These recurring meetings bring the product owner and development team together to review, refine, and prioritize backlog items. They typically occur before sprint planning sessions, ensuring the upcoming sprint backlog is well-prepared and aligned with the project’s goals.

Backlog grooming is an ongoing process that maintains a healthy, organized backlog, ready for the development team to act on. By ensuring that the backlog is well-defined, prioritized, and estimated, the process supports efficient sprint planning, predictable delivery, and the continuous creation of value for the customer.

Question-10-Answer

Product grooming, also referred to as backlog grooming or refinement, is an essential practice in Agile development that ensures the product backlog is well-organized, prioritized, and ready for the next stages of development. Here's an enhanced breakdown of the process:

- Setting the Context: The grooming process begins by bringing together the team and relevant stakeholders to align on the project’s overarching goals and objectives. This shared understanding ensures that everyone is on the same page and sets a clear direction for the work ahead.

- Backlog Review: The product owner and development team review all items in the backlog, including user stories, tasks, and other entries. The goal is to ensure these items are current, accurate, and still aligned with the project's objectives.

- Prioritization: The team works together to prioritize backlog items, focusing on those that provide the greatest value to the product and its users. This collaborative prioritization ensures that the most critical and impactful tasks are tackled first.

- Refinement and Estimation: Backlog items are refined to provide clear and actionable descriptions. User stories are broken down into smaller tasks, and technical requirements are discussed. Estimation is done by assigning story points or other sizing metrics, which indicate the effort required to complete each item.

- Dependency Analysis: The team identifies and evaluates any dependencies between items in the backlog. Understanding these dependencies is key to planning the implementation order and mitigating potential bottlenecks or delays.

- Acceptance Criteria: Clear and well-defined acceptance criteria are set for each item in the backlog. These criteria specify the conditions that must be met for an item to be considered complete and ready for delivery, ensuring everyone has a shared understanding of what success looks like.

- Backlog Grooming Meetings: These recurring meetings bring the product owner and development team together to review, refine, and prioritize backlog items. They typically occur before sprint planning sessions, ensuring the upcoming sprint backlog is well-prepared and aligned with the project’s goals.

Backlog grooming is an ongoing process that maintains a healthy, organized backlog, ready for the development team to act on. By ensuring that the backlog is well-defined, prioritized, and estimated, the process supports efficient sprint planning, predictable delivery, and the continuous creation of value for the customer.

Question-11-Answer

| Criteria | Product Owner | Scrum Master |
| --- | --- | --- |
| Nature of Work | Collaborates with all | Acts as a team coach |
|  | the stakeholders and | and is responsible for |
|  | brings the vision of a | maintaining the quality |
|  | product into the | of the product |
|  | product backlog |  |
| Responsibilities | Responsible for | Ensures the scrum |
|  | completing the project | framework is followed |
|  | on time. Acts as an | and helps the |
|  | intermediary between | development team |
|  | development team and | create a quality |
|  | the customers | product |
| Accountability | Responsible for project | Accountable for the |
|  | backlog and the timely | quality of the entire |
|  | completion of the | project and for giving |
|  | product and for | updates to the |
|  | providing updates to | management about the |
|  | the clients and | completion of the |
|  | stakeholders | product |
| Reporting | Reports to top | Reports to top |
|  | management and | management about |
|  | clients | the efficiency of the |
|  |  | team and the quality |
|  |  | of the product |
| Qualities | Communication and | Thorough knowledge |
|  | the leadership skills, | of scrum theory and |
|  | creativity, critical | practices. Being able |
|  | thinking and a sharp | to lead the team but |
|  | mind are key assets for | without the sense of |
|  | any product owner | authority |

Question-12-

Answer

Sprint Planning: Sprint Planning is the kickoff meeting for each sprint, typically lasting 2-4 weeks. During this session, the Scrum team—including the Product Owner, Scrum Master, and Development Team—collaborates to determine which backlog items (such as user stories and features) will be worked on in the upcoming sprint. These items are broken downinto tasks, and the team estimates the effort required to complete them. The goal is to ensure everyone is aligned on the sprint’s objectives and what needs to be done.

Daily Stand-up (Daily Scrum): The Daily Stand-up, held every day during the sprint, is a brief meeting designed to foster quick, focused communication among team members. Each participant answers three key questions: What did I accomplish since the last stand-up?

What will I work on before the next stand-up? Are there any obstacles or impediments in my way? This meeting helps ensure that the team remains aligned, informed on progress, and aware of any challenges that may hinder forward momentum.

Sprint Review: At the end of each sprint, the team holds a Sprint Review to showcase the completed work to stakeholders, customers, and the Product Owner. The team demonstrates the potentially stoppable product increment and gathers valuable feedback. This feedback helps the Product Owner make necessary adjustments to the backlog, ensuring it accurately reflects stakeholder needs and expectations.

Sprint Retrospective: The Sprint Retrospective takes place at the end of the sprint and is a dedicated time for the team to reflect on their processes and performance. The team discusses what went well, what could be improved, and any changes they would like to implement in the next sprint to improve efficiency and effectiveness. This meeting supports continuous improvement and team growth.

Backlog Refinement (Grooming): Although not an official Scrum event, backlog refinement is an essential, ongoing activity. During these sessions, the team and Product Owner review and refine backlog items, adding details, clarifications, and estimates to ensure they are ready for inclusion in upcoming sprints. This activity helps maintain a well-organized and prioritized backlog.

Product Backlog Refinement: This meeting focuses specifically on refining the product backlog. The Product Owner and the team discuss and clarify requirements, priorities, and any changes necessary for backlog items. The goal is to ensure that the backlog is thoroughly prepared and aligned with the needs of the project, ready for the next sprint.

Release Planning: Release Planning takes place at the start of the project or for a major release. In this meeting, the Product Owner, development team, and stakeholders discuss the high-level scope, timeline, and goals for the upcoming release. This helps set expectations and provides clarity on what needs to be achieved to meet the project’s objectives.

Ad-hod Meetings: These are scheduled as needed to address specific issues or topics that may arise during the project. Ad-hod meetings can focus on resolving impediments, discussing technical challenges, or holding additional planning or collaboration sessions to keep the team on track and aligned with the project's goals.

Each of these meetings plays a critical role in ensuring that the Scrum framework is followed effectively and that the team remains focused on delivering value incrementally while continuously improving their processes

Question-13-Answer Sprint Size:

In Scrum, a "sprint" is a time-boxed iteration during which the development team works to deliver a potentially shippable product increment. The length of a sprint, known as the "sprint duration," is typically fixed for the entire project. Common sprint durations range from 1 to 4 weeks. The choice of sprint duration depends on various factors, including the team's velocity, project complexity, and business needs. Shorter sprints offer more frequent opportunities for feedback and adaptation, enabling faster course corrections. On the other hand, longer sprints provide more time for development, which may be beneficial for complex or larger tasks but could reduce the frequency of feedback loops.

Scrum Team Size:

The Scrum team size refers to the number of individuals involved in the development of the product. A Scrum team consists of three essential roles: the Product Owner, the Scrum Master, and the Development Team. The Development Team is primarily responsible for creating the product increment during each sprint. Scrum recommends keeping the Development Team small, generally between 3 to 9 members, to promote effective communication, collaboration, and decision-making. A smaller team ensures more streamlined interactions and faster decision-making, while larger teams can become less agile and may struggle with coordination and communication.

Question-14-Answer

Definition of Ready (DOR):

The Definition of Ready (DOR) outlines the criteria that a product backlog item (such as a user story, feature, or task) must meet before it can be selected for development in a sprint. The DOR ensures that the item is well-defined, fully understood, and

adequately prepared for efficient development. While the specific criteria may vary by team, common elements of the DOR include:

- Clear Description and Acceptance Criteria: The requirements of the item are clearly stated, and the conditions for its successful completion are well-defined.

- Dependencies Identified: Any dependencies on external factors, teams, or resources are identified and addressed before development begins.

- Estimable: The team has enough information to make a reasonable estimate of the effort required to complete the item.

- Testable: The item can be tested to verify whether it has been successfully implemented.

- Minimal Ambiguity: The item's details are clear, and any uncertainties or questions have been resolved.

Definition of Done (DOD):

The Definition of Done (DOD) sets the criteria that must be met for a product increment or backlog item to be considered complete and potentially shippable. The DOD ensures that the team maintains a consistent level of quality and completeness across all deliverables. While the criteria may vary depending on the team's standards and the project's nature, common elements of the DOD include:

- Code Complete: All development work, including coding, testing, and integration, is finished.

- Peer-Reviewed: The code has been reviewed by other team members to ensure quality and adherence to coding standards.

- Automated Tests Passed: Automated tests (such as unit tests and integration tests) have been executed and passed successfully.

- Functional Requirements Met: The item meets all specified acceptance criteria and functional requirements.

- Document Updated: Any relevant documentation, including user guides or technical documentation, has been updated to reflect the completed work.

- Question-15-

- Answer

- Prioritization Techniques:

Prioritization techniques are methods used to determine the order in which tasks, features, or items should be addressed in a project. These techniques help teams allocate resources efÏciently, ensuring that the most valuable work is completed first. Some common prioritization techniques include:

- MOSCOW: This technique categorizes items into four groups: Must have, should have, could have, and won’t have. It helps clarify which features are essential for the project’s success and which ones are optional or lower priority, ensuring that critical tasks are addressed first.

- Weighted Shortest Job First (WSJF): WSJF assigns a priority score to each item based on factors like business value, time sensitivity, and risk. Items with higher scores are given higher priority, allowing the team to focus on tasks that offer the greatest value relative to the time and effort required.

- Kano Model: This model categorizes features into three groups: Basic Needs, Performance Needs, and Delighters. It helps prioritize features based on their potential to satisfy user expectations and enhance user satisfaction, ensuring that both basic requirements and features that delight users are considered.

- Value vs. Effort Matrix: Items are plotted on a matrix according to their potential value and the effort required for implementation. This helps identify "quick wins" (high value, low effort) and tasks that offer the greatest return on investment.

- Relative Prioritization: In this approach, items are compared pairwise to determine which is more important. This technique helps create a relative ranking of tasks, ensuring that the most important items are tackled first.

- Buy a Feature: Stakeholders are given a budget to “buy” features based on how much value they place on them. This approach helps prioritize features based on their perceived importance and value to the business or end users.

Minimum Viable Product (MVP):

An MVP is the smallest version of a product that includes just enough features to provide value to early adopters and gather valuable feedback. The MVP approach allows teams to validate assumptions, learn from users, and iteratively build the product. Key characteristics of an MVP include:

- Core Functionality: The MVP focuses on delivering the essential functionalities that address the primary needs or pain points of the target users. It is built around the features that are most crucial to the product’s purpose.

- Minimal Features: To avoid unnecessary complexity and expedite development, the MVP excludes non-essential features, focusing only on what is needed to solve the core problem.

- Testing Hypotheses: The MVP is used to test assumptions about user behavior, market demand, and product viability. Feedback from early adopters is used to validate or invalidate hypotheses, guiding future product iterations.

- Iterative Development: Based on the feedback gathered from users, the MVP is refined and expanded in subsequent iterations. Over time, more features are added, and the product evolves based on real user needs and feedback.

- Early Value: The MVP allows the product to be released faster, gaining valuable insights and attracting early adopters.

Both Prioritization Techniques and the MVP approach enable teams to focus on delivering value early, iterate quickly, and make informed decisions based on user feedback and market demand.

Question-16-

Answer

| Aspect | Business Analyst | Product Owner |
| --- | --- | --- |
| Role Focus | Understand business needs, processes, and requirements. | Define, prioritize, and convey requirements for the product. |
| Requirement Gathering | Gathers and documents detailed business requirements. | Creates user stories and defines product features. |
| Problem Solving | Identifies problems, inefÏciencies, and suggests improvements. | Drives the product vision, strategy, and value proposition. |
| Communication | Acts as a liaison between business stakeholders and development teams. | Collaborates with stakeholders, customers, and the development team. |

| Documentation | Creates documentation of business rules, workflows, and requirements. | Manages the product backlog and maintains clear user stories. |
| --- | --- | --- |
| Scope Definition | Helps define the scope of projects based on business needs. | Defines the scope of product features and enhancements. |
| Vision and Strategy | Focuses on specific project or process improvements. | Has a holistic vision for the product and its strategic direction. |
| Backlog Management | Not typically responsible for managing a product backlog. | Manages and prioritizes the product backlog items. |
| Prioritization | Does not have a primary role in prioritizing features. | Prioritizes features based on business value, user needs, and market trends. |
| Decision Making | Provides input but not responsible for final product decisions. | Makes final decisions on product features, enhancements, and priorities. |
| Iterative Development | May or may not be involved in iterative development cycles. | Actively participates in sprint planning, reviews, and retrospectives. |
| Collaboration | Collaborates with business stakeholders and development teams. | Collaborates closely with stakeholders, customers, and the development team. |
| Acceptance | Ensures business requirements are met. | Ensures user stories meet acceptance criteria and align with product vision. |
| Leadership and Strategy | Focuses on tactical solutions and improvements. | Focuses on strategic leadership and product direction. |
| Continuous Improvement | Contributes to process improvements and business efÏciency. | Incorporates user feedback for ongoing product enhancement. |

Question-17-

Answer

GOKUL GOMPA

Email: GOMPA@gmail.com | Phone: +91-XXXXXXXXXX | LinkedIn: linkedin.com | Location: Mumbai, India

PROFESSIONAL SUMMARY

Experienced and results-driven Product Owner with over 5 years of experience in managing the product lifecycle from concept to delivery. Proven track record in collaborating with cross-functional teams, stakeholders, and customers to deliver high-quality digital products. Strong expertise in Agile methodologies, backlog management, and creating user stories to meet business goals. Skilled in driving product vision, prioritizing features, and ensuring alignment between business needs and technological solutions. Currently working at Godrej Infotech, specializing in developing and enhancing enterprise software solutions.

KEY SKILLS

- Product Lifecycle Management

- Agile & Scrum Methodologies

- Backlog Management

- User Story Creation & Prioritization

- Stakeholder Management

- Cross-functional Team Collaboration

- Roadmap Planning & Release Management

- A/B Testing & Data Analysis

- Requirement Gathering & Documentation

- Risk Management & Mitigation

- Product Strategy & Vision

- Market Research & Competitive Analysis

PROFESSIONAL EXPERIENCE

Product Owner

Godrej Infotech, Mumbai, India March 2020 – Present

- Lead the development of a suite of enterprise software products for clients in the manufacturing and retail sectors, enhancing product functionality and user experience.

- Collaborated with stakeholders to define and prioritize product features, ensuring alignment with business objectives and customer needs.

- Managed the product backlog, maintaining clear and detailed user stories with acceptance criteria for development teams.

- Facilitated sprint planning, sprint reviews, and retrospectives, ensuring smooth execution of Agile ceremonies.

- Worked closely with cross-functional teams (Development, QA, UX/UI, and Marketing) to ensure timely delivery of features and product updates.

- Defined product vision and strategy, continuously refining and adjusting the roadmap to meet customer expectations and market demands.

- Conducted regular user feedback sessions and A/B testing to inform product enhancements and feature prioritization.

- Monitored product performance metrics and KPIs, driving continuous product improvement through data-driven decisions.

- Ensured product features were successfully delivered within budget and on schedule, meeting high standards of quality and user satisfaction.

- Trained and mentored junior product team members, fostering a collaborative and growth-oriented work environment.

Key Achievements:

- Successfully launched 4 product updates that increased user engagement by 30% and reduced churn by 15%.

- Streamlined the product development process by introducing new prioritization techniques, resulting in a 20% improvement in delivery timelines.

- Collaborated with the sales and marketing teams to define go-to-market strategies, contributing to a 10% increase in new customer acquisitions.

Product Owner (Contract) TechSavy Solutions, Mumbai, India August 2017 – February 2020

- Worked as a Product Owner for a leading SaaS platform, supporting the development of key features, including user analytics dashboards, integration APIs, and reporting tools.

- Defined product requirements and created user stories, ensuring clear communication with development teams.

- Regularly updated stakeholders on progress, risks, and product milestones.

- Worked closely with the UX/UI team to ensure a seamless, user-centric product experience.

- Conducted user research and competitive analysis to inform the product roadmap and future feature prioritization.

- Managed product releases and coordinated with various departments for smooth deployment.

Key Achievements:

- Spearheaded the launch of a major feature update that contributed to a 25% increase in customer retention rates.

- Collaborated with stakeholders to define and prioritize product features, ensuring alignment with business objectives and customer needs.

- Managed the product backlog, maintaining clear and detailed user stories with acceptance criteria for development teams.

- Facilitated sprint planning, sprint reviews, and retrospectives, ensuring smooth execution of Agile ceremonies.

- Worked closely with cross-functional teams (Development, QA, UX/UI, and Marketing) to ensure timely delivery of features and product updates.

- Defined product vision and strategy, continuously refining and adjusting the roadmap to meet customer expectations and market demands.

- Conducted regular user feedback sessions and A/B testing to inform product enhancements and feature prioritization.

- Monitored product performance metrics and KPIs, driving continuous product improvement through data-driven decisions.

- Ensured product features were successfully delivered within budget and on schedule, meeting high standards of quality and user satisfaction.

Trained and mentored junior product team members, fostering a collaborative and growth-oriented work environment.

Key Achievements:

- Successfully launched 4 product updates that increased user engagement by 30% and reduced churn by 15%.

- Streamlined the product development process by introducing new prioritization techniques, resulting in a 20% improvement in delivery timelines.

- Collaborated with the sales and marketing teams to define go-to-market strategies, contributing to a 10% increase in new customer acquisitions.

Key Achievements:

- Successfully launched 4 product updates that increased user engagement by 30% and reduced churn by 15%.

- Streamlined the product development process by introducing new prioritization techniques, resulting in a 20% improvement in delivery timelines.

- Collaborated with the sales and marketing teams to define go-to-market strategies, contributing to a 10% increase in new customer acquisitions.

Product Owner (Contract) TechSavy Solutions, Mumbai, India August 2017 – February 2020

- Worked as a Product Owner for a leading SaaS platform, supporting the development of key features, including user analytics dashboards, integration APIs, and reporting tools.

- Defined product requirements and created user stories, ensuring clear communication with development teams.

- Regularly updated stakeholders on progress, risks, and product milestones.

- Worked closely with the UX/UI team to ensure a seamless, user-centric product experience.

- Conducted user research and competitive analysis to inform the product roadmap and future feature prioritization.

- Managed product releases and coordinated with various departments for smooth deployment.

Key Achievements:

- Spearheaded the launch of a major feature update that contributed to a 25% increase in customer retention rates.

- Successfully reduced bug reports by 40% by improving acceptance criteria and testing protocols.

EDUCATION

Bachelor of Engineering in Civil Engineering University of Mumbai, Mumbai, India Graduated: 2014

TECHNICAL SKILLS

- Tools: JIRA, Confluence, Trello, Asana, Microsoft Project

- Methodologies: Agile (Scrum, Kanban), Waterfall

- Analytics: Google Analytics, Tableau

- Languages: SQL,

- Wireframing & Prototyping: Figma, Balsamiq, Sketch

- CRM: Salesforce, HubSpot

ADDITIONAL INFORMATION

- Languages: English (Fluent), Hindi (Fluent), Marathi (Native)

- Volunteering: Mentored at Product Camp Mumbai (2021 - Present)

- Interests: Reading about emerging technologies, playing badminton, and traveling.

- Successfully reduced bug reports by 40% by improving acceptance criteria and testing protocols.

EDUCATION

Bachelor of Engineering in Civil Engineering University of Mumbai, Mumbai, India Graduated: 2014

TECHNICAL SKILLS

- Tools: JIRA, Confluence, Trello, Asana, Microsoft Project

- Methodologies: Agile (Scrum, Kanban), Waterfall

- Analytics: Google Analytics, Tableau

- Languages: SQL,

- Wireframing & Prototyping: Figma, Balsamiq, Sketch

- CRM: Salesforce, HubSpot

ADDITIONAL INFORMATION

- Languages: English (Fluent), Hindi (Fluent), Marathi (Native)

- Volunteering: Mentored at Product Camp Mumbai (2021 - Present)

- Interests: Reading about emerging technologies, playing badminton, and traveling.