Document 1: Definition of Done

Answer: The Definition of Done (DoD) for the SFDC Software enhancement project at Tata Capital outlines the key criteria to ensure that each feature, sprint, and release is thoroughly completed and meets the company’s standards for functionality, quality, performance, and compliance. It ensures that the upgraded SFDC system is production-ready and aligned with Tata Capital’s objectives in debt management.

- Functional Requirements

- All newly developed features such as SOA link integration, VYMO trail tracking, and other system enhancements are implemented as per the approved specifications.

- User Acceptance Testing (UAT) is completed successfully with sign-off from all relevant stakeholders.

2. Non-Functional Requirements

- All performance targets (like response time and system throughput) are met.

- Necessary security measures (authentication, access controls, encryption) are implemented and verified.

- The system is tested for scalability to ensure it can support increasing user and data loads in the future.

3. Documentation

- All technical documentation and user manuals are updated to reflect new features.

- Change logs and release notes are prepared and shared with stakeholders.

- Training materials (e.g., mock systems, walkthroughs) are created and distributed for internal users.

4. Testing

- Unit tests are created for all new code and are passed successfully.

- Integration testing is completed for all internal and external system interfaces (such as payment systems and VYMO).

- Regression testing is performed to ensure that existing SFDC features are not negatively impacted.

5. Deployment

- Final code is successfully merged into the main branch without any conflicts.

- All deployment scripts and configuration files are created, tested, and verified.

- The updated system is successfully deployed to the production environment with a rollback plan in place for emergencies.

6. Compliance

- The system adheres to all regulatory requirements, including RBI guidelines and Tata Capital's internal policies.

- Accessibility standards are followed to ensure usability across roles and departments.

7. Feedback and Iteration

- Stakeholder feedback is collected post-deployment and analyzed for improvements in future releases.

- Post-deployment monitoring is established to track system performance, user activity, and issue trends.

8. Maintenance and Support

- The support team is trained on all new features, workflows, and known issues.

- A plan is created for ongoing maintenance, issue tracking, and regular updates to the system.

9. Sign-off

- A formal sign-off is obtained from all key stakeholders, including the project sponsor, product owner, QA lead, and IT operations.

Document 2- Product Vision

| Project Name: | Enhancement of Collection System – Tata Capital |  |  |
| --- | --- | --- | --- |
| Venue: | Bank House |  |  |
| Date: 02/08/2025 | Start time: 11:00 | End Time: 1:00 | Duration: 2:00 |
| Client: | Tata Capital |  |  |
| Stakeholder list: | Tata Capital management | IT and development Teams | Compliance and risk management teams |
|  | Collection agents | Customer |  |
| Scrum Team |  |  |  |
| Scrum Master: | Anushk ABC. Varun Shubham Rohit Mayank Yashika Nisha |  |  |
| Product Owner: |  |  |  |
| Scrum Developer 1: |  |  |  |
| Scrum Developer 2: |  |  |  |
| Scrum Developer 3: |  |  |  |
| Scrum Developer 4: |  |  |  |
| Scrum Developer 5: |  |  |  |
| Scrum Developer 6: |  |  |  |

| Vision: To improve Tata Capital’s existing collection system by making it faster, easier to use, and more compliant with regulations. |  |  |  |
| --- | --- | --- | --- |
| Target Group | Needs | Product | Value |
| Internal bank staff, collection agents, and customers demanding collection services | Only basic data Available for delinquent customers (minimum and total due) Payment updates take 24 hours – Customer data is spread across different portals High NPA (non-performing asset) rate – Difficult to trace customers Customer statements hard to access Hard to check offers for good customers | A new and improved collection system that tracks both delinquent and non-delinquent customers. It will show payment history, KYC details, outstanding balance, and SOA. | Better user interface for easy use Automatic reminders and alerts Strong reporting and data analytics Integration with payment gateways Support for SMS, email, and app notifications - Faster processing and higher customer satisfaction |

Document 3: User stories

| User Story- US001 | Tasks: Integrate SOA link into SFDC platform | Priority-High |
| --- | --- | --- |
| As a collection agent, - I want to view the customer’s complete SOA directly in SFDC, - so that I can avoid logging into multiple portals and save time. |  |  |
| BV: Improved data accessibility | CP: System architecture, security integration |  |
| Acceptance Criteria: - SOA link is visible and accessible within SFDC. - User can view/download SOA without login into separate systems. - Data loads accurately and matches backend records. |  |  |

| User Story- US002 | Tasks: Add VYMO integration for capturing customer visits and trail activities | Priority-High |
| --- | --- | --- |
| As a collection manager, - I want SFDC to show VYMO trail data, so that I can monitor field agent activities in real time. |  |  |
| BV: Better customer tracking | CP: Integration with third-party app |  |
| Acceptance Criteria: - VYMO data is successfully fetched and displayed in SFDC. - User can filter and track agent visits. |  |  |

| User Story- US003 | Tasks: Enable real-time payment update visibility | Priority-High |
| --- | --- | --- |
| As an operations user, - I want to see customer payment updates in real-time, - so that I can follow up quickly and reduce NPA risk. |  |  |
| BV: Faster follow-up | CP: Payment gateway sync |  |
| Acceptance Criteria: - Payments reflect in SFDC within minutes of transaction. - No delay beyond 5 minutes under normal conditions. |  |  |

| User Story- US004 | Tasks: Create centralized dashboard for delinquent and non-delinquent customers | Priority: Medium |
| --- | --- | --- |
| As a team lead, - I want to view both delinquent and regular customer data in one place, - so that I can get a full picture of account performance. |  |  |
| BV: Unified customer view | CP: Backend logic changes |  |
| Acceptance Criteria: - Dashboard loads both categories accurately. - Visual distinction is shown for each category. |  |  |

| User Story- US005 | Tasks: Automate reminders for overdue payments via SMS/email | Priority-High |
| --- | --- | --- |
| As a customer, - I want to receive timely reminders for due payments, - So that I don’t miss deadlines. |  |  |
| BV: Reduced delinquencies | CP: SMS/email API integration |  |
| Acceptance Criteria: - Automated messages go out as per the reminder schedule. - Message logs are visible in SFDC. |  |  |

| User Story- US007 | Tasks: Build offer-checking module for good customers | Priority: Medium |
| --- | --- | --- |
| As a credit manager, - I want to check and suggest new offers for regular-paying customers - so that I can increase engagement |  |  |
| BV: Cross-sell opportunity | CP: Data analysis logic |  |
| Acceptance Criteria: - Offers appear based on payment history. - Eligible users are flagged in SFDC. |  |  |

| User Story- US008 | Tasks: Add customer statement access button in SFDC | Priority-Medium |
| --- | --- | --- |
| As a customer support agent, - I want to download customer statements from SFDC - So that I can assist customers faster. |  |  |
| BV: Reduced handling time | CP: Document access API |  |
| Acceptance Criteria: - Download button is enabled on customer profile page. - PDF opens without system error. |  |  |

| User Story- US009 | Tasks: Implement real-time NPA risk flagging | Priority-High |
| --- | --- | --- |
| As a collection agent, - I want to view the customer’s complete SOA directly in SFDC, - So that I can avoid logging into multiple portals and save time |  |  |
| BV: Reduced NPA rates | CP: Risk engine integration |  |
| Acceptance Criteria: - Risk scoring is visible per account. - Color-coded flags show severity level |  |  |

| User Story- US010 | Tasks: Integrate SOA link into SFDC platform | Priority-High |
| --- | --- | --- |
| As a collection manager, - I want to set performance goals and track progress, - So I can drive team performance.. |  |  |
| BV: Motivated staff | CP: Achieving collection targets |  |
| Acceptance Criteria: - Goals can be set and adjusted easily. - Progress is tracked visually through graphs and charts. - Alerts are sent when targets are met or missed. |  |  |

Document 4: Agile Product Owner Experience

Answer: The role of the Agile Product Owner (PO) in the SFDC Software enhancement project for Tata Capital blends strategic planning, cross-team coordination, and a strong focus on delivering value through continuous improvement. Here’s an overview of the key experiences and responsibilities:

- Vision and Strategy

- Define the product vision for the enhanced SFDC system to ensure alignment with Tata Capital’s business and operational goals.

- Clearly communicate this vision to stakeholders including development teams, senior management, and front-line users like collection agents.

- Backlog Management

- Build, manage, and prioritize the product backlog focused on SFDC enhancements such as VYMO integration, real-time updates, and user interface improvements.

- Continuously refine backlog items based on business feedback, evolving requirements, and sprint progress.

- Stakeholder Engagement

- Collaborate with key users such as collection agents, risk teams, compliance officers, and IT teams to gather practical insights and pain points.

- Act as the bridge between technical teams and business stakeholders to ensure product alignment with real-world use cases.

- Sprint Planning and Reviews

- Participate actively in sprint planning meetings to explain backlog priorities and clarify user stories.

- Join sprint reviews to evaluate feature progress and collect feedback to improve future iterations.

- User Story Development

- Write detailed and meaningful user stories focused on SFDC functions like SOA viewing, real-time payment updates, and statement access.

- Use the “3 C’s” model (Card, Conversation, Confirmation) to guide discussions and validations with developers.

- Acceptance Testing

- Define precise acceptance criteria for each user story and lead User Acceptance Testing (UAT) for all new SFDC features.

- Collect and review post-deployment feedback to assess functionality and user satisfaction.

- Continuous Improvement

- Promote a feedback-driven environment by incorporating learnings from UAT, sprint retrospectives, and stakeholder inputs.

- Monitor system usage data and performance metrics to adjust priorities and feature enhancements.

- Training and Support

- Work with training teams to prepare instructional materials and sessions that help staff and agents adopt new SFDC features.

- Offer continued support after release by answering queries and resolving usability concerns.

- Key Experiences

- Cross-Functional Collaboration: Successfully worked across compliance, IT, operations, and field collection teams to ensure a well-rounded SFDC upgrade.

- Agile Practices: Applied Scrum principles through regular sprint planning, reviews, and backlog grooming sessions, ensuring timely and iterative delivery.

- User-Centric Design: Engaged in user feedback sessions and interviews to deeply understand user workflows and improve SFDC usability.

- Data-Driven Planning: Used analytics and reports (like delinquency rates, usage logs, and error tracking) to prioritize high-impact features.

- Change Management: Guided teams through system updates, trained users, and eased the transition to the new SFDC environment with minimal resistance.

Document 5: Product and sprint backlog and product and sprint burndown Charts

Answer:

Product backlog:

| User story ID | User story | Tasks | Priority | CP | BV | Acceptance criteria |
| --- | --- | --- | --- | --- | --- | --- |
| A001 | User authentication enhancement | Implement two-factor authentication for increased security. | High | 5 | 100 | Users can successfully log in with 2FA enabled. |
| A002 | User Interface Redesign. | Redesign the dashboard for better usability and accessibility. | High | 13 | 250 | Dashboard meets usability standards and passes testing.. |
| A003 | Real-Time Reporting | Develop real-time reporting for collection performance metrics.. | Medium | 8 | 150 | Reports are generated in real-time and are accurate.. |
| A004 | Integration with Credit Scoring Systems. | Integrate external credit scoring systems for better decision-making.. | Medium | 10 | 180 | Integration works seamlessly without data loss.. |
| A005 | Automated Alerts for Overdue Accounts. | Create automated alerts for accounts that are overdue.. | High | 6 | 120 | Alerts are sent out promptly for overdue accounts.. |
| A006 | Machine Learning Insights.. | Implement ML algorithms to predict collection success rates.. | Low | 13 | 130 | Predictions are accurate within an acceptable margin.. |
| A007 | API Development for Payment Processors. | Develop APIs to integrate with third-party payment processors.. | Medium | 10 | 200 | APIs are functional and successfully handle transactions.. |

Sprint backlog:

| User story ID | User story | Tasks | Priority | CP | BV | Status |
| --- | --- | --- | --- | --- | --- | --- |
| S001 | User Authentication Enhancements. | Research and select a 2FA solution.. | High | 3 | 80 | In Progress. |
| S002 | User Authentication Enhancements. | Implement 2FA in the login process. | High | 8 | 150 | Not Started. |
| S003 | User Interface Redesign. | Gather user feedback on current UI.. | Medium | 3 | 100 | Completed |
| S004 | Real-Time Reporting. | Define report requirements and metrics needed.. | High | 4 | 120 | Not Started. |
| S005 | Real-Time Reporting. | Develop the reporting feature based on defined requirements.. | High | 8 | 200 | Not Started. |
| S006 | Automated Alerts for Overdue Accounts. | Implement the alert system for overdue accounts.. | Medium | 6 | 140 | Not Started. |

Product burndown Chart

It tracks overall progress against the Product Backlog over multiple sprints.

Sprint burndown Chart

Document 6: Sprint Meetings

Answer:

When planning sprint meetings for the enhancement of a collection system at TATA Capital, it’s important to structure them to maximize efficiency and collaboration among team members.

Sprint Planning Meeting

| Date | 02/08/2025 |
| --- | --- |
| Time | 13:00 |
| Location | Bank House |
| Prepared by | Anushk Porwal |
| Attendees | Varun, Shubham, Yashika |

- Duration: 1-2 hours

- Participants: Product Owner, Scrum Master, Development Team, Stakeholders

- Agenda:

      - Review the last sprint’s outcomes:  Discuss what was completed, pending, or needs improvement

      - Review and prioritize product backlog: Focus on features related to collection system enhancements such as UI changes, 2FA, VYMO integration, alerts, etc.

      - Define sprint goal and scope: Clearly outline what the team should achieve in this sprint.

      - Estimate and assign tasks: Break work into manageable tasks, estimate complexity, and assign responsibilities to developers.

Sprint Review Meeting

| Date | 03/08/2025 |
| --- | --- |
| Time | 15:00 |
| Location | Bank House |
| Prepared by | Anushk Porwal |
| Attendees | Varun , Shubham, Yashika, Nisha |

- Duration: 1-2 hours

- Participants: Development Team, Product Owner, Stakeholders

- Agenda:

- Demonstrate Completed Work: Show the new features added to the collection system (e.g., VYMO integration, SOA access).

- Collect Feedback: Get comments and suggestions from stakeholders on the newly implemented features.

- Evaluate Alignment with Business Goals: Discuss how the completed enhancements support Tata Capital’s objectives, such as improving customer tracking, reducing NPAs, and increasing efficiency.

| Sprint status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| Completed | Additional Features added to current system-VYMO trail tracking and SOA link for statement access. | System is stable and updates are working smoothly – Trail data updating in real-time | Add feature to track transaction time updates |

Sprint Retrospective Meeting

| Date | 03/08/2025 |
| --- | --- |
| Time | 17:00 |
| Location | Bank House |
| Prepared by | Anushk Porwal |
| Attendees | Varun Shubham Yashika |

- Duration: 1 hour

- Participants: Development Team, Scrum Master

- Agenda:

- Reflect on the overall sprint process

- Identify what went well during the sprint

- Discuss challenges faced and what didn’t go well

- Raise questions or concern

- Define action points to improve future sprints.

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Additional feature check | All planned features were added successfully:- VYMO integration and SOA link implementation | Pages are taking long to load when fetching data | Na | Refer to the first developed page of collection system |

Daily Stand-up Meetings

- Duration: 15 minutes

- Participants: Development Team, Scrum Master

- Agenda:

  - Each team member shares:

    - What they accomplished yesterday.

| Question | Name/Role | Week “2”(from 02/08/2025 to 09/08/2025 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| What did you do yesterday? | Developer 1. Developer 2. Developer 3. | Designing | Designing | Designing | Sprint | Sprint | Sprint |  |
| What will you do today | Developer 1. Developer 2. Developer 3. | Backlog | Backlog | Testing | Testing | Deployment | deployement |  |

    - What they plan to work on today.

    - Any blockers they are facing.

Key Considerations

- Clear Objectives: Ensure each meeting has a clear objective and expected outcomes.

- Documentation: Keep track of decisions made and action items for accountability.

- Stakeholder Engagement: Involve stakeholders regularly to ensure alignment with business goals.

- Feedback Loops: Encourage open communication and feedback to continuously improve the collection system.