## Slide 1: SMART CRM APP
By : Aditya Singh 08/08/2025

## Slide 2: Situation:
User Registration: Allows users to create an account using their name, email, phone number, and password to access the application.
Requirement Uploading: Enables users to upload project or task requirements for shared access and collaboration.
Task Management and Pipeline View: Lets users view and manage assigned tasks along with tracking their sales or project pipeline.
Manage Meetings and Communication: Facilitates scheduling and managing meetings with clients or team members for effective communication.

## Slide 3: Problem:
Duplication of Requirements: Users frequently upload the same requirements, leading to inefficiency and wasted effort.
Limited Contact Visibility: Employees cannot access contact details of their colleagues, hindering internal communication.
No Case Tracking System: The app lacks visibility into case progress, making it difficult for users to monitor status updates.
Missing Employee Performance Reports: There is no built-in feature to generate reports on employee productivity or task completion.

## Slide 4: Opportunity:
Time-Saving by Eliminating Duplicates→ Avoiding repeated uploads saves employee time and streamlines task execution.
Improved Communication Between Employees→ Easy access to contact information enhances collaboration and issue resolution.
Transparency in Case Tracking→ Employees can monitor the real-time status of their cases, ensuring accountability.
Performance Reporting and Monitoring→ Automated reports help evaluate employee productivity and support informed decisions.

## Slide 5: Goal:
The goal of this is to increase the efficiency of employees and provide maximum satisfaction to the client. It also helps to track the client’s past behavior so it will be easy to analyze the existing client. It also helps to generate reports and do analysis.

## Slide 6: Objectives:
Free Flow of Communication→ Enables seamless interaction among team members to resolve queries and share updates instantly.
Transparent Requirement Management→ Ensures all stakeholders can access, track, and update requirements in real-time.
Performance Tracking→ Monitors employee contributions and progress through measurable KPIs and reports.
Efficient Time Management→ Reduces delays by streamlining workflows and prioritizing tasks effectively.

## Slide 7: Success Criteria:
No Duplicate Requirements: The system will intelligently detect and prompt users when a similar requirement has already been uploaded, ensuring that data duplication is minimized and employee time is not wasted.
Easy User Information Management: All user profiles and contact details will be centrally accessible and manageable, allowing employees to easily find and connect with their colleagues when needed.
Auto Report Generation: The system will automatically generate performance and task completion reports, reducing manual effort and providing management with real-time insights.
Built-in Calling Feature: Integrated telephony within the app will enable direct voice communication between employees, eliminating the need for external communication tools.
Trackable Case Progress: Employees will be able to track the real-time status and movement of their assigned cases, promoting process transparency and better planning.

## Slide 8: Methods and Approaches:
Scrum: In this project, we used Agile methodology that helps to change the requirement according to the situation and demand of the client. For this methodology we choose Scrum.
Roles in Scrum
User Story: In this method we have to prepare user stories and decide the acceptance criteria business value and complexity point.
Product Backlog: In product, we prepare the list of features and requirement planned in a product to be completed.
Sprint Backlog: The sprit backlog consist the list of product backlog that are planned to be completed in current sprint.
Sprint Planning: In this sprint planning we decide the sprint goal and determine the product backlog to be completed.
Sprint review: The scrum team meets once a week to discuss on how many sprint completed and how much are remaining.
Sprint retrospective: After completion of the sprint, the scrum team review the work and find how it is going, what are the challenges they faced and to solve that challenges.

## Slide 9: Resources:
People:
Business Analyst
Product Owner
Scrum Master
Project Manager
Developer
Tester
Time Frame: 12 Months
Requirement Gathering- 1 month
Design- 1-2 months
Development- 4-5 month
Testing-2-3 month
Deployment- 1 month

## Slide 10: Resources:
BUDGET: 50L
Business Analyst: 20L
Development Team: 15L
Testing Team: 10L
Deployment Team: 5L

## Slide 11: Risk
Miscommunication: Needs clear training and PM oversight
Incomplete Requirement Gathering: More stakeholder engagement
Resource Risk: Sudden unavailability or turnover
Technical Risk: Skill gaps, data security, legacy systems
Financial Risk: Overbudgeting, low ROI
Time Risk: Delays, adoption issues

## Slide 12: Dependencies:
Third-party Vendors for tools/features: The success of some features depends on third-party vendors providing stable tools, APIs, or integrations, which must be evaluated for reliability and long-term support.
Internal Team Collaboration: Seamless collaboration between internal team members across departments is essential to ensure smooth execution of project tasks and timely decision-making.
Resource Availability: Limited or delayed availability of key resources such as developers, testers, or SMEs can impact sprint progress and overall project timelines.
Knowledge Transfer: Effective knowledge transfer is crucial when onboarding new team members or transitioning tasks to avoid miscommunication and maintain productivity.
Task Sequence/Timeliness: Each task must be completed in a defined sequence and within scheduled timeframes to prevent bottlenecks that can delay downstream processes or deliverables.

## Slide 13
THANK YOU