## Slide 1: SMS Project
Prepared By Manish pandey , Date 27 sept 2025

## Slide 2: Situations :
Educational institutions often face challenges in maintaining and managing student-related information such as admissions, attendance, grades, timetables, and fees. Traditional manual methods make it difficult to handle these processes efficiently and accurately. Developing a Student Management System (SMS) can solve these challenges
A Student Management System (SMS) can centralize and streamline all student data into a single platform, providing quick and secure access to administrators, faculty, students, and parents anytime, anywhere.
Specific needs such as tracking attendance, managing examinations and results, generating reports, and monitoring fee status have become increasingly complex in modern education. To address these issues, an SMS has been proposed to enhance and optimize institutional processes using technology-driven solutions.

## Slide 3: PROBLEMS:
Educational institutions deal with varying requirements such as admissions, examinations, attendance, and fee structures, which makes it difficult to maintain consistency across departments.
Managing large volumes of student records, including personal data, academic progress, attendance, and financial information, is a major challenge when handled manually or through disconnected systems.
Without a proper system to centralize and track student-related activities, processes become unorganized, leading to inefficiency, errors, and delays in report generation.
Data privacy and security are critical concerns, as sensitive student information such as grades, financial records, and personal details must be protected against unauthorized access or loss.

## Slide 4: OPPORTUNITY
There is a growing demand for centralized digital platforms like a Student Management System (SMS) to streamline institutional processes. Developing an SMS can open up opportunities for adoption in schools, colleges, and universities.
Building a flexible and scalable SMS application can create opportunities to add value with features such as attendance tracking, automated report generation, fee management, and academic performance monitoring.
The SMS can be tailored to meet the specific needs of institutions, faculty, and students, ensuring efficiency and improved user experiences.
A centralized SMS portal provides real-time accessibility and transparency, meeting the requirements of both small institutions and large-scale education providers globally.

## Slide 5: PURPOSE STATEMENT
The purpose of the Student Management System (SMS) is to provide educational institutions with a centralized digital platform that simplifies and automates student-related processes such as admissions, attendance, examinations, and fee management.
It aims to enhance the accuracy, accessibility, and efficiency of student information management, ensuring that administrators, faculty, students, and parents can easily access and update records.
The SMS supports structured data management, improves communication, and ensures transparency, enabling institutions to focus more on academic growth and student success while reducing administrative workload.

## Slide 6: PROJECT OBJECTIVES
Ensure the SMS provides a centralized and structured platform to manage student information, including admissions, attendance, grades, timetables, and fee records.
Define clear workflows for data entry, storage, and retrieval to ensure accurate, organized, and timely access to student information.
Build a scalable and reliable technology infrastructure that supports continuous updates, large student databases, and smooth access across web and mobile platforms.
Provide reporting and analytics features to help administrators, faculty, and parents monitor student performance, attendance, fee status, and overall progress.
Offer customizable modules that can be tailored to meet the specific needs of educational institutions, departments, and stakeholders.

## Slide 7: SUCCESS CRITERIA
Successful delivery of a centralized SMS portal that allows administrators, faculty, students, and parents to easily access and manage admissions, attendance, grades, timetables, and fee records.
Provide a seamless user experience with minimal technical errors, ensuring smooth navigation, accessibility, and performance across web and mobile platforms.
Enable real-time reporting and analytics that accurately reflect student performance, attendance patterns, and financial records.
Ensure scalability and reliability of the system to handle increasing numbers of students and departments without compromising speed or accuracy.
Deliver customizable and flexible modules that can adapt to different institutional needs while maintaining quality, efficiency, and consistency.
Build trust and transparency by providing secure, accurate, and timely student information, thereby improving overall stakeholder satisfaction.

## Slide 8
Data Accuracy – At least 95% reduction in manual errors across student records.
Efficiency – Reduce administrative processing time (admissions, attendance, reports) by 60% or more.
User Adoption Rate – At least 85% of faculty and students should actively use the platform within the first academic year.
Parent Engagement – Minimum 80% of parents should regularly access attendance, grades, and fee updates.
System Availability – Maintain 99% uptime to ensure uninterrupted access to student data.

## Slide 9: METHODS AND APPROACHES
Agile Scrum methodology is used to develop the Student Management System (SMS). Unlike Waterfall, Agile is an iterative and incremental approach where development is divided into short cycles (Sprints), ensuring flexibility, faster delivery, and continuous feedback from stakeholders.
1. Requirement Gathering & Backlog Creation
Collect requirements from stakeholders (students, faculty, admin, project sponsor).
Techniques used: workshops, interviews, brainstorming, and user stories.
Document all requirements in the Product Backlog, prioritized by business value.
2. Sprint Planning
Product Owner selects the highest-priority items from the Product Backlog.
The team defines the Sprint Goal and moves tasks into the Sprint Backlog.
Sprint duration: typically 2–4 weeks.
3. Design & Development (Incremental)
During each Sprint, the team designs and develops specific SMS features such as:
  Admissions module
  Attendance tracking
  Exam & grading system
  Fee management
  Reports & analytics
Each feature is built, tested, and delivered incrementally.

## Slide 10
4. Daily Scrum Meetings
A short 15-minute daily meeting where the development team discusses:
  What was done yesterday
  What will be done today
  Any blockers/challenges
5. Testing (Continuous)
Testing happens within every Sprint (not at the end of the project).
Includes unit testing, integration testing, system testing, and user acceptance testing (UAT) with admin/faculty involvement.
Bugs are fixed immediately before moving to the next Sprint.
6. Sprint Review
At the end of each Sprint, the team demonstrates the working SMS feature(s) to stakeholders.
Collects feedback for improvements and new ideas.

## Slide 11
7. Sprint Retrospective
The Scrum Team reflects on what went well, what can be improved, and updates the process for the next Sprint.
8. Deployment & Maintenance
After multiple successful Sprints, the SMS is deployed institution-wide.
Post-deployment, continuous updates and enhancements are made through new Sprints.
Tools Used:
Jira / Trello – Sprint planning, backlog tracking, and progress monitoring
Confluence – Documentation and knowledge sharing
GitHub / GitLab – Version control and code management
Slack / MS Teams – Team communication
Power BI / Tableau – Reporting and analytics

## Slide 12: RESOURCES
People
Product Owner
  Defines the project vision and goals for the SMS.
  Prioritizes requirements (admissions, attendance, grading, fees).
  Ensures alignment with institutional needs and stakeholder expectations (management, faculty, parents).
Business Analyst
  Gathers and documents requirements from faculty, admin, students, and parents.
  Bridges communication between stakeholders and the technical team.
  Prepares requirement documents (BRD, SRS, user stories).
  Monitors progress, risks, and dependencies.
Scrum Master / Project Manager
  Facilitates Agile ceremonies (Sprint planning, Daily Scrum, Review, Retrospective).
  Manages project timeline, budget, and scope.
  Ensures smooth coordination among teams.
  Tracks milestones and handles change management.
Developers (Backend & Frontend)
  Build the core functionalities of the SMS.
  Backend: admissions, attendance tracking, exam/grade management, fee modules.
  Frontend: web/mobile interfaces for students, parents, and faculty.
  Technologies: Java / Python / Node.js, React.js / Angular, MySQL / PostgreSQL.
UI/UX Designers
  Design intuitive and user-friendly interfaces for students, parents, and administrators.
  Ensure the application is visually appealing, easy to navigate, and accessible on both web and mobile platforms.
QA / Testers
  Test all modules during each Sprint for functionality, performance, and security.
  Ensure bug-free releases and continuous quality improvement.
IT Support & Trainers
  Provide post-deployment technical support.
  Train faculty, admin staff, and students on how to use the SMS effectively.

## Slide 13
Database Administrators (DBA)
  Manage SMS databases securely.
  Optimize data storage and retrieval for scalability and performance.
Quality Assurance (QA) / Testers
  Perform continuous testing during each Sprint.
  Ensure the system meets functional, performance, and compliance requirements.
Security Specialist
  Implement robust authentication and authorization (OAuth, JWT).
  Monitor vulnerabilities and ensure secure handling of sensitive student data.
Cloud Engineers
  Deploy SMS on AWS/Azure/Google Cloud.
  Ensure scalability, high availability, and reliable backups.
IT Support & Trainers
Provide post-deployment training for staff and faculty.
Offer continuous technical support to ensure adoption.

## Slide 14
Time
Implementation estimated within 6–8 months (Agile sprints, ~2–3 weeks each).
Includes requirement gathering, development, testing, deployment, and training phases.
Budget Allocation
People (Human Resources) – ₹1,20,00,000 (60%)
  Product Owner, Business Analyst, Scrum Master / Project Manager
  Developers (Backend & Frontend), UI/UX Designers
  Database Administrator, QA Testers, Security Specialist, Cloud Engineer
  IT Support & Trainers
Technology & Tools – ₹40,00,000 (20%)
  Development Tools (Java, Python, Node.js, React.js, Angular)
  Databases (MySQL, PostgreSQL, MongoDB)
  Cloud Hosting (AWS, Azure, Google Cloud)
  Security Tools (OAuth, JWT), Jira, Confluence, Power BI, Tableau
Training & Knowledge Transfer – ₹20,00,000 (10%)
  Training manuals, onboarding workshops for staff and faculty
  User training videos, demo sessions, and documentation
Other Costs – ₹20,00,000 (10%)
  Hardware & Infrastructure (servers, backup systems, storage)
  Meetings, stakeholder workshops, and travel expenses
  Contingency / Risk buffer
Other
Third-Party Software Evaluation: Comparative analysis of tools, cloud providers, and database solutions.
Site Visits: Faculty/admin consultations, requirement workshops with institutions.
Dataquest & Industry Reports: Reference for benchmarking best practices and compliance.

## Slide 15: Risks and Dependencies
Existing Systems in Place: The institution may already be using manual methods or older software for over several years, which staff and faculty are accustomed to. Transitioning to a new SMS may face resistance as current users find the existing process “intuitive.”
Change Management & User Adoption: Adapting to a new digital platform requires behavioral changes, training, and effort from staff, faculty, students, and parents. Without proper onboarding, adoption may be slow.
Data Migration Risks: Moving years of legacy student data (admissions, attendance, grades, fees) into the SMS may result in errors, inconsistencies, or incomplete transfers.
Cost Justification: Demonstrating the return on investment (ROI) is difficult to quantify in traditional terms. Management may find it hard to measure improvements in efficiency, accuracy, and decision-making against the system’s cost.
Infrastructure Dependency: SMS performance depends on stable internet connectivity, reliable servers, and secure cloud services. Any downtime may affect daily operations.
Security & Privacy Risks: Since the SMS handles sensitive student data, poor implementation of security measures could lead to breaches, unauthorized access, or data loss.
Scalability Needs: As student numbers and institutional requirements grow, the SMS must scale accordingly. Dependency on the development team for upgrades and new features can be a challenge.