## Slide 1: Yara banking -Kalyani babhulgaonkar 10-06-2025

## Slide 2: Situation
Tedious login in system
Use ATMs to generate PIN
Passbook and Transaction history

## Slide 3: problem
Multi-level authentication
Debit card Pin generation unavailable
Shows limited history of Passbook

## Slide 4: opportunities

## Slide 5: Project goals

## Slide 6: Project objective

## Slide 7: Success criteria
Timely Delivery of Features
Functionalities delivered within planned sprints
Compliance & regulatory Alignment
Sprints meet regulatory standards (AML)
Customer Satisfaction
Timely Feedback from users
Agile Adherence
Consistent Sprint velocity
Team participation in retrospectives and implementations

## Slide 8: approach
Why Agile -
Rapid Response technique
Faster delivery of features
Continuous Feedback
Framework –
Scrum
Roles Distribution
Sprint Planning, Daily standups, Reviews, Retrospectives
Key Practices –
Backlog Prioritization
Sprint Reviews

## Slide 9
Regulatory Integration –
Compliance built into user stories
Risk and security Teams involvement
Tools & Communication –
Jira
MS Teams
Benefits of Agile –
Faster feature rollout
High Customer satisfaction
Reduced risk

## Slide 10: resources
Budget: 30 L
Time: 3 Months
Technology: Based on DB servers, Security, Payment Gateways
Hardware: Based on Storage, Backup systems, Network Infrastructure
Software: Based on Payment Gateway software, Agricultural Product Application Software, Security software
Resources: Based on Software development Team, BA, Project Team
Budget: Based on Salary paid to Team members, cost of hardware, software and technology
Timeframe: Based on Members in Project

## Slide 11: Risks
Coordination between testers, developers and stakeholders
Incomplete Requirements Gathering
Changes in Requirements
Lack of Training to resources
Technical Issues
System Downtime
Untrained Employees
Bugs in system
Changes in Weather conditions

## Slide 12: Dependencies
Customers and end users
Stake Holders
Team members
Government Policies
Banking Regulations

## Slide 13: Thank you
Project Sponsor -
Project Manager -