A company is having manufacturing plants and warehouses in various parts of the country. They manufacture ice-cream and milk products. They want to build software to achieve two goals.

Manage the inventory

Quickest delivery to the customers

Assignment 1:

Que 1. Please make a BRD which can be presented to the client along with complete development and resource plan.

Ans:

# Business Requirements Document (BRD)

### Project Title:

Inventory Management and Delivery Optimization System

Project Name: Inventory & Delivery Management System for Ice-Cream and Milk Products
Date: 05/02/2025
Version: 0.1

- Document Revisions :

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 05/02/20xx | 0.1 | Initial Draft |

2. Approvals :

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Mr. Ramesh Patil | Business Sponsor | R. Patil | 11/09/2025 |
| Business Owner | Ms. Neha Sharma | Head of Operations | N. Sharma | 11/09/2025 |
| Project Manager | Mr. Arvind Joshi | IT Project Manager | A. Joshi | 11/09/2025 |
| System Architect | Mr. Kiran Deshmukh | Solution Architect | K. Deshmukh | 11/09/2025 |
| Development Lead | Ms. Priya Nair | Technical Lead | P. Nair | 11/09/2025 |
| User Experience Lead | Ms. Aarti Mehta | UI/UX Designer | A. Mehta | 11/09/2025 |
| Quality Lead | Mr. Rohit Kulkarni | QA Lead | R. Kulkarni | 11/09/2025 |
| Content Lead | Ms. Sneha Rao | Documentation Lead | S. Rao | 11/09/2025 |

- RACI Chart :

Codes Used: R – Responsible, A – Accountable, S – Supports, C – Consulted, I – Informed

| Name | Position | R | A | S |  | C | I |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mr. Ramesh Patil | Business Sponsor |  | A |  |  | C |  | I |
| Ms. Neha Sharma | Business Owner |  | A |  |  | C | I |  |
| Mr. Arvind Joshi | IT Project Manager | R | A |  |  | C | I |  |
| Mr. Kiran Deshmukh | Solution Architect | R |  |  |  | C | I |  |
| Ms. Priya Nair | Technical Lead | R |  |  |  | C | I |  |
| Mr. Rohit Kulkarni | QA Lead | R |  |  |  | C | I |  |
| Ms. Aarti Mehta | UI/UX Designer | R |  | S |  | C | I |  |
| Ms. Sneha Rao | Documentation Lead | R |  |  |  | C | I |  |

### 4. Introduction

#### 4.1 Business Goals

- Manage inventory across warehouses.

- Optimize delivery operations.

- Minimize wastage of perishable goods.

- Enable real-time stock visibility.

#### 4.2 Business Objectives

The IT solution will:

- Provide centralized inventory management.

- Track stock availability, batches, and expiry dates.

- Optimize delivery routes for quickest dispatch.

- Provide mobile app (Android & iOS) for order placement & tracking.

- Generate analytics and reports for decision-making.

#### 4.3 Business Rules

- Inventory updates must be real-time.

- Perishable items must be delivered before expiry.

- Delivery assigned to nearest warehouse.

- Stock movements logged for compliance.

#### 4.4 Background

Currently, the company manages stock manually and takes orders via phone/email, leading to delays and wastage. A centralized IT system will streamline operations.

#### 4.5 Project Objective

- Build an Inventory & Delivery Management System.

- Ensure ERP integration, scalability, and secure operations.

#### 4.6 Project Scope

In-Scope Functionality:

- Inventory management (stock in/out, expiry tracking).

- Warehouse management (multi-location).

- Delivery management with GPS optimization.

- Mobile app (order placement & tracking).

- Admin dashboard & reports.

- Role-based access control.

Out-of-Scope Functionality:

- HRMS, Payroll, Finance systems.

- Customer loyalty program (future).

- AI demand forecasting (future).

### 5. Assumptions

- Internet connectivity is available at warehouses.

- Staff will be trained before go-live.

- Mobile devices will be provided to delivery staff.

### 6. Constraints

- Budget limits set by client.

- Dependency on GPS API.

- Project timeline: 6 months.

### 7. Risks

- Technological Risks: GPS integration failure → Mitigate with backup API.

- Skills Risks: Shortage of skilled developers → Hire externally.

- Political Risks: Regulations on dairy delivery → Monitor compliance.

- Business Risks: Customer dissatisfaction if delays occur → Phased rollout.

- Requirements Risks: Incorrectly captured requirements → Change Request process.

- Other Risks: Connectivity issues → Offline sync option.

### 8. Business Process Overview

8.1 Legacy System (AS-IS):

- Manual stock entry in spreadsheets.

- Orders received by phone/email.

- Delivery assigned manually.

- Frequent delays & mismatches.

8.2 Proposed Recommendations (TO-BE):

- Real-time centralized system.

- Automated ordering (app/web).

- Smart delivery assignment.

- Automated reporting & dashboards.

### 9. Business Requirements

| Req ID | Requirement Description | Category | Priority | Type | Linked Docs |
| --- | --- | --- | --- | --- | --- |
| FR-01 | Track stock at each warehouse in real-time (inflow, outflow, batch, expiry). | Inventory Management | High | Functional | Use Case – INV01 |
| FR-02 | Allow customers to place orders via mobile app and web portal. | Order Management | High | Functional | Use Case – ORD01 |
| FR-03 | Auto-assign delivery to nearest warehouse based on customer location. | Delivery Management | High | Functional | Use Case – DEL01 |
| FR-04 | Optimize delivery routes using GPS API integration. | Delivery Management | Medium | Functional | Use Case – DEL02 |
| FR-05 | Generate reports on sales, stock usage, wastage, and demand forecasting. | Reporting/Analytics | Medium | Functional | Report Spec – REP01 |
| FR-06 | Send notifications (SMS/Email/App) to customers about order status and delivery updates. | Customer Experience | Medium | Functional | Notification Spec – NOT01 |
| FR-07 | Provide role-based access control for admin, warehouse staff, delivery staff, customers. | Security | High | Functional | Security Spec – SEC01 |
| FR-08 | Enable offline data sync for warehouses with poor connectivity. | System Availability | Medium | Functional | Tech Spec – SYS01 |
| NFR-01 | System must be available 24/7 with 99.9% uptime. | Performance | High | Non-Functional | SLA Document |
| NFR-02 | Mobile app must support both Android & iOS. | Compatibility | High | Non-Functional | App Spec – MOB01 |
| NFR-03 | Data must be encrypted and follow compliance standards. | Security | High | Non-Functional | Security Policy |
| NFR-04 | System must support 10,000+ concurrent users without performance degradation. | Scalability | High | Non-Functional | Load Test Plan |

### 10. Appendices

10.1 List of Acronyms

- ERP – Enterprise Resource Planning

- GPS – Global Positioning System

- HRMS – Human Resource Management System

10.2 Glossary of Terms

- Inventory: Stock of goods available in warehouse.

- Delivery Route Optimization: Process of finding quickest delivery route.

- Batch Management: Tracking product batches with expiry dates.

10.3 Related Documents

- Project Charter

- Feasibility Study

- System Architecture Document

Que 2. Prepare process flow diagram using your imagination.

Ans :

Assignment 2:

Que 1. Write an introduction letter to a client introducing yourself as a business analyst in charge of working with the client and his team to start the business understanding process

Ans :

# Final Introduction Letter with Client Name

Subject: Introduction as Business Analyst for FreshDelight Foods Project

Dear Mr. Rakesh Sharma,

I hope this message finds you well.

My name is Pradnya Sidankar, and I will be working with you as the Business Analyst for the upcoming engagement with DairySoft Solutions Pvt. Ltd. My primary role will be to collaborate closely with you and your team at FreshDelight Foods Ltd. to understand your business needs, capture requirements, and ensure that the solution we deliver aligns with your goals and expectations.

Over the next few weeks, I will be facilitating discussions, gathering requirements, and analyzing your current processes. This will help us create a clear roadmap for the project, focusing on two key objectives:

- Efficient inventory management across your plants and warehouses

-Ensuring quickest delivery of products to your customers

I will also serve as a bridge between your business team and our technical team, ensuring smooth communication and timely progress.

Please let me know a convenient time for an initial discussion so we can begin the business understanding phase. I look forward to working with you and your team to make this initiative a success.

Thank you, and I am excited about this collaboration.

Warm regards,
Pradnya Sidankar
Business Analyst
DairySoft Solutions Pvt. Ltd.

Que 2. Prepare a brief BRD and SRS for a project- Horoscope or Ticketing system or online store.

Ans :

Business Requirement Document (BRD) – Online Store

## 1. Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 05/02/2025 | 0.1 | Initial Draft |

## 2. Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Rahul Sharma | CEO | R. Sharma | 05/02/2025 |
| Business Owner | Neha Gupta | Head of E-Commerce | N.Gupta | 05/02/2025 |
| Project Manager | Arjun Mehta | PM | Mehta A. | 05/02/2025 |
| System Architect | Pooja Nair | Architect | Pooja Nair | 05/02/2025 |
| Development Lead | Suresh Iyer | Tech Lead | Suresh I. | 05/02/2025 |
| User Experience Lead | Ananya Roy | UX Designer | Ananya R. | 05/02/2025 |
| Quality Lead | Manish Verma | QA Lead | Manish V. | 05/02/2025 |
| Content Lead | Kavita Joshi | Content Manager | Kavita J. | 05/02/2025 |

## 3. RACI Chart

| Name | Position | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| Rahul Sharma | Project Sponsor |  | A |  |  | I |
| Neha Gupta | Business Owner | R |  | S |  | I |
| Arjun Mehta | Project Manager |  | A |  | C | I |
| Pooja Nair | Architect | R |  | S |  | I |
| Suresh Iyer | Dev Lead | R |  |  | C | I |
| Ananya Roy | UX Designer | R |  |  | C | I |
| Manish Verma | QA Lead | R |  |  | C | I |
| Kavita Joshi | Content Lead | R |  |  | C | I |

## 4. Introduction

### 4.1 Business Goals

- Build a scalable Online Store for selling multiple product categories.

- Enable seamless shopping experience (web + mobile).

- Integrate inventory management, secure payment gateways, and delivery tracking.

### 4.2 Business Objectives

- Develop an online storefront with product catalog, search, and filters.

- Provide secure checkout with multiple payment options.

- Automate inventory synchronization with warehouses.

- Enable delivery tracking for customers.

- Build a mobile app (iOS & Android).

### 4.3 Business Rules

- User must register/login before checkout.

- Payment must be pre-authorized before order confirmation.

- Inventory auto-updates after each order.

- Refunds/returns allowed as per company’s policy.

### 4.4 Background

The business currently sells offline. To expand reach and reduce dependency on physical stores, the company proposed an online e-commerce platform.

### 4.5 Project Objective

Develop an online store platform with catalog management, shopping cart, secure checkout, inventory sync, and delivery tracking.

### 4.6 Project Scope

#### 4.6.1 In Scope

- Web + Mobile app store.

- Product catalog & search.

- Cart & secure checkout.

- Payment gateway integration.

- Inventory management.

- Order tracking.

#### 4.6.2 Out of Scope

- Third-party marketplace integrations (Amazon, Flipkart).

- Offline POS system.

## 5. Assumptions

- Users have smartphones & internet.

- Payment gateway supports local and international cards.

## 6. Constraints

- Budget: ₹30 Lakhs

- Timeline: 6 months

- Tech stack limited to open-source frameworks.

## 7. Risks

| Risk Type | Description | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| Technological | Payment gateway integration issues | Medium | High | Test multiple APIs |
| Skills | Lack of mobile app developers | High | Medium | Hire contractors |
| Business | Low adoption rate | Medium | High | Marketing push |
| Requirements | Scope creep | High | High | Strict change control |

## 8. Business Process Overview

### 8.1 AS-IS (Legacy System)

- Customer buys from physical shop.

- Payments handled manually.

- No delivery system.

### 8.2 TO-BE (Proposed System)

- Customer shops online.

- Orders processed automatically.

- Payments via integrated gateways.

- Delivery tracking available.

## 9. Business Requirements

| Req ID | Requirement Description | Category | Priority | Type | Linked Docs |
| --- | --- | --- | --- | --- | --- |
| BR-01 | User registration/login | User Management | High | Functional | Use Case 1 |
| BR-02 | Product catalog with search & filters | Catalog Management | High | Functional | Use Case 2 |
| BR-03 | Shopping cart & checkout | Transactional | High | Functional | Use Case 3 |
| BR-04 | Payment gateway integration | Payments | High | Functional | Use Case 4 |
| BR-05 | Order tracking with notifications | Delivery | Medium | Functional | Use Case 5 |
| BR-06 | Inventory sync with warehouses | Inventory | High | Functional | Use Case 6 |
| BR-07 | Refund/Return management | Post-Sales | Medium | Functional | Use Case 7 |
| BR-08 | Mobile app support (iOS & Android) | Accessibility | High | Non-Functional | NFR-1 |
| BR-09 | Website performance < 3 sec load time | Performance | Medium | Non-Functional | NFR-2 |

## 10. Appendices

- Acronyms: BRD (Business Requirement Document), SRS (Software Requirement Specification).

- Glossary: Cart – Virtual basket of items to buy.

- Related Docs: Use Case Specs, Wireframes.

# Software Requirement Specification (SRS) – Online Store

## 1. Introduction

### 1.1 Purpose

This document specifies the functional and non-functional requirements for an online store.

### 1.2 Scope

System allows customers to:

- Browse & search products.

- Add to cart & checkout.

- Pay securely.

- Track orders.

Admins can:

- Manage products.

- Manage inventory.

- Process refunds.

### 1.3 Definitions

- User = Customer.

- Admin = Store owner.

- Order = Purchase transaction.

## 2. Overall Description

### 2.1 Product Perspective

The system is a web + mobile application integrated with payment and delivery systems.

### 2.2 Product Functions

- User registration/login.

- Product browsing.

- Shopping cart.

- Checkout & payment.

- Order tracking.

- Inventory management.

### 2.3 User Classes

- Customer – Shops online.

- Admin – Manages store.

- Delivery Partner – Updates delivery status.

## 3. Functional Requirements

| FR ID | Requirement Description |
| --- | --- |
| FR-01 | The system shall allow users to register/login. |
| FR-02 | The system shall allow browsing products with filters. |
| FR-03 | The system shall allow adding products to cart. |
| FR-04 | The system shall provide checkout and payment options. |
| FR-05 | The system shall send order confirmation notifications. |
| FR-06 | The system shall allow admins to add/remove products. |
| FR-07 | The system shall update inventory in real-time. |
| FR-08 | The system shall provide order tracking for customers. |

## 4. Non-Functional Requirements

| NFR ID | Requirement Description |
| --- | --- |
| NFR-01 | System should support 10,000 concurrent users. |
| NFR-02 | Page load time < 3 seconds. |
| NFR-03 | Data encryption for payments. |
| NFR-04 | System uptime 99.9%. |
| NFR-05 | Mobile app support (iOS & Android). |

## 5. System Models

- Use Case Diagrams: Customer login, Browse products, Checkout, Track order.

- Activity Diagram: Shopping flow from login → checkout → payment → delivery.

- ERD: User, Product, Cart, Order, Payment.

Que 3. Make an ERD of creating a support ticket/Ticketing life cycle.

Ans :

### Explaination of ERD:

### Entities

- User – People using the system (Customer, Agent, Admin).

- Ticket – A support request created by a user.

- Category – Type of ticket (e.g., Technical, Billing).

- Status – Current stage of a ticket (Open, In Progress, Closed).

- Assignment – Which agent is handling the ticket.

- Comment/Update – Messages added to the ticket.

- Attachment – Files uploaded to the ticket.

### Relationships (Connections)

- User → Ticket (1:M) → One user can create many tickets.

- Ticket → Category (M:1) → Each ticket belongs to one category.

- Ticket → Status (M:1) → Each ticket has one status at a time.

- Ticket → Assignment (1:M) → One ticket can be assigned to multiple agents over time.

- Ticket → Comment (1:M) → One ticket can have many comments.

- Ticket → Attachment (1:M) → One ticket can have many attachments.

- User → Assignment (1:M) → One agent can be assigned to many tickets.

- User → Comment (1:M) → One user can post many comments.

In short:

- Users create tickets.

- Tickets have a category, status, comments, attachments, and can be assigned to agents.

- One user/ticket can connect to many related things (like comments, tickets, assignments).

Que 4. User story of shopping from ecommerce.

Ans :

User story 1 :

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | DELIVERY BOY |
| I WANT TO | REGISTER IN SCRUM FOODS |
| SO THAT | I CAN DELIVER ORDERS |
| BV | 500 |
| CP | 2 |
| Acceptance Criteria | Registration Screen with text boxes: User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user. |

### User Story No: 02

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | RESTAURANT OWNER |
| I WANT TO | VIEW ORDERS |
| SO THAT | I CAN VIEW THE LIST OF ORDERS |
| BV | 500 |
| CP | 2 |
| Acceptance Criteria | View orders. Display list of orders in tabular form. |

### User Story No: 03

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | CUSTOMER |
| I WANT TO | REGISTER IN SCRUM FOODS |
| SO THAT | I CAN PLACE ORDERS |
| BV | 500 |
| CP | 2 |
| Acceptance Criteria | Registration screen with text boxes: User Name, Password, Email, Mobile No. Click Register → Send Successful Notification. |

### User Story No: 04

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | CUSTOMER |
| I WANT TO | LOGIN TO SCRUM FOODS |
| SO THAT | I CAN ACCESS MY ACCOUNT |
| BV | 500 |
| CP | 1 |
| Acceptance Criteria | Login screen with Email/Username and Password → Successful login redirects to Dashboard. |

### User Story No: 05

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | CUSTOMER |
| I WANT TO | BROWSE PRODUCTS |
| SO THAT | I CAN SELECT ITEMS TO BUY |
| BV | 500 |
| CP | 3 |
| Acceptance Criteria | Show product list with image, name, price, and category. |

### User Story No: 06

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | CUSTOMER |
| I WANT TO | SEARCH PRODUCTS |
| SO THAT | I CAN FIND ITEMS QUICKLY |
| BV | 500 |
| CP | 3 |
| Acceptance Criteria | Search bar → type keyword → show filtered results. |

### User Story No: 07

| Field | Details |
| --- | --- |
| Tasks | 1 |
| Priority | HIGH |
| AS A | CUSTOMER |
| I WANT TO | FILTER PRODUCTS BY CATEGORY |
| SO THAT | I CAN FIND MY FAVORITE ITEMS |
| BV | 500 |
| CP | 2 |
| Acceptance Criteria | Dropdown with categories → filter products accordingly. |

### User Story No: 08

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | CUSTOMER |
| I WANT TO | ADD ITEMS TO CART |
| SO THAT | I CAN BUY MULTIPLE PRODUCTS |
| BV | 500 |
| CP | 3 |
| Acceptance Criteria | Click “Add to Cart” → item added → cart icon updates count. |

### User Story No: 09

| Field | Details |
| --- | --- |
| Tasks | 1 |
| Priority | Medium |
| AS A | CUSTOMER |
| I WANT TO | VIEW MY CART |
| SO THAT | I CAN REVIEW SELECTED ITEMS |
| BV | 200 |
| CP | 2 |
| Acceptance Criteria | Cart page shows all items, quantity, subtotal, total price. |

### User Story No: 10

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | CUSTOMER |
| I WANT TO | CHECKOUT |
| SO THAT | I CAN COMPLETE MY ORDER |
| BV | 500 |
| CP | 5 |
| Acceptance Criteria | Checkout page → select address, payment method → confirm order → show success notification. |

### User Story No: 11

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | CUSTOMER |
| I WANT TO | PAY ONLINE |
| SO THAT | I CAN COMPLETE ORDER INSTANTLY |
| BV | 500 |
| CP | 3 |
| Acceptance Criteria | Payment integration with card/UPI/Wallet → Show success/failure notification. |

### User Story No: 12

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | CUSTOMER |
| I WANT TO | PAY CASH ON DELIVERY |
| SO THAT | I CAN PAY AT DELIVERY |
| BV | 500 |
| CP | 2 |
| Acceptance Criteria | Select COD → confirm order → notification sent to delivery system. |

### User Story No: 13

| Field | Details |
| --- | --- |
| Tasks | 1 |
| Priority | MEDIUM |
| AS A | DELIVERY BOY |
| I WANT TO | SEE NEW ORDERS |
| SO THAT | I CAN ACCEPT THEM |
| BV | 200 |
| CP | 2 |
| Acceptance Criteria | Dashboard shows list of new orders → Accept button. |

### User Story No: 14

| Field | Details |
| --- | --- |
| Tasks | 1 |
| Priority | HIGH |
| AS A | DELIVERY BOY |
| I WANT TO | ACCEPT ORDERS |
| SO THAT | I CAN START DELIVERY |
| BV | 500 |
| CP | 3 |
| Acceptance Criteria | Click “Accept” → order assigned → notification to customer. |

### User Story No: 15

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | DELIVERY BOY |
| I WANT TO | MARK ORDER AS PICKED UP |
| SO THAT | SYSTEM UPDATES STATUS |
| BV | 500 |
| CP | 2 |
| Acceptance Criteria | Click “Picked Up” → status changes to “On the Way” → notification to customer. |

### User Story No: 16

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | DELIVERY BOY |
| I WANT TO | MARK ORDER AS DELIVERED |
| SO THAT | CUSTOMER KNOWS ORDER IS COMPLETE |
| BV | 500 |
| CP | 5 |
| Acceptance Criteria | Click “Delivered” → status updated → customer receives delivery notification. |

### User Story No: 17

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | MEDIUM |
| AS A | CUSTOMER |
| I WANT TO | TRACK MY ORDER |
| SO THAT | I KNOW DELIVERY STATUS |
| BV | 200 |
| CP | 2 |
| Acceptance Criteria | Order tracking page → shows status (Accepted, On the Way, Delivered). |

### User Story No: 18

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | MEDIUM |
| AS A | CUSTOMER |
| I WANT TO | CANCEL AN ORDER BEFORE DELIVERY |
| SO THAT | I CAN CHANGE MY MIND |
| BV | 200 |
| CP | 2 |
| Acceptance Criteria | Cancel button → order status changes → notification sent to delivery system. |

### User Story No: 19

| Field | Details |
| --- | --- |
| Tasks | 1 |
| Priority | MEDIUM |
| AS A | CUSTOMER |
| I WANT TO | VIEW MY ORDER HISTORY |
| SO THAT | I CAN SEE PAST PURCHASES |
| BV | 200 |
| CP | 2 |
| Acceptance Criteria | Order history page → list of past orders with details. |

### User Story No: 20

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | HIGH |
| AS A | DELIVERY BOY |
| I WANT TO | VIEW MY DELIVERY HISTORY |
| SO THAT | I CAN TRACK PAST DELIVERIES |
| BV | 500 |
| CP | 2 |
| Acceptance Criteria | Delivery history page → list of completed orders with customer name, address, date. |

### User Story No: 21

| Field | Details |
| --- | --- |
| Tasks | 1 |
| Priority | HIGH |
| AS A | CUSTOMER |
| I WANT TO | ADD/EDIT DELIVERY ADDRESS |
| SO THAT | ORDERS GO TO CORRECT LOCATION |
| BV | 500 |
| CP | 2 |
| Acceptance Criteria | Add/Edit Address page → save → confirmation message. |

### User Story No: 22

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | MEDIUM |
| AS A | CUSTOMER |
| I WANT TO | ADD MULTIPLE ADDRESSES |
| SO THAT | I CAN CHOOSE DIFFERENT DELIVERY LOCATIONS |
| BV | 200 |
| CP | 2 |
| Acceptance Criteria | Add new address → select default address → confirmation. |

### User Story No: 23

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | MEDIUM |
| AS A | DELIVERY BOY |
| I WANT TO | UPDATE MY PROFILE |
| SO THAT | CUSTOMERS AND ADMIN CAN CONTACT ME |
| BV | 200 |
| CP | 1 |
| Acceptance Criteria | Profile page → Edit info → Save → success message. |

### User Story No: 24

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | MEDIUM |
| AS A | ADMIN |
| I WANT TO | VIEW ALL ORDERS |
| SO THAT | I CAN MONITOR DELIVERIES |
| BV | 200 |
| CP | 3 |
| Acceptance Criteria | Admin dashboard → list of all orders with status. |

### User Story No: 25

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | MEDIUM |
| AS A | ADMIN |
| I WANT TO | ASSIGN ORDERS MANUALLY |
| SO THAT | DELIVERY IS CONTROLLED |
| BV | 200 |
| CP | 3 |
| Acceptance Criteria | Admin selects order → assigns to delivery boy → notification sent. |

### User Story No: 26

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | LOW |
| AS A | CUSTOMER |
| I WANT TO | RATE DELIVERED ORDERS |
| SO THAT | I CAN GIVE FEEDBACK |
| BV | 100 |
| CP | 2 |
| Acceptance Criteria | Rating stars + optional comment → save → visible in order history. |

### User Story No: 27

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | LOW |
| AS A | DELIVERY BOY |
| I WANT TO | SEE MY RATINGS |
| SO THAT | I CAN IMPROVE SERVICE |
| BV | 100 |
| CP | 2 |
| Acceptance Criteria | Dashboard → show average rating + feedback comments. |

### User Story No: 28

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | MEDIUM |
| AS A | CUSTOMER |
| I WANT TO | SEARCH PAST ORDERS |
| SO THAT | I CAN REORDER EASILY |
| BV | 200 |
| CP | 1 |
| Acceptance Criteria | Search bar in order history → show matching past orders. |

### User Story No: 29

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | MEDIUM |
| AS A | DELIVERY BOY |
| I WANT TO | RECEIVE NOTIFICATIONS FOR NEW ORDERS |
| SO THAT | I CAN ACT QUICKLY |
| BV | 200 |
| CP | 2 |
| Acceptance Criteria | Push notification on app → click → open order details. |

### User Story No: 30

| Field | Details |
| --- | --- |
| Tasks | 2 |
| Priority | MEDIUM |
| AS A | CUSTOMER |
| I WANT TO | RECEIVE NOTIFICATIONS FOR ORDER STATUS UPDATES |
| SO THAT | I CAN KNOW ORDER PROGRESS |
| BV | 200 |
| CP | 2 |
| Acceptance Criteria | Push notifications for Accepted, On the Way, Delivered, or Cancelled orders. |