CAPSTONE PROJECT 2

Question 1 – Write Agile Manifesto

Answer -

The Agile Manifesto was established in 2001 by 17 software practitioners, outlines a set of values and principles aimed at enhancing software development processes.

Core Values of the Agile Manifesto

The Manifesto emphasizes four foundational values:

- Individuals and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

These values highlight the importance of human-centric approaches, functional deliverables, active customer engagement, and adaptability in the development process.

The 12 Principles Behind the Agile Manifesto

Expanding upon these values, the Manifesto presents 12 guiding principles:

- Customer satisfaction through early and continuous delivery of valuable software.

- Embrace changing requirements, even late in development, to provide a competitive advantage.

- Deliver working software frequently, with a preference for shorter timescales.

- Close collaboration between business stakeholders and developers throughout the project.

- Build projects around motivated individuals, providing them with the environment and support they need.

- Face-to-face communication is the most effective method of conveying information within a development team.

- Working software is the primary measure of progress.

- Sustainable development, maintaining a constant pace indefinitely.

- Continuous attention to technical excellence and good design enhances agility.

- Simplicity—the art of maximizing the amount of work not done—is essential.

- Self-organizing teams produce the best architectures, requirements, and designs.

- Regular reflection on how to become more effective, then tuning and adjusting behavior accordingly.

Question 2 – User Stories- Acceptance Criteria-BV-CP

Write minimum 40 User stories and their Acceptance Criteria along with their BV and CP

Answer –

| SPRINT-1 User Story No: 1 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER ORDERS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Registration Screen Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |  |

| User Story No: 02 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria : View Order, Display List of orders in the tabular Form |  |  |  |

| User Story No: 3 | Tasks:2 |  |  |  | Priority: HIGHEST |  |
| --- | --- | --- | --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |  |  |  |  |
| BV: 500 |  |  | CP: 2 |  |  |  |
| Acceptance Criteria: Text Box to enter. Business Rules: Within the radius of 5 km |  |  |  |  |  |  |
| User Story No: 4 |  | Tasks:2 |  |  |  | Priority: HIGHEST |  |
| AS A CUSTOMER I WANT TO SELECT THE PAYMENT MODE SO THAT I CAN MAKE PAYMENT OF MY CHOICE |  |  |  |  |  |  |  |
| BV: 500 |  |  |  | CP: 3 |  |  |  |
| Acceptance Criteria: Display payment modes, radio buttons to select payment modes, payments button. Business Rule. Can select only one payment mode |  |  |  |  |  |  |  |

| User Story No: 5 | Tasks:2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW THE RESTAURANTS SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |  |
| BV: 500 |  | CP: 2 |  |
| ACCEPTANCE CRITERIA List of restaurants, select Restaurants, verify restaurant details, approve button, reject button, notification to the restaurant. |  |  |  |

| User Story No: 6 | Tasks:2 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS ACUSTOMER I WANT TO VIEW THE PRICE SO THAT I CAN ORDER THE FOOD |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria: 1. Display price in the list of menu items |  |  |  |

| User Story No:7 | Tasks:2 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria: 1. Display delivery boy mobile number 2. Display delivery boy name in tracking field 3. Display delivery boy picture |  |  |  |

| User Story No: 8 | Tasks:2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria : 1. Click on restaurant dashboard 2. Add from time to time 3. Click on submit 4. Display updated successfully |  |  |  |

| User Story No: 9 | Tasks:2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A Business OWNER I WANT TO VIEW RESTAURANT REVENUE REPORT SO THAT I CAN VIEW THE RESTAURANT’S REVENUE |  |  |  |
| BV: 200 |  | CP: 3 |  |
| Acceptance Criteria: Select Reports Select Revenue Reports Select to and from date Select Region (can select all) Generate Report Download Report in EXCEL |  |  |  |

| User Story No: 10 | Tasks: 03 |  | Priority: High |
| --- | --- | --- | --- |
| AS A REG ADMIN I WANT TO MANAGE REGIONAL RESTAURANTS, SO THAT, I CAN TRACK THE PERFORMANCE OF REGIONAL RESTAURANTS. |  |  |  |
| BV: 200 |  | CP: 03 |  |
| Acceptance Criteria: CLICK ON PERFORMANCE OF RESTAURANTS SELECT FROM DATE TO DATE CLICK ON GENERATE REPORT WHICH INCLUSES RESTAURANTS ID, NAME, REVENUE CLICK ON DOWNLOAD REPORT SHOULD BE IN EXCEL |  |  |  |

| User Story No: 11 | Tasks: 02 |  | Priority: Medium |
| --- | --- | --- | --- |
| AS ADMIN I WANT TO SEE THE REGIONAL REVENUE REPORTS, SO THAT I CAN VIEW THE REGIONAL PERFORMANCE |  |  |  |
| BV: 100 |  | CP: 03 |  |
| Acceptance Criteria : Select regional dropdown View performance of each rest of that region in tabular form which includes rest name, revenue, generated Download in excel or PDF |  |  |  |

| User Story No: 12 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH REG ADMIN SO THAT I CAN REQUEST FOR REFUND |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: 1) BR-ALL MANDATORY 2) TEXT BOX FIELDS 3) DISPLAY ORDER ID 4) TEXT BOX FOR DESCRIPTION 5) SUBMIT BUTTON 6) GENERATE ISSUE ID 7) DISPLAY SUCCESSFUL |  |  |  |

| User Story No: 13 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A HUNGRY USER I WANT TO BROWSE NEAR BY RESTAURANTS SO THAT I CAN ORDER THE FOOD |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: 1. Each restaurant entry displays its name, cuisine type, rating 2. This store can be stored by distance or rating |  |  |  |

| User Story No: 14 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO BROWSE DIFFERENT RESTAURANTS AND MENUS SO THAT I CAN FIND A PLACE TO ORDER FOOD |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: 1. Each restaurant entry displays its name, cuisine type, rating 2. This store can be stored by distance or rating |  |  |  |
| User Story No: 15 | Tasks: 1 |  | Priority: High |
| AS A CUSTOMER I WANT TO BROWSE FOR SPECIFIC DISHES AND CUISINES SO THAT I CAN FIND A PLACE TO ORDER FOOD |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - App displays relevant restaurants and dishes matching the query. |  |  |  |

| User Story No: 16 | Tasks: 1 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO FILTER RESTAURANTS SO THAT I CAN FIND A PLACE TO ORDER FOOD |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Filter restaurants by cuisine type and dietary options (vegan, veg, nonveg, egg) |  |  |  |

| User Story No: 17 | Tasks: 1 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK MY ORDER SO THAT I KNOW THE TIME OF DELIVEY |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - App shows real time update on the order status. - Display estimated delivery time. |  |  |  |

| User Story No: 18 | Tasks: 1 |  | Priority: High |
| --- | --- | --- | --- |
| AS A USER I WANT TO SAVE FAVOURITE RESTAURANTS AND DISHES SO THAT I CAN ORDER FROM MY FAVOURITES |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Access my list of favourites easily for future orders |  |  |  |

| User Story No: 19 | Tasks: 1 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW PAST ORDER HISTORY SO THAT I CAN ORDER AGAIN |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - Can see the details such as order items, total cost and order date |  |  |  |

| User Story No: 20 | Tasks: 3 |  | Priority: High |
| --- | --- | --- | --- |
| AS A USER I WANT TO RECEIVE NOTIFICATIONS SO THAT I CAN RECEIVE UPDATES |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Notification for order confirmation - Notification for dispatch - Notification for delivery |  |  |  |

| User Story No: 21 | Tasks: 1 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CONTACT CUSTOMER SUPPORT SO THAT I CAN SUBMIT QUERIES OR ISSUES |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Customer support section with contact information |  |  |  |

| User Story No: 22 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO RECEIVE AND MANAGE ORDERS SO THAT I CAN UPDATE ORDER STATUS |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Manage order status - Notify restaurants about incoming orders |  |  |  |

| User Story No: 23 | Tasks: 2 |  | Priority: High |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO ACCESS TO CUSTOMER REVIEWS SO THAT I CAN VIEW AND RESPOND TO CUSTOMER REVIEWS |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Owners Can Address Feedback - Owners Can Improve Their Services |  |  |  |

| User Story No: 24 | Tasks: 1 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW PROMOCODES AND DISCOUNTS SO THAT I CAN APPLY PROMOCODES AND DISCOUNTS |  |  |  |
| BV: 100 |  | CP: 4 |  |
| Acceptance Criteria: - Provide Promocodes and Discounts |  |  |  |

| User Story No: 25 | Tasks: 1 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO APPLY PROMOCODES AND DISCOUNTS SO THAT I CAN ORDER AT LOWER PRICE |  |  |  |
| BV: 100 |  | CP: 4 |  |
| Acceptance Criteria: - Active Promocodes |  |  |  |

| User Story No: 26 | Tasks: 7 |  | Priority: High |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW THE ORDERS SO THAT I CAN ACCEPT THE ORDER |  |  |  |
| BV: 200 |  | CP: 4 |  |
| Acceptance Criteria: - Order Visibility - Real Time Updates - Order Details - Order Filtering a`nd Sorting - Order Map View - Order Navigation - Order Completion and Confirmation |  |  |  |

| User Story No: 27 | Tasks: 5 |  | Priority: High |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGIN SO THAT I CAN ACCEPT THE ORDER |  |  |  |
| BV: 200 |  | CP: 4 |  |
| Acceptance Criteria: - User Authentication - Error Handling - Password Security - Multi-Factor Authentication - Compatibility And Usability |  |  |  |

| User Story No: 28 | Tasks: 5 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMERS FEEDBACK |  |  |  |
| BV: 200 |  | CP: 4 |  |
| Acceptance Criteria: - Access To Feed Back System - Feedback Visibility - Feeback Sorting and Filtering - Response Mechanism - User Support |  |  |  |

| User Story No: 29 | Tasks: 5 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMERS FEEDBACK |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Access To Feed Back System - Feedback Visibility - Feeback Sorting and Filtering - Response Mechanism - User Support |  |  |  |

| User Story No: 30 | Tasks: 5 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMERS FEEDBACK |  |  |  |
| BV: 200 |  | CP: 4 |  |
| Acceptance Criteria: - Access To Feed Back System - Feedback Visibility - Feeback Sorting and Filtering - Response Mechanism - User Support |  |  |  |

| User Story No: 31 | Tasks: 3 |  | Priority: High |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO KNOW THE ISSUES SO THAT I CAN RESOLVE THEM |  |  |  |
| BV: 100 |  | CP: 3 |  |
| Acceptance Criteria: - Display Issue Section - Sorting And Filtering of Issues Lists - Editing And Modifying the Issues |  |  |  |

| User Story No: 32 | Tasks: 3 |  | Priority: High |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO KNOW THE ISSUES SO THAT I CAN RESOLVE THEM |  |  |  |
| BV: 200 |  | CP: 4 |  |
| Acceptance Criteria: - Display Issue Section - Sorting And Filtering Of Issues List - Editing And Modifying The Issues |  |  |  |

| User Story No: 33 | Tasks: 6 |  | Priority: High |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW REVENUE GENERATED SO THAT I CAN VIEW RESTAURANTS REVENUE |  |  |  |
| BV: 200 |  | CP: 4 |  |
| Acceptance Criteria: - Select reports - Select revenue reports - Select to and from date - Select region (can select all) - Generate report - Download report in excel |  |  |  |

| User Story No: 34 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO KNOW DELIVERY BOY SO THAT I VERIFY THE DELIVERY BOY |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Id proof - Punctuality and reliability |  |  |  |

| User Story No: 35 | Tasks: 02 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT THE DELIVERY BOY FOR THE STATUS |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria: - Display delivery boy’s mobile number - Display delivery boy’s name in the tracking field - Display delivery boy’s picture |  |  |  |

| User Story No: 36 | Tasks: 02 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Click on restaurant dashboard - Add from time to time - Click on submit 4. Display updated successfully |  |  |  |

| User Story No: 37 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO RECEIVE NOTIFICATIONS SO THAT I CAN RECEIVE UPDATES |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Notification for order confirmation - Notification for dispatch 3. Notification for delivery |  |  |  |

| User Story No: 38 | Tasks: 1 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CONTACT CUSTOMER SUPPORT SO THAT I CAN RECEIVE UPDATES |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Customer support section with contact information |  |  |  |

| User Story No: 39 | Tasks: 4 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE ORDER SO THAT I CAN CANCEL IT |  |  |  |
| BV: 100 |  | CP: 3 |  |
| Acceptance Criteria: - Order status - Method of cancellation - Refund policy - Time frame |  |  |  |

| User Story No: 40 | Tasks: 4 |  | Priority: High |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO TRACK THE DELIVERY SO THAT I CAN VIEW THE STATUS OF THE DELIVERY |  |  |  |
| BV: 100 |  | CP: 03 |  |
| Acceptance Criteria: - Real time tracking - Security and data privacy - User friendly Interface |  |  |  |

Question 3– What is epic? Write 2 epics

Answer –

An epic is a large body of work that can be broken down into smaller, manageable user stories. It represents a major feature, functionality, or goal that is too large to be completed within a single sprint or iteration. Epics act as a container for related user stories and help organize and track progress towards larger objectives.

EPIC can be said as the set of user stories completed to achieve one task.

- Registration

As a customer I want to register in SCRUM FOOD APP so that I can login and place the order.

- Login

As a customer I want to login in SCRUM FOOD so that I can order the food and make the payment.

Question 4 –What is the difference between BV and CP

Answer –

Business Analysis:

- BV represents the perceived benefit or worth that a stakeholder derives from a product, service, or solution.

- It's often expressed in terms of how it helps the organization achieve its goals, improve efficiency, or increase revenue.

- Examples include increased customer satisfaction, reduced costs, or enhanced productivity.

- While BV is crucial for prioritization and decision-making, quantifying it can be challenging.

Capability (or Process Capability, CP):

- CP often refers to Process Capability, which is a measure of a process's ability to consistently produce outputs within specified limits (upper and lower).

- It helps assess how well a process is performing in terms of meeting requirements and can be used to identify areas for improvement.

- A higher CP value indicates a more capable process.

- Examples of CP metrics include those used in six sigma methodologies, such as Cp and Cpk.

- Process Capability Analysis helps determine if a process is capable of meeting specifications, and identify areas where it needs improvement.

Key Differences:

- BV focuses on the overall benefit and worth of a solution, while CP focuses on the ability of a process to consistently meet specified requirements.

- BV is more qualitative and subjective, while CP is a quantitative measure.

- BV is used to prioritize and justify projects, while CP is used to assess the performance and stability of processes

Question 5 –Explain about Sprint

Answer –

In Agile project management, a sprint is a short, time-boxed period, typically 1-4 weeks, during which a development team works to complete a specific set of tasks and achieve a well-defined sprint goal. It's a core component of the Scrum framework and helps teams deliver value incrementally, adapt to change, and receive regular feedback.

Question 6 – Explain Product backlog and sprint back log

Sprint Planning Meeting: All 8 Scrum Developers will gather before the sprint starts and understand how many user stories, they can develop in 1 sprint (2 weeks), and move them from the product Backlog to the sprint Backlog. They take inputs from Sprint Retrospective meeting.

Scrum Meeting – Daily Stand-up Meeting

End of every Scrum, Scrum Developers will participate in Scrum meeting. Here they must answer 3 Questions.

a. What task did you work in this scrum?

b. What task will you work on next scrum?

c. Any Challenges/impediments? When you will complete the user story?

Answer –

Product backlog:

The Product Backlog is a prioritized, evolving list of all work required to build and improve the product—ranging from features and enhancements to bug fixes and technical debt

Key characteristics:

- Owned by the Product Owner, who ensures it's well-organized, detailed for top items, and aligned with business value.

- Dynamic & long-term: Continuously updated, refined, and reprioritized based on stakeholder feedback, changing needs, or market shifts.

- Granularity varies: Top items (user stories or epics) are detailed enough for planning, while lower items remain high-level.

- Guides overall product vision: Serves as the single source of truth for what needs to be built over the product’s lifecycle.

Sprint backlog:

The Sprint Backlog is a subset of the Product Backlog selected for a specific sprint (2–4 weeks). It includes user stories tasks the team commits to completing during that sprint.

Key characteristics:

- Owned by the Development Team, who selects items during sprint planning based on capacity.

- Fixed for the sprint: Scope shouldn’t change once the sprint starts, except through formal negotiation to maintain the Sprint Goal.

- Highly detailed: Breaks user stories into tasks, defining who will do what and estimates for completion.

- Focuses on short-term execution: Helps the team "build the thing right" within the sprint.

Question 7 – What is impediments log? write 2 impediments

Answer –

An impediment log which is also called an impediments backlog is a centralized tool—either a digital board, spreadsheet, or physical chart—used to record, track, and prioritize obstacles that slow or block a team’s progress within Agile frameworks like Scrum. It is a structured list of issues, blockers, or hurdles that prevent the team from completing work efficiently. It is visible to the entire team, regularly reviewed, and updated as impediments are identified and resolved.

All challenges faced by the team will b logged in the impediments log.

A sick team member.

Lack of system knowledge.

Lack of management support.

Question 8 – Explain Velocity of the Team

Answer –

Velocity is a key metric in Agile especially in Scrum that measures the amount of work a team can complete in a single sprint.

Velocity = Total number of story points (or other estimation units) completed by the team in a Sprint.

Characteristics of Team Velocity:

- Team-Specific: Velocity varies by team and should not be compared across teams.

- Stabilizes Over Time: After 3–4 sprints, a stable average velocity can be calculated.

- Not a Measure of Productivity: It reflects capacity, not efficiency or speed.

- Affected by Changes: Team size, new tools, tech debt, or scope changes can impact velocity.

Question 9 – Draw  Sprint Burn Charts n Product Burn Down Charts

Answer –

Question 10 – Explain about Product Grooming

Answer –

Product backlog grooming, also known as backlog refinement, is an ongoing process in Agile development where the product owner and development team collaborate to ensure the product backlog is well-maintained and ready for future sprints. This involves reviewing, refining, prioritizing, and estimating the items in the backlog to ensure they are clear, concise, and achievable.

Benefits of Product Backlog Grooming:

- Improved Sprint Planning:

By having a well-groomed backlog, teams can efficiently plan sprints, focus on the most important tasks, and reduce time spent on clarification during sprint planning meetings.

- Increased Team Efficiency:

A clear and prioritized backlog allows the team to work on the most valuable items, leading to increased productivity and faster delivery of working software.

- Better Product Quality:

Backlog grooming ensures that all backlog items are well-defined and understood, which helps reduce ambiguity and potential errors during development, leading to higher quality products.

- Enhanced Stakeholder Alignment:

Regular backlog grooming sessions help maintain alignment between the product vision, stakeholder expectations, and the development team's work.

Question 11 – Explain the roles of Scrum Master and Product Owner

Answer

Scrum Master:

Scrum master is the mentor coach or the leader for the agile development teams and allows the team to self-organize. It manages the process of information exchange between the team members and takes necessary steps accordingly owing to agile principles.

Roles of Scrum Master:

- As mentioned above, guides the team members working on the project. He checks whether the work is done and how much work is left out.

- Provides the goals and idea of any software which is newly going to be developed.

- Organizes meetings and supervises his teammates according to the scrum.

- Maintains a record of each staff working on the project.

- Provides a healthy environment to sync among the team members.

- Throws easy ideas to a complex project and clears the backlog if exists.

- Ensures the product is in the final state and makes team ready for the next sprint.

- Helps scrum team to accomplish the work within the time period by clearing all the obstacles.

- It is his responsibility to keep his scrum team focused and dedicated to getting a high-level product.

- Removes the barrier between teammates and stakeholders by facilitating stakeholder collaborations.

- Advises scrum implementation within the organization

- He is the main link between the project team and the organization.

- He takes the report of the progress of every product from the product owner.

- Every new member begins and learns his profession under his control. He trains him and helps him to get accommodated with the new environment.

- Ensures a good bonding between the scrum team, product owner, organization, project manager, and others.

- Protects the team from distraction and interruptions.

Product Owner:

A product owner is a role in an agile development who is responsible for the output or the final product ensures that it is up to date in terms of priorities with no backlog and has the items which are demanded in the current vision. The product owner represents the business and is accountable for collaborating with the customers to define what features will be in the product release.

Roles of Product Owner:

- Maximizes the value of the product resulting from the work of the development team.

- Manages the product backlog and the prioritized features list for the product.

- It checks the timeline of the products.

- Prioritizes the work while planning a sprint in the meeting.

- Visualizes the goal to the development team, business manager, and the customers.

- Sets the goals according to customer demand and visualizes them to the scrum master, development team, business manager.

- Motivates the team with clear goals and vision, answering any questions.

- After setting the vision, Production prioritizes and strategy looks after the development of the project through all the stages from beginning to the end.

- Evaluate each and every stage of the progress of the project throughout the sprint of each event.

- Primary communicators between stakeholder and development teams.

- Takes major decisions by giving clear instructions and priorities of the sprint to the developers.

- Checks the final product and ensures whether to outreach the product to the customer.

- Plays a vital role in marketing.

Question 12 – Explain all Meetings Conducted in Scrum Project

Answer –

In a Scrum project, there are typically five key meetings or "events" that facilitate collaboration, planning, and progress tracking: Sprint Planning, Daily Scrum, Sprint Review, Sprint Retrospective, and Backlog Refinement. Each meeting has a specific purpose and contributes to the overall success of the sprint and the project.

- Sprint Planning:

This meeting occurs at the beginning of each sprint. The Scrum Team, including the Product Owner, Scrum Master, and Development Team, collaboratively plan the work for the upcoming sprint. They discuss and select items from the Product Backlog to be included in the Sprint Backlog, define the Sprint Goal, and outline the tasks needed to achieve that goal.

- Daily Scrum:

Also known as the Daily Stand-up, this short, daily meeting (usually 15 minutes) allows the Development Team to synchronize their work, identify any impediments, and plan their activities for the day. Each team member typically answers three questions: What did they accomplish yesterday? What will they work on today? And, are there any impediments?

- Sprint Review:

Held at the end of the sprint, the Sprint Review involves the Scrum Team, stakeholders, and sometimes the Product Owner. The team demonstrates the work completed during the sprint, gathering feedback from stakeholders on the potentially shippable product increment.

- Sprint Retrospective:

Following the Sprint Review, the Sprint Retrospective is a meeting where the Scrum Team reflects on the past sprint. They discuss what went well, what could be improved, and identify action items to enhance their process and effectiveness in future sprints.

- Backlog Refinement:

This meeting, also known as Product Backlog Grooming, is not a formal Scrum event but is crucial for maintaining a healthy Product Backlog. The Product Owner and the Scrum Team collaborate to review, refine, and prioritize items in the Product Backlog, ensuring they are well-defined, estimated, and ready for future sprints.

Question 13 – Explain Sprint Size and Scrum Size

Answer –

Sprint Size:

In the context of Agile development, sprint size refers to the duration of a sprint, which is a time-boxed period where a development team works to complete a specific set of tasks. Sprint size is typically between one and four weeks, with the Scrum Guide specifying that a sprint should not exceed one month. Two weeks is a common and often recommended length, striking a balance between allowing sufficient time for meaningful work and facilitating frequent feedback and adaptation.

Factors influencing sprint size:

- Project complexity: More complex projects might benefit from longer sprints, while simpler ones may be better suited for shorter sprints.

- Team dynamics: Some teams work more effectively with shorter, faster cycles, while others prefer a more measured pace.

- Feedback loops: Longer sprints can lead to slower feedback cycles, which can hinder adaptation and learning.

- Organizational context: The overall organizational culture and practices can also influence the optimal sprint length.

Scrum Size:

A Scrum team should ideally consist of 10 or fewer members. This size allows for effective communication, collaboration, and self-management within the team, while still being large enough to handle the necessary workload for a Sprint.

Smaller teams are generally more cohesive and communicate more effectively. This facilitates better collaboration and problem-solving within the team. A team of this size also ensures that all members can contribute meaningfully and feel heard, which is crucial for self-management.

Question 14 – Explain DOR and DOD

Answer –

Definition of Done

The Definition of Done is a shared understanding among the Scrum team of what it means for an increment of work to be considered complete and potentially shippable. It represents the quality standards and criteria that must be met for a user story, feature, or product increment to be considered "done" at the end of a sprint. The DoD provides transparency, accountability, and a clear definition of the team's expectations for completing work.

The DoD may include criteria such as:

- All code has been written, reviewed, and meets the team's coding standards.

- All tests (unit, integration, regression, etc.) have been written and passed successfully.

- Documentation, both technical and user-facing, has been completed and updated.

- The feature or user story has been accepted by the product owner and meets the desired level of quality and functionality.

- The work has been demonstrated and accepted in the sprint review.

The DoD ensures that the team delivers a potentially releasable product increment at the end of each sprint, providing value to stakeholders and maintaining a high level of quality.

Definition of Ready

The Definition of Ready represents the criteria that a user story or product backlog item must meet before it can be considered ready to be pulled into a sprint. It serves as a checklist to ensure that the team has all the necessary information, requirements, and dependencies clarified and ready before work begins. The DoR helps prevent disruptions and delays during the sprint and promotes a smoother flow of work.

The DoR may include criteria such as:

- The user story is well-defined, including clear acceptance criteria.

- All necessary stakeholders have provided input and signed off on the user story.

- Any dependencies or prerequisites have been identified and addressed.

- The user story has been estimated and prioritized appropriately.

- The development team has the capacity and necessary skills to complete the work.

By establishing a clear DoR, the team can ensure that they have a shared understanding of what needs to be done and are well-prepared to begin work on a user story or product backlog item.

Question 15 – Explain Prioritization Techniques and MVP

Answer –

Prioritization Techniques

Prioritization is the process of deciding what features or tasks should be delivered first based on their value, effort, risk, or impact.

Common Prioritization Techniques:

1. MoSCoW Method

- Must Have – Non-negotiable features required for the MVP.

- Should Have – Important but not critical.

- Could Have – Nice to have, but low impact.

- Won’t Have – Not planned in current release but may be considered later.

Best for: Stakeholder alignment and early-phase planning

2. Kano Model

Classifies features based on customer satisfaction:

- Basic Needs – Must be present, expected by users.

- Performance Needs – More is better; directly tied to satisfaction.

- Delighters – Unexpected features that excite users.

Best for: Customer-centric product development.

MVP

The Minimum Viable Product (MVP) is the simplest version of a product that delivers just enough value to satisfy early adopters and provides feedback for future development.

Purpose of an MVP:

- Test business ideas with minimal investment.

- Validate product-market fit early.

- Get real user feedback quickly.

- Reduce time to market.

Characteristics of an MVP:

- Delivers core functionality only.

- Can be used in production by real users.

- Provides a feedback loop for product improvement.

- Designed to learn, not to scale immediately.

Question 16 – Difference between Business Analyst n Product Owner

Answer –

Project owner:

The Product Owner has a vision of the product keeping the domain/industry experience and the market need. Their job is to ensure that the product meets the market and stakeholder needs; they conduct market analysis followed by an enterprise SWOT analysis to come up with the product vision.

The PO also works on the go-to-market strategy for the product. The PO tries to leverage their experience in the domain, need of the market, the industry or the domain, the organization's market position, and the customer expectation of the product.

Critical Responsibilities for Product Owner

- Market Analysis

  - Analysis of market need/demand

  - Availability of similar products in the market

  - Underserved customer needs

  - Potential trends in synergy with current offerings

- Enterprise Analysis

  - SWOT analysis

  - Due diligence on the market opportunity

  - Product offering decision based on the due diligence report

- Product Vision and Roadmap

  - Product vision keeping the need analysis in mind

  - Product roadmap with high-level features and timeline

- Go to Market Strategy

  - Go to market strategy

  - Marketing messaging/communications

  - Channels of marketing

  - Modes of advertising

- Managing Product Features

  - Managing stakeholder expectations and prioritizing needs

  - Prioritization of the epics, stories, and features based on criticality and ROI involved

The PO works closely with the stakeholders and the Business Analyst in giving more details about the product.

- Managing Product Backlog

  - Prioritization of user stories

  - Reprioritization based on stakeholders' needs

  - Epics planning

- Managing Overall Iteration Progress

  - Sprint progress review

  - Reprioritization of sprints and epics if needed

  - Sprint retrospectives with Business Analyst

Business Analyst:

Business Analysts are the change-makers, problem solvers, questioners, facilitators, the bridge between the users/stakeholders and the Agile team. They question assumptions and requirements, assess the needs, find gaps, and work closely with the stakeholders/SMEs to detail the requirements, features, user stories, and understand/elicit the requirements. They work closely with the Product Owners to manage the user stories and epics.

- Requirements modelling and elicitation

- Data flow diagrams

- Business rules

- Dependency mapping

- Smooth execution of the sprints

- Requirements clarification to the team

- Maintaining the dependency map and the traceability matrix.

- Facilitation support for users in UAT

The Business Analyst role supports the Product Owner in delivering detailed artifacts. Often the Business Analyst is considered a Proxy Product Owner. This allows the Agile team to have a higher amount of access to the Product Owner's perspectives.

Critical Responsibilities for Business Analysts

- Managing User Stories

  - Prioritizing the user stories

  - Clearing the impediments if any

- Detailing the Requirements as per the Stakeholders’ Needs and Expectations

  - Requirements elicitation

  - Business rules

  - Modelling

  - Requirements walkthroughs

  - Requirements workshops

  - Acceptance criteria

- Clarifying the details of requirements with stakeholders

  - Coordinating with the development team to get the stories developed

  - Day to day support in requirements clarifications and business rules

  - SPOC for the agile team for all requirements related queries

- Impact Analysis for Changes

  - Maintaining the traceability matrix and dependencies.

  - Components mapping

  - Impact analysis for changes

- Work closely with the PO on the Sprint Execution

  - A representative of the PO in the Agile team in clarifying questions and issues.

  - Assists the PO in managing the sprint and the product backlog

  - Take a lead role in the sprint retrospectives

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner

Answer –

Name: Sayanee Pramanick
Phone:+91-8450025702
Email:sayaneepramanick15@gmail.com
LinkedIn:linkedin.com/in/sayaneepramanick
Location: Kolkata, India

Professional Summary

Certified Product Owner with 3+ years of experience driving product vision, defining roadmaps, and collaborating with cross-functional teams in Agile environments. Proven track record in delivering customer-centric digital solutions, improving user experience, and enhancing business value. Skilled in backlog grooming, stakeholder communication, and sprint planning.

Key Skills

- Agile & Scrum Methodology

- Product Backlog Management

- User Stories & Acceptance Criteria

- Sprint Planning & Reviews

- Stakeholder Engagement

- Market & Competitor Analysis

- JIRA | Confluence | Trello

- Wireframing (Balsamiq, Figma)

- A/B Testing & Analytics (Google Analytics, Mixpanel)

- Excellent Communication & Decision-making

Professional Experience

Product Owner
TechNova Solutions Pvt. Ltd. – Bangalore, India
Jul 2022 – Present

- Led a 6-member cross-functional Agile team in developing a B2B inventory management platform.

- Defined product roadmap and release plans based on business goals and customer needs.

- Prioritized and managed a dynamic product backlog, resulting in a 20% increase in team velocity over 6 months.

- Translated stakeholder requirements into well-defined user stories with clear acceptance criteria.

- Conducted sprint planning, daily stand-ups, sprint reviews, and retrospectives.

- Collaborated with UX/UI teams to develop intuitive prototypes and improve user journey, increasing NPS by 18%.

- Coordinated with QA teams to ensure thorough UAT and regression testing before each release.

Associate Product Owner
InfoBridge Technologies – Pune, India
May 2020 – Jun 2022

- Assisted senior product owner in managing a suite of mobile banking apps for a fintech client.

- Conducted competitive analysis and customer interviews to validate product hypotheses.

- Maintained product documentation in Confluence and tracked sprint progress via JIRA.

- Acted as the liaison between development teams and stakeholders to manage expectations.

- Supported product demo sessions, captured feedback, and adjusted features accordingly.

Education

Bachelor of Computer Application (BCA)

Certifications

- Certified Scrum Product Owner (CSPO) – Scrum Alliance

- Agile Business Analysis Certificate – Simplilearn

Achievements

- Spearheaded feature launch that led to 25% reduction in customer service tickets.

- Reduced product cycle time by 30% by optimizing backlog prioritization process.

Languages

- English (Fluent)

- Hindi (Fluent)