Case Study: A company is having manufacturing plants and warehouses in various parts of the country. They manufacture ice-cream and milk products. They want to build software to achieve two goals.

- Manage the inventory

- Quickest delivery to the customers

Assignment 1

BRD which can be presented to the client along with complete development and resource plan

BRD

BRD Document

- Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 04 – 10 – 2025 | 1.0 | Initial Draft |

- Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | Tim | Taken | 04 – 10 – 2025 |
| Business Owner | Harry | Taken | 04 – 10 – 2025 |
| Project Manager | Alice | Taken | 04 – 10 – 2025 |
| System Architect | Clara | Taken | 04 – 10 – 2025 |
| Development Lead | David | Taken | 04 – 10 – 2025 |
| User Experience Lead | Ben | Taken | 04 – 10 – 2025 |
| Quality Lead | Eva | Taken | 04 – 10 – 2025 |
| Content Lead | Rosita | Taken | 04 – 10 – 2025 |

- RACI Chart for This Document

Authorize Has ultimate signing authority for any changes to the document.

- R(Responsible):  Responsible for creating this document.

- A(Accountable):  Accountable for accuracy of this document (for example, the project manager)

- S(Supports): Provides supporting services in the production of this document

- C(Consulted): Provides input (such as an interviewee).

- I(Informed): Must be informed of any changes

RACI Chart:

| Name | Position | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| Alice | Project Manager | Project Planning, Change Management | Overall Project Delivery | Resource Coordination | Client Updates | Development, Testing, Deployment |
| Mohan | Business Analyst | BRD Creation, Requirement Gathering | BRD Approval | Requirement Certification | Design, Testing | Development, Deployment |
| Clara | Software Architect | System Design | Design Approval | Technical Guidance | Development | Project Manager |
| David | Developer | Code Development | Code Quality | Unit Testing | QA Team | Project Manager |
| Eva | QA Engineer | Testing Execution | Test Sign - Off | Test Planning | Developers, Business Analyst | Project Manager |
| Frank | Client Representative | Provide Business Requirements | Requirement Validation | Feedback on BRD and Design | Change Requests | Project Manager |
| Grace | Client Subject Matter Expert | Provide Domain Expertise | N/A | Support Business Analysis | Testing Feedback | Project Manager |
| Helen | Change Control Board | N/A | Change Approval | Support Change Process | Client & IT Teams | Project Manager |

- Introduction

- Business Goals :

Organizational Goals:

- Optimize inventory management across multiple manufacturing plants and warehouses.

- Ensure faster and more efficient delivery of ice cream and milk products to customers.

- Reduce operational costs by minimizing overstock, understock, and delivery delays.

- Improve customer satisfaction by ensuring timely and fresh delivery of perishable products.

Organizational Needs:

- A centralized inventory management system for real-time visibility.

- An intelligent delivery scheduling system to ensure the quickest delivery routes.

- Integration of manufacturing, warehousing, and logistics data for smooth coordination.

- Business Objectives:

- To track and manage inventory levels at all locations in real-time.

- To forecast demand and automate reordering to prevent shortages or overproduction.

- To determine the best warehouse or plant for fulfilling customer orders based on:

- Location proximity

- Stock availability

- Delivery constraints

- To reduce delivery time by optimizing route planning and logistics.

- To implement a user-friendly dashboard for inventory and logistics monitoring.

- Business Rules:

- FIFO (First-In-First-Out) should be applied to perishable goods.

- Products must be delivered within a set freshness window (e.g., 24–48 hours for ice cream).

- If stock is not available in the nearest warehouse, the system should auto-check the next closest location.

- Inventory threshold levels must be defined for each product — alerts are triggered when levels fall below the threshold.

- Delivery vehicles should not exceed their capacity — weight and volume constraints apply.

- Only certified warehouses with cold storage can store ice cream products.

- Background:

The company operates in the dairy and frozen goods industry, with a focus on ice cream and milk products, which are highly perishable. It has multiple manufacturing plants and warehouses located across the country to cover a wide delivery area.

Due to increasing customer expectations and market competition, the company now aims to digitally transform its operations by developing a custom software system that can handle both inventory management and delivery optimization

- Project Objective

To develop a centralized software solution that:

- Tracks and manages inventory across all manufacturing plants and warehouses.

- Determines the fastest, most efficient delivery route for each customer order.

- Ensures timely, cost-effective, and fresh delivery of perishable products.

- Project Scope:

In-Scope Functionality:

Inventory Management:

- Real-time inventory tracking

- Stock level alerts

- Automated reordering suggestions

- Product batch tracking

Delivery Optimization:

- Route planning based on customer location and stock availability

- Delivery vehicle scheduling

- Integration with GPS/maps API

Reporting & Analytics:

- Inventory reports

- Delivery performance analytics

User Management:

- Role-based access (Admin, Warehouse Staff, Logistics Manager, etc.)

Out-of-Scope Functionality

- Accounting and financial modules (e.g., invoicing, payment processing)

- CRM or customer relationship management

- HR and payroll functionalities

- Maintenance or equipment management for manufacturing plants

- E-commerce platform for direct customer orders (unless specified later)

- Assumptions:

These are things assumed to be true for planning the project, even though they are not yet verified.

- All warehouses and plants have internet connectivity and basic IT infrastructure.

- The company has a fleet of delivery vehicles or partners with a logistics provider.

- Staff at plants and warehouses will be trained to use the new software.

- The company already has some form of digital data (e.g., Excel, legacy database).

- Product expiry dates are tracked at the warehouse level.

- Warehouses and vehicles are equipped for cold chain storage (refrigeration).

- Customer orders can be mapped to a geographic location.

- Management is committed to adopting digital transformation.

- Constraints:

Limitations or boundaries within which the project must operate.

- Budget constraints for software development and hardware upgrades.

- Timeframe for project completion — e.g., the system must go live within 6–9 months.

- Data accuracy of current inventory may be inconsistent or incomplete.

- System must comply with food safety regulations and cold chain logistics standards.

- Integration with third-party maps/GPS APIs for route optimization.

- Performance requirement — the system must be able to handle simultaneous queries from multiple warehouses.

- Only authorized personnel can update or change inventory records.

- Legacy system may not be easily integrable (requires migration).

- Risks:

Potential issues that could negatively impact the project.

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Data migration errors from legacy systems | High | Run data quality checks and backups |
| Staff resistance to change | Medium | Provide training and change management support |
| Delays in software development | High | Use Agile methodology and regular checkpoints |
| Delivery route optimization not accurate | Medium | Use tested third-party mapping APIs |
| System downtime during rollout | Medium | Plan a phased rollout or fallback system |
| Inaccurate inventory data due to manual entry | High | Add barcode or QR code scanning support |
| Regulatory non-compliance | High | Involve compliance experts during design |

- Business Process Overview:

Legacy System (AS-IS):

The current system likely involves manual or semi-digital processes, possibly including:

- Inventory tracked using Excel sheets or basic desktop software.

- Warehouses communicate via email or phone calls for stock updates.

- Delivery planning is done manually by logistics staff.

- No centralized system to see real-time stock availability across all locations.

- Decisions are based on experience or static rules, not live data.

Problems :

- Stock outs or overstocking due to inaccurate inventory tracking.

- Delays in delivery from inefficient routing or stock misallocation.

- Wasted products due to expiration or improper handling.

- High operational costs due to inefficiencies.

Proposed Recommendations (TO-BE):

The future state includes a centralized, intelligent system:

Inventory Management (TO-BE):

- Real-time visibility of product quantities, expiry dates, and locations.

- Automatic alerts for low stock or expiring products.

- Batch tracking and FIFO enforcement.

Delivery Management (TO-BE):

- Software automatically suggests the best plant/warehouse to fulfill each order.

- Route optimization using GPS and traffic data.

- Delivery performance tracking (time, freshness, feedback).

Analytics & Reporting:

Management dashboard showing KPIs like:

- Stock turnover rate

- Order fulfillment time

- Wastage/rejected delivery rates

System Integration: Integration with:

- GPS/mapping services

- Barcode scanners

- Mobile apps for drivers or warehouse staff

| AS - IS | TO BE |
| --- | --- |

- Business Requirements:

Functional Requirements

| Req ID | Req Name | Req Description | Priority | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Real-Time Inventory Tracking | System shall display real-time stock levels for each product at every warehouse/plant | 10 | Yes | Yes | Yes | No | No | No |
| FR0002 | Product Expiry Alerts | System shall alert users when any product batch nears its expiry date | 09 | Yes | Yes | No | Yes | No | No |
| FR0003 | Low Stock Notification | System shall notify responsible staff when stock drops below predefined thresholds | 09 | Yes | Yes | Yes | No | No | No |
| FR0004 | Auto-Reorder Suggestion | System shall suggest reorder quantities based on usage patterns and reorder levels | 07 | Yes | Yes | No | Yes | No | No |
| FR0005 | Batch Tracking (FIFO) | System shall track batches and enforce FIFO policy for product dispatch | 09 | Yes | Yes | Yes | No | No | No |
| FR0006 | Optimal Warehouse Selection | System shall automatically choose the best warehouse/plant to fulfill orders | 10 | Yes | Yes | Yes | No | No | No |
| FR0007 | Delivery Route Optimization | System shall compute and recommend the fastest delivery route using map APIs | 10 | Yes | Yes | Yes | No | No | No |
| FR0008 | Vehicle Load Validation | System shall validate load capacity before assigning deliveries to vehicles | 08 | Yes | Yes | No | Yes | No | No |
| FR0009 | Delivery Scheduling | System shall allow users to schedule and assign deliveries to drivers and vehicles | 08 | Yes | Yes | Yes | No | No | No |
| FR0010 | Role-Based Access Control | System shall allow access to features based on predefined user roles (Admin, Staff, etc.) | 10 | Yes | Yes | Yes | No | No | No |
| FR0011 | Order Tracking | System shall enable tracking of customer orders from dispatch to delivery | 08 | Yes | Yes | No | Yes | No | No |
| FR0012 | Reporting Dashboard | System shall generate reports on inventory movement, delivery performance, and product wastage | 07 | Yes | No | Yes | No | Yes | No |
| FR0013 | Barcode/QR Integration | System shall allow product scanning via barcode or QR code during inventory movement | 06 | Yes | No | No | Yes | No | No |
| FR0014 | Customer Order Entry | System shall allow users to input and manage customer orders with delivery details | 08 | Yes | Yes | Yes | No | No | No |
| FR0015 | Alert Notifications | System shall send alerts via dashboard or email for critical events (e.g., delays, shortages) | 08 | Yes | Yes | Yes | No | No | No |

Non-Functional Requirements (NFRs)

| Req ID | Req Name | Req Description | Priority | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NFR001 | System Availability | The system shall be available 24/7 with 99.9% uptime | 10 | Yes | Yes | Yes | No | No | No |
| NFR002 | Performance (Response Time) | The system shall respond to user queries within 2 seconds under normal load | 09 | Yes | Yes | Yes | No | No | No |
| NFR003 | Scalability | The system shall be scalable to support up to 10,000 daily transactions across all locations | 08 | Yes | Yes | No | Yes | No | No |
| NFR004 | Security - Role Access | Only authorized users shall access specific system functionalities based on their roles | 10 | Yes | Yes | Yes | No | No | No |
| NFR005 | Data Backup | The system shall perform automatic daily backups and allow manual backups as needed | 08 | Yes | Yes | No | Yes | No | No |
| NFR006 | Disaster Recovery | The system shall support recovery from critical failures within 2 hours | 07 | Yes | No | No | Yes | No | No |
| NFR007 | Maintainability | The system shall be designed to allow code updates with minimal downtime (less than 30 mins) | 07 | Yes | Yes | No | Yes | No | No |
| NFR008 | Usability | The user interface shall be intuitive and usable with minimal training | 09 | Yes | Yes | Yes | No | No | Yes |
| NFR009 | Compatibility | The system shall be compatible with modern browsers (Chrome, Firefox, Edge) and mobile devices | 08 | Yes | Yes | Yes | No | No | No |
| NFR010 | Audit Logging | The system shall log all user activities such as login, stock changes, and delivery updates | 09 | Yes | Yes | Yes | No | No | No |
| NFR011 | Localization & Time Zones | The system shall support multiple time zones for nationwide warehouse locations | 06 | Yes | No | No | Yes | No | No |
| NFR012 | Encryption | All sensitive data shall be encrypted in transit (TLS) and at rest using industry standards | 10 | Yes | Yes | Yes | No | No | No |
| NFR013 | System Load Handling | The system shall handle a load of up to 100 concurrent users without performance degradation | 08 | Yes | Yes | Yes | No | No | No |
| NFR014 | API Integration Support | The system shall allow integration with third-party APIs (e.g., for maps, SMS, ERP) | 09 | Yes | Yes | Yes | No | No | No |
| NFR015 | Response to Failures | In case of server failure, users shall be notified and the system shall auto-switch to backup | 07 | Yes | No | No | Yes | No | No |

- Appendices:

List of Acronyms

- Project: Software for Inventory Management & Quickest Delivery System

- Industry: Ice Cream and Milk Product Manufacturing & Distribution

- Scope: Multi-location plants, warehouses, and customer delivery

Appendices

- API: Application Programming Interface

- DBMS: Database Management System

- ETA: Estimated Time of Arrival

- FIFO: First-In, First-Out

- GPS: Global Positioning System

- KPI: Key Performance Indicator

- SKU: Stock Keeping Unit

- UI: User Interface

- OTP: One-Time Password

- TAT: Turnaround Time

- SLA: Service Level Agreement

Glossary of Terms

- Inventory Management: Process of tracking, ordering, storing, and using inventory across locations

- Delivery Optimization: Strategy to ensure the fastest and most cost-effective delivery to customers.

- Batch Tracking: Tracking product batches for expiration, quality control, and traceability.

- Cold Chain: A temperature-controlled supply chain, critical for ice cream and dairy delivery

- Warehouse: A facility for storing goods before they are distributed or delivered

- Manufacturing Plant: A facility where milk products and ice cream are produced

- Order Fulfillment: The process of receiving, processing, and delivering customer orders

- Routing Engine: A system that calculates optimal delivery paths using maps or GPS data

- Stock Alert: Notification triggered when stock falls below a predefined minimum level

- User Role: A defined level of system access assigned to users (e.g., Admin, Manager

- Dispatch: Sending goods from the warehouse to the delivery address

- Load Capacity: The maximum weight and volume that a delivery vehicle can handle

Development and Resource plan

- Resource Plan

| Role | Resource | Duration |
| --- | --- | --- |
| Business Analyst | Mohan | Full project |
| Project Manager | Alice | Full project |
| Backend Developer | 2 resources | 4 months |
| Frontend Developer | 2 resources | 4 months |
| QA/Testers | 2 resources | 2 months |
| DevOps | 1 resources | Setup & deploy |

- Development Plan

| Phase | Timeframe | Deliverables |
| --- | --- | --- |
| Requirement Analysis | Week 01 – 02 | BRD, SRS |
| Design | Week 03 – 04 | Wireframes, Architecture |
| Development | Week 05 – 12 | Modules build |
| Testing | Week 13 – 14 | UAT, bug fixing |
| Deployment | Week 15 | Go-live |

Process Flow Diagram

Assignment 2:

Introduction letter to a client introducing yourself as a business analyst in charge of working with the client and his team to start the business understanding process

Subject: Introduction – Business Analyst for Your New Project

Dear Krishna (Dairy Delights Pvt. Ltd),

I hope this message finds you well.

My name is Mohan, and I will be working as the Business Analyst for your upcoming project. I’m excited to collaborate with your team to understand your business processes, capture your requirements, and ensure we build a system tailored to your goals.

Our first step will be to initiate detailed discussions to gather requirements and define the scope. I’ll be facilitating workshops and walkthroughs to ensure every key stakeholder’s input is captured.

Looking forward to a successful engagement!

Best regards,

Mohan

Business Analyst

Contact Info: mohankrishna.kolipaka@gmail.com

Prepare a brief BRD and SRS for a project

BRD Document

- Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 04 – 10 – 2025 | 1.0 | Initial Draft |

- Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | Tim | Taken | 04 – 10 – 2025 |
| Business Owner | Harry | Taken | 04 – 10 – 2025 |
| Project Manager | Alice | Taken | 04 – 10 – 2025 |
| System Architect | Clara | Taken | 04 – 10 – 2025 |
| Development Lead | David | Taken | 04 – 10 – 2025 |
| User Experience Lead | Ben | Taken | 04 – 10 – 2025 |
| Quality Lead | Eva | Taken | 04 – 10 – 2025 |
| Content Lead | Rosita | Taken | 04 – 10 – 2025 |

- RACI Chart for This Document

Authorize Has ultimate signing authority for any changes to the document.

- R(Responsible):  Responsible for creating this document.

- A(Accountable):  Accountable for accuracy of this document (for example, the project manager)

- S(Supports): Provides supporting services in the production of this document

- C(Consulted): Provides input (such as an interviewee).

- I(Informed): Must be informed of any changes

RACI Chart:

| Name | Position | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| Alice | Project Manager | Project Planning, Change Management | Overall Project Delivery | Resource Coordination | Client Updates | Development, Testing, Deployment |
| Mohan | Business Analyst | BRD Creation, Requirement Gathering | BRD Approval | Requirement Certification | Design, Testing | Development, Deployment |
| Clara | Software Architect | System Design | Design Approval | Technical Guidance | Development | Project Manager |
| David | Developer | Code Development | Code Quality | Unit Testing | QA Team | Project Manager |
| Eva | QA Engineer | Testing Execution | Test Sign - Off | Test Planning | Developers, Business Analyst | Project Manager |
| Frank | Client Representative | Provide Business Requirements | Requirement Validation | Feedback on BRD and Design | Change Requests | Project Manager |
| Grace | Client Subject Matter Expert | Provide Domain Expertise | N/A | Support Business Analysis | Testing Feedback | Project Manager |
| Helen | Change Control Board | N/A | Change Approval | Support Change Process | Client & IT Teams | Project Manager |

- Introduction

Business Goals :

Organizational Goals:

- Optimize inventory management across multiple manufacturing plants and warehouses.

- Ensure faster and more efficient delivery of ice cream and milk products to customers.

- Reduce operational costs by minimizing overstock, understock, and delivery delays.

- Improve customer satisfaction by ensuring timely and fresh delivery of perishable products.

Organizational Needs:

- A centralized inventory management system for real-time visibility.

- An intelligent delivery scheduling system to ensure the quickest delivery routes.

- Integration of manufacturing, warehousing, and logistics data for smooth coordination.

Business Objectives:

- To track and manage inventory levels at all locations in real-time.

- To forecast demand and automate reordering to prevent shortages or overproduction.

- To determine the best warehouse or plant for fulfilling customer orders based on:

- Location proximity

- Stock availability

- Delivery constraints

- To reduce delivery time by optimizing route planning and logistics.

- To implement a user-friendly dashboard for inventory and logistics monitoring.

Business Rules:

- FIFO (First-In-First-Out) should be applied to perishable goods.

- Products must be delivered within a set freshness window (e.g., 24–48 hours for ice cream).

- If stock is not available in the nearest warehouse, the system should auto-check the next closest location.

- Inventory threshold levels must be defined for each product — alerts are triggered when levels fall below the threshold.

- Delivery vehicles should not exceed their capacity — weight and volume constraints apply.

- Only certified warehouses with cold storage can store ice cream products.

- Background:

The company operates in the dairy and frozen goods industry, with a focus on ice cream and milk products, which are highly perishable. It has multiple manufacturing plants and warehouses located across the country to cover a wide delivery area.

Due to increasing customer expectations and market competition, the company now aims to digitally transform its operations by developing a custom software system that can handle both inventory management and delivery optimization

- Project Objective

To develop a centralized software solution that:

- Tracks and manages inventory across all manufacturing plants and warehouses.

- Determines the fastest, most efficient delivery route for each customer order.

- Ensures timely, cost-effective, and fresh delivery of perishable products.

- Project Scope:

In-Scope Functionality:

Inventory Management:

- Real-time inventory tracking

- Stock level alerts

- Automated reordering suggestions

- Product batch tracking

Delivery Optimization:

- Route planning based on customer location and stock availability

- Delivery vehicle scheduling

- Integration with GPS/maps API

Reporting & Analytics:

- Inventory reports

- Delivery performance analytics

User Management:

- Role-based access (Admin, Warehouse Staff, Logistics Manager, etc.)

Out-of-Scope Functionality

- Accounting and financial modules (e.g., invoicing, payment processing)

- CRM or customer relationship management

- HR and payroll functionalities

- Maintenance or equipment management for manufacturing plants

- E-commerce platform for direct customer orders (unless specified later)

- Assumptions:

These are things assumed to be true for planning the project, even though they are not yet verified.

- All warehouses and plants have internet connectivity and basic IT infrastructure.

- The company has a fleet of delivery vehicles or partners with a logistics provider.

- Staff at plants and warehouses will be trained to use the new software.

- The company already has some form of digital data (e.g., Excel, legacy database).

- Product expiry dates are tracked at the warehouse level.

- Warehouses and vehicles are equipped for cold chain storage (refrigeration).

- Customer orders can be mapped to a geographic location.

- Management is committed to adopting digital transformation.

- Constraints:

Limitations or boundaries within which the project must operate.

- Budget constraints for software development and hardware upgrades.

- Timeframe for project completion — e.g., the system must go live within 6–9 months.

- Data accuracy of current inventory may be inconsistent or incomplete.

- System must comply with food safety regulations and cold chain logistics standards.

- Integration with third-party maps/GPS APIs for route optimization.

- Performance requirement — the system must be able to handle simultaneous queries from multiple warehouses.

- Only authorized personnel can update or change inventory records.

- Legacy system may not be easily integrable (requires migration).

- Risks:

Potential issues that could negatively impact the project.

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Data migration errors from legacy systems | High | Run data quality checks and backups |
| Staff resistance to change | Medium | Provide training and change management support |
| Delays in software development | High | Use Agile methodology and regular checkpoints |
| Delivery route optimization not accurate | Medium | Use tested third-party mapping APIs |
| System downtime during rollout | Medium | Plan a phased rollout or fallback system |
| Inaccurate inventory data due to manual entry | High | Add barcode or QR code scanning support |
| Regulatory non-compliance | High | Involve compliance experts during design |

- Business Process Overview:

Legacy System (AS-IS):

The current system likely involves manual or semi-digital processes, possibly including:

- Inventory tracked using Excel sheets or basic desktop software.

- Warehouses communicate via email or phone calls for stock updates.

- Delivery planning is done manually by logistics staff.

- No centralized system to see real-time stock availability across all locations.

- Decisions are based on experience or static rules, not live data.

Problems :

- Stock outs or overstocking due to inaccurate inventory tracking.

- Delays in delivery from inefficient routing or stock misallocation.

- Wasted products due to expiration or improper handling.

- High operational costs due to inefficiencies.

Proposed Recommendations (TO-BE):

The future state includes a centralized, intelligent system:

Inventory Management (TO-BE):

- Real-time visibility of product quantities, expiry dates, and locations.

- Automatic alerts for low stock or expiring products.

- Batch tracking and FIFO enforcement.

Delivery Management (TO-BE):

- Software automatically suggests the best plant/warehouse to fulfill each order.

- Route optimization using GPS and traffic data.

- Delivery performance tracking (time, freshness, feedback).

Analytics & Reporting:

Management dashboard showing KPIs like:

- Stock turnover rate

- Order fulfillment time

- Wastage/rejected delivery rates

System Integration: Integration with:

- GPS/mapping services

- Barcode scanners

- Mobile apps for drivers or warehouse staff

| AS - IS | TO BE |
| --- | --- |

- Business Requirements:

Functional Requirements

| Req ID | Req Name | Req Description | Priority | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Real-Time Inventory Tracking | System shall display real-time stock levels for each product at every warehouse/plant | 10 | Yes | Yes | Yes | No | No | No |
| FR0002 | Product Expiry Alerts | System shall alert users when any product batch nears its expiry date | 09 | Yes | Yes | No | Yes | No | No |
| FR0003 | Low Stock Notification | System shall notify responsible staff when stock drops below predefined thresholds | 09 | Yes | Yes | Yes | No | No | No |
| FR0004 | Auto-Reorder Suggestion | System shall suggest reorder quantities based on usage patterns and reorder levels | 07 | Yes | Yes | No | Yes | No | No |
| FR0005 | Batch Tracking (FIFO) | System shall track batches and enforce FIFO policy for product dispatch | 09 | Yes | Yes | Yes | No | No | No |
| FR0006 | Optimal Warehouse Selection | System shall automatically choose the best warehouse/plant to fulfill orders | 10 | Yes | Yes | Yes | No | No | No |
| FR0007 | Delivery Route Optimization | System shall compute and recommend the fastest delivery route using map APIs | 10 | Yes | Yes | Yes | No | No | No |
| FR0008 | Vehicle Load Validation | System shall validate load capacity before assigning deliveries to vehicles | 08 | Yes | Yes | No | Yes | No | No |
| FR0009 | Delivery Scheduling | System shall allow users to schedule and assign deliveries to drivers and vehicles | 08 | Yes | Yes | Yes | No | No | No |
| FR0010 | Role-Based Access Control | System shall allow access to features based on predefined user roles (Admin, Staff, etc.) | 10 | Yes | Yes | Yes | No | No | No |
| FR0011 | Order Tracking | System shall enable tracking of customer orders from dispatch to delivery | 08 | Yes | Yes | No | Yes | No | No |
| FR0012 | Reporting Dashboard | System shall generate reports on inventory movement, delivery performance, and product wastage | 07 | Yes | No | Yes | No | Yes | No |
| FR0013 | Barcode/QR Integration | System shall allow product scanning via barcode or QR code during inventory movement | 06 | Yes | No | No | Yes | No | No |
| FR0014 | Customer Order Entry | System shall allow users to input and manage customer orders with delivery details | 08 | Yes | Yes | Yes | No | No | No |
| FR0015 | Alert Notifications | System shall send alerts via dashboard or email for critical events (e.g., delays, shortages) | 08 | Yes | Yes | Yes | No | No | No |

Non-Functional Requirements (NFRs)

| Req ID | Req Name | Req Description | Priority | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NFR001 | System Availability | The system shall be available 24/7 with 99.9% uptime | 10 | Yes | Yes | Yes | No | No | No |
| NFR002 | Performance (Response Time) | The system shall respond to user queries within 2 seconds under normal load | 09 | Yes | Yes | Yes | No | No | No |
| NFR003 | Scalability | The system shall be scalable to support up to 10,000 daily transactions across all locations | 08 | Yes | Yes | No | Yes | No | No |
| NFR004 | Security - Role Access | Only authorized users shall access specific system functionalities based on their roles | 10 | Yes | Yes | Yes | No | No | No |
| NFR005 | Data Backup | The system shall perform automatic daily backups and allow manual backups as needed | 08 | Yes | Yes | No | Yes | No | No |
| NFR006 | Disaster Recovery | The system shall support recovery from critical failures within 2 hours | 07 | Yes | No | No | Yes | No | No |
| NFR007 | Maintainability | The system shall be designed to allow code updates with minimal downtime (less than 30 mins) | 07 | Yes | Yes | No | Yes | No | No |
| NFR008 | Usability | The user interface shall be intuitive and usable with minimal training | 09 | Yes | Yes | Yes | No | No | Yes |
| NFR009 | Compatibility | The system shall be compatible with modern browsers (Chrome, Firefox, Edge) and mobile devices | 08 | Yes | Yes | Yes | No | No | No |
| NFR010 | Audit Logging | The system shall log all user activities such as login, stock changes, and delivery updates | 09 | Yes | Yes | Yes | No | No | No |
| NFR011 | Localization & Time Zones | The system shall support multiple time zones for nationwide warehouse locations | 06 | Yes | No | No | Yes | No | No |
| NFR012 | Encryption | All sensitive data shall be encrypted in transit (TLS) and at rest using industry standards | 10 | Yes | Yes | Yes | No | No | No |
| NFR013 | System Load Handling | The system shall handle a load of up to 100 concurrent users without performance degradation | 08 | Yes | Yes | Yes | No | No | No |
| NFR014 | API Integration Support | The system shall allow integration with third-party APIs (e.g., for maps, SMS, ERP) | 09 | Yes | Yes | Yes | No | No | No |
| NFR015 | Response to Failures | In case of server failure, users shall be notified and the system shall auto-switch to backup | 07 | Yes | No | No | Yes | No | No |

- Appendices:

List of Acronyms

- Project: Software for Inventory Management & Quickest Delivery System

- Industry: Ice Cream and Milk Product Manufacturing & Distribution

- Scope: Multi-location plants, warehouses, and customer delivery

Appendices

- API: Application Programming Interface

- DBMS: Database Management System

- ETA: Estimated Time of Arrival

- FIFO: First-In, First-Out

- GPS: Global Positioning System

- KPI: Key Performance Indicator

- SKU: Stock Keeping Unit

- UI: User Interface

- OTP: One-Time Password

- TAT: Turnaround Time

- SLA: Service Level Agreement

Glossary of Terms

- Inventory Management: Process of tracking, ordering, storing, and using inventory across locations

- Delivery Optimization: Strategy to ensure the fastest and most cost-effective delivery to customers.

- Batch Tracking: Tracking product batches for expiration, quality control, and traceability.

- Cold Chain: A temperature-controlled supply chain, critical for ice cream and dairy delivery

- Warehouse: A facility for storing goods before they are distributed or delivered

- Manufacturing Plant: A facility where milk products and ice cream are produced

- Order Fulfillment: The process of receiving, processing, and delivering customer orders

- Routing Engine: A system that calculates optimal delivery paths using maps or GPS data

- Stock Alert: Notification triggered when stock falls below a predefined minimum level

- User Role: A defined level of system access assigned to users (e.g., Admin, Manager

- Dispatch: Sending goods from the warehouse to the delivery address

- Load Capacity: The maximum weight and volume that a delivery vehicle can handle

SRS Document:

- Project Overview

- Project Name: Inventory and Delivery Management System

- Client: “Dairy Delights Pvt. Ltd.”

- Prepared by: Mohan , Business Analyst

- Date: 05 – 10 – 2025

- Objective: To design and implement a centralized system that:

- Manages inventory across multiple warehouses and manufacturing plants.

- Optimizes product delivery routes to ensure fastest customer delivery.

- Business Goals

- Real-time visibility of stock levels.

- Minimize delivery time and logistics cost.

- Automate order processing and stock replenishment.

- Forecast demand based on seasons, regions, and past sales.

- Key Stakeholders

| Role | Name | Responsibility |
| --- | --- | --- |
| Project Sponsor | Tim | Budget, approvals |
| Plant Manager | Alice | Production & supply |
| Logistics Head | Nikhil | Delivery network |
| IT Manager | Harry | Infra & support |
| Business Analyst | Mohan | Requirement gathering & analysis |

- Risks

| Risk | Mitigation |
| --- | --- |
| GPS data inaccuracy | Use fallback manual confirmation |
| Stock mismatch due to manual entry | Use barcode/RFID-based system |

- Resource Plan

| Role | Resource | Duration |
| --- | --- | --- |
| Business Analyst | Mohan | Full project |
| Project Manager | Alice | Full project |
| Backend Developer | 2 resources | 4 months |
| Frontend Developer | 2 resources | 4 months |
| QA/Testers | 2 resources | 2 months |
| DevOps | 1 resources | Setup & deploy |

- Development Plan

| Phase | Timeframe | Deliverables |
| --- | --- | --- |
| Requirement Analysis | Week 01 – 02 | BRD, SRS |
| Design | Week 03 – 04 | Wireframes, Architecture |
| Development | Week 05 – 12 | Modules build |
| Testing | Week 13 – 14 | UAT, bug fixing |
| Deployment | Week 15 | Go-live |

Make an ERD of creating a support ticket/Ticketing life cycle

User story of shopping from ecommerce

User Story No: 01; Tasks: 03; Priority: High. As a customer, I want to browse available ice-cream and milk products so that I can select what to buy. BV: 500; CP: 05. Acceptance Criteria: Customer can view product catalog with images, prices, and availability.

User Story No: 02; Tasks: 04; Priority: High. As a customer, I want to add products to a shopping cart so that I can purchase multiple items together. BV: 500; CP: 05. Acceptance Criteria: Cart allows adding/removing items and updates total price dynamically.

User Story No: 03; Tasks:05; Priority: High. As a customer, I want to check out with my cart and pay online so that I can complete my purchase. BV: 500; CP: 07. Acceptance Criteria: Checkout supports payment gateways (e.g., UPI, cards) and confirms order placement.

User Story No: 04; Tasks: 02; Priority: Medium. As a customer, I want to view estimated delivery time before placing the order so that I can plan accordingly. BV: 200; CP: 04. Acceptance Criteria: System shows estimated delivery based on nearest warehouse stock.

User Story No: 05; Tasks: 03; Priority Medium. As a customer, I want to track my order in real-time so that I know when it will be delivered. BV: 200; CP: 03. Acceptance Criteria: Order tracking page shows current location, ETA, and delivery status.

User Story No: 06; Tasks: 05; Priority: High. As a customer, I want to receive my order from the nearest warehouse so that delivery is fast and efficient. BV: 500; CP: 07. Acceptance Criteria: System auto-selects nearest location with inventory to dispatch order

User Story No: 07; Tasks: 05; Priority: High. As a warehouse manager, I want inventory to automatically update when customer orders are placed so that stock is always accurate. BV: 500; CP: 05. Acceptance Criteria: Inventory reduces in real-time upon order confirmation.

User Story No: 08; Tasks: 03; Priority: Medium. As a customer, I want to receive SMS or email notifications for order confirmation and dispatch so I stay informed. BV: 200; CP: 03. Acceptance Criteria: Notifications are sent at key stages: order placed, shipped, delivered

User Story No: 09; Tasks: 03; Priority: Medium. As an admin, I want to manage product listings (add/update/remove) so that the catalog remains up to date. BV: 200; CP: 03. Acceptance Criteria: Admin dashboard allows CRUD operations on products.

User Story No: 10; Tasks:03; Priority: Medium. As a delivery agent, I want to receive optimized routes for each delivery so that I can deliver products faster. BV: 200; CP: 03. Acceptance Criteria: Mobile app assigns delivery route based on shortest travel time.

User Story No: 11; Tasks: 02; Priority: Low. As a customer, I want to rate and review products after delivery so that I can share my experience. BV: 100; CP: 02. Acceptance Criteria: Rating and review option appears after order is marked delivered.

User Story No: 12; Tasks: 04; Priority: Medium. As a business owner, I want to monitor sales and stock analytics so I can make better inventory decisions. BV: 200; CP: 04. Acceptance Criteria: Dashboard shows sales trends, low stock alerts, and popular products.

User Story No: 13; Tasks: 04; Priority: High. As a system, I want to block the ordering of out-of-stock products so that customers don’t place invalid orders. BV: 200; CP: 04. Acceptance Criteria: "Out of stock" label appears, and product cannot be added to cart

User Story No: 14; Tasks: 03; Priority: High. As a quality officer, I want to ensure expired products are not available for sale so that customers receive fresh items. BV: 500; CP: 03. Acceptance Criteria: Expired products are automatically removed from the active catalog.

User Story No: 15; Tasks: 03; Priority: Medium. As a customer, I want to reorder from my past purchases so that I can easily buy favorite products again. BV: 200; CP: 03. Acceptance Criteria: Reorder button shows in order history and adds previous items to cart.