## Slide 1: Anaqua Tool
Waterfall Live Project
By- Ruchita Pawar

## Slide 2
Situation
The Intellectual Property (IP) data i.e Invention Disclosures, Patents, Trade Secrets are recorded in Excel.
The status of newly filed idea or Invention Disclosure is updated to the owner of the Idea, respective manager, BU leaders, IP Coordinators via mail along with the Patent related data until it gets granted.
The records maintained by local (Pune) team and US team is done separately for same Invention Disclosure. The new number is created for tracking the same idea in both the teams records.
The submission of Invention Disclosure by the inventor is done through mail by submitting a word template of ID form.
The IP reward status is shared with the inventors through mail and is maintained in excel for records.
The invoices related to IP are manually processed through local method.

## Slide 3
Problems
The IP data is difficult to maintain in Excel due to continuous changes in the data.
The status of newly filed idea or Invention Disclosure has to be updated to the owner of the Idea, respective manager, BU leaders via mail.
The new number is created for tracking the same idea in both the teams records
Duplication of data might occur.
To submit new Invention Disclosure, inventor has to share it through mail by updating the details of ID in the word template of ID form.
Inventors keep asking for their IP Rewards status from any year and at any time.
The invoice processing is done through local method which involves 6 steps and around 30 days to process.

## Slide 4
Opportunity
The data can be directly updated in “Anaqua tool”.
The current/changed status of the ID can be easily tracked in Portal through assigned Docket ID.
No need of creating multiple ID numbers for same Invention Disclosures.
Inventors can directly submit their Invention Disclosures on Portal by uploading the supporting documents of their work if required.
Inventors can directly check on Anaqua if he/she has been paid for their respective IDs or not.
The invoice process can be done directly through global team which can save the manpower and payment processing days.

## Slide 5
Purpose Statement (Goals)
The purpose of this project is to analyse and implement new working system for IP procedures and bring automation in the work.
Individual access to inventors to login the Anaqua for their respective records.
Invoice process through Emerson global method.
To create a common platform for US and Pune, India team to be on the same page with every ID/Patent case.

## Slide 6
Project Objective
Evaluate Anaqua as the centralized IP management tool against current business points (Excel, duplication, manual mails, delays).
Ensure the solution aligns with organizational requirements: single docket system, global visibility, automation of IP lifecycle, and integration with finance for invoice processing.
Configure a pilot version of Anaqua with test data (Invention Disclosures, Patent records, IP Rewards, Invoices).
Conduct UAT (User Acceptance Testing) with Pune and US IP teams, managers, BU leaders, and inventors to validate functionality.
Automate status updates to inventors, managers, and leaders through system notifications instead of emails.
Provide dashboards for quick tracking of IP progress across geographies.
Allow inventors to log in to the Anaqua portal, submit their Invention Disclosures directly, and attach supporting documents also provide access to track submission status, patent approval, and IP reward payments without depending on manual mails. Minimizing queries from inventors.
Automate Invoice processing into Anaqua.

## Slide 7
Success Criteria
100% of IP data (Invention Disclosures, patents, rewards, invoices) centralized in Anaqua (single source).
Retrieval time of records reduced from 2–3 days (manual follow-ups on Excel & email) to <5 minutes via portal search.
70–80% reduction in duplicate data entries across Pune and US teams.
100% traceability of inventor reward history (past and current years) without coordinator intervention.
Anaqua uptime target: 99.5% availability.
Average system response time for queries reduced from minutes (Excel/manual tracking) to <3 seconds.
Invoice processing time reduced from 30 days (local manual process) to 7–10 days (automated global workflow) 65–75% faster.
Number of manual mails exchanged for status updates reduced by 90% (system notifications instead of human follow-ups).

## Slide 8
Waterfall Method/Approach
Requirement Gathering
Collected requirements from IP coordinators, inventors, managers, BU leaders.
Documented AS-IS process challenges (Excel tracking, duplicate IDs, manual invoices) and TO-BE needs (centralized data, automated disclosures, portal tracking).
Prepared and validated Business Requirements Document (BRD).
Requirement Traceability Matrix (RTM)
Design
Designed process workflows for Invention Disclosure submission, IP reward tracking, and invoice automation within Anaqua.
Created system design specifications, including data migration plan and role-based access.
Development
Configured Anaqua tool modules for disclosure submission, docket tracking, and invoice handling.
Developed integration points with existing global teams and IP systems.
Set up master data and migrated historical IP records from Excel.

## Slide 9
Testing
Conducted System Testing to validate functionality of configured workflows.
Performed Integration Testing to ensure smooth data flow between Pune and US teams and with global systems.
Logged defects and coordinated with team for fixes.
UAT
Facilitated UAT sessions with inventors, managers, and coordinators.
Gathered feedback, documented issues, and supported defect resolution.
Obtained formal sign-off from stakeholders for go-live readiness.
Total Estimated Budget:

## Slide 10
Resources
Role | Count | Involvement Period
Project Manager | 1 | Full Project (9 months)
Java Developers | 4 | Design to Testing
Database Admins | 2 | Design to testing
System Admins | 2 | Dev, Testing, UAT
QA Testers | 2 | Testing & UAT
Business Analyst | 1 | Entire lifecycle (9 months)

## Slide 11
Phase | Duration | Key Activities | Estimated Cost
Requirement Gathering | 1 month | Stakeholder Interviews, Documentation | 
Design | 1 month | Wireframes | 
Development | 4 months | Coding, DB Setup | 
Testing | 2 months | QA testing | 
UAT | 1 month | Feedback, Bug fixes, Approval | 
Total Duration: 9 Months
Total Budget: 10,00,000

## Slide 12
Risks
Risks- Data migration errors during transfer from Excel to Anaqua may result in incomplete or inaccurate IP records.
Resistance from inventors or team members in adopting the new portal-based submission process..
Delay in integration with global IP and finance systems could slow down invoice processing.
Technical issues or bugs in Anaqua tool workflows could affect ID tracking and reporting accuracy.
Duplicate or missing Docket IDs if the system is not properly validated during initial setup.
Miscommunication between Pune and US teams during the transition phase.

## Slide 13
Dependencies
Availability of stakeholders (IP coordinators, inventors, managers) for requirement gathering and testing sessions.
Timely access to historical IP data from Pune and US teams for migration into Anaqua.
Completion of Anaqua tool configuration and environment setup by ITS before UAT can begin.
Clear approval from management for process automation and policy changes.
Dependence on global IP team for approval and integration of automated invoices.
Availability of documentation and training materials for end users.
Alignment of project schedule with other ongoing IP initiatives to avoid conflicts.
Timely resolution of any technical issues raised during testing phases.

## Slide 14
Thank You!