## Slide 1: Finqy App
Prepared By – Gaurav Wakil
Date- 26/11/24

## Slide 2: Situation
Enable every licensed insurance agent/POSP in India to quote, propose, issue, endorse and renew general insurance policies from anywhere—fast, compliant, and paperless.
Self-inspection capability for vehicles through agents using the app (geo-tagged photos/videos), removing reliance on third-party inspection agencies.

## Slide 3: Problem
Insurance agents in India face significant challenges in conducting business online due to fragmented systems, lack of seamless integrations, and manual processes. External integrations such as payment gateways (PayU, Razorpay) are complex, insurer APIs (e.g., Bajaj, Tata) are not standardized, and access to government platforms like mParivahan for vehicle data is limited. These issues lead to delays in quotation, policy issuance, and renewals, reducing efficiency, customer satisfaction, and agent productivity.
Need a good IT team with domain knowledge.
Require expertise in external integrations, such as payment gateways like PayU and Razorpay.
Need an API integration kit from each insurance company (e.g., Bajaj, Tata) for quotations.
Require integration with the mParivahan portal to fetch online vehicle data using the registration number.

## Slide 4: opportunity
There is a strong opportunity to build a digital insurance platform that empowers agents across India to seamlessly conduct business online. By integrating with payment gateways (e.g., PayU, Razorpay), insurer APIs (e.g., Bajaj, Tata), and government platforms like mParivahan for real-time vehicle data, the solution can simplify policy issuance, enhance customer experience, and expand market reach. With a skilled IT team possessing domain expertise in insurance and system integrations, this platform can bridge gaps between insurers, agents, and customers—creating faster, more transparent, and scalable distribution of general insurance products nationwide,helps to do 24/7 business online through app.

## Slide 5: Goals
Build a unified digital platform that enables insurance agents to conduct business online across India.
Provide seamless integrations with payment gateways (PayU, Razorpay) for smooth premium collections.
Integrate with insurer APIs (Bajaj, Tata, etc.) to fetch real-time quotations and issue policies.
Connect with government platforms like mParivahan to auto-fetch vehicle details via registration numbers.
Improve agent productivity by reducing manual effort in quotations, policy issuance, and renewals.
Enhance customer satisfaction through faster, paperless, and transparent insurance services.
Ensure compliance with IRDAI regulations and maintain high standards of data security and privacy.
Self-inspection capability for vehicles through agents using the app (geo-tagged photos/videos), removing reliance on third-party inspection agencies.

## Slide 6: Project Objective
SMART Objective:
Specific: Build an online insurance platform that allows agents across India to generate real-time quotations (from insurers like Bajaj, Tata), issue policies, collect premiums via PayU/Razorpay, and fetch vehicle data through mParivahan.
Measurable: Achieve onboarding of at least 10 insurers, 1,000 active agents, and issuance of 10,000 policies within the first year of launch.
Achievable: Leverage an experienced IT team with domain expertise in insurance, API integration, and compliance to ensure successful implementation.
Relevant: Supports IRDAI’s push for digital insurance, increases agent efficiency, reduces manual work, and improves customer experience.
Time-bound: Deliver the MVP within 6 months, pilot with select agents by month 7, and complete full nationwide rollout within 12 months.

## Slide 7: Success Criteria
95% of business comes online through the app, reducing dependence on manual or offline processes.
24/7 business accessibility for agents, enabling policy issuance, renewals, and endorsements anytime, anywhere.
Cost optimization by eliminating the need to set up multiple offices across India, as all operations are managed digitally from the main branch.
Self-inspection capability for vehicles through agents using the app (geo-tagged photos/videos), removing reliance on third-party inspection agencies.
Improved efficiency and scalability, with faster turnaround times for quotations, proposals, and policy issuance.
Enhanced agent and customer satisfaction, due to seamless, transparent, and paperless processes.

## Slide 8: Approach
Product Vision & Backlog Creation
Partnered with the Product Owner and key stakeholders to define the product vision for the online insurance platform.
Conducted discovery workshops and stakeholder interviews to capture high-level epics and features.
Broke down epics into user stories with clear acceptance criteria, following the INVEST principle (Independent, Negotiable, Valuable, Estimable, Small, Testable).
Used tools like Jira/Confluence to maintain the Product Backlog and ensure it remained prioritized and transparent.

## Slide 9: Sprint Planning & Refinement
Facilitated backlog grooming/refinement sessions to clarify requirements, split stories, and size them using story points (Planning Poker).
Worked closely with the Scrum Master to ensure the team’s sprint capacity aligned with business priorities.
Acted as a bridge between stakeholders and the development team to answer business questions in real time.

## Slide 10: Sprint Execution
Sprint Execution
Participated in daily stand-ups to track progress and remove impediments.
Provided continuous clarification on acceptance criteria and edge cases as development progressed.
Ensured that integrations (Payment Gateway APIs, mParivahan vehicle-data APIs) were captured in stories and tested within the sprint.

## Slide 11: Testing & Validation
Collaborated with QA to define test scenarios directly from user stories and acceptance criteria.
Supported continuous testing—functional, integration, and exploratory—throughout each sprint.
Verified that Definition of Done (DoD) was met for every story, including documentation and API integration checks.

## Slide 12: Sprint Review & Stakeholder Feedback
Demonstrated completed features to stakeholders during Sprint Reviews, collecting feedback for future backlog items.
Logged enhancement requests and new ideas as new user stories for subsequent sprints.

## Slide 13: Retrospective & Continuous Improvement
Retrospective & Continuous Improvement
Participated in Sprint Retrospectives to identify process improvements and remove recurring impediments.
Suggested actionable improvements—e.g., refining story templates, improving API mock testing—to increase velocity and quality.

## Slide 14: Resources
People: Cross-functional Scrum team including Product Owner (client), Scrum Master, Business Analysts, Developers, Testers, and Domain Experts (client/ITS), collaboratively delivering value in iterative sprints.
Time – Implementation to be completed within 18 months (to be defined based on project scope and timeline).
Budget – Costs for hardware, software, training, and services not to exceed ₹5,00,00,000
Other – Expenses for third-party software evaluation, site visits, and Dataquest reports not to exceed ₹2.00.00,000

## Slide 15: Risks and Dependencies
. Internal Risks
Requirement gaps – Incomplete or unclear requirements may cause rework.
Skill availability – Limited insurance domain knowledge within the IT team can slow down delivery.
Change requests – Frequent scope changes from business stakeholders may impact cost and schedule.
2. External risk
Insurer API reliability – Partner insurers (e.g., Bajaj, Tata) may have unstable or inconsistent APIs.
Government system downtime – mParivahan/VAHAN services may experience outages or restricted access.
Regulatory changes – IRDAI may introduce new compliance requirements impacting product workflows

## Slide 16: Risk and Dependencies
Dependency Risks
Integration Kits from Insurers – Progress depends on insurers providing complete and updated API documentation/kits. Any delay impacts development timelines.
Payment Gateway – Reliance on external providers (PayU, Razorpay) for premium collections and reconciliation. Outages or delays in onboarding may block go-live.
Government Data Access – Dependency on authorized access to mParivahan/VAHAN APIs; approval process or policy changes may cause delays.

## Slide 17: To Be Completed by Gaurav wakil
Project Sponsor – Anand Shrikhande
Project Manager – Shailesh patil