ONLINE AGRICULTURAL PRODUCT STORE

Project Title: Online Products Agricultural Store

Industry: Agricultural Sector

Team of this project:

- Stakeholder committee

. Mr.Henry- Project sponsor->Initiator, provided idea and funding via CSR

. Mr. Pandu- Financial head->budget review, financial oversight

. Mr.Dooku- Project coordinator->Liaison between sponsor and development team

- Project executive team APT IT SOLUTIONS

. Mr.Karthik- Delivery head->Lead business analyst,prepare documentation and models

. Mr.Vandanam-Project manager->overseas development, timeline, team coordination

. Ms. Juhi-senior java developer->design core technical architecture

. Mr. Teyson, Ms.Lucie,-java developers->code features, modules and backend logic

. Mr. Janson, Ms.alekhya-Tester->perform unit system,and UAT testing

. Mr. John-DB admin ->manage the project db

. Mr. Mike-network admin->maintain server connectivity,network infrastructure

. Mr. Umesh-business analyst->gathering requirement, BRD, FRD, support UAT

- Farmer stakeholders

. Peter-farmer->fertilizer need->shared a current challenges with buying

. Kevin-farmer->seeds->shared a problem procuring seeds

. Ben-farmer->pesticides->expressed a issues with pesticides availability

- DECODE THIS PROJECT:

- Project idea:

. To build an online agricultural product store(web/mobile application) that allows farmers in remote villagers to buy fertilizers, seeds and pesticides directly from the manufacturing company

- This project is a CSR initiative led by Henry to support farmers and enhance agricultural accessibility

- Current needs:

. Farmers in rural areas struggle to access basic agricultural supplies due to poor availability and high travel efforts.

. There’s lack of product variety, pricing transaction digital access

. Farmers need a user friendly digital platform to buy trusted products easily from anywhere

- Overview of the project:

. Project name:Online agricultural product store.

. Duration:18 months

. Client: Mr.henry

. Executive partner:APT IT SOLUTIONS

. Goal:Bridge the gap between product manufactures and farmers

. Approach:V-model SDLC for development and delivery

. Stakeholder:farmers, sponsors, development team, testing team

. CSR impacts:empowering rural farmers,social welfare, agricultural improvements

- Current problem: AS IS

. Farmers report that they are facing challenges in pricing fertilizers, seeds and pesticides

. They must travel far, lack of product variety authenticity delivery support, dependence on local vendor often at higher prices

. No access to digital ordering system and unorganized buying causes delays ans crop issues.

- Team:

- 1Q. Identify the business process module for online agricultural product store- goal, inputs,resources, output, activity, value created to end customers?-5M

- ANSWER: A business process model is a structured set of activities performed in a specific business goal by transforming inputs into value added output.

- It provides a visual and logical frame work of how work flows an organization or system.

- Goal:-   Bridge the gap between product manufacture and farmers

- -To enable farmers to directly order online,minimizing the dependency on local vendors and    reducing time, cost.

- Inputs:- Products listing from manufacturing company

- -Order placed by farmers

- -Payment and delivery details.

- Resources:- APT IT SOLUTIONS team- Developers, BA, PM,Tester, DB admin,Network admin.

- -Technical: Server infrastructure, Mobile /web app tools.

- Activities:- Manufactures create profile and upload product info

- - Farmers register and browse available products

- Orders area placed, validated and paid

- Inventory check and delivery coordination

- Customer support for ordering tracking and issues

Outputs:- Confirmed order

- Delivery agricultural products

- Invoice and payment receipt

- Order history reports

Value created:- Time and cost saving for farmers

- Expanded reach for agricultural product manufactures

- Support social responsibility goals

2Q   Mr. Karthik is doing SWOT analysis before he accepts this project what aspects he should consider as strength, as weakness, opportunity. As threats?5M

ANSWER: A swot analysis is strategic planning tool used to evaluate the internal strength and weakness, as well as external opportunities and threats.

| Strength: Internal factors- The resources that positively influence project success . Strong stakeholder support 2cr financial backing . Skilled developed team . Clear and objectives . Alignment with CSR goals. | Weakness: Internal factors- The internal challenges are limitations that may impact the project . Lack of domain expertise . Tight timeline . Risk of scope creep there is a possibility of adding more features in mid way like mobile apps or regional language support which could affect schedule and cost |
| --- | --- |
| - Opportunity: External trends or circumstances that the project can benefit from . Untapped rural market . Enhanced public image . Growing tech adoption . Potential partnerships | Threats: The external risks that could negatively affect project success . Connectivity challenges . Regulatory uncertainty . Competitive landscape . Supply chain risks |

- 3Q Mr. Karthik is trying to do feasibility study on doing this project technology (java)please help him with points (HW SW Trained resources budget time frame) to consider in feasibility study?5M

- ANSWER: A feasibility study is an assessment of a proposed project to determine if its practical achievable and worth  while within the given constraints of technology, hardware, software, human resources, budget, time frame.

- Technology feasibility:-25,00,000/-

- Scope: Java for backend, react/angular for fronted, andROId/ios mobile apps.

- Includes: API integrations( payment, sms alert, delivery tracking) cloud hosting setup.

- Reasons for cost: High quality technology setup is critical for performance.

- Hardware feasibility:-20,00,000/-

- Scope: Cloud servers, back up system,load balancer, network security device, and mobile testing device.

- Reason for cost: One time investment to ensure 24/7 reliable operations, disaster recovery and smooth performance.

- Software feasibility:- 15,00,000/-

- Scope: IDE tools, version control, database licence testing tools, project management tools.

- Reason for cost: Balance between paid tools for quality and open source options to save costs.

- Human resource feasibility:-1,15,00,000/-

- Scope: Salaries for 18 months covering all core project roles.

- Project manager, business analyst, senior java developer, java developer, testing, database admin, support staff.

- Contigency fund:-15,00,000/-

- Reserved for unexpected requirements such as additional features requested mid project technology up grade or server scaling policy compliance changes.

- Marketing or delivery cost increases.

- Reason for cost: Ensure financial flexibility without delaying project delivery.

- Operational & outreach cost: 15,00,000/-

- Scope: Farmers training workshops, help desk setup, printed manuals, video tutorials.

- Reason for cost: As per CSR project adoption is crucial, support ensure farmers can use the platforms confidently.

- Time frame: 10,00,000/-

- Scope: Project scheduling, milestone tracking, overtime quality control access.

- 4Q Mr. Karthik must submit gap analysis to Mr.Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future process) to show case in the gap analysis?5M

- ANSWER: A gap analysis is a method of comparing the current state AS-IS of a process with the desired future state TO-BE in order to identify the differences or gaps that’s need to be addressed.

- AS-IS Process current state:

. Farmers travel long distance or rely on middlemen to purchase seeds, fertilizers, and pesticides.

. The process is timing consuming, costly and offers limited product choice.

. Communication is via phone calls or in person visits.

. Manual record keeping is used for transactions and inventory.

. Suppliers struggle to reach farmers in remote areas due to limited market access.

- TO-BE Process future state:

. Farmers can order agricultural inputs via a web mobile application.

. Manufacture list their products in digital catalog on the platform.

. Orders are electronically processed and deliveries are scheduled through local distributors or courier partners.

. Farmers have access to competitive pricing product variety and multiple payment options.

. Supplier data and analytic s are digitally stored enabling better reporting and decision and decision making.

- GAP identified:

. Need internet connectivity, smart phones, and app infrastructure.

. Shift from face-to face to self service digital ordering

. Secure payments integration's and farmer training on digital payments.

- Q5 List down the different risks factors that may be involved (BA risks,process and project based risks)?10M

- ANSWER: A risk analysis is a process of identifying potential events or conditions that may negatively affect project assessing their likelihood and impact and planning strategies to minimize them.

| Factors | Risk | Description | Mitigation Strategy |
| --- | --- | --- | --- |
| Internal Risks | Resource shortage | Not enough skilled manpower for certain tasks | Train members, hire contract specialists |
|  | Staff turnover | Key team members leaving during the project | Maintain documentation, have backup resources |
|  | Communication gaps | Misunderstandings within the team | Regular status meetings, clear documentation |
|  | Technology limitations | Selected tools or platforms not meeting project requirements | Conduct early technical evaluation |
| External Risks | Regulatory changes | New rules or policies affecting the project | Monitor policy updates and adopt plans |
|  | Supplier delays | Suppliers failing to deliver on time | Maintain multiple supplier agreements |
|  | Connectivity issues | Poor internet or network problems | Optimize app for low bandwidth |
| Business Analyst Risks | Unengaged stakeholders | Farmers or committee members not actively participating | Stakeholder workshops, regular follow-ups |
|  | Hidden requirements | Stakeholders failing to express all needs | Use multiple elicitation techniques (interviews, surveys, workshops) |
|  | Scope creep | Adding features mid-project | No changes without formal approval |
|  | Lack of domain knowledge | Limited agricultural e-commerce experience | Conduct research, involve SME (Subject Matter Expert) |
| Project-Based Risks | Scope risk | Expansion beyond agreed scope | Scope control and approval process |
|  | Performance risk | System not meeting performance expectations | Performance testing and optimization |
|  | Technology risk | Integration failures or infrastructure breakdown | Early technical reviews, phased integration testing |
|  | Operational risk | Failures in logistics or order processing | Backup servers, multiple delivery partners |
|  | Communication risk | Misunderstandings between project team and farmers | Use visual aids, bilingual communication |

- Q6 Perform stakeholder analysis (RACI MATRIX)to find out the key stakeholder who can take decision and who are the influence?8M

- ANSWER:

| R/A/C/I | Name of the Resource | Designation | Details |
| --- | --- | --- | --- |
| Responsible | Mr. Karthik | Delivery Head / Lead BA | Email: karthik@aptitsolutions.com Ph: 9000000011 Reach out: 9 AM to 1PM |
|  | Ms. Juhi | Senior Developer | Email: juhi@aptitsolutions.com Ph: 9000000012 Reach out: 9 AM to 1PM |
|  | Mr. Tyson | Java Developer | Email: tyson@aptitsolutions.com Ph: 9000000013 Reach out: 9 AM to 1PM |
| Accountable | Mr. Vandanam | Project Manager | Email: vandanam@aptitsolutions.com Ph: 9000000014 Reach out: 9 AM to 1PM |
|  | Mr. Henry | Project Sponsor | Email: henry@soony.com Ph: 9000000015 Reach out: 9 AM to 1PM |
|  | Mr. John | Database Administrator | Email: john@aptitsolutions.com Ph: 9000000016 Reach out: 9 AM to 1PM |
| Consulted | Mr. Pandu | Financial Head | Email: pandu@aptitsolutions.com Ph: 9000000017 Reach out: 9 AM to 1PM |
|  | Mr. Mike | Network Administrator | Email: mike@aptitsolutions.com Ph: 9000000018 Reach out: 9 AM to 1PM |
|  | Mr. Janson | Tester | Email: janson@aptitsolutions.com Ph: 9000000019 Reach out: 9 AM to 1PM |
| Informed | Peter | Farmer Stakeholder – Fertilizer | Email: peter@farmersmail.com Ph: 9000000020 Reach out: 9 AM to 1PM |
|  | Kevin | Farmer Stakeholder – Seeds | Email: kevin@farmersmail.com Ph: 9000000021 Reach out: 9 AM to 1PM |
|  | Ben | Farmer Stakeholder – Pesticides | Email: ben@farmersmail.com Ph: 9000000022 Reach out: 9 AM to 1PM |

- 7Q Help mr. Karthik to prepare a business case documenrt?8M

- ANSWER:

- Why is this project initiated?

- This project initiated as part of CSR(Corporate social responsibility) by soony company to empower rural farmers by giving them direct access to agricultural to agricultural inputs(fertilizers, seeds, pesticides) through web/mobile application.

- It access to reduce the dependency on middlemen, lower costs, and save time for farmers in remote areas.

- What are the current problems?

. Farmers travel long distance to provide essential inputs.

. Limited products variety and high prices due to middlemen.

. Manual record challenges reaching remote rural markets.

. Lack of digital payments and ordering system.

. No structured logistics network for doorstep delivery.

- With this project how many problems could be solved?

. Reduced travel &costs by enabling online orders

. Increased product variety from multiple manufactures

. Lower price by eliminating middlemen.

. Digital record keeping for better tracking and analytics

. Reliable logistics by timely delivery.

. Multiple payments option.

. Direct supplier farmers link improving trust and transparency.

- What are the resources required?

. Human resources: project manager, DB developer, tester, DB admin, network admin,support supplier.

. Technology: java, react/angular, mobile/app, frame works, payments gateway API, cloud hosting.

. Hardware: servers, backup system,network equipment, testing devices.

. Software: IDE tools, data base licence, testing tools, project management platforms.

. Logistics &training: farmers training sessions, rural delivery partnerships.

- How much organizational change is required to adopt this technology?

. Farmers require digital literacy training to use the app.

. Suppliers need to digitally manage product catalog and orders.

. Logistics teams must adopt to scheduled rural deliveries.

. Internal team must align with automated work flows instead of manual process.

- What is the time frame to recover ROI?

. Estimated ROI recovery 2 years

. Reduced operational costs, increased sales volume from rural markets, CSR benefits.

- How to identify stakeholder?

. Stakeholder identified through requirement gathering in workshops, stakeholder mapping and organizational analysis including

. Internal: project sponsor, project manager, development team , tester, support team.

. External: farmers, suppliers, logistics, csr department.

- 8Q four SDLC methodologies ?8M

- ANSWER: The software development life cycle defines the process used to design,develop,test,and delivery software.

- SDLC methodologies determine how project activities are organized and how teams manage requirements, timelines and quality.

- Sequential (plan-driven-waterfall model)

- Process: follows a strict sequence-requirements->design->implementation->testing->deployment->maintaince.

- Characteristics:

- . Each phase must be completed before the next begins.

- . Assumes stable, clearly defined requirements upfront.

- .  Documentation is heavy and easy to manage for predictable projects.

- Advantages: Clear structure, easy progress tracking, well suited for fined scope projects.

- Limitations: inflexible to change,late testing makes fixed issues costly.

- Example: testing starts only after all coding is finished.

- Iterative model:

- Process: development is done is repeated cycle with each cycle producing a working version of part of the software.

- Characteristics:

- . Allows partial functionality to be delivered early.

- . Feedback after each iteration refines the system.

- . Supports evolving requirements.

- Advantages: early working product, customer involvement, adoptable to change.

- Limitations: requires good planning and continuous feedback.

- Example: build a classic ordering module-get user feedback- refines and add features in next cycle.

- Evolutionary model:

- Process: combines iterative and incremental development software is delivered in small increments, each adding more features until the full system is completed.

- Characteristics:

- . Begins with minimum viable product

- .  Each release build on previous version based on real user feedback

- . Use full when all requirements are not known initially

- Advantages: risk reduction through early delivery, continuous improvements.

- Limitations: requires a strong version control and stakeholder engagement.

- Example: first release with core ordering, later add farmers profiles, payments integrations and delivery tracking.

- Agile methodology:

- process: agile is flexible, customer- focused software development approach where work is divided into short, time box iteration is called sprints

- . It focus on delivering small, usable increments of software frequently and adopting to change quickly.

- Characteristics:

- . Combines iterative and incremental methods

- . Frequent stakeholder feedback and elaboration.

- . Requirements can evolve between sprints

- Advantages: highly adaptive, continuous delivery of value fast  response to change.

- Limitations: requires disciplined team elaboration and active customer involvement.

- Example: in scrum each sprints delivers a potential shipped product increments.

- Roles: Product owner, scrum master, development team

- Events: sprint planning,daily scrum, sprint review, sprint retrospective.

- Artifacts: Product back, sprint backlog, increment

- Ex: sprint1- farmer registrations and product catalog modules

- Sprint2:payment integration

- Sprint3: delivery tracking system

- Q9 they discussed models is sdlc like waterfall, rup, spiral and scrum, you put four understandings on these models?8M

- ANSWER: Understanding the models in SDLC

- Waterfall model(sequential):

- .Linearphase-by-phase-requirements->design->implementation->testing->deployment peter@farmersmail.com>maintenance.

- Advantages: simple, structured,clear,documentation,easy progress tracking.

- Limitations: inflexible to changes once a phase is completed late defect detection.

- Best for: project with stable, well defined requirements.

- RUP- Rational Unified Process(iteration):

- Approach: iterative within four phases- inception, elaboration, construction,transition.

- Advantages: early partial delivery, flexible to requirements changes, continuous feedback

- Limitations: required skilled management and documentation

- Best for:medium to large projects needing progressive refinement.

- Spiral model(evolutionary):

- Approach:combines iterative cycle with incremental delivery and risk analysis at each stage

- Advantages: handle high risks and unclear requirements well, early prototypes possible.

- Limitations: complex to manage, requires experienced team

- Best for: large, high budget with evolving requirements.

- Scrum model(agile):

- Approach: agile frameworks with short sprints, delivering working increments.

- Advantages: highly adaptive, continuous stakeholder feedback, rapid delivery.

- Limitations:needs high elaboration, active customer involvements.

- Best for:projects with frequently changing requirements.

- Scenario at APT IT SOLUTIONS:

- The online agricultural product store is CSR project with multiple, stakeholders, evolving needs 2cr budget and an 18-months timeline, SME’s proper the V-model for its testing, while the projects team favour the water fall model.

- Evolution:V-model-> strong documentation testing best for fixed requirements.

- Waterfall:simple and sequential but lacks flexibility.

- Reality: rural adoption challenges, potential features, changes require adoptability.

- Recommendation: adopt a hybrid V-model for structured documentation/testing and iterative and delivery RUP/agile for early feedback.

- Final choice: V-model with iterative elements.

- 10Q The difference between waterfall model and V- model?5M

- ANSWER:

| - WATER FALL MODEL | - V-MODEL |
| --- | --- |
| - . Testing starts after development is complete - . Defects found late, during final test phase - . Clients involved mainly at starts and ends - . Very rigid, hard to go back to earlier phases - . - . Simpler, less costly, easier to manage - . Focus on completing phase one after another - . Higher risk due to late stage testing | - . Testing is planned and done alongside each development phase - . Early detection due to continuous validation - Clients involved early during validation phase like UAT planning - . Slightly more flexible with phase test feedback mapping - . More complex and slightly more expensive due to thorough testing - . Focus on parallel development and validation - . Lower risk because issues caught early. |

- 11Q Justify your reason? 3M- as BA, state your reason for choosing one model for this project?

- ANSWER: The V-model was chosen for this project due to its emphasis on quality,structure, and early defect detection.

- . Stable requirements

- . Integrated testing

- . Structured approach

- . Stakeholder confidence

- 12Q  GHANTT CHART-The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin?

- 13Q Explain the difference between fixed bid and billing projects?

- ANSWER:

| - FIXED-BID | - BILLING PROJECTS |
| --- | --- |
| - . Pre defined total cost agreed upfront - . Well defined, stable scope - Budget predictability, easy to manage - . Bears the risk scope creep or unexpected effort - .low for client - .suitable if 2cr budget and scope are fixed better for CSR accountability | - . Based on actual hours and materials used - . Flexible or evolving scope - .flexibility to change scope as needed - . Lower risk paid for effort spent - . High for client - . Risky for budget control, more suited if features are expected to evolve |

- 14Q Prepare timesheets of a BA in various of SDLC-?20M

- ANSWER:

- . Design time sheets of a BA

| Tasks | Actionable Items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- |
| Review Requirements | Go through BRD to ensure readiness for design | 10:00 AM | 11:00 AM | 1 hour |
| Design Kick-off with Dev Lead | Meeting to explain business needs and constraints | 11:00 AM | 1:00 PM | 2 hours |
| Create Wireframes | Prepare mockups/screens for review | 2:00 PM | 3:00 PM | 1 hour |
| Review Wireframes with Stakeholders | Collect feedback and suggest changes | 3:30 PM | 4:30 PM | 1 hour |
| Internal Review | Final discussion with team before design sign-off | 4:30 PM | 7:00 PM | 2.5 hours |

- . Development time sheets of BA

| S.No | Tasks | Actionable Items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Clarify Requirements for Dev Team | Explain user stories and acceptance criteria | 10:00 AM | 11:30 AM | 1.5 hours |
| 2 | Daily Stand-up | Attend daily Scrum meeting to track progress | 11:30 AM | 12:00 PM | 0.5 hour |
| 3 | Requirement Clarification Calls | Address doubts from developers | 2:00 PM | 3:30 PM | 1.5 hours |
| 4 | Review Development Progress | Check if implemented features align with requirements | 3:30 PM | 4:30 PM | 1 hour |
| 5 | Update Documentation | Modify BRD/SRS based on any minor scope adjustments | 4:30 PM | 7:00 PM | 2.5 hours |

- . Testing phase of timesheets of BA

| S.No | Tasks | Actionable Items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Review Test Cases | Check if all business scenarios are covered | 10:00 AM | 11:00 AM | 1 hour |
| 2 | Support QA Team | Clarify requirements for failed/unclear test cases | 11:00 AM | 1:00 PM | 2 hours |
| 3 | Defect Triage Meeting | Discuss critical defects with Dev & QA teams | 2:00 PM | 3:00 PM | 1 hour |
| 4 | Review Test Execution Reports | Verify testing coverage & status | 3:30 PM | 4:30 PM | 1 hour |
| 5 | Update Stakeholders | Share defect summary and next steps | 4:30 PM | 7:00 PM | 2.5 hours |

- . UAT phase timesheets of BA

| S.No | Tasks | Actionable Items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | UAT Environment Preparation | Ensure environment is set up with correct data | 10:00 AM | 11:00 AM | 1 hour |
| 2 | UAT Kick-off | Walk business users through test scenarios | 11:00 AM | 1:00 PM | 2 hours |
| 3 | Support Users During Testing | Help users execute test cases & record results | 2:00 PM | 3:00 PM | 1 hour |
| 4 | Review UAT Defects | Check UAT feedback and prioritize fixes | 3:30 PM | 4:30 PM | 1 hour |
| 5 | UAT Closure Meeting | Confirm acceptance sign-off | 4:30 PM | 7:00 PM | 2.5 hours |

- . Deployment and implementation phase timesheets of BA

| S.No | Tasks | Actionable Items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Deployment Planning | Confirm go-live checklist with team | 10:00 AM | 11:00 AM | 1 hour |
| 2 | Go-Live Support | Be available during system deployment | 11:00 AM | 1:00 PM | 2 hours |
| 3 | Post-Deployment Verification | Check if key features work in live environment | 2:00 PM | 3:00 PM | 1 hour |
| 4 | User Training | Conduct training session for end-users | 3:30 PM | 4:30 PM | 1 hour |
| 5 | Post-Go-Live Review | Discuss feedback & lessons learned | 4:30 PM | 7:00 PM | 2.5 hours |