## Slide 1: SFDC
SALES FORCE DIRECT CHANNEL

## Slide 2: SITUATION
Gather complete information for any client in one platform we build up an application called SFDC . Creating this application help us to know over all details of customer
Application should also contain offers belongs to particular customer
Specific information like Customer personal details , over all relationship with bank including investment , mutual funds , loans , over all value and loan offers .

## Slide 3: PROBLEM
Overall changes may takes some time to update . Customer average book update once in a Quarter .
Data Privacy and security plays main role because it contain over all detail for a customer.
Once we reject any offer it will remove from customer portal and again it will not automatically generated .

## Slide 4: PURPOSE STATEMENT
The purpose statement of SFDC to provide over all overview of customer details ,financial and non financial transaction , over all relationship , offer in his customer id with complete personal details that can be update if require

## Slide 5: PROJECT OBJECTIVE
Presenting Customer 360 degree view to know in complete sense about any customer
Data management defines the data source , data models and data processing work flow for the application .
Data distribution technology to achieve and saves the data with security information .
Regulatory compliance ensure that the application complies with relevant regulatory

## Slide 6: SUCCESS CRITIERIA
Data accuracy and completeness of the customer detail .
Showing updation of last meeting and interaction .
Display all offers and also sending notification to customer
Enhance the integrity of customer data so that customer privacy did not breach

## Slide 7: METHOD AND APPROACHES
Waterfall methodology is used to develop the application . Waterfall is Linear and Sequential development approach which is Less adaptable to changes after project initiation changes can be costly .
Requirement Gathering where the stakeholders identify and documents , BRD document needs to be prepare by interacting with client . Brain stoorming , Document Analysis , Reverse Engineering are needed elicitation technique to gather requirement .
Requirement Analysis where we draw use case diagram and activity diagram prepare SSD document and also take sign off .RTM also needs to be prepare
In Design stage we will prepare Test Case Document .
In Coding Stage Technical team starts work
Under Testing we perform UAT Testing
Deployment Stage Project closure documents needs to attached

## Slide 8: METHOD AND APPROCAHES
We use Ms Visio tool , Assure , Balsamiq for explaining the process in graphical mananer
Report generation tools we use like Power bi and Tabalue

## Slide 9: RESOURCES
PEOPLE :- Developer and Project Manager and Team Members will involve in this project
TIME:- The over all time for this project is around 1 yr
BUDGET:- Budget for the project contain hardware costing ,software costing and services , so the Budget for the project is 1 cr
Training and Service :- 50 Lacs
Software :- 20 Lacs
Hardware :- 20 Lacs
Third Party Evalution :- 10 Lacs

## Slide 10: RISKS AND DEPENDENCES
RISKS
Risk may arise if there is a lack of clarity , or if any change process take time to update
Inaccurancy in accessing the data me cause the risk
As we care handling complete information so risk might be their if weakness in data athentication

## Slide 11: RISK AND DEPENDENCIES
DEPENDENCIES
Dependencies on external vendor and partners or any change in these partners
Compactability issue between components might cause the risk on dependences

## Slide 12
Thanks