## Slide 1: Integrated Resource Center
Prepared BY : Sayali N. Sahare Date : 25 JuLY 2025

## Slide 2: Situation/Problem
Teachers currently access teaching resources from multiple disconnected sources.
Time-consuming process to locate relevant lesson plans, worksheets, or audio/video materials.
Lack of centralized access leads to inconsistency in teaching methods.
New or substitute teachers face difficulty in finding standardized materials quickly.
No easy way to track resource usage or update content in real-time.

## Slide 3: Opportunity
Centralizing resources in an IRC improves accessibility, efficiency, and consistency in lesson delivery.
Enables real-time updates and version control of teaching materials.
Allows teacher collaboration through resource sharing or feedback.
Supports new or substitute teachers with quick access to ready-made materials.
Offers usage analytics to track popular or effective resources.

## Slide 4: Purpose Statement
To centralize all teaching resources in one easily accessible platform.
To ensure consistent, high-quality instruction across all levels and courses.
To save teachers time by providing ready-to-use, curriculum-aligned materials.
To support seamless lesson planning and classroom delivery.
To enable real-time updates and improvements to teaching content.

## Slide 5: Project Objective
Build a centralized platform (IRC) for accessing all teaching resources.
Integrate IRC within the existing Macmillan Education Everywhere (MEE) application.
Improve lesson planning efficiency for teachers.
Ensure easy access to curriculum-aligned materials (e.g., lesson plans, worksheets, audio, video).
Enable real-time updates, filtering by level/book/topic, and easy downloads.

## Slide 6: Success Criteria
IRC module is integrated and accessible under the “Teacher Resources” menu.
100% of core teaching resources are uploaded and organized by level and topic.
Teachers report improved access and reduced planning time (via feedback/surveys).
System supports at least 95% uptime and fast content loading times.
Positive user engagement metrics (e.g., downloads, views, time on page).

## Slide 7: Agile Model
Process Steps:
Product Backlog Creation – List of features, improvements, and technical tasks.
Sprint Planning – Define goals and select backlog items for each sprint.
Sprint Execution – Design, develop, and test within time-boxed iterations (2 weeks).
Daily Standups – Short meetings to sync on progress, blockers, and next steps.
Sprint Review – Demo completed features to stakeholders for feedback.
Sprint Retrospective – Reflect on what went well and what can be improved.

## Slide 8: Types of Agile Meetings:
Sprint Planning Meeting – Define the sprint goal and select backlog items to work on in the upcoming sprint.
Daily Scrum / Standup – A short daily meeting to discuss progress, plan for the day, and highlight any blockers.
Sprint Review – Demonstrate completed work to stakeholders and gather feedback for future improvements.
Sprint Retrospective – Reflect on the sprint to identify what went well, what didn’t, and how to improve next time.
Backlog Refinement (Grooming) – Review and update the product backlog to ensure items are well-defined and prioritized.

## Slide 9: Resources
Product Owner – Defines requirements and priorities.
Scrum Master – Facilitates agile process and removes blockers.
Frontend Developer – UI/UX implementation of IRC module.
Backend Developer – API integrations and data management.
QA Engineer – Manual and automated testing.
UI/UX Designer – Designs user-friendly interfaces.
Content Manager – Uploads and maintains teaching resources.

## Slide 10: Risk & Dependencies
Risks :::
Content Readiness Delays – Required teaching materials may not be ready or approved on time.
Inconsistent File Formats – Resources may come in various formats (PDF, Word, audio) causing integration issues.
Scalability Challenges – System performance might degrade with a large volume of resources or users.
Scope Creep – Adding new features mid-sprint could disrupt planned development.
Data Loss Risk – Improper resource handling or upload errors could lead to content loss.
Integration Conflicts – Compatibility issues with existing MEE platform or LMS integrations.
Limited Testing Time – Short timelines might reduce testing depth, leading to missed bugs.
User Adoption Resistance – Teachers may prefer familiar methods or tools over using the IRC.
Security Vulnerabilities – Risks related to unauthorized access or content misuse.

## Slide 11: Dependencies:::
Content Team Availability – Requires teaching materials to be uploaded and categorized by subject experts.
Platform API Support – Needs stable APIs for user authentication, downloads, and file previews.
Design Approval – UI/UX decisions must be finalized before development can begin.
Stakeholder Feedback – Timely feedback is essential for sprint reviews and backlog refinement.
Device Compatibility Testing – Ensuring resources work across devices (tablet, desktop, mobile).
Authentication Services – Depends on existing user roles and permissions in the MEE platform.
File Storage Solution – Requires scalable and secure storage for hosting downloadable resources.
Compliance Review – All educational content may need to be reviewed for curriculum compliance.

## Slide 12
Thank You !!