## Slide 1: Project Title: Travel and Compliance Hub
Prepared By: Kunal Kadambande
Date: 03/07/2025

## Slide 2: Situation
Currently, all travel and compliance-related activities are handled manually across departments.
Travel requests are initiated through emails and physical forms, lacking centralized submission or visibility.
Approvals are tracked via informal communication (calls, chats), often leading to missed responses and bottlenecks.
Document handling, particularly for passports and visas, relies on spreadsheet trackers maintained by individual teams.
Admin and HR personnel are overburdened with repeated follow-ups, coordination calls, and manual reporting.
There is no single source of truth, leading to duplicate data, outdated records, and high compliance risk.

## Slide 3: Problem
Travel document expirations (passports, visas) are often missed due to lack of alerting and tracking.
Approvals are delayed due to unclear responsibility or email overload among managers and admins.
Travel records are stored in isolated formats—some in emails, some in Excel—resulting in fragmented audit history.
Manual effort required for each step leads to operational inefficiency, poor employee experience, and escalations.
Compliance audits become stressful due to missing logs or incomplete information.
Transparency for employees is minimal—they often have no visibility into the progress of their requests

## Slide 4: Opportunity
Implement an Agile-driven digital solution to streamline and automate the travel and compliance process.
Introduce centralized dashboards for employees, managers, and admins to track request status and document records.
Build an automated notification system for approvals, rejections, and upcoming expiry dates.
Enable configurable approval workflows and escalation logic to reduce coordination time.
Reduce approval turnaround time by 50% and manual coordination by 70%.
Strengthen audit readiness by maintaining real-time logs and document histories.

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to design and implement a scalable, cloud-based Travel and Compliance Hub that automates the entire employee travel request lifecycle—from initiation and document uploads to multi-level approvals and compliance tracking. Built using Agile methodology, the platform aims to streamline processes, reduce approval delays, and improve transparency for employees, managers, and admin staff. The system will also enable timely alerts for document expiry, maintain detailed audit logs, and provide access-controlled dashboards for different user roles. Through iterative sprints and ongoing feedback, the solution will be continuously refined to meet evolving stakeholder expectations and ensure successful adoption across the organization.

## Slide 6: Project Objectives
Automate the travel request initiation process with guided forms and file upload options.
Digitally store all travel-related documents (passports, visas, approvals) in a searchable and secure database.
Trigger automated alerts for expiring documents, pending approvals, or rejected requests.
Provide role-based access to employees, managers, and admins with specific permissions and views.
Create a centralized workflow with real-time status updates and approval tracking.
Deliver sprint-wise functional modules for early validation and iterative improvements.
Integrate, where possible, with the existing HRMS for employee information validation.
Reduce redundant data entry and eliminate manual follow-ups by embedding business rules and escalations.

## Slide 7: Success Criteria
90% of travel requests processed through the digital platform within the first 4 months of deployment.
100% of travel documents digitized, securely stored, and retrievable by role-authorized users.
Automated document expiry alerts triggered at least 30 days prior to expiration.
50% reduction in average travel request processing time by replacing email-based approvals.
80% reduction in follow-up calls/emails, thanks to auto-notifications and status visibility.
Positive user experience feedback from at least 80% of employees and managers in post-rollout surveys.
Compliance audit readiness improved through centralized logging of actions and document history.

## Slide 8: Methods / Approach
Agile methodology is adopted to develop this application. Agile promotes iterative development and ensures frequent collaboration with stakeholders. It enables flexibility and responsiveness to adapt to changing requirements during the development lifecycle.
A dedicated Scrum team has been aligned to work on this project which includes approximately 9–10 members. This team includes Scrum Developers, Scrum Master, and Product Owner who will work in a time-boxed sprint format to deliver functionalities incrementally.
Requirements gathering was conducted using various elicitation techniques such as brainstorming sessions, JAD (Joint Application Development) sessions, use case analysis, and interviews with stakeholders. These inputs were essential to frame a clear and prioritized backlog.

## Slide 9: Methods / Approach
The Product Backlog has been created using User Stories. User Story is nothing but the exact business requirement we collected from the stakeholders, written in the format: “As a [user], I want [goal], so that [benefit].” These stories were refined and prioritized through User Story Workshops and placed in the Product Vision Board for tracking.
In the user story workshop, the following were defined for each story:
BV (Business Value Points) – Estimated by the business team based on impact.
CP (Complexity Points) – Estimated by developers using the planning poker technique.
Acceptance Criteria – Defined clearly so the team knows when the story is “done”.

## Slide 10: Methods / Approach
All the user stories are prioritized using MoSCoW and MVP techniques, and then arranged in the product vision board based on BV and CP points.
Each Sprint delivers a working product increment of the software in two weeks. Sprint duration may be extended if a change request arises from the stakeholder during any sprint cycle.
Sprint ceremonies such as Daily Scrum, Sprint Review, and Sprint Retrospective are conducted regularly:
Daily Scrum – Team syncs on progress and blockers.
Sprint Review – To showcase the increment and collect stakeholder feedback.
Sprint Retrospective – To improve and adapt the team process for future sprints.

## Slide 11: Methods / Approach
Once the User Story is completed and meets the acceptance criteria, it is moved to the Done column. If in progress, it remains in the In Process/Pending table in Jira.
The Product Burndown Chart will be prepared and maintained by the Product Owner to track sprint progress. It shows how much work is remaining vs. time and helps forecast sprint completion.
Tools used:
  Jira – Sprint planning and task tracking.
  Power BI & Tableau – For dashboard generation and reporting.
  MS Visio– For diagramming workflows
  Balsamiq & Axure RP– For screen wireframes and UI mock-ups.

## Slide 12: Risks and Dependencies
RISKS:
Risk may arise if there is a lack of training or support for end users, leading to hesitation in adopting the new system or misusing its features.
Inaccuracy or incomplete data during the migration of existing travel records from spreadsheets to the digital system may result in faulty travel history or missing compliance data.
Risk may arise if there is a change in travel policy or approval hierarchy mid-development, requiring rework in workflow logic and affecting sprint delivery timelines.

## Slide 13: Risks and Dependencies
RISKS:
As the system handles employee identity and travel documents, there may be security risks if authentication mechanisms and access control policies are not properly implemented, leading to unauthorized access or data breaches.
System performance bottlenecks or server downtime may impact travel request submissions or document uploads, especially during peak usage times.

## Slide 14: Risks and Dependencies
DEPENDENCIES:
The successful rollout of the platform depends on timely inputs from the HR and Admin departments, such as employee master data, approval matrices, and document formats.
Integration with existing HR systems or employee databases may take longer than expected, delaying real-time syncing of employee information.
Project progress may be impacted if stakeholders are unavailable for sprint reviews or user testing, leading to delays in decision-making or feedback loops.
Training sessions and documentation must be completed on time to ensure smooth adoption and reduce post-deployment support burden.
The project’s success also depends on reliable cloud hosting, with appropriate SLA agreements in place to prevent unplanned outages or data loss.

## Slide 15: Approvals
To be completed post-submission:
Project Sponsor: Amit Dhanyakumar Chordia (World Foods LLP)
Project Manager: Vickykumar Rameshlalji Sancheti
Approval Date: 10/07/2025

## Slide 16: Thank you !