## Slide 1: Optic Core Dashboard
By-Janhavi Borhade

## Slide 2: Situation/Problem/Opportunity
Situation:
Company operates across multiple geographies and practices, making workforce visibility complex and fragmented
Resource data (headcount, bench, attrition) is scattered across spreadsheets, tools, and regions with no unified view
There is no centralized dashboard to provide real-time insights into workforce utilization, allocation, and risk
Manual data consolidation for reviews is time-consuming and error-prone
Leadership lacks quick drill-down capabilities by country, practice, or time frame to make informed decisions
Strategic workforce planning is reactive due to the absence of predictive analytics on hiring, bench, or attrition

## Slide 3: Situation/Problem/Opportunity
PROBLEM
No centralized platform to track real-time headcount, attrition, or utilization across geographies and practices
Manual tracking leads to errors, delays in reporting, and inconsistent data across departments
Leadership lacks timely insights to make data-driven decisions on hiring, bench movement, or project ramp-ups
No clear visibility into practice-wise or country-wise workforce distribution and trends
Absence of real-time availability and training data impacts proactive resource planning

## Slide 4: Situation/Problem/Opportunity
OPPORTUNITY
Create a unified dashboard to monitor headcount, attrition, and utilization across geographies and practices
Provide real-time visibility into hiring, exits, and net changes to support strategic workforce planning
Enable leadership to make informed, data-driven decisions with drill-down filters by country, city, and practice
Support proactive resource allocation by tracking bench, training progress, and billability metrics
Offer automated, consolidated reporting to reduce manual effort and improve data accuracy
Enhance transparency and accountability with clear, visual insights on diversity, availability, and trends

## Slide 5: Purpose Statement (Goals)
The purpose of this dashboard is to design and implement a centralized visibility platform for tracking human resource data across geographies and practices within the organization
The goal is to provide real-time insights on headcount, hiring, attrition, bench, and billable resources to support workforce planning
It ensures unified, accurate, and reusable reporting across global locations and diverse business practices
Reduce manual consolidation efforts and enable leadership with data-driven decision-making capabilities
Enable quicker response to utilization trends and optimize resource availability and productivity

## Slide 6: Project Objectives
Design a modular and scalable dashboard framework to present resource trends and utilization patterns
Implement data automation to reduce manual data collection, improve accuracy, and enable real-time updates
Enable end-to-end visibility of employee lifecycle events (joining, attrition, benching, billing, training, etc.)
Incorporate security and role-based access controls to protect sensitive personnel information and restrict views based on user roles.
Provide dynamic dashboards for headcount, attrition, diversity, utilization, and practice-wise insights
Facilitate drill-down capabilities for business units, locations, and time filters to support strategic decisions

## Slide 7: Success Criteria
Achieve ≥95% data accuracy across all metrics and dashboards.
Reduce manual reporting time by ≥60% through automation and integration.
Enable early detection of resource utilization gaps and attrition trends.
Ensure end-to-end traceability between HR data, reporting metrics, and visual dashboards.
Receive positive feedback from leadership and HR analysts on usability, clarity, and business value.

## Slide 8: Methods / Approach
1. Requirement Discovery & Backlog Creation
Conduct interactive discussions with key stakeholders including Subject Matter Experts (SMEs), QA teams, and Developers.
Identify critical transaction types (e.g., cash, claims, member queries) and their associated functional/non-functional requirements.
Document high-level features and decomposed them into Epics and granular User Stories.
Prioritize User Stories based on business value and urgency, forming the initial Product Backlog.

## Slide 9: Methods / Approach
2. Sprint Planning
Select stories for the sprint based on priority and team capacity
Define Acceptance Criteria for each user story
Assign tasks and estimate effort (story points)
3. Design & Development
Created process flows and diagrams for key transaction types
Design and built core dashboard components (UI panels, database APIs, report views).
Set up realistic mock data and backend simulation environments to support integration.

## Slide 10: Methods / Approach
4. Test Case Design & Automation
Create manual and automated test cases for selected stories
Implement automation scripts and integrate with test execution tools
Ensure alignment with ISO message structure and real-time transaction logic
5. Daily Standups & Sprint Monitoring
Track progress and resolve blockers
Collaborate across BA, Dev, and QA to align deliverables

## Slide 11: Methods / Approach
6. Sprint Review & Demo
Demonstrate completed features
1)Interactive dashboards
2)Real-time transaction filtering
3)Export and analytics features
Collect feedback from stakeholders and incorporate into future sprints
7. Sprint Retrospective
Reflect on what went well and areas of improvement
Update practices for better collaboration and velocity in the next sprint

## Slide 12
8. UAT & Deployment Readiness
Engaged business users for User Acceptance Testing (UAT) on key transaction workflows.
Created comprehensive user manuals, admin guides, and training decks.
Performed pilot runs in a staging environment before production rollout.

## Slide 13: Resources
A dedicated project team will include a Project Owner, Business Analyst, QA Automation Engineer, Backend Developers, a DevOps Engineer, and a Test Data SME.
Technologies such as Java or Python for backend development, Selenium or PyTest for automation, Postman for API testing, Jenkins and Docker for CI/CD pipeline setup, and tools like Git, GitHub, and Jira for version control and agile project management.
License for : Selenium/Pytest, Jira, Postman, Confluence.
Hardware: 10 laptops,10 headphones
Time:
Total Duration: 5 months
Delivery Model: Agile (2-week sprints)

## Slide 14: Resources
Key Milestones:
▪ Sprint 1-2: Discovery & Architecture ▪ Sprint 3-6: Feature Implementation ▪ Sprint 7-8: Testing & Optimization ▪ Sprint 9-10: UAT & Go-Live
Budget: Up to Rs. 15 lacs for model development, platform design, and deployment.
Other: Sample transaction logs, sandbox environments, reusable components

## Slide 15: Risks and Dependencies
RISKS:
Inconsistent or outdated data from source systems may impact dashboard accuracy.
Incomplete or delayed access to employee/resource datasets may limit feature rollout
Stakeholder expectations may shift mid-project, causing scope creep
Limited in-house expertise in data visualization or BI tools could affect implementation quality
Dependency on DevOps and infra setup (CI/CD, server access) may create bottlenecks in testing or deployment
Misalignment in sprint goals due to cross-functional dependencies (HR, Finance, PMO)

## Slide 16: Risks and Dependencies
DEPENDENCIES
Access to UAT environments, backend APIs, and stubs for simulating transaction flows
Availability of SMEs for each transaction type to validate test cases and flows
Timely support from DevOps team for CI/CD integration and test environment setup
Coordination with external vendors/tools (if integrated) for sandbox/test credentials
To be Completed by Manager : Sneha Borhade
Project Sponsor : PayNexus Project Manager : Mr. Arnav S