Online Agriculture Product Store Project Team

Mr. Henry Company (Soony – Onsite Team) has the following team:

- Mr Pandu is Financial Head

- Mr Dooku is Project Coordinator.

- Peter is Stakeholder 1

- Kevin is Stakeholder 2

- Ben is Stakeholder 3

Mr. Henry outsourced this project to APT IT SOLUTIONS (Offsite Team) company

- Mr Karthik is Delivery Head

- Mr Vandanam is project Manager

- Ms. Juhi is Senior Java Developer

Mr Teyson is Java Developer 1

Ms Lucie is Java Developer 2

Mr Tucker is Java Developer 3

Mr Bravo is Java Developer 4.

- Mr Mike is Network Admin

- John is Data Base Admin

- Mr Jason and Ms Alekya is Testers

- you are a Business Analyst.

Decode the Case Study

- Project Idea: To facilitate farmers to buy seeds, pesticides, and fertilizers from anywhere through internet connectivity. Since new users are involved, Application should be user friendly

- Current Needs: Able to accept the product (fertilizers, seeds, pesticides) details from the manufacturers, able to display them to the Farmers. Farmers will browse and select the products what they need and request to buy them and deliver them to farmers location.

- Overview of the Project: To make an online agriculture product store to facilitate remote area farmers to buy agriculture products. Through this Online Web / mobile Application, Farmers and Companies (Fertilizers, seeds and pesticides manufacturing Companies) can communicate directly with each other.

- Current Problems: Procuring fertilizers , buying seeds , Pesticides unavailability on Time

- Know the Team

Question and Answers

- Identify Business Process Model for Online Agriculture Store – (Goal, Inputs, Resources, Outputs, Activities, Value created to the end Customer)?

- Goal: To create a user-friendly online platform (Web and Mobile App) that allows farmers from remote areas to directly purchase fertilizers, seeds, and pesticides from manufacturing companies, thereby reducing dependency on middlemen and solving accessibility issues.

Inputs: Customer Data, Manufacturer Details, Trained Employees

Resources: Ware Houses,  Delivery Partner,  Servers to store the Data, Resources

Outputs: Direct Communication channel, Product Delivery Service, Improved Accessibility, Pesticides Availability.

Activities:  Excellent Customer Service, Requirement Gathering, Marketing and Awareness, Partner with leading manufacturers

Value: Convenience, Transparency, Cost – Effective, Timely Access, Customer Satisfaction

- Mr Karthik is doing SWOT analysis before he accepts this project. What Aspects he Should consider as Strengths, as Weaknesses, as Opportunity and as Threats?

- Strengths:

- Strong Vision and Leadership

- Clear Problem Statement

- Committed Stakeholders

- Skilled Internal Team Available

Weakness:

- Lack of Domain Experience in Agriculture

- Rural User Base with Low Tech Literacy

- Logistics and Delivery Integration

- Communication Gaps with Rural Stakeholders

Opportunities:

- First Mover Advantage in Agri – Tech for Remote Villages

- High Social and Business Impact

- Long – Term Government Collaboration

- Scope for Future Modules

- Increase Brand Visibility

Threats:

- Connectivity and Internet issues in Rural Areas

- Competition from Established Agri – Tech Players

- Resistance to Change & Regularity Challenges

- Economic and Environmental Uncertainty

- Mr Karthik is trying to do feasibility study on doing this project in Technology (Java), Please help him with points (HW SW Trained Resources Budget Time frame) to consider in feasibility Study?

- Hard Ware: Based on Development Machines, Servers, Network Infrastructure, Mobile Devices, Backup and Storage etc.,

Soft Ware: Based on Development Language, Frontend Technologies, Database, Content Management System, Testing Tools etc.,

Resources: Project Management Team, Developers, Testers, Business Analyst

Budget: Various Costs involved such as Resource Cost, Infrastructure Cost, Training, Market and Awareness etc.,

Time Frame: Based on Requirements Gathering and Analysis, Training Development, Testing, Deployment etc.

- Mr Karthik must submit Gap Analysis to Mr Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis?

- AS-IS existing process:

- Accessibility Gap – Farmers in remote areas can’t easily access agricultural inputs.

- Efficiency Gap – Time and effort spent in traveling and procuring inputs manually.

- Transparency Gap – Lack of clear pricing, product details, and communication with manufacturers.

- Technology Gap – No digital system to support orders, deliveries, or customer service.

- Economic Gap – Overdependence on middlemen inflates costs and reduces profit margins for farmers.

- Information Gap – Lack of product education and comparative options.

TO-BE future Process:

- Empowers farmers with choices, pricing transparency, and direct communication.

- Brings digital transformation to rural agriculture supply chain.

- Ensures timely availability of critical inputs to improve crop yield and productivity.

- Aligns with CSR goals to create long-term social and economic impact.

- Positions Mr. Henry’s initiative as an innovator in Agri-Tech for underserved regions.

- List down different risk factors that may be involved (BA Risks And process/Project Risks)?

- Business Analyst Risks:

- Incomplete Requirement Gathering: Farmers (Key Users) may not be able to express needs clearly due to lack of Tech Literacy, leading to Gaps in Functional Coverage

- Misinterpretation of Domain Terms: Lack of agricultural domain knowledge could result in incorrect documentation or analysis.

- Stakeholder Misalignment: Misunderstanding between technical team and non-technical stakeholders (e.g., farmers) can delay decision-making.

- Scope Creep: Adding new features like weather reports or government scheme integration without planning can derail timelines.

- Improper Prioritization: If BA does not prioritize features correctly (e.g., shopping cart vs. delivery tracking), essential functionalities may be delayed

- Communication Gaps: Difficulty in translating rural farmers' needs to development team (language barrier, communication method mismatch).

- Lack of Proper Documentation: Poorly maintained BRD, SRS, or use case documents can affect development and testing accuracy

Process / Project Risks:

- Low Technology Adoption by Farmers: Rural farmers may resist using mobile apps due to lack of digital literacy or trust.

- Connectivity Issues in Rural Areas: Internet penetration is low in some areas, making web/mobile usage inconsistent.

- Integration with Logistics Providers: Delivering to remote areas requires robust third-party logistics support which may be unavailable or unreliable.

- Vendor On boarding Challenges: Manufacturers may hesitate to share product details online or adapt to digital selling.

- Regulatory/Legal Compliance: Sales and transport of agro-chemicals like pesticides require licenses and regulatory approvals.

- Budget Overruns: Unforeseen challenges may lead to exceeding the 2 Crores budget (e.g., infrastructure scaling, feature changes).

- Timeline Slippage: Risk of exceeding the 18-month project window due to feature creep or development delays.

- Security & Data Privacy: User data (like farmers’ contact info, addresses) needs to be securely stored to avoid breaches.

- Lack of Training or Support Post-Launch: Without user training or support mechanisms, adoption rates may drop after go-live.

- Dependency on Key Personnel: Losing key team members (e.g., BA, Sr. Developer) can affect project continuity.

- Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take Decisions and Who are the influencers?

- The RACI Matrix is a responsibility assignment tool used to identify:

- R = Responsible (who does the task)

- A = Accountable (who owns the decision)

- C = Consulted (who gives input)

- I = Informed (who needs to know the outcome)

Key Stakeholders Identified (from the Case Study):

- Mr. Henry is Project Sponsor / CSR Visionary

- Mr. Pandu is Financial Head, SOONY Company

- Mr. Dooku is Project Coordinator, SOONY Company

- Mr. Karthik is Delivery Head, APT IT SOLUTIONS

- Mr. Vandanam is Project Manager

- You (Business Analyst)

- Ms. Juhi is Senior Java Developer

- QA Testers are Mr. Jason, Ms. Alekya

- Mr. John are DB Admin

- Mr. Mike is Network Admin

- Peter, Kevin, Ben are Farmer Stakeholders / End Users

- Manufacturing Companies are Fertilizer, Seeds, and Pesticide suppliers

RACI Matrix – Key Project Activities

| Activities / Tasks | Henry | Pandu | Dooku | Karthik | Vandanam | BA | Dev | Testers | Farmers | Vendors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Funding & Approval | A | C | C | I | I | I | I | I | I | I |
| Requirements Gathering | I | I | I | C | C | R | I | I | C | C |
| BRD/SRS | I | I | I | I | C | R | C | C | C | C |
| Budget Allocation and Tracking | I | R | C | C | I | I | I | I | I | I |
| Application Architecture & Design | I | I | I | C | C | C | R | I | I | I |
| Development | I | I | I | I | R | C | R | I | I | I |
| Testing & Bug Fixing | I | I | I | I | R | C | C | R | I | I |
| Go-Live Decision | A | C | C | R | R | C | I | I | I | I |
| User Training & Awareness | I | I | C | C | R | R | I | I | C | C |
| Stakeholder Communication | R | C | C | C | I | R | I | I | C | C |
| Product Feedback & Enhancements Post-Launch | I | I | I | C | C | R | C | C | C | C |

Summary of Stakeholder Roles:

Decision Makers (Accountable - A):

- Mr. Henry: Project approval, funding, final decisions

- Mr. Pandu: Budget-related decisions

- Mr. Karthik & Mr. Vandanam: Operational and delivery-related decisions

Influencers / Consulted (C):

- Peter, Kevin, Ben:  Provide real user needs and feedback

- Mr. Dooku: Coordination between SOONY and APT IT

- Manufacturing Companies: Input on supply, products, pricing

Executors (Responsible - R):

- BA: Requirements, documentation, stakeholder collaboration

- Development Team: Building the solution

- Testers: Ensuring product quality

- Project Manager (Mr. Vandanam) – End-to-end execution of project activities

Informed (I):

- All stakeholders are kept in the loop about progress, especially during key milestones.

- Help Mr Karthik to prepare a business case document?

- Executive Summary:  This business case proposes the development of an Online Agriculture Products Store aimed at empowering farmers in remote regions by providing them with direct, convenient, and transparent access to fertilizers, seeds, and pesticides through a web and mobile application. This initiative, led by Mr. Henry under the CSR initiative of SOONY Company, addresses key logistical and accessibility problems faced by rural farmers and creates a sustainable model for agricultural support through digital transformation.

Problem Statement: Currently, farmers like Peter, Kevin, and Ben, along with many others in remote areas, are facing challenges in:

- Accessing quality agricultural products (fertilizers, seeds, pesticides),

- Travelling long distances  to towns for procurement,

- Dependence on middlemen  who inflate prices and reduce product reliability.

- These issues are affecting crop productivity, increasing cost burdens, and limiting the economic growth of rural farming communities.

Project Objective: To develop a user-friendly online application (web + mobile) that:

- Enables direct communication between farmers and agricultural companies,

- Allows farmers to browse, order, and track agricultural products,

- Ensures doorstep delivery of products to remote locations,

- Promotes price transparency and eliminates middlemen,

- Serves as a scalable platform for future integrations (crop advisory, insurance, etc.).

Strategic Alignment: This project aligns with:

- SOONY's CSR Goals: Rural development, digital empowerment, and sustainable agriculture.

- Government Digital India Mission: Encouraging tech adoption in agriculture.

- APT IT SOLUTIONS' Growth Strategy: Entering the agri-tech space with real-world impact projects

Benefits:

Tangible Benefits:

- Reduction in procurement time and effort for farmers.

- Cost savings by bypassing intermediaries.

- Increase in crop productivity through timely access to quality inputs.

Intangible Benefits:

- Empowerment of digitally underserved farmers.

- Improved trust in digital platforms.

- Strengthened brand reputation of SOONY and APT IT in CSR and agri-tech domains.

Project Scope:

In Scope:

- Farmer registration and profile management.

- Product catalog upload by manufacturers.

- Product search, selection, and ordering.

- Order tracking and basic delivery integration.

- Farmer-manufacturer messaging.

- Admin portal for monitoring and support.

Out of Scope

- Advanced analytics or AI-based crop recommendations.

- Integration with government subsidy APIs.

- Multi-language voice-enabled assistants (planned for future phases).

Estimated Budget:

| Component | Estimated Cost |
| --- | --- |
| Software Development | 85,00,000 |
| QA & Testing | 15,00,000 |
| Infrastructure & Hosting | 20,00,000 |
| UI/UX Design | 10,00,000 |
| Vendor/Manufacturer Onboarding Support | 10,00,000 |
| Training & Awareness | 10,00,000 |
| Contingency & Buffer (10%) | 20,00,000 |
| Total Budget | 2,00,00,000 |

Estimated Timeline (Duration: 18 Months):

| Phase | Duration |
| --- | --- |
| Requirements Gathering | 1.5 Months |
| System Design & Prototyping | 1 Month |
| Development (Agile Iterations) | 9 – 10 Months |
| Testing & UAT | 2 Months |
| Deployment & Go-Live | 1 Month |
| Training & Support | 1.5 Months |
| Post-Go-Live Maintenance | 1 Month |

Risks & Mitigation:

| Risk | Mitigation Strategy |
| --- | --- |
| Low digital literacy among farmers | Simple UI, local language options, farmer training camps |
| Connectivity issues in rural areas | Offline features and SMS-based order confirmation |
| Budget overrun or scope creep | Strict change control, clear MVP definition |
| Vendor adoption resistance | Provide onboarding help and incentives |
| Data privacy and cyber security | Use secure login, data encryption, cloud-based storage |

Key Stakeholders:

| Stakeholder | Role |
| --- | --- |
| Mr. Henry | Project Sponsor / Visionary |
| Mr. Pandu | Financial Head |
| Mr. Dooku | Project Coordinator |
| Mr. Karthik | Delivery Head (APT IT SOLUTIONS) |
| Mr. Vandanam | Project Manager |
| Business Analyst | Requirements & Stakeholder Management |
| Dev & QA Team | Development & Testing Execution |
| Farmers | End Users / Stakeholders |
| Manufacturing Companies | Product Suppliers |

Recommendation:  It is recommended that SOONY Company move forward with this project immediately. The proposed online platform will bring a significant transformation to rural agriculture procurement, aligned with both business and social development goals

Approval Section:

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Mr. Henry | Sponsor |  |  |
| Mr. Pandu | Financial Head |  |  |
| Mr. Dooku | Project Coordinator |  |  |
| Mr. Karthik | Delivery Head |  |  |

- The Committee of Mr. Henry , Mr Pandu , and Mr Dooku and Mr Karthik are having a discussion on Project Development Approach.

Mr Karthik explained to Mr. Henry about SDLC. And four methodologies like Sequential Iterative Evolutionary and Agile. Please share your thoughts and clarity on Methodologies?

- SDLC:The Software Development Life Cycle (SDLC) is a structured process that outlines a series of phases to build, deliver, and maintain a software product. The main phases include:

- Requirement Gathering

- System Design

- Development

- Testing

- Deployment

- Maintenance

Explanation of the 4 SDLC Methodologies:

- Sequential Model (Waterfall Model)

Description: A linear, step-by-step approach where each phase must be completed before the next one begins.

Characteristics:

- Rigid structure

- No overlapping phases

- No feedback loop to earlier stages once a phase is completed

Pros:

- Simple to understand and manage

- Works well for small, well-defined projects

Cons:

- No flexibility for changes once development begins

- Poor model for projects with unclear or evolving requirements

Suitability for Agriculture Project: Not ideal – because farmers’ needs may evolve after testing, and early feedback is crucial.

- Iterative Model:

Description: Development is done in small parts or iterations, where each iteration improves or expands the previous one.

Characteristics:

- Focus on building the core system first, then enhancing it step-by-step

- Each iteration passes through all SDLC phases

Pros:

- Useful when requirements are partially known

- Early partial delivery is possible

Cons:

- Risk of repeated rework

- Requires good architecture to support future enhancements

Suitability: Better than Sequential, especially if we want to test basic functionality early and improve over time.

- Evolutionary Model

Description: A progressive refinement model where a basic version of the system is built quickly and enhanced based on user feedback.

Characteristics:

- Emphasis on user involvement

- Early working product is delivered

- Constant interaction with end users

Pros:

- End users (like farmers) can test the system early

- Changes are incorporated continuously

Cons:

- May lead to scope creep if not managed well

- Requires constant stakeholder involvement

Suitability: Highly suitable for this project — because end-users (farmers) and their feedback are key.

- Agile Methodology

Description: A flexible, fast-paced methodology with short development cycles (Sprints) and continuous collaboration with stakeholders.

Characteristics:

- Continuous feedback

- Adaptive to changes

- Frequent releases (every 2–4 weeks)

Pros:

- Encourages stakeholder involvement

- Handles changing requirements effectively

- Early delivery of working software

Cons:

- Needs high team discipline and strong communication

- Documentation may be lighter compared to traditional method

Suitability: Best fit for this project — because:

- Farmers and vendors can give feedback in each sprint

- The scope may evolve (e.g., adding insurance, weather, advisory services)

- APT IT has the talent and roles needed for Agile execution

Recommendation for Online Agriculture Store Project:

| Methodology | Recommended | Reason |
| --- | --- | --- |
| Sequential | No | Too rigid; doesn't support evolving needs or feedback |
| Iterative | Moderate | Better, but still lacks user interaction at every stage |
| Evolutionary | Good Choice | Supports ongoing refinement based on early user feedback |
| Agile | Best Choice | Allows collaboration, rapid delivery, feedback loops, and flexibility |

Final Note for Mr. Henry & Committee: Since the Online Agriculture Store project is user-centric, socially impactful, and involves first-time tech users (farmers), it is important to develop incrementally, get early feedback, and adapt quickly. Hence, Agile methodology is strongly recommended, possibly with tools like JIRA for tracking and weekly stakeholder reviews to ensure progress stays aligned with expectations.

- They discussed models in SDLC like waterfall RUP Spiral and Scrum . You put forth your understanding on these models

When the APT IT SOLUTIONS company got the project to make this online agriculture product store, there is a difference of opinion between a couple of SMEs and the project team regarding which methodology would be more suitable for this project. SMEs are stressing on using the V model and the project team is leaning more onto the side of waterfall model. As a business analyst, which methodology do you think would be better for this project?

- Waterfall Model

- A sequential, phase-by-phase approach.

- Each phase (Requirement → Design → Development → Testing → Deployment) is completed before the next starts.

Pros:

- Easy to manage and understand.

- Good for projects with fixed, well-documented requirements.

Cons:

- No flexibility once development begins.

- Testing is done only at the end.

- User feedback comes too late.

Suitability : Not suitable – because farmers’ real needs might emerge after seeing working software.

- V-Model (Verification and Validation)

- An extension of Waterfall; development and testing activities are planned in parallel.

- Each phase has a corresponding test phase (e.g., Requirements ↔ Acceptance Testing, Design ↔ System Testing).

Pros:

- Emphasizes testing early in the cycle.

- Better defect detection than traditional Waterfall.

Cons:

- Still rigid like Waterfall.

- No flexibility to accommodate changing or evolving requirements.

Suitability: Limited suitability – While it's good for quality assurance, it’s not flexible enough for a project where farmer feedback and field testing are crucial.

- RUP (Rational Unified Process)

- A phased, iterative model from IBM.

- Phases: Inception → Elaboration → Construction → Transition.

- Supports continuous integration and iterative delivery.

Pros:

- Structured but flexible.

- Emphasizes risk management and use-case-driven design.

Cons:

- Requires high expertise.

- Can be too complex or heavyweight for small-to-medium CSR projects.

Suitability: Moderate - Could work well but may be overkill for a CSR initiative like this with limited time (18 months) and budget (2 crores).

- Spiral Model

- Combines iterative development with risk assessment.

- Repeats cycles (spirals) with increasing functionality.

Pros:

- Ideal for high-risk, large, and complex projects.

- Allows frequent reassessment and refinements.

Cons:

- Expensive and time-consuming.

- Heavy focus on risk planning may slow delivery.

Suitability:  Not practical – This project doesn’t involve complex financial systems or defense-grade software where Spiral is most effective.

- Scrum (Agile Framework)

- A lightweight Agile framework with short cycles called Sprints (2–4 weeks).

- Encourages regular communication, continuous feedback, and working software early.

Pros

- Flexible, highly collaborative.

- Frequent deliveries and ability to respond to changing requirements.

- Direct involvement of end users (farmers and vendors) in giving feedback.

Cons:

- Requires strong communication and planning discipline.

- Roles (Scrum Master, Product Owner) must be well understood

Suitability: Highly suitable – Given the evolving nature of farmer requirements, need for early delivery, and iterative feedback, Scrum is an excellent fit.

V-Model vs Waterfall vs Agile (Scrum)

| Model | Flexibility | Feedback Loops | Testing Approach | Farmer Involvement | Suitability |
| --- | --- | --- | --- | --- | --- |
| Waterfall | Low | Late | Only after development | Not involved until UAT | Not Suitability |
| V-Model | Low | Late | Strong test coverage | Still not early enough | Limited Suitability |
| Scrum (Agile) | High | Continuous | Integrated every sprint | Involved throughout | Best Fit |

BA Recommendation: Adopt Agile Scrum Methodology As a Business Analyst, I recommend using the Agile Scrum methodology for this project because:

- Farmers and manufacturing companies (key stakeholders) need to see working software early to validate the concept.

- Scrum allows us to build and release in phases, starting with a basic functional version (MVP) and adding more features (like delivery tracking, ratings, language support) in future sprints.

- It's the most responsive approach to handle evolving user requirements and feedback — a must for a social impact project involving first-time tech users in rural India.

- Write down the differences between waterfall model and V model?

- Differences between waterfall model and V model is shown below

| Aspect | Waterfall Model | V – Model |
| --- | --- | --- |
| Cost | It is Low cost | It is Expensive |
| Simplicity | It is Simple | It is Intermediate |
| Flexibility | It is Rigid | It is Little Flexible |
| Phases | There is no way to return to the Earlier Phase | There is no such Constraint V – Model |
| Execution Process | It is a Sequential execution process | It is also a Sequential execution process |
| Linear Movement of Steps | It moves in a Linear Way | It don’t moves in a Linear Way |
| Re usability | It is Limited | It can be Re – use for some extent |
| User Involvement | User Involvement is only in Beginning | User Involvement is only in Beginning |
| Testing Activities Start | Testing Activities Start after development activities are over | Testing Activities Start with the First Stage |
| Success Guarantee | Guarantee of Success through Waterfall Model is Low | Guarantee of Success through V Model is High |
| Process | It is a Continuous Process | It is a Simultaneous Process |
| Defects | Software made using Waterfall Model, the number of defects are less in comparison of Software made using V- Model | Software made using V Model, the number of defects are greater in comparison of Software made using Waterfall Model |
| Requirement Specification | It is necessary in Beginning | It is necessary in Beginning |
| Customer Involvement | Less Customer Involvement | More Customer Involvement as compared to Waterfall Model |
| Testing During Development | It is not possible to test a software during its Development | It is possible to test a software during its Development |
| Identification of Defects | It is done in the Testing Phase | It can be done from the Beginning |
| Debugging | It is done after the Last Phase | It can be done in Between the Phaases |
| Usage | It is Less Used in Now – a – Days in Software Engineering | It is Widely used in Software Engineering, Aerospace and Healthcare |
| Example | A Building Construction Project, where requirements( Number of Floors, Rooms etc.) are defined early and the Construction proceeds in a set order | Developing a Payroll System, where requirements like Tax Calculations are well defined, and testing is done at multiple stages to ensure Accuracy |

- As a BA, state your reason for choosing one model for this project?

- Selected Model: Agile – Scrum Framework, Reason Why I selected this Model Specifically, because of the following:

- Dynamic and Evolving Requirements:

- This project involves first-time digital users (farmers) whose exact requirements may **evolve during development.

- Farmers like Peter, Kevin, and Ben may not be able to articulate all their needs upfront, and real feedback will emerge only after they interact with the application.

- Agile allows flexibility to modify or add features after each sprint,based on real-world usage and feedback.

- Early and Incremental Delivery

- Instead of waiting for 18 months to see the final product, Agile supports early release of MVP (Minimum Viable Product), allowing stakeholders to start using core features like:

- Viewing and ordering products

- Vendor listings

- Delivery tracking

- This boosts user trust and builds momentum.

- Frequent Stakeholder Involvement

- The product is built with the active participation of farmers, vendors, and committee members.

- Scrum encourages review meetings (Sprint Reviews, Demos) at the end of each sprint, where stakeholders provide feedback directly to the team.

- This reduces the risk of building features that don’t align with actual user needs.

- Faster Issue Detection and Resolution

- Through daily stand-ups and continuous testing, issues are found and fixed quickly.

- This is especially important when working with users in remote areas who may encounter usability issues.

- Better Risk Management

- Agile handles uncertainties (budget use, changing priorities, digital adoption resistance) more effectively than traditional models.

- Risks can be addressed as they arise, not after the entire system is built.

- Team Capability Matches Agile Requirements APT IT SOLUTIONS already has:

- A dedicated development team (Java developers),

- Testers (Jason and Alekya),

- Delivery Manager (Mr. Karthik) and Project Manager (Mr. Vandanam),

- A Business Analyst (myself) to maintain the product backlog and manage user stories.

- These roles align well with Scrum team structure (Product Owner, Scrum Master, Dev Team).

- User-Centric & CSR Nature of Project

- This is a social impact initiative funded under SOONY’s CSR (Corporate Social Responsibility).

- The primary goal is not just software delivery but real benefit to the farmer community.

- Agile helps in building empathy-driven solutions that truly reflect the ground reality.

Final Conclusion:

- As a Business Analyst, I strongly recommend using the **Agile Scrum methodology** for this project because it offers:

- Flexibility in development,

- Faster time to value,

- Ongoing stakeholder collaboration,

- And alignment with both the project goals and end-user needs.

- It will allow the project team to iterate, adapt, and succeed while ensuring the platform is usable, impactful, and scalable.

- The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT)

Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin?

- V-Model Phases Finalized: The phases follow a structured Verification (Design/Development) and Validation (Testing) flow:

| Phase | Meaning |
| --- | --- |
| RG | Requirements Gathering |
| RA | Requirements Analysis |
| Design | High-Level and Detailed Design |
| D1 | Development Module 1 (e.g., Farmer Login/Register) |
| T1 | Testing Module 1 |
| D2 | Development Module 2 (Product Catalog, Orders) |
| T2 | Testing Module 2 |
| D3 | Development Module 3 (Communication, Messaging) |
| T3 | Testing Module 3 |
| D4 | Development Module 4 (Delivery Tracking, Notifications) |
| T4 | Testing Module 4 |
| UAT | User Acceptance Testing |

Gantt Chart (Simplified View)

| Phase | Duration | Timeline | Resources Involved |
| --- | --- | --- | --- |
| RG | 2 weeks | Week 1 – 2 | PM, BA, Stakeholders (Henry, Peter, Kevin, Ben) |
| RA | 2 weeks | Week 3 – 4 | BA, PM |
| Design | 3 weeks | Week 5 – 7 | PM, BA, Senior Java Dev, DB Admin, NW Admin |
| D1 | 3weeks | Week 8 – 10 | Java Developers, DB Admin |
| T1 | 1 week | Week 11 | Testers |
| D2 | 3weeks | Week12 – 14 | Java Developers, DB Admin |
| T2 | 1 week | Week 15 | Testers |
| D3 | 3 weeks | Week 16 – 18 | Java Developers, NW Admin |
| T3 | 1 week | Week 19 | Testers |
| D4 | 3 weeks | Week 20 – 22 | Java Developers, NW Admin, DB Admin |
| T4 | 1 week | Week 23 | Testers |
| UAT | 2 weeks | Week 24 – 25 | BA, Testers, End Users (Farmers), PM |

Resource Allocation Summary

| Resource | Responsibilities in V-Model |
| --- | --- |
| PM(Mr. Vandanam) | Planning, Coordination, Risk Monitoring, Timeline Tracking |
| BA | Requirement Gathering, Analysis, Use Cases, UAT Support |
| Java Developers | Coding modules D1 to D4 |
| Testers (Jason & Alekya) | Responsible for all Testing phases T1 to T4 and UAT |
| DB Admin (John) | Database design, support during dev & testing |
| NW Admin (Mike) | Network setup, deployment infra support |

Notes:

- Each Development (D) phase is followed by its corresponding Testing (T) phase as per the V-Model.

- UAT is planned after all development and system-level testing is complete.

- The overall timeline for this execution is around 25 weeks (~6 months), which could scale up depending on real-world testing, stakeholder availability, or feedback during UAT.

Gantt Chart Visualization

Notes:

- Each Development (D) phase is followed by its corresponding Testing (T) phase as per the V-Model.

- UAT is planned after all development and system-level testing is complete.

- The overall timeline for this execution is around 25 weeks (~6 months), which could scale up depending on real-world testing, stakeholder availability, or feedback during UAT.

- Explain the difference between Fixed Bid and Billing project?

- Difference between Fixed Bid and Billing Project is as follows:

| Criteria | Fixed Bid Project | Billing Project (Time & Material) |
| --- | --- | --- |
| Definition | Client and vendor agree on a fixed cost and scope upfront | Client pays based on actual time, effort, or resources used |
| Scope | Clearly defined, fixed scope at the beginning | Scope is flexible and can evolve throughout the project |
| Cost Estimate | Pre-determined and fixed | Variable, depends on hours or effort spent. |
| Billing Method | One-time payment or milestone-based payment | Hourly, daily, or monthly billing based on actual use |
| Risk Ownership | Vendor bears more risk (cost overruns, delays, scope creep) | Client bears the risk of extended timelines or effort |
| Change Management | Changes require formal CRs (Change Requests) and approval | Changes can be absorbed more easily without major impact |
| Flexibility | Low flexibility once scope is locked | High flexibility, suitable for evolving requirements. |
| Client Involvement | Less frequent – only at milestones | High involvement, regular status updates, sprint demos, etc |
| Planning | Requires very detailed upfront planning | Planning is iterative, and can evolve as the project progresses |
| Use Case Examples | Website redesign, Product with clear specs, CSR apps with capped budget | Research projects, Agile development, Support/maintenance |

- Preparer Timesheets of a BA in various stages of SDLC:

- Design Timesheet of a BA?

- Development Timesheet of a BA?

- Testing Timesheet of a BA?

- UAT Timesheet of a BA?

- Deployment n Implementation Timesheet of a BA?

- Design Timesheet of a BA

| Day | Activity | Description | Hours |
| --- | --- | --- | --- |
| Day 1 | Requirement Workshops | Conduct workshops with stakeholders to finalize requirements | 4 |
| Day 2 | Create Use Case Diagrams | Model user interactions for farmers, companies | 3 |
| Day 3 | Document Functional Specifications | Write detailed functional specs for UI, search, ordering | 5 |
| Day 4 | Review Design with Developers | Walkthrough design documents with development team | 2 |
| Day 5 | Update Design Documents | Incorporate feedback and finalize design | 3 |

Total Hours (per week): 17

Development Timesheet of a BA

| Day | Activity | Description | Hours |
| --- | --- | --- | --- |
| Day 1 | Clarify Developer Queries | Answer developer questions on requirements and workflows | 2 |
| Day 2 | Update User Stories | Refine and prioritize backlog items | 3 |
| Day 3 | Attend Sprint Planning | Participate in sprint planning meetings | 3 |
| Day 4 | Track Development Progress | Monitor feature progress, provide clarifications | 3 |
| Day 5 | Coordinate with QA on Test Scenarios | Help testers understand acceptance criteria | 2 |

Total Hours (per week): 13

Testing Timesheet of a BA

| Day | Activity | Description | Hours |
| --- | --- | --- | --- |
| Day 1 | Prepare Test Scenarios | Write and review test cases for functionality | 4 |
| Day 2 | Support Testers | Clarify doubts during testing | 3 |
| Day 3 | Log and Track Defects | Assist in defect reporting and prioritization | 3 |
| Day 4 | Verify Bug Fixes | Test fixes and validate results | 3 |
| Day 5 | Participate in Regression Testing | Help ensure that fixes don’t break existing features | 2 |

Total Hours (per week): 15

UAT Timesheet of a BA

| Day | Activity | Description | Hours |
| --- | --- | --- | --- |
| Day 1 | Plan UAT | Coordinate with farmers and stakeholders for UAT schedule | 3 |
| Day 2 | Conduct UAT Sessions | Facilitate farmers testing the application | 5 |
| Day 3 | Capture Feedback | Document user feedback, usability issues | 4 |
| Day 4 | Communicate Feedback to Dev Team | Work with developers to clarify UAT issues | 3 |
| Day 5 | Finalize UAT Sign-off | Prepare UAT reports and seek formal approval | 3 |

Total Hours (per week): 18

Deployment and Implementation Timesheet of a BA

| Day | Activity | Description | Hours |
| --- | --- | --- | --- |
| Day 1 | Prepare Deployment Checklist | Ensure all requirements and tests are completed | 3 |
| Day 2 | Support Deployment Team | Assist in rollout activities and monitor deployment | 3 |
| Day 3 | Conduct Training for Farmers | Help train end-users on application use | 4 |
| Day 4 | Gather Post-Deployment Feedback | Collect initial feedback and issues | 3 |
| Day 5 | Coordinate Bug Fixes/Updates | Communicate issues and track resolutions | 3 |

Total Hours (per week): 16