Assignment 1

1. Business Requirements Document (BRD)

Project Name: Ice-Cream & Milk Products Inventory & Delivery System
Project ID: PR 002
Version ID: v 01
Author: Ritesh Singh
Date: 21-Sept-2025

- Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 21-09-2025 | 0.1 | Initial Draft Created |

2. Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Mr. Henry | Founder & Business Owner |  |  |
| Business Owner | Anita Sharma | Operations Head |  |  |
| Project Manager | Rajiv Nair | Senior Project Manager |  |  |
| System Architect | Rohit Sinha | Lead Solution Architect |  |  |
| Development Lead | Arjun Mehta | Technical Lead |  |  |
| UX Lead | Shruti Verma | UI/UX Designer |  |  |
| Quality Lead | Priya Desai | QA Manager |  |  |
| Content Lead | Vikram Shetty | Documentation Specialist |  |  |

3. RACI Chart for This Document

Codes Used:

- R Responsible

- A Accountable

- C Consulted

- I Informed

| Name | Position | * | R | A | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| Ritesh Singh | Business Analyst |  | ✔ |  | ✔ |  |
| Rajiv Nair | Project Manager |  |  | ✔ | ✔ | ✔ |
| Mr. Henry | Project Sponsor | ✔ |  |  | ✔ | ✔ |
| Rohit Sinha | System Architect |  |  |  | ✔ |  |
| Arjun Mehta | Dev Lead |  |  |  | ✔ |  |
| Priya Desai | QA Lead |  |  |  | ✔ |  |

4. Introduction

4.1 Business Goals

Need:
The company manufactures ice-cream and milk products at multiple plants and supplies them through warehouses across the country. A new system is required to manage inventory effectively and ensure quickest delivery to customers.

4.2 Business Objectives

To provide an IT solution for:

- Centralized inventory management across plants and warehouses.

- Real-time stock visibility.

- Automatic allocation of nearest warehouse for fastest delivery.

- Customer order tracking with notifications.

- Analytics dashboards for management decision-making.

4.3 Business Rules

- Inventory must always reflect real-time updates after production, sales, or transfers.

- Orders must be routed from the warehouse nearest to the delivery location.

- Customers receive order confirmation and delivery notifications via SMS/Email.

- Only authorized staff can update stock or approve large transfers.

4.4 Background

Currently, inventory and order fulfillment are handled manually via spreadsheets and phone coordination between warehouses. This causes delays, overstocking/understocking, and late deliveries. The project was initiated to automate operations, improve delivery speed, and increase customer satisfaction.

4.5 Project Objective

To develop a centralized Inventory & Delivery Management System that connects manufacturing plants, warehouses, and customer orders in real time.

4.6 Project Scope

In Scope:

- Inventory management (plants & warehouses).

- Order placement, processing, and tracking.

- Warehouse allocation for quickest delivery.

- Notifications to customers and warehouse staff.

- Analytics dashboards and MIS reports.

Out of Scope:

- Integration with third-party logistics initially.

- Mobile app (Phase 2).

- International operations.

5. Assumptions

- Warehouses have proper internet connectivity.

- Customer addresses are valid and serviceable.

- Existing ERP data will be migrated correctly.

- Staff will be trained on the new system.

6. Constraints

- Delivery depends on warehouse stock availability.

- Must comply with FSSAI and cold chain regulations.

- Budget and timeline limited to 6 months.

7. Risks

| Type | Risk Description | Likelihood | Impact | Strategy |
| --- | --- | --- | --- | --- |
| Technological | Real-time sync fails between plants & warehouses | Medium | High | Mitigate |
| Skills | Lack of trained staff to use system | Medium | Medium | Mitigate |
| Business | Resistance from warehouse staff | High | Medium | Mitigate |
| Requirements | Frequent scope changes | Medium | High | Avoid |
| External | Transport strikes or delays | Low | High | Accept |

8. Business Process Overview

8.1 Legacy System (AS-IS)

- Manual stock updates via spreadsheets.

- Order fulfillment done via phone/email.

- Delayed delivery due to poor coordination.

8.2 Proposed Recommendations (TO-BE)

- Real-time stock updates via system.

- Automated warehouse allocation for fastest delivery.

- Notifications at every order stage.

- Dashboards for management.

9. Business Requirements

| Req ID | Requirement Name | Description | Priority |
| --- | --- | --- | --- |
| BR001 | Inventory Management | Centralized stock updates across plants/warehouses | High |
| BR002 | Order Tracking | Customers can track orders in real-time | High |
| BR003 | Quickest Delivery Engine | Auto-allocate nearest warehouse for order fulfillment | High |
| BR004 | Notifications | SMS/Email updates at each order stage | Medium |
| BR005 | Analytics Dashboard | MIS reports for sales, stock, and deliveries | Medium |

10. Appendices

10.1 List of Acronyms

- MIS – Management Information System

- ERP – Enterprise Resource Planning

- FSSAI – Food Safety and Standards Authority of India

10.2 Glossary of Terms

- Quickest Delivery Engine: Logic that selects the nearest warehouse with available stock.

- Centralized Inventory: Unified view of stock across multiple plants/warehouses.

10.3 Related Documents

- Software Requirement Specification (SRS)

- Requirement Traceability Matrix (RTM)

- Test Plan Document

- Training Manual

Development & Resource Plan (High-level)

Suggested Delivery Approach

Agile (Scrum) with 2-week sprints. 3 major phases: Discovery & Planning (2–4 weeks), Implementation (12–16 weeks), Stabilization & Rollout (4–6 weeks). Total ~18–26 weeks depending on integrations and pilot sites.

Proposed Phase Breakdown (Estimated)

- Discovery & Requirements (2–4 weeks): detailed workshops, final BRD sign-off, integration discovery, non-functional requirements.

- MVP Implementation (8–10 sprints, 16–20 weeks): Core Inventory, Warehouse ops, Order Mgmt, Basic Allocation, Mobile scanning.

- Integrations & Advanced Routing (4–6 weeks): Telematics, ERP, 3PL, Payment gateway.

- UAT, Pilot Rollout & Training (2–4 weeks): Pilot at 1–2 warehouses & 1 plant, feedback, bug fixes.

- Production Rollout & Hypercare (2–4 weeks): Rollout to remaining sites, support, transfer to operations.

Estimated total: 18–26 weeks.

2. Process Flow Diagram (High-level)

Assignment 2

1. Introduction Letter to Client (as BA)

Subject: Introduction — Business Analyst assigned for Inventory & Delivery Optimization Project

Dear Sir,

I hope you are well. My name is Ritesh Singh, and I have been assigned as the Business Analyst responsible for working closely with you and your team to begin the business understanding and requirements discovery for the Inventory & Delivery Optimization project. My role is to translate your operational needs into clear, prioritized requirements, coordinate workshops with stakeholders (manufacturing, warehousing, logistics, and IT), and ensure we deliver a solution that reduces wastage and improves delivery speed.

Over the coming weeks I will:

- Conduct discovery workshops and current-state process mapping.

- Gather and document functional and non-functional requirements.

- Facilitate UAT planning, pilot rollout and training.

- Act as the liaison between your operations team and the development team.

I’ll reach out to schedule an initial workshop and share an agenda. Meanwhile, please share any existing process documents, ERP access (read-only or sandbox), warehouse layout diagrams, and current KPIs.

Looking forward to working together.

Best regards,
Ritesh Singh
Business Analyst

2. Brief BRD & SRS for an Online Store (Concise)

Project: Online Store for Specialty Food & Dairy Products (MVP)

BRD (Brief)

1.1 Business Goals

Organizations face delays in resolving customer queries due to manual tracking and lack of visibility. The goal is to implement a centralized ticketing system that improves response time, tracks issue status, and enhances customer experience.

1.2 Business Objectives

- Enable customers to raise tickets via web or mobile.

- Auto-assign tickets to support agents based on category.

- Provide real-time status updates and notifications.

- Generate reports for SLA compliance and performance.

1.3 Background

Currently, customer issues are managed via email and calls, leading to inefficiency and missed SLAs. A structured system is required to ensure accountability and faster resolution.

2. Project Scope

2.1 In-Scope

- Ticket creation (web/app).

- Categorization & auto-assignment.

- Notifications (email/SMS).

- Dashboard for agents & managers.

- SLA monitoring & reports.

2.2 Out-of-Scope

- Chatbot-based query resolution.

- Integration with third-party CRMs in phase 1.

- Multi-language support.

3. Business Rules

- Tickets must be acknowledged within 30 minutes.

- Critical tickets must be resolved within 24 hours.

- Only authorized agents can close tickets.

- Customers must receive status change notifications.

4. Assumptions

- Customers have internet access.

- Support team trained on new system.

- Email/SMS service providers available.

5. Constraints

- Must comply with data privacy laws.

- Ticket resolution timeline depends on support staff availability.

- Initial release only in English.

6. Risks

| Type | Risk Description | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| Technical | System downtime delays ticket updates | Medium | High | Cloud hosting with redundancy |
| Business | Low adoption by support staff | Medium | Medium | Training & pilot rollout |
| Regulatory | Data privacy breach | Low | High | Encrypted storage |

7. Business Requirements

| Req ID | Requirement Name | Description | Priority |
| --- | --- | --- | --- |
| BR001 | Ticket Creation | Customers can create tickets via web/app | High |
| BR002 | Ticket Assignment | Auto-assign tickets to agents based on category | High |
| BR003 | Notifications | Send email/SMS on status change | Medium |
| BR004 | Dashboard & Reports | Agents and managers can view pending/resolved issues | High |
| BR005 | SLA Tracking | System monitors deadlines & escalates delays | High |

SRS

1. Introduction

1.1 Purpose

The purpose of this SRS is to define the functional and non-functional requirements for the Ice-Cream & Milk Products Inventory & Delivery System. The system will enable inventory management, order processing, and last-mile delivery of dairy products, ensuring real-time visibility and customer satisfaction.

1.2 Scope

The system will:

- Manage stock levels of ice-cream and milk products at central warehouses and retail outlets.

- Support distributor and retailer ordering through a web and mobile interface.

- Provide customer order tracking and delivery scheduling.

- Enable reporting dashboards for sales, wastage, and logistics.

Benefits:

- Reduce stock-outs and wastage of perishable items.

- Improve delivery accuracy and customer satisfaction.

- Provide transparency for suppliers, retailers, and customers.

1.3 Definitions, Acronyms, Abbreviations

- SKU – Stock Keeping Unit

- POS – Point of Sale

- ERP – Enterprise Resource Planning

- API – Application Programming Interface

1.4 References

- BRD for Ice-Cream & Milk Products System

- Industry cold-chain compliance guidelines

- FSSAI food safety storage standards

1.5 Overview

The document is structured to describe overall system behavior, system features, interfaces, and constraints for successful delivery.

2. Overall Description

2.1 Product Perspective

The system will integrate with:

- Existing ERP for supplier invoicing and procurement.

- Logistics system for route optimization.

- Customer app/portal for orders and tracking.

2.2 Product Features

- Inventory management (auto stock update, expiry tracking).

- Order placement (retailers & end-customers).

- Route-based delivery assignment.

- Cold storage compliance alerts.

2.3 User Classes & Characteristics

- Admin: Manages users, products, and pricing.

- Warehouse Staff: Updates inventory, manages dispatch.

- Delivery Agents: View assigned deliveries, mark delivered.

- Retailers/Customers: Place and track orders.

- Management: Access dashboards and analytics.

2.4 Operating Environment

- Web application (Chrome, Edge).

- Mobile app (Android/iOS).

- Hosted on secure cloud server.

2.5 Design & Implementation Constraints

- Must comply with cold-chain storage regulations.

- System downtime must not exceed 2 hours/month.

- Secure role-based access required.

2.6 Assumptions & Dependencies

- Internet connectivity available for all warehouses and agents.

- Delivery fleet GPS-enabled.

- ERP integration APIs provided by vendor.

3. System Features

Feature 1: Inventory Management

- Track stock levels in real-time.

- Monitor expiry dates and batch numbers.

- Auto-generate alerts for low-stock/wastage.

Feature 2: Order Management

- Allow retailers/customers to place orders via app/portal.

- Auto-check inventory before confirmation.

- Support bulk order placement.

Feature 3: Delivery & Logistics

- Assign delivery routes dynamically.

- Enable delivery agent mobile app (with OTP-based delivery confirmation).

- Provide estimated time of delivery (ETD).

Feature 4: Customer Portal

- Customers can browse SKUs, add to cart, place orders.

- Secure payment gateway integration.

- Real-time delivery tracking.

Feature 5: Dashboards & Reporting

- Sales vs wastage reports.

- Delivery performance metrics.

- Profitability and SKU demand analysis.

4. External Interface Requirements

4.1 User Interfaces

- Admin Dashboard: Web-based, role-based access.

- Mobile App: Delivery agent app (simplified interface).

- Customer App: For order placement & tracking.

4.2 Hardware Interfaces

- Barcode scanners for warehouses.

- GPS devices for delivery fleet.

4.3 Software Interfaces

- ERP system integration via API.

- Payment gateway (UPI, Cards, Wallets).

- SMS/Email notification service.

4.4 Communication Interfaces

- HTTPS for secure transactions.

- REST APIs for ERP & logistics system.

5. Non-Functional Requirements

5.1 Performance

- System must support 5,000 concurrent users.

- Inventory updates should reflect within 2 seconds.

5.2 Security

- Role-based authentication.

- Data encryption in transit and at rest.

- OTP-based order confirmation.

5.3 Reliability & Availability

- 99.5% uptime required.

- Backup every 6 hours.

5.4 Compliance

- FSSAI & cold-chain compliance.

- PCI DSS compliance for payments.

- ERD

- User story

| User Story No. 1 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer, I want to register and create an account so that I can shop securely and track my orders |  |  |
| BV: 500 | CP: 05 |  |
| Acceptance Criteria: |  |  |
| Select contactless option at checkout |  |  |
| Notification when order is dropped at door |  |  |

| User Story No. 2 | Tasks: 02 | Priority: High |
| --- | --- | --- |
| As a Customer, I want to register and create an account so that I can shop securely and track my orders |  |  |
| BV: 300 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Login with OTP |  |  |
| Error message for invalid credentials |  |  |

| User Story No. 3 | Tasks: 02 | Priority: Medium |
| --- | --- | --- |
| As a Customer, I want to edit my profile information, so that I can keep my account details updated. |  |  |
| BV: 200 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Edit name, email, and phone number |  |  |
| Save updated profile successfully |  |  |

| User Story No. 4 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer, I want to add multiple delivery addresses, so that I can select the right one at checkout. |  |  |
| BV: 200 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Add new address form |  |  |
| Save multiple addresses |  |  |
| Select address during checkout |  |  |

| User Story No. 5 | Tasks: 04 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to search for products, so that I can find items quickly. |  |  |
| BV: 200 | CP: 04 |  |
| Acceptance Criteria: |  |  |
| Search bar available on homepage |  |  |
| Search by product name or category |  |  |
| Display relevant results |  |  |
| Show error for no results |  |  |

| User Story No. 6 | Tasks: 03 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to filter products by category and price, so that I can narrow my search results. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Category filter available |  |  |
| Price range filter |  |  |
| Results update dynamically |  |  |

| User Story No. 7 | Tasks: 03 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to sort products,so that I can view results by price or popularity. |  |  |
| BV: 100 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Sort by price (low-high, high-low) |  |  |
| Sort by ratings |  |  |
| Sort by newest arrivals |  |  |

| User Story No. 8 | Tasks: 03 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to view product details,so that I can make informed purchase decisions. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Display product images, description, and price |  |  |
| Show available stock |  |  |
| Display reviews and ratings |  |  |

| User Story No. 9 | Tasks: 02 | Priority: Low |
| --- | --- | --- |
| As a Customer,I want to add items to my wishlist, so that I can save them for later. |  |  |
| BV: 100 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Add to Wishlist” button on product page |  |  |
| Remove item from wishlist |  |  |

| User Story No. 10 | Tasks: 02 | Priority: Low |
| --- | --- | --- |
| As a Customer,I want to view my wishlist,so that I can revisit saved products. |  |  |
| BV: 100 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Wishlist section displays all saved products |  |  |
| Option to move product from wishlist to cart |  |  |

Cart & Checkout

| User Story No. 11 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer,I want to add products to my cart,so that I can purchase them. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Add to cart button on product page |  |  |
| Product quantity updates correctly |  |  |
| Cart total updates automatically |  |  |

| User Story No. 12 | Tasks: 02 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to update quantities in the cart,so that I can adjust my purchase. |  |  |
| BV: 200 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Increase/decrease item quantity |  |  |
| Update total price dynamically |  |  |

| User Story No. 13 | Tasks: 02 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to remove items from the cart,so that I only purchase what I need. |  |  |
| BV: 100 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Remove item button in cart |  |  |
| Cart total updates accordingly |  |  |

| User Story No. 14 | Tasks: 04 | Priority: High |
| --- | --- | --- |
| As a Customer,I want to apply promo codes,so that I can get discounts. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Enter promo code field |  |  |
| Validate code |  |  |
| Apply discount to total |  |  |
| Show invalid code error |  |  |

| User Story No. 15 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer,I want to choose a delivery address at checkout, so that I can receive products at the correct location. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Select from saved addresses |  |  |
| Add a new address option |  |  |
| Confirmation screen before payment |  |  |

| User Story No. 16 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer,I want to choose a delivery time slot,so that I can receive the order at my convenience. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Display available slots |  |  |
| Select preferred slot |  |  |
| Confirm slot before payment |  |  |

| User Story No. 17 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer,I want to select my payment method,so that I can complete the purchase securely. |  |  |
| BV: 200 | CP: 05 |  |
| Acceptance Criteria: |  |  |
| Payment options include card, UPI, wallet |  |  |
| Payment gateway integration |  |  |
| Secure transaction processing |  |  |

| User Story No. 18 | Tasks: 04 | Priority: High |
| --- | --- | --- |
| As a Customer,I want to receive order confirmation, so that I know my purchase was successful. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Confirmation message on screen |  |  |
| Confirmation email |  |  |
| Confirmation SMS |  |  |
| Unique order ID generated |  |  |

| User Story No. 19 | Tasks: 03 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want my order to reserve inventory,so that items don’t go out of stock. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Reduce stock after order confirmation |  |  |
| Prevent overselling |  |  |
| Real-time sync with inventory |  |  |

| User Story No. 20 | Tasks: 03 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to view estimated delivery time,so that I can plan to receive my order. |  |  |
| BV: 200 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Show estimated delivery date/time |  |  |
| Update ETA if delayed |  |  |
| Display on order summary page |  |  |

Payments & Notifications

| User Story No. 21 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer,I want secure payment processing,so that my data is protected. |  |  |
| BV: 500 | CP: 04 |  |
| Acceptance Criteria: |  |  |
| · PCI-DSS compliance |  |  |
| · Tokenization of card details |  |  |
| · Encrypted transaction |  |  |

| User Story No. 22 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer,I want to retry if payment fails,so that I can complete my purchase. |  |  |
| BV: 100 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Show failure reason |  |  |
| Retry payment option |  |  |
| Switch payment method option |  |  |

| User Story No. 23 | Tasks: 02 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to save payment methods,so that I can checkout faster in future. |  |  |
| BV: 200 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Save card/UPI token securely |  |  |
| Select saved method at checkout |  |  |

| User Story No. 24 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer,I want a refund for cancelled orders, so that I get my money back. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Refund initiated on cancellation |  |  |
| Refund confirmation via email/SMS |  |  |
| Refund reflected in payment method |  |  |

| User Story No. 25 | Tasks: 04 | Priority: High |
| --- | --- | --- |
| As a Customer,I want to get notifications for order status,so that I stay updated. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Order confirmed notification |  |  |
| Picked up, out for delivery, delivered |  |  |
| Exception/delay notification |  |  |
| Cancellation notification |  |  |

| User Story No. 26 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer,I want live tracking of my order,so that I know where it is. |  |  |
| BV: 200 | CP: 04 |  |
| Acceptance Criteria: |  |  |
| GPS-based tracking on app |  |  |
| Show driver location |  |  |
| Update ETA in real time |  |  |

| User Story No. 27 | Tasks: 03 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want delivery notifications, so that I know when to expect my order. |  |  |
| BV: 200 | CP: 04 |  |
| Acceptance Criteria: |  |  |
| Notification when out for delivery |  |  |
| Notification when delivered |  |  |
| Option to rate delivery |  |  |

| User Story No. 28 | Tasks: 02 | Priority: Low |
| --- | --- | --- |
| As a Customer,I want delivery notifications, so that I know when to expect my order. |  |  |
| BV: 50 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Select contactless option at checkout |  |  |
| Notification when order is dropped at door |  |  |

| User Story No. 29 | Tasks: 03 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to reschedule delivery,so that I can receive it at a convenient time. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Reschedule option before out for delivery |  |  |
| Choose a new slot |  |  |
| Confirmation of reschedule |  |  |

| User Story No. 30 | Tasks: 02 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to share delivery instructions,so that the delivery person can follow them. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Add delivery notes field |  |  |
| Notes visible to delivery staff |  |  |

Returns, Refunds & Support

| User Story No. 31 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer,I want to cancel my order before dispatch, so that I have flexibility. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Cancel button available before dispatch |  |  |
| Refund process triggered |  |  |
| Cancellation confirmation email/SMS |  |  |

| User Story No. 32 | Tasks: 03 | Priority: High |
| --- | --- | --- |
| As a Customer,I want to return damaged items, so that I get a replacement or refund. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Raise return request |  |  |
| Upload picture of damage |  |  |
| Approval workflow for refund/replacement |  |  |

| User Story No. 33 | Tasks: 02 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to view return/refund status, so that I know when money will be credited. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Track return progress |  |  |
| Refund status visible in order history |  |  |

| User Story No. 34 | Tasks: 02 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to get refund confirmation,so that I feel assured. |  |  |
| BV: 100 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Refund confirmation SMS/email |  |  |
| Status updated in account |  |  |

| User Story No. 35 | Tasks: 03 | Priority: Medium |
| --- | --- | --- |
| As a Customer,I want to raise support tickets for issues, so that I can get help. |  |  |
| BV: 200 | CP: 03 |  |
| Acceptance Criteria: |  |  |
| Support button in app |  |  |
| Create a new ticket with issue description |  |  |
| Ticket status updates |  |  |

| User Story No. 36 | Tasks: 02 | Priority: Low |
| --- | --- | --- |
| As a Customer,I want to chat with customer service,so that I can resolve issues quickly. |  |  |
| BV: 100 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Chat window available |  |  |
| Chat transcripts stored |  |  |

| User Story No. 37 | Tasks: 03 | Priority: Low |
| --- | --- | --- |
| As a Customer,I want FAQs available,so that I can resolve common queries myself. |  |  |
| BV: 100 | CP: 01 |  |
| Acceptance Criteria: |  |  |
| FAQ section available |  |  |
| Search FAQs |  |  |
| Expand/collapse answers |  |  |

| User Story No. 38 | Tasks: 03 | Priority: Low |
| --- | --- | --- |
| I want to rate and review products, so that I can share my experience. |  |  |
| BV: 100 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Rate product out of 5 stars |  |  |
| Add written review |  |  |
| Post review visible to other customers |  |  |

| User Story No. 39 | Tasks: 02 | Priority: Low |
| --- | --- | --- |
| As a customer, I want to rate deliveries,so that service quality can be improved. |  |  |
| BV: 50 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Rate delivery experience |  |  |
| Provide feedback in text box |  |  |

| User Story No. 40 | Tasks: 02 | Priority: Low |
| --- | --- | --- |
| As a customer, I want to receive personalized recommendations, so that I can discover relevant products. |  |  |
| BV: 200 | CP: 02 |  |
| Acceptance Criteria: |  |  |
| Display recommendations on homepage |  |  |
| Suggestions based on browsing history |  |  |