Business Case Document: Project Client 360

1. Executive Summary

Project Client 360 aims to create a centralized, intelligent client data management platform to enhance decision-making in Sales, Marketing, and Customer Service. This initiative supports the organization's broader digital transformation goals, enabling more responsive, targeted, and efficient client engagement.

2. Why Is This Project Initiated?

- Lack of centralized client data repository.

- Disconnected systems across departments causing information silos.

- Slow decision-making due to inconsistent or incomplete client data.

- Increasing demand for personalized customer experiences.

Objective:

To streamline client data management by integrating existing systems into a unified platform that enables real-time insights and supports proactive client engagement.

3. What Are the Current Problems?

- Redundant client records across multiple platforms.

- Inaccurate or outdated client information leading to poor targeting.

- High lead drop-off rate due to delayed follow-ups.

- Time-consuming manual processes for data retrieval and updates.

- Limited visibility into client lifecycle stages

4. What Problems Could Be Solved Through This Project?

- Centralized and synchronized client information across departments.

- Improved lead nurturing through timely, data-driven communication.

- Enhanced client profiling and segmentation for better targeting.

- Shortened response times and faster query resolution.

- Increased productivity by reducing manual effort and rework.

5. What Are the Resources Required?

Human Resources:

- Business Analyst (You)

- Project Manager

- IT Architects & Developers

- Data Analysts

- QA/Testers

- Change Management & Training Specialists

Technological Resources:

- Client Relationship Management (CRM) Platform

- Data Integration Tools (ETL)

- Cloud Infrastructure

- APIs for third-party system integration

Financial Resources:

- Budget allocation for development, licensing, training, and support

6. How Much Organizational Change Is Required to Adopt This Technology?

Medium to High impact across sales, marketing, and support teams

Workflow and process realignments

Training and support for all end-users

Change management for adopting new client interaction protocols

Policy updates related to data governance and access rights

7. Time Frame to Recover ROI (Return on Investment)?

Expected ROI recovery: 12–18 months after full deployment

ROI will be realized through:

- Increase in lead conversion rate

- Reduced operational costs via automation

- Higher client retention and satisfaction

- Reduced manual errors and compliance risks

8. How to Identify Stakeholders?

Stakeholder identification will be done via:

- Stakeholder Mapping Workshop

- Interviews with Department Heads (Sales, Marketing, Customer Service, IT, Compliance)

- Analysis of system users and clients impacted

- Review of current workflows and approval hierarchies

Key Stakeholders Include:

- Executive Sponsors

- Departmental Heads (Sales, Marketing, Service)

- IT Team & System Admins

- Front-line Users (Sales reps, Support agents)

- Clients (as end beneficiaries)

Business Analyst Strategy Document – Project Client 360

1. BA Project Approach & Lifecycle

As a Business Analyst, I will adopt a structured and collaborative approach to deliver the required outcomes:

Phases of BA Engagement:

- Initiation & Planning

- Elicitation & Requirement Gathering

- Analysis & Validation

- Documentation & Sign-Off

- Solution Design Support

- Testing Support (UAT)

- Change Management

- Project Closure & Sign-Off

2. Elicitation Techniques to Apply

| Technique | Purpose | When Used |
| --- | --- | --- |
| Stakeholder Interviews | Capture detailed insights | Early requirement gathering |
| Workshops | Build consensus among stakeholders | During cross-functional alignment |
| Document Analysis | Understand legacy systems & gaps | During analysis of current state |
| Observation (Job Shadowing) | Understand actual user behaviour | When refining use cases |
| Surveys/Questionnaires | Gather input from a broad audience | For user feedback or prioritization |
| Prototyping / Mock-ups | Visualize requirements | During iterative review |

3. Stakeholder Analysis

Stakeholder Matrix:

Classify stakeholders using the Power vs. Interest Grid, e.g.:

- High Power–High Interest: Executive Sponsor, Product Owner

- High Power–Low Interest: Compliance, Legal

- Low Power–High Interest: End Users, Sales Support

Use a Stakeholder Register to document:

- Name

- Role

- Influence

- Expectations

- Communication preference

4. RACI Matrix / ILS (Information Life Cycle Support)

Create a RACI matrix for key deliverables (e.g., BRD, SRS, UAT Sign-off):

| Task | BA | Client | Dev Team | QA | PM |
| --- | --- | --- | --- | --- | --- |
| Requirements Gathering | A | C | I | I | R |
| BRD Approval | R | A | C | I | C |
| UAT Execution | C | A | I | R | C |

R = Responsible, A = Accountable, C = Consulted, I = Informed

5. BA Documentation to Prepare

- Business Case Document

- Stakeholder Analysis Matrix

- Requirements Management Plan

- Business Requirements Document (BRD)

- Software Requirements Specification (SRS)

- User Stories & Use Cases

- Functional/Non-Functional Requirements

- UAT Test Cases / Traceability Matrix

- Change Request (CR) Forms

- Project Client Acceptance / UAT Sign-off Document

6. Document Sign-Off Process

Steps:

- Prepare and circulate the document (e.g., BRD or SRS)

- Conduct walkthrough meetings with stakeholders

- Capture feedback/comments

- Apply version control & update the document

- Seek formal approval via:

- Email confirmation

- Digital signature (e.g., DocuSign)

- Signed hard copy (if required)

- Archive signed versions in the shared repository (e.g., SharePoint, Confluence)

7. Approval Process from Client

- Submit final versions of deliverables to client SPOC

- Organize a review meeting to address any queries

- Use Change Log to track all client feedback

- Once finalized, get written approval or formal sign-off

- Maintain approval trail for audit/reference

8. Communication Channels to Establish

| Channel | Purpose | Tool |
| --- | --- | --- |
| Email | Formal updates & approvals | Outlook, Gmail |
| Chat | Instant clarification | MS Teams, Slack |
| Status Calls | Weekly updates | Zoom, Google Meet |
| Shared Repositories | Document access & version control | SharePoint, OneDrive |
| Dashboard/Tracker | Progress visibility | JIRA, Trello, Excel Tracker |

9. Change Request Handling

Change Request Workflow:

- Capture change request in Change Request Form

- Analyse impact (scope, time, cost, quality)

- Discuss with relevant stakeholders and the PM

- Update requirements/documents as needed

- Get formal client approval

- Update Change Log and communicate to Dev/QA teams

10. Progress Reporting to Stakeholders

Weekly Status Report Includes:

- Activities completed

- Upcoming tasks

- Issues/risks

- Change requests

- Updated timeline

Tools for reporting:

Excel dashboard, Confluence page, Power BI (if available)

11. UAT & Final Client Acceptance

UAT Process:

- Prepare UAT Test Plan & Scenarios (aligned with BRD/SRS)

- Coordinate with client testers for execution

- Log defects and manage retesting

- Prepare UAT Summary Report

UAT Sign-off Document Includes:

- List of executed test cases

- Defect summary (open/closed)

- Final remarks from client

- Formal sign-off section

Client Project Acceptance Form Includes:

- Final checklist of deliverables

- Confirmation that all requirements are met

- Signatures from client and internal stakeholders

Functional Specifications

Project Name:

Client 360 – Unified Client Data Management System

Customer Name:

[iTG Software Solutions]

Project Version:

v1.0 (or update if it’s an enhancement phase, e.g., v2.0)

Project Sponsor:

[Mr. James Kao, CEO ]

Project Manager:

[Mr. Valmik]

Project Initiation Date:

[01-April-2023]

Functional Requirement specifications:

| Req ID | Requirement Name | Description | Priority | Module | Actor |
| --- | --- | --- | --- | --- | --- |
| FR0001 | Login | User should be able to login using email ID and password. | 10 | Authentication | All Users |
| FR0002 | Dashboard | Show KPIs (Leads, Conversions, Active Clients, Open Tickets) post login. | 9 | UI | Sales, CS |
| FR0003 | Client Profile View | Display consolidated client details from multiple systems. | 10 | Client Management | All Users |
| FR0004 | Lead Management | Allow creation, tracking, and update of leads with status. | 9 | Sales | Sales Team |
| FR0005 | Contact History | View contact history (calls, emails, meetings) linked to a client. | 8 | CRM Integration | Sales, CS |
| FR0006 | Role-based Access | Restrict module access based on user role (Sales, Marketing, CS). | 9 | Admin | System Admin |
| FR0007 | Report Generation | Generate reports based on client data filters (date, region, and segment). | 7 | Reports | Managers |
| FR0008 | Notifications & Alerts | Notify users on lead assignment, updates, and client requests. | 6 | Communication | All Users |
| FR0009 | Audit Trail | Log all user activities for auditing and traceability. | 8 | Admin | Compliance |
| FR0010 | Data Export | Export filtered client data in CSV or PDF format. | 6 | Reports | Sales, Admin |

Requirement Traceability Matrix

| Req ID | Req Name | Req Description | Design ID(s) | Test Case ID(s) | UAT |
| --- | --- | --- | --- | --- | --- |
| FR0001 | Login | User must be able to login to access the application. | D1 | T1 | Yes |
| FR0002 | Dashboard | System should display an interactive dashboard post-login. | D2 | T2 | Yes |
| FR0003 | Client Search | Users should be able to search for a client by various filters. | D3 | T3 | Yes |
| FR0004 | Client Profile | View detailed client information including history. | D4 | T4 | Yes |
| FR0005 | Interaction Log | Users can log client interactions manually or auto-sync. | D5 | T5 | Yes |
| FR0006 | Reports | Generate custom reports on clients and interactions. | D6 | T6 | Yes |
| FR0007 | User Access | Role-based access to modules and data. | D7 | T7 | Yes |

BRD Document

Project Name: Project Client 360

Project ID: PxC012

Version ID: v1.0

Author: Ms. Yamini Chavhan

Contents

1. Document Revisions ..............................................................................................................................................8

2. Approvals .......................................................................................................................................... ...8

3. RASCI Chart for This Document ..............................................................................................................................................8

Codes Used in RASCI Chart .......................................................................................... .....9

RASCI Chart ........................................................................................................................9

4. Introduction ......................................................................................................................9

4.1. Business Goals .............................................................................................................9

4.2. Business Objectives ......................................................................................................9

4.3. Business Rules .......................................................................................................... 10

4.4. Background................................................................................................................. 10

4.5. Project Objective......................................................................................................... 10

4.6. Project Scope.............................................................................................................. 10

4.6.1. In Scope Functionality ............................................................................................. 10

4.6.2. Out Scope Functionality .......................................................................................... 10

5. Assumptions................................................................................................................... 10

6. Constraints..................................................................................................................... 10

7. Risks.............................................................................................................................. 10

Technological Risks .......................................................................................................... 11

Skills Risks ........................................................................................................................ 11

Political Risks..................................................................................................................... 11

Business Risks .................................................................................................................. 11

Requirements Risks .......................................................................................................... 11

Other Risks........................................................................................................................ 11

8. Business Process Overview.......................................................................................... 11

8.1. Legacy System (AS-IS)...............................................................................................11

8.2. Proposed Recommendations (TO-BE) .......................................................................11

9. Business Requirements ................................................................................................ 11

10. Appendices.................................................................................................................. 12

10.1. List of Acronyms ...................................................................................................... 12

10.2. Glossary of Terms ................................................................................................... 12

10.3. Related Documents.................................................................................................. 12

1. Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 05-02-2023 | 0.1 | Initial Draft |
| 25-03-2023 | 0.2 | Updated sections, e.g., Added Business Objectives |
| 05-04-2023 | 1 | Final Version for Sign-off |

2. Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | James Kao | Mr. |  | 02-05-2023 |
| Business Owner | Parwanda | Mr. |  | 03-05-2023 |
| Project Manager | Valmik | Mr. |  | 05-05-2023 |
| System Architect | Chetan | Mr. |  | 05-05-2023 |
| Development Lead | Avinash | Mr. |  | 05-05-2023 |
| User Experience Lead | Ganesh | Mr. |  | 05-05-2023 |
| Quality Lead | Jagdish | Mr. |  | 05-05-2023 |
| Content Lead | Yamini | Ms. |  | 05-05-2023 |

3. RACI Chart

| Code | Meaning |
| --- | --- |
| R | Responsible – Creates or updates the document |
| A | Accountable – Final authority; approves and authorizes the document |
| S | Supportive – Provides assistance in the document creation |
| C | Consulted – Provides input (e.g., interviews, workshops) |
| I | Informed – Needs to be kept updated about document changes |

RACI Chart – IT Side (Project Stakeholders):

| Name | Position | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| Ms. Yamini Chavhan | Business Analyst | ✅ |  |  | ✅ |  |
| Mr. Valmik | Project Manager |  | ✅ |  | ✅ | ✅ |
| Mr. Avinash | Java Developer |  |  | ✅ |  |  |
| Mr. Chetan | Network Admin |  |  |  | ✅ |  |
| Mr. Ganesh | Database Admin |  |  |  | ✅ |  |
| Mr. Jagdish | QA Lead/Test Engineer |  |  | ✅ | ✅ |  |

RACI Chart – Client Side (Business Stakeholders)

| Name | Position | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| Business Sponsor | Client Project Sponsor |  | ✅ |  |  | ✅ |
| Business Owner | Department Head |  |  |  | ✅ | ✅ |
| SME - Sales | Subject Matter Expert |  |  |  | ✅ |  |
| SME - Marketing | Subject Matter Expert |  |  |  | ✅ |  |

4. Introduction

4.1 Business Goals

This section outlines the overarching goals of the organization and the business need driving the Project Client 360 initiative.

Organization Goals:

- To achieve a unified 360-degree view of clients across all departments and channels.

- To enhance customer experience through integrated and intelligent client insights.

- To increase operational efficiency by eliminating data silos and manual processes.

- To support strategic decision-making with real-time, accurate client data.

Business Need:

- The current systems lack integration across departments, leading to fragmented client data.

- There is a growing need to enable data-driven decisions through a centralized client information system.

- The organization aims to digitize and automate internal workflows such as HR, learning, and client engagement systems.

4.2 Business Objectives

The goal of Project Client 360 is to provide a robust and scalable IT solution that fulfills the following business objectives:

Develop a Mobile Application

- Platform: Android and iOS

- Features: Real-time client dashboards, alerts, profile management, and push notifications.

Implement an E-Learning Management System (LMS)

- Enable employee training and certification tracking.

- Track progress, provide learning modules, assessments, and reporting tools.

Deploy a Human Resource Management System (HRMS)

- Modules: Employee onboarding, leave management, payroll, performance tracking, and employee self-service portal.

- Integrate with other organizational tools for seamless HR operations.

4.3 Business Rules

This section defines the key organizational policies, procedures, and regulatory constraints that govern the development and use of the Project Client 360 solution.

Organizational Policies & Procedures:

- Data Privacy Policy:

- All client data must be handled in accordance with internal privacy policies and applicable data protection regulations (e.g., GDPR, IT Act 2000).

- User Access Control:

- System access shall be granted based on user roles and responsibilities using Role-Based Access Control (RBAC).

- Audit and Compliance:

- All user activities within the system must be logged for audit purposes. Logs will be retained for a minimum of 12 months.

- Authentication Standards:

- Multi-factor authentication (MFA) is mandatory for all administrative users and remote access.

- System Availability:

- The solution must maintain 99.5% uptime, excluding planned maintenance windows, and must have a disaster recovery plan in place.

- Change Management Procedure:

- All enhancements, bug fixes, or system updates must follow the organization's defined change control process, including proper documentation and approvals.

- Data Retention Rules:

- Client records must be retained for a minimum of 7 years unless otherwise specified by legal or regulatory requirements.

- Employee Training Requirements:

- All users must complete mandatory training sessions before gaining access to the E-Learning or HRMS systems.

Regulatory Compliance:

- The system must comply with local labor laws and financial reporting standards.

- All personally identifiable information (PII) must be securely stored and transmitted using encrypted channels.

4.4 Background

The Project Client 360 was initiated in response to growing challenges in accessing and managing client-related information across various business functions. Currently, client data is scattered across multiple legacy systems such as manual records, isolated departmental software, and unstructured formats like spreadsheets. This fragmentation has led to inefficiencies in service delivery, delays in decision-making, and reduced customer satisfaction.

Additionally, the organization lacks integrated systems to manage internal operations such as human resources and employee development. As the organization continues to scale, it becomes increasingly important to unify and digitize these core functions for improved transparency, performance tracking, and compliance.

The project seeks to consolidate client information and internal workflows into a single, centralized platform that offers:

- A 360-degree view of client interactions, transactions, and histories.

- A mobile application for quick and remote access to client profiles and insights.

- A scalable E-Learning Management System (LMS) to facilitate employee training and upskilling.

- An HRMS module to streamline human resource processes such as onboarding, payroll, and employee performance tracking.

By transitioning from disjointed legacy systems to an integrated digital platform, the organization aims to enhance both client engagement and internal process efficiency.

4.5 Project Objective

The primary objective of Project Client 360 is to design, develop, and deploy a centralized digital platform that provides a comprehensive, real-time view of each client and streamlines internal business operations through integrated technology solutions.

The specific objectives include:

- Unify client information from multiple sources into a single, accurate, and accessible platform to support sales, marketing, service, and management functions.

- Develop a mobile application for Android and iOS to provide field teams and decision-makers with on-the-go access to client data and actionable insights.

- Implement an E-Learning Management System (LMS) to manage employee training, learning paths, certifications, and performance tracking.

- Deploy a Human Resource Management System (HRMS) to automate core HR functions, including employee on boarding, attendance, leave management, payroll, and self-service portals.

- Improve data transparency and accuracy across departments by eliminating manual processes and system silos.

- Enhance decision-making through real-time dashboards, reports, and intelligent analytics.

4.6 Project Scope

This section defines the boundaries of the Project Client 360 initiative in terms of features, modules, and functionalities that are included (in scope) and those that are excluded (out of scope) from the current phase of implementation.

4.6.1 In-Scope Functionality

The following components and functionalities are included in the scope of this project:

Client 360 Platform

- Centralized dashboard for complete client profile and history

- Integration with sales, service, and marketing data

- Customizable reporting and real-time analytics

Mobile Application (Android & iOS)

- Access to client profiles and tasks on the go

- Push notifications and alerts for key updates

- Secure login with multi-factor authentication

E-Learning Management System (LMS)

- Course creation and content management

- User enrollment and progress tracking

- Quiz, test, and certification functionality

- Admin dashboard for monitoring and reporting

Human Resource Management System (HRMS)

- Employee database and profile management

- Attendance, leave, and payroll modules

- Performance evaluation and appraisal workflows

- Employee self-service portal

System Integration

- Integration with existing CRM and ERP tools (as required)

- Secure data migration from legacy systems

- API support for third-party tools

User Management & Security

- Role-based access control (RBAC)

- Audit logs and user activity tracking

- Compliance with data privacy and security standards

Training & Documentation

- End-user training and admin on boarding

- User manuals and technical documentation

4.6.2 Out-of-Scope Functionality

The following items are excluded from the current scope of Project Client 360 (may be considered in future phases):

- Integration with third-party marketing automation platforms (e.g., HubSpot, Mailchimp)

- AI-powered predictive analytics or recommendation engines

- Gamification features in LMS

- Biometric attendance integration in HRMS

- Global payroll support for regions outside the current operational geography

- Voice command support in the mobile application

- Offline mobile app capabilities

5. Assumptions

This section outlines the assumptions made during the planning and requirement gathering phases of the project. These assumptions are considered true for the successful execution and delivery of Project Client 360 unless otherwise stated or revised through change management.

Project Assumptions:

- Stakeholder Availability:

- Key stakeholders, including business users and SMEs, will be available as needed for requirements elicitation, validation, and testing activities.

- Data Availability:

- Required legacy data from existing systems (manual or digital) will be made available in a timely manner for analysis, migration, and integration.

- Infrastructure Readiness:

- Necessary hardware, software licenses, and server environments will be provisioned and maintained by the IT infrastructure team.

- Timely Approvals:

- Approvals for deliverables, documents, and changes will be provided within agreed timelines to avoid project delays.

- Standard Operating Procedures (SOPs):

- Departments will share existing SOPs and process documentation to aid in accurate requirement definition and system design.

- User Training Participation:

- End users will participate in planned training sessions to ensure smooth adoption of the new systems (LMS, HRMS, Client 360).

- Compliance Support:

- Legal and compliance teams will provide timely input to ensure all systems meet regulatory requirements (e.g., data protection, labor laws).

- Network Accessibility:

- Users will have stable and secure internet access to access web and mobile applications across regions where the system will be used.

- Change Management:

- Any modifications in scope, timeline, or budget will follow the formal change request process.

6. Constraints

The following constraints establish the boundaries within which Project Client 360 must be delivered. Any breach of these constraints will require formal review and approval through the change‑control process.

| Category | Constraint Description |
| --- | --- |
| Schedule | • The solution must go live within 16 weeks of project kickoff. • Key milestones (design, development, UAT, deployment) are fixed and cannot slip without executive approval. |
| Budget | • Total project funding is ₹ 2 crore (CAPEX + initial OPEX). • Any cost overrun above +5 % must be escalated to the steering committee. |
| Resources | • Core team members (BA, PM, architects, developers, and testers) are allocated at 50–75 % capacity due to parallel projects. • SME availability is limited to 4 hours/week for workshops and reviews. |
| Technology Stack | • The platform must use the organization’s approved tech stack: Java 17, Spring Boot, React Native, PostgreSQL, and AWS. • No proprietary third-party components may be introduced without security clearance. |
| Integration | • Only existing, documented APIs from the CRM and ERP systems may be consumed • Direct database access to legacy systems is prohibited. |
| Regulatory & Compliance | • Solution must comply with GDPR (for EU clients), India’s DPDP Act 2023, and relevant labor/payroll regulations • All PII data in transit and at rest must be encrypted (AES-256). |
| Quality & Performance | • Minimum accepted performance: <200 ms average API response under 500 concurrent users. • UAT exit criteria require ≥ 95 % test-case pass rate and zero open severity-1 defects. |
| Security | • Mandatory multi-factor authentication for all users. • Annual penetration testing is required before production release. |
| Change Freeze | • Requirements freeze two weeks before development sprint 1; post-freeze changes follow the CR process and may impact scope or schedule. |
| Training & Adoption | • End-user training must be completed two weeks prior to go-live; attendance rate target is ≥ 90 % of impacted staff. |
| Vendor & Licensing | • All third-party libraries or SaaS services must have licenses aligned with the project budget period (min. 1 year). |
| Geographical Coverage | • Initial rollout is limited to India and SEA regions; multi-currency payroll or multilingual UI beyond English/Hindi is out of scope. |

7. Risks

Risks are potential events or conditions that may negatively impact the outcome of the project. Identifying and planning for risks helps the project team prepare mitigation strategies and improve overall project resilience. This section categorizes key risks and outlines their likelihood, potential impact, and strategies for response.

7.1 Technological Risks

| Risk Description | Likelihood | Impact | Strategy | Comments |
| --- | --- | --- | --- | --- |
| Integration challenges with legacy systems | Medium | High | Mitigate | Early integration testing and API documentation reviews |
| Mobile app compatibility with older OS versions | High | Medium | Mitigate | Design for backward compatibility and device/browser testing |
| Downtime or data loss during migration | Low | High | Avoid | Backup strategy, migration dry runs, and rollback planning |

7.2 Skills Risks

| Risk Description | Likelihood | Impact | Strategy | Comments |
| --- | --- | --- | --- | --- |
| Inadequate expertise in LMS or HRMS implementation | Medium | Medium | Mitigate | Training, hiring consultants, or assigning experienced internal staff |
| Limited availability of subject matter experts (SMEs) | High | High | Mitigate | Pre-schedule SME sessions; include time buffers |

7.3 Political Risks

| Risk Description | Likelihood | Impact | Strategy | Comments |
| --- | --- | --- | --- | --- |
| Misalignment between business and IT stakeholder goals | Medium | High | Mitigate | Regular steering committee meetings to align priorities |
| Change in leadership or stakeholder withdrawal | Low | Medium | Accept | Document decisions; ensure project continuity plans |

7.4 Business Risks

| Risk Description | Likelihood | Impact | Strategy | Comments |
| --- | --- | --- | --- | --- |
| Budget cuts or funding issues | Medium | High | Transfer | Escalate to sponsor; prioritize features based on business value |
| Project cancellation due to shift in strategic direction | Low | High | Accept | Capture documentation and artifacts for possible reuse |

7.5 Requirements Risks

| Risk Description | Likelihood | Impact | Strategy | Comments |
| --- | --- | --- | --- | --- |
| Ambiguous or incomplete business requirements | Medium | High | Mitigate | Conduct workshops, peer reviews, and validation walkthroughs |
| Late discovery of new or changed requirements | High | High | Mitigate | Enforce change control process and maintain a prioritized backlog |
| Misinterpretation of user needs in LMS or HRMS modules | Medium | Medium | Mitigate | Use wireframes, prototypes, and continuous stakeholder feedback |

7.6 Other Risks

| Risk Description | Likelihood | Impact | Strategy | Comments |
| --- | --- | --- | --- | --- |
| Delay in vendor deliverables or licenses | Medium | Medium | Transfer | Include SLAs and buffer time in vendor agreements |
| Regulatory non-compliance (e.g., data privacy laws) | Low | High | Avoid | Engage legal/compliance teams in early design and review stages |
| User resistance to new systems | Medium | Medium | Mitigate | Invest in change management, training, and clear communication |

8. Business Process Overview

This section outlines the current ("As-Is") and future ("To-Be") business processes relevant to Project Client 360. Understanding existing processes and identifying areas of improvement is essential for delivering a system that meets business goals and adds measurable value.

8.1 Legacy System (AS-IS)

The current state of operations involves a combination of manual processes, spreadsheets, and partially automated systems. Below is an overview of existing business processes:

| Process Area | Current Practice (AS-IS) |
| --- | --- |
| Client Data Management | Maintained manually across multiple Excel sheets and email threads, prone to duplication. |
| HR Management | Attendance, payroll, and leave are tracked manually or via disparate tools with no integration. |
| Training/E-Learning | Offline training modules; limited access to structured learning resources and progress tracking. |
| Reporting & Analytics | Reports are generated manually, often delayed and inconsistent in format or accuracy. |
| Communication with Clients | Mostly through phone calls, emails, or paper documentation; lacks central tracking or CRM. |

8.2 Proposed Recommendations (TO-BE)

Project Client 360 will deliver an integrated digital solution that modernizes operations through centralized systems and automation. Key improvements include:

| Process Area | Proposed Practice (TO-BE) |
| --- | --- |
| Client Data Management | A unified Client 360 dashboard with centralized data, client lifecycle tracking, and role-based access. |
| HRMS (Human Resource Management System) | Digital onboarding, attendance, leave, payroll processing, and performance evaluations via a secure, integrated system. |
| E-Learning System | Cloud-based LMS supporting course assignment, progress tracking, feedback, and certifications. |
| Mobile App (Android/iOS) | On-the-go access for both employees and clients, supporting learning modules, HR actions, and self-service. |
| Analytics & Reporting | Automated, real-time dashboards and scheduled reporting with graphical insights and data exports. |
| Client Interaction | Integrated communication (email/SMS notifications, support tickets, feedback forms) within the system. |

9. Business Requirements

9.1 Functional Business Requirements

| Req ID | Requirement Description | Category | Priority | Use Case Reference |
| --- | --- | --- | --- | --- |
| FR-001 | The system shall provide a 360-degree dashboard displaying complete client information. | Client Management | High | UC-Client-01 |
| FR-002 | HR shall be able to manage employee records, leaves, payroll, and performance reviews. | HRMS | High | UC-HR-01, UC-HR-02 |
| FR-003 | The LMS shall enable course creation, assignment, tracking, and certification. | E-Learning | High | UC-LMS-01 |
| FR-004 | Users shall access the system via Android and iOS mobile applications. | Mobility | High | UC-Mobile-01 |
| FR-005 | Role-based access control shall restrict data visibility based on user roles. | Security & Access | High | UC-Admin-01 |
| FR-006 | The system shall generate downloadable and visual analytics reports (HR, client, LMS). | Reporting & Analytics | Medium | UC-Reports-01 |
| FR-007 | The system shall send automated email/SMS/push alerts for HR & LMS actions. | Notifications | Medium | UC-Notify-01 |
| FR-008 | Secure login via OTP and password authentication shall be implemented. | Authentication & Access | High | UC-Auth-01 |
| FR-009 | Administrators shall upload and manage various learning materials (PDF, Video, Links). | E-Learning Admin | High | UC-LMS-Admin-01 |
| FR-010 | The system shall maintain audit logs for all sensitive user/system activities. | Compliance | Medium | UC-Compliance-01 |

9.2 Non-Functional Requirements

| Req ID | Requirement Description | Category | Priority | Applicable Modules |
| --- | --- | --- | --- | --- |
| NFR-001 | The system shall maintain an uptime of 99.9% excluding planned maintenance. | Availability | High | Entire Platform |
| NFR-002 | Pages/screens shall load within 3 seconds under standard load (95% of the time). | Performance | High | Mobile App, Web App |
| NFR-003 | All user data must comply with applicable data protection regulations (e.g., GDPR). | Security/Legal | High | HRMS, Client Management |
| NFR-004 | The system shall support up to 1000 concurrent users without degradation in performance. | Scalability | High | All modules |
| NFR-005 | The user interface shall be intuitive and accessible (WCAG 2.1 Level AA compliance). | Accessibility | Medium | Web & Mobile UI |

9.3 Assumptions in Requirements Gathering

- All requirements are gathered considering current stakeholder availability and known process flows.

- Any new or future scope beyond listed features will be handled through formal change request processes.

- Integration with third-party tools (e.g., payroll software or email gateways) is assumed feasible.

9.4 Requirements Traceability Matrix (RTM)

| Req ID | Requirement Description | Design Ref | Test Case ID | Implemented (Y/N) | Remarks |
| --- | --- | --- | --- | --- | --- |
| FR-001 | Client 360 dashboard showing complete client profiles. | DR-001 | TC-001 | N | Under development |
| FR-002 | HR module for employee onboarding, leave, payroll, and performance. | DR-002 | TC-002 | N | Requirements approved |
| FR-003 | LMS to manage course upload, assignment, tracking, and certification. | DR-003 | TC-003 | N | Use cases documented |
| FR-004 | Mobile applications for Android and iOS platforms. | DR-004 | TC-004 | N | Awaiting UI design review |
| FR-005 | Role-based access control system. | DR-005 | TC-005 | N | Security analysis in progress |
| FR-006 | Reporting system to generate HR, LMS, and client analytics. | DR-006 | TC-006 | N | Reporting framework selection |
| FR-007 | Notification system (Email, SMS, Push alerts). | DR-007 | TC-007 | N | To be integrated with LMS & HRMS |
| FR-008 | Secure login with OTP and credentials. | DR-008 | TC-008 | N | Design freeze complete |
| FR-009 | Admin ability to upload and manage LMS content. | DR-009 | TC-009 | N | Use cases approved |
| FR-010 | Audit logs for all user/system activities. | DR-010 | TC-010 | N | Security compliance pending |
| NFR-001 | System uptime of 99.9% excluding scheduled downtime. | DR-NFR-01 | TC-NFR-01 | N | SLA review with DevOps pending |
| NFR-002 | App response time ≤ 3 seconds for 95% of transactions. | DR-NFR-02 | TC-NFR-02 | N | Performance testing required |
| NFR-003 | Compliance with GDPR and applicable data protection laws. | DR-NFR-03 | TC-NFR-03 | N | Legal review in progress |
| NFR-004 | System support for 1000+ concurrent users. | DR-NFR-04 | TC-NFR-04 | N | Load test scenarios drafted |
| NFR-005 | WCAG 2.1 AA accessibility compliance in UI/UX. | DR-NFR-05 | TC-NFR-05 | N | Accessibility audit scheduled |

Legend

- Design Ref: Unique ID for design document where requirement is implemented.

- Test Case ID: Reference to the test case validating this requirement.

- Implemented (Y/N): Indicates implementation status — to be updated as development progresses.

- Remarks: Status notes, blockers, or dependencies.

10. Appendices

This section provides supporting material and references to ensure clarity, consistency, and traceability throughout the project documentation lifecycle.

10.1 List of Acronyms

| Acronym | Definition |
| --- | --- |
| BRD | Business Requirements Document |
| HRMS | Human Resource Management System |
| LMS | Learning Management System |
| UI/UX | User Interface / User Experience |
| OTP | One-Time Password |
| GDPR | General Data Protection Regulation |
| API | Application Programming Interface |
| RASCI | Responsible, Accountable, Support, Consulted, Informed |
| SLA | Service Level Agreement |
| RTM | Requirements Traceability Matrix |

10.2 Glossary of Terms

| Term | Definition |
| --- | --- |
| Client 360 View | A complete and unified view of all data and interactions related to a client. |
| Stakeholder | Any person or group affected by or with interest in the project. |
| Business Rule | Policies or procedures that must be followed as part of business operations. |
| Use Case | A scenario showing how users interact with the system to accomplish a goal. |
| Requirement | A feature, function, or constraint needed by stakeholders and the system. |
| Risk Mitigation | An action taken to reduce or control the impact of a potential project risk. |

10.3 Related Documents

| Document Name | Description | Reference ID / Version |
| --- | --- | --- |
| Project Charter | High-level summary of project vision and scope | PC-Client360-V1.0 |
| Stakeholder Analysis Document | Roles, influence, and expectations of project stakeholders | SA-Client360-V1.0 |
| Functional Specification Document (FSD) | Detailed system behavior and technical implementation | FSD-Client360-V1.0 |
| Change Management Log | Tracking of all approved or rejected changes | CM-Client360 |
| Meeting Minutes (Planning Phase) | Summary of key discussions and decisions | MOM-Client360 |
| RTM Document | Maps business requirements to design and test cases | RTM-Client360-V1.0 |