AGILE DOCUMENTS

Document 1: Definition of Done

The best form of Definition of Done representation is a checklist of activities that has to demonstrate the agreed value and quality of a user story. So, this checklist should include:

- Acceptance criteria (to satisfy customer requirements for a product)

- Quality criteria (to satisfy quality requirements for a product)

Definition of Done may be defined for different levels of project work. For example, in Agile / Scrum framework these levels of work could be user story, sprint, and release.

✅ Definition of Done (DoD) – Financial Statement Audit Software

- Produced code for presumed functionalities
All features related to audit planning, document management, risk assessment, and reporting have been implemented as per the defined user stories.

- Assumptions of User Story met
Every user story’s specific assumption — such as audit workflow roles, data integration logic, or regulatory compliance — are addressed and verified.

- Project builds without errors
The software compiles and builds successfully in the CI/CD pipeline, ensuring no runtime or dependency errors.

- Unit tests written and passing
Each module (e.g., approval logic, audit evidence tracking) has associated unit tests with a minimum passing threshold (e.g., 90% coverage).

- Project deployed on the test environment identical to production platform
The application is deployed in a mirrored test environment to validate performance, security, and compliance before production rollout.

- Tests on devices/browsers listed in the project assumptions passed
Compatibility testing is completed on all required browsers (e.g., Chrome, Edge) and devices (laptops, tablets) commonly used by auditors.

- Feature ok-ed by UX designer
UX designer has reviewed the user interface for usability, accessibility, and consistency with design standards (e.g., easy navigation of audit modules).

- QA performed & issues resolved
Full QA cycle completed—including functional, regression, and integration testing—and all critical/high-priority issues are resolved.

- Feature is tested against acceptance criteria
Each user story has been validated against predefined acceptance criteria, confirming functional and non-functional requirements.

- Feature agreed by Product Owner
Product Owner (typically an audit or compliance lead) has reviewed and approved the functionality as ready for release.

- Refactoring completed
Any redundant or inefficient code has been optimized to meet performance and maintainability standards.

- Any configuration or build changes documented
All changes to deployment configurations, environment variables, and system integrations are documented in the DevOps or release repository.

- Documentation updated
User manuals, configuration guides, and process documents are updated to reflect the latest system behaviour and workflows.

- Peer Code Review performed
Code changes have been reviewed and approved by at least one team member to ensure quality, consistency, and adherence to standards.

Document 2- Product Vision

| Scrum Project Name: | Financial Statement Audit Software |  |  |
| --- | --- | --- | --- |
| Venue | XYZ Company, Bengaluru |  |  |
| Date | Start Time: 10:00 AM | End time: 11:30 AM | Duration: 1 Hour 30 Minutes |
| Client | Audit Engagement Team |  |  |
| Stakeholder list | Audit Partner | IT Director | Compliance Officer |
|  | Financial Controller |  |  |
| Scrum Team |  |  |  |
| Scrum Master | Priya Menon |  |  |
| Product Owner | Sreevidya L N Sharma (Business Analyst) |  |  |
| Scrum Developer 1 | Rahul Nair (Frontend Developer) |  |  |
| Scrum Developer 2 | Aisha Khan (Backend Developer) |  |  |
| Scrum Developer 3 | Vignesh Iyer (QA Engineer) |  |  |
| Scrum Developer 4 | Sumanth Rao (Database Architect) |  |  |
| Scrum Developer 5 | Ritu Sharma (DevOps Engineer) |  |  |

| Vision: To provide a smart, secure, and efficient platform that streamlines financial statement audits and enhances audit quality and compliance. |  |  |  |
| --- | --- | --- | --- |
| Target Group | Needs | Products | Value |
| Which market segment does the product address? Financial audit teams, risk and compliance departments. | What problem does the product solve? Manual and disjointed processes in auditing lead to inefficiencies, delays, and errors. | What product is it? Cloud-based Financial Statement Audit Software | How is the product going to benefit the company? Enhances audit accuracy, efficiency, and transparency. Reduces audit cycle time. |
| Who are the target users and customers? Auditors, Audit Managers, Audit Partners, IT Admins. | Which benefit does it provide? Automation, centralized workflow, real-time insights, and increased compliance. | What makes it desirable and special? Smart analytics, document management, role-based dashboards, risk flagging, collaboration tools. | What are the business goals? Deliver high-quality audits faster, meet regulatory demands, and gain client trust. |
|  |  | Is it feasible to develop the product? Yes – aligns with XYZ Company’s digital transformation and supported by IT infrastructure. | What is the business model? SaaS integration (Software as a service) for internal global audit teams with scalability. |

Document 3: User Stories

| User Story No: 01 | Tasks: 03 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS AN AUDITOR, I WANT TO LOGIN TO THE AUDIT PLATFORM SECURELY SO THAT I CAN ACCESS MY ASSIGNED AUDITS AND DATA SAFELY |  |  |  |
| BV: 500 |  | CP: 13 |  |
| Acceptance Criteria: - USER CAN LOG IN USING EMAIL AND PASSWORD - TWO-FACTOR AUTHENTICATION (OTP) IS TRIGGERED - ERROR MESSAGES SHOWN FOR INCORRECT LOGIN ATTEMPTS - ACCOUNT LOCK AFTER 5 UNSUCCESSFUL ATTEMPTS |  |  |  |

| User Story No: 02 | Tasks: 02 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS AN AUDITOR, I WANT TO SELECT THE CORRECT AUDIT ENGAGEMENT FROM A DROPDOWN SO THAT I CAN BEGIN WORK ON THE CORRECT CLIENT'S FINANCIALS |  |  |  |
| BV: 100 |  | CP: 8 |  |
| Acceptance Criteria: - DROPDOWN SHOWS ONLY ACTIVE ENGAGEMENTS ASSIGNED TO THE USER - ENGAGEMENT OPENS ONLY AFTER SELECTION CONFIRMATION - SYSTEM SAVES LAST SELECTED ENGAGEMENT FOR SESSION CONTINUITY |  |  |  |

| User Story No: 03 | Tasks: 04 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS AN ENGAGEMENT MANAGER I WANT TO UPLOAD THE CLIENT'S TRIAL BALANCE IN EXCEL FORMAT SO THAT I CAN BEGIN MAPPING FINANCIAL ACCOUNTS TO AUDIT AREAS |  |  |  |
| BV: 1000 |  | CP: 21 |  |
| ACCEPTANCE CRITERIA: - UPLOAD SUPPORTS .XLS, .XLSX, FORMATS - VALIDATION ERRORS SHOWN FOR MISSING ACCOUNT CODES OR INCORRECT FORMATS - PREVIEW BEFORE FINAL UPLOAD - AUTOMATIC MAPPING IF STANDARD CHART OF ACCOUNTS IS DETECTED |  |  |  |

| User Story No: 04 | Tasks: 03 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS AN AUDITOR I WANT TO VIEW A DASHBOARD WITH AUDIT PROGRESS, MATERIALITY, AND RISKS SO THAT I CAN MONITOR AND PRIORITIZE AUDIT ACTIVITIES |  |  |  |
| BV: 500 |  | CP: 13 |  |
| ACCEPTANCE CRITERIA: - DASHBOARD LOADS WITHIN 5 SECONDS - DISPLAYS METRICS LIKE % COMPLETION, ISSUES RAISED, AND ASSIGNED TASKS - INTERACTIVE FILTERS FOR PERIOD AND ENGAGEMENT |  |  |  |

| User Story No: 05 | Tasks: 05 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS AN AUDITOR I WANT TO GENERATE AND DOWNLOAD THE AUDIT REPORT IN PDF FORMAT SO THAT I CAN SUBMIT IT FOR REVIEW AND CLIENT DELIVERY |  |  |  |
| BV: 1000 |  | CP: 34 |  |
| ACCEPTANCE CRITERIA: - REPORT INCLUDES COVER PAGE, AUDIT SUMMARY, FINDINGS, AND APPENDICES - USER CAN SELECT SECTIONS TO INCLUDE/EXCLUDE - PDF FORMATTING FOLLOWS FIRM STANDARDS - TIMESTAMP AND AUDITOR DETAILS EMBEDDED IN THE FOOTER |  |  |  |

Document 4: Agile PO Experience

Sprint Meeting Learnings from the Financial Statement Audit Software Project

From this project, I have learned how to effectively participate in and manage Agile sprint meetings, which are critical for successful project execution. The key meetings I gained experience with include:

- ➢ Sprint Planning Meeting
Learned how to define sprint goals, prioritize backlog items, estimate effort, and break stories into actionable tasks for the upcoming sprint.

- ➢ Daily Scrum Meeting
Understood the importance of regular team synchronization by sharing daily updates on what was done, what is planned, and identifying blockers.

- ➢ Sprint Review Meeting
Gained insight into presenting completed work to stakeholders, gathering feedback, and demonstrating working software or features.

- ➢ Sprint Retrospective Meeting
Experienced the value of reflecting on the sprint, discussing what went well, what didn’t, and how to improve future sprints through actionable steps.

- ➢ Backlog Refinement Meeting
Learned how to continuously groom and clarify user stories, adjust priorities, and ensure the backlog is ready for upcoming sprints.

Document 5: Product and sprint backlog and product and sprint burndown charts

Product backlog:

| User story ID | User story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | AS AN AUDITOR, I WANT TO LOGIN TO THE AUDIT PLATFORM SECURELY SO THAT I CAN ACCESS MY ASSIGNED AUDITS AND DATA SAFELY | 03 | HIGH | 500 | 13 | FSA – Sprint 1 |
| 02 | AS AN AUDITOR, I WANT TO SELECT THE CORRECT AUDIT ENGAGEMENT FROM A DROPDOWN SO THAT I CAN BEGIN WORK ON THE CORRECT CLIENT'S FINANCIALS | 02 | MEDIUM | 100 | 8 | FSA – Sprint 1 |
| 03 | AS AN ENGAGEMENT MANAGER I WANT TO UPLOAD THE CLIENT'S TRIAL BALANCE IN EXCEL FORMAT SO THAT I CAN BEGIN MAPPING FINANCIAL ACCOUNTS TO AUDIT AREAS | 04 | HIGH | 1000 | 21 | FSA – Sprint 1 |
| 04 | AS AN AUDITOR I WANT TO VIEW A DASHBOARD WITH AUDIT PROGRESS, MATERIALITY, AND RISKS SO THAT I CAN MONITOR AND PRIORITIZE AUDIT ACTIVITIES | 03 | MEDIUM | 500 | 13 | FSA – Sprint 1 |
| 05 | AS AN AUDITOR I WANT TO GENERATE AND DOWNLOAD THE AUDIT REPORT IN PDF FORMAT SO THAT I CAN SUBMIT IT FOR REVIEW AND CLIENT DELIVERY | 05 | HIGH | 1000 | 34 | FSA – Sprint 1 |

Sprint backlog:

| User story ID | User story | Tasks | Owner | Status | Estimated effort |
| --- | --- | --- | --- | --- | --- |
| 01 | AS AN AUDITOR, I WANT TO LOGIN TO THE AUDIT PLATFORM SECURELY SO THAT I CAN ACCESS MY ASSIGNED AUDITS AND DATA SAFELY | 03 | Self | Sprint Completed | 13 |
| 02 | AS AN AUDITOR, I WANT TO SELECT THE CORRECT AUDIT ENGAGEMENT FROM A DROPDOWN SO THAT I CAN BEGIN WORK ON THE CORRECT CLIENT'S FINANCIALS | 02 | Self | Sprint Completed | 8 |
| 03 | AS AN ENGAGEMENT MANAGER I WANT TO UPLOAD THE CLIENT'S TRIAL BALANCE IN EXCEL FORMAT SO THAT I CAN BEGIN MAPPING FINANCIAL ACCOUNTS TO AUDIT AREAS | 04 | Self | Sprint Completed | 21 |
| 04 | AS AN AUDITOR I WANT TO VIEW A DASHBOARD WITH AUDIT PROGRESS, MATERIALITY, AND RISKS SO THAT I CAN MONITOR AND PRIORITIZE AUDIT ACTIVITIES | 03 | Self | Sprint Completed | 13 |
| 05 | AS AN AUDITOR I WANT TO GENERATE AND DOWNLOAD THE AUDIT REPORT IN PDF FORMAT SO THAT I CAN SUBMIT IT FOR REVIEW AND CLIENT DELIVERY | 05 | Self | Sprint Completed | 34 |

Sprint burndown Chart

Burnup Chart

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Date | 18 June 2025 |
| --- | --- |
| Time | 10:00 AM – 11:30 AM |
| Location | XYZ Company Conference Room / Zoom |
| Prepared By | Sreevidya L N Sharma (Business Analyst) |
| Attendees | Product Owner, Scrum Master, Developers, QA Team, Stakeholder Reps |

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Sprint Goal & Scope | Product Owner | 20 mins |
| Backlog Review & Prioritization | Scrum Master | 30 mins |
| Task Estimation & Assignment | Dev Team Lead | 30 mins |
| Review of Sprint Capacity | Scrum Master | 10 mins |

| Observers | Internal Audit Compliance Team |
| --- | --- |
| Resources | Sprint Backlog, Jira Board, FRS Document |
| Special Notes | Ensure UAT readiness is included in scope |

Meeting Type 2: Sprint Review meeting

| Date | 25 June 2025 |
| --- | --- |
| Time | 3:00 PM – 4:30 PM |
| Location | XYZ Company Zoom Room / Meeting Room 4B |
| Prepared By | Sreevidya L N Sharma (Business Analyst) |
| Attendees | Product Owner, Scrum Master, Developers, QA Team, Client Stakeholders |

| Sprint Status | Things to Demo | Quick Updates | What’s Next |
| --- | --- | --- | --- |
| Sprint 3 Completed – 90% Stories Done | Audit Dashboard, Report Generation, Client Upload Module | Bug fixes in Entity Setup module | Start Sprint 4 – Focus on UAT preparation & Training |
| Few low-priority items moved to backlog | Demo of Data Validation Rules and Notifications | Updated RTM (or sprints) and added user documentation draft | Incorporate client feedback from review meeting |

Meeting Type 3: Sprint Retrospective meeting

| Date | 27 June 2025 |
| --- | --- |
| Time | 11:00 AM – 12:00 PM |
| Location | XYZ Company Teams Channel / Conf Room 2C |
| Prepared By | Sreevidya L N Sharma (Business Analyst) |
| Attendees | Scrum Master, Product Owner, Dev Team, QA Team |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Sprint 3 Review | Timely completion of client upload and dashboard modules | Delay in finalizing error messages for validation rules | Can we involve QA earlier for test data setup? | Sprint 3 Backlog & JIRA board |
| Collaboration | Improved communication during daily stand-ups | One developer was unavailable during UAT prep | How to ensure backup resources in critical sprints? | Daily Scrum Notes |

Meeting Type 4: Daily Stand-up Meeting

| Question | Name/Role | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday? | Developer 1 | Completed API integration for audit checklist module | Finalized checklist validation logic | Fixed bugs in checklist form validation | Integrated checklist module with dashboard | Created test cases for checklist workflows | N/A | N/A |
|  | Developer 2 | Worked on UI design for client selection page | Implemented client dropdown linking with backend | Finalized responsive layout and UX review | Added loading states and error messages | Completed UI testing | N/A | N/A |
|  | Developer 3 | Wrote unit tests for entity data extraction component | Reviewed PRs for audit data import module | Worked on performance tuning for data loading | Assisted QA with regression test issues | Documented test summary for sprint review | N/A | N/A |
| What will you do today? | Developer 1 | Begin error handling and validation for audit checklist | Conduct integration testing of checklist module | Prepare checklist module demo | Fix feedback from internal UAT | Participate in sprint review meeting | N/A | N/A |
|  | Developer 2 | Integrate frontend with backend for client selection | Collaborate with QA for usability testing | Tweak layout per feedback | Prepare client selection demo for stakeholders | Update design documentation | N/A | N/A |
|  | Developer 3 | Conduct peer code review and test coverage reporting | Improve test coverage for audit import pipeline | Test import module with large datasets | Assist in preparing sprint artifacts | Support live demo during review | N/A | N/A |
| What (if any) is blocking your progress? | Developer 1 | Awaiting clarification on input rules from Product Owner | No blockers | Minor conflicts in dashboard module integration | None | None | N/A | N/A |
|  | Developer 2 | None | Browser compatibility issues (IE11 deprecated) | None | Delay in getting feedback from UX team | None | N/A | N/A |
|  | Developer 3 | Delay in access to QA environment | Test data not available | Limited access to staging server | No blockers | None | N/A | N/A |