## Slide 1: Loan Operation System Enhancement Project – Kotak Mahindra Bank Ltd
Agile Scrum Project
Prepared By- Shrimi Rastogi Date- 22-09-2025

## Slide 2: Situation/Problem/Opportunity
Kotak Mahindra Bank’s current Loan Operation System has limitations in automation, scalability, and integration with emerging digital ecosystems.
Manual dependencies result in slower turnaround times for loan disbursements, servicing, collections, and compliance reporting. This creates operational inefficiencies, increases customer waiting times, and poses risks of errors in regulatory submissions.
Enhancing the Loan Operation System adopting an Agile Scrum approach presents an opportunity to modernize processes, improve data accuracy, strengthen compliance, and deliver superior customer experiences.

## Slide 3: Purpose Statement (Goals)
The purpose of this project is to analyze, prioritize, and deliver iterative enhancements to Kotak Mahindra Bank’s Loan Operation System using Agile Scrum, enabling faster loan servicing, Improved Process Automation, improved compliance reporting, integrates with digital platforms and enhanced customer experience

## Slide 4: Project Objectives
Select and refine solution enhancements aligned with business requirements, regulatory compliance, and design criteria.
Deliver solution features incrementally through Scrum sprints with continuous stakeholder feedback.
Automate loan disbursement, servicing, collections, and closure workflows to reduce turnaround time.
Strengthen real-time dashboards, compliance reports, and audit tracking.

## Slide 5
Integrate seamlessly with third-party APIs (credit bureaus, payment gateways, regulatory systems).

## Slide 6: Success Criteria
Improved accessibility of loan records, documents, and collateral information for internal teams.
Reduced downtime, processing delays, and manual intervention through automated workflows.
On-time delivery of prioritized product backlog items across sprints.
Enhanced compliance reporting accuracy and speed.
Higher customer satisfaction scores due to faster disbursement and query resolution.

## Slide 7: Methods/Approach
Establish a project steering committee with representatives from Business, IT, Risk, Finance, and Compliance to define detailed business and system requirements by mapping LOS functionality.
And select the elicitation techniques to gather requirements like workshops, interviews, Document Analysis,
Example: Some of the Functional requirements are-
Enhanced Loan Application & Verification : The system shall support digital upload and OCR-based verification of customer documents (PAN, Aadhaar, Salary Slips). Validate customer KYC details in real time through UIDAI and CKYC APIs.
Automated Loan Approval Workflow: The system shall auto-route loan applications based on loan amount, risk profile, and branch hierarchy. The system shall send instant approval/rejection notifications via SMS, email, and mobile app.
Improved Disbursement Module: The system shall integrate with the Core Banking System to process loan disbursements directly into customer accounts.

## Slide 8
Collections & Recovery Enhancements: The system shall send automated multi-channel reminders (SMS, WhatsApp, IVR, Email) for EMI dues. Allow tracking and escalation of delinquent accounts to recovery agents.
Regulatory & Audit Compliance: The system shall generate automated RBI/NHB compliance reports in prescribed formats.
Analytics & Dashboard Enhancements: The system shall provide branch-level, region-level, and national dashboards with drill-down capabilities.
Some of the Non-Functional requirements-
Performance: The system shall support processing of at least 10,000 transactions per hour without degradation. Reports shall be generated within 1–2 minutes, even for large datasets.
Scalability: The system shall handle a 100% increase in active loan accounts over the next 3 years without redesign.
Security: The system shall support multi-factor authentication (MFA) for employees accessing loan operations.
Availability & Reliability: The system shall guarantee 99.95% uptime, with planned downtime communicated 48 hours in advance.

## Slide 9
Usability: All enhancements shall be designed with role-based dashboards (Loan Officer, Manager, Compliance Officer).
Maintainability: The system shall allow modular updates (plug-and-play enhancements) without downtime. Vendor must provide quarterly patches and annual upgrade roadmaps.
Establish Scrum Team: Product Owner (Business Sponsor), Scrum Master, Development Team (IT + vendor + QA). Ensure cross-functional skills are present (analysis, development, testing, deployment, compliance).
Requirement Gathering → Product Backlog Creation: Conduct workshops and discussions with stakeholders (loan officers, compliance, operations). Capture needs as Epics and User Stories in a Product Backlog. Prioritize backlog items based on business value, compliance urgency, and customer impact.
Sprint Planning: Break down backlog items into sprint goals and tasks. Decide the scope of work for each sprint (usually 2–4 weeks), Estimate story points using techniques like Planning Poker.
Sprint Execution: Develop, test, and demonstrate enhancements in 2–4 week iterations. Daily Scrum (15 minutes) to track progress, identify impediments, and align.

## Slide 10
Sprint Review & Retrospective: Gather stakeholder feedback, inspect outcomes, and adapt processes. Team reflects on what went well, challenges faced, and process improvements. Capture actions for the next sprint to improve efficiency.
Incremental Releases: Deliver working features iteratively, leading to a phased but faster Go-Live.
Continuous Integration & Deployment (CI/CD): Use automated testing and deployment pipelines to ensure quick and safe releases. Monitor performance and customer feedback after each deployment.
Training & Change Management: Train staff on each release cycle and establish Agile-friendly support processes. Provide role-based training for loan officers, compliance staff, and support teams.

## Slide 11: Resources
People: Scrum Team (Product Owner, Scrum Master, Development & QA Team, Business SMEs).
Time: Implementation within 6–9 months across multiple sprints.
Budget: Hardware, software, training, and services not to exceed Rs. 2.0 Cr.
Other: Third-party evaluations, vendor tools, industry reports – not to exceed Rs. 20 Lakhs.

## Slide 12: Risks and Dependencies
Current solution has been in place for over more than a decade and is intuitive to users; adoption of new Agile-driven features may face resistance.
ROI measurement on improved compliance and efficiency may not be immediately visible.
Dependency on timely vendor collaboration, third-party API integrations, and regulatory approvals.
Risks of backlog creep if requirements are not prioritized and managed effectively by the Product Owner.
Training and cultural shift towards Agile may require additional time and resources.

## Slide 13: To Be Completed by Appropriate Manager
Project Sponsor Project Manager

## Slide 14
THANK YOU