## Slide 1: Graduate Admissions CRM
by J. Nisha

## Slide 2: Purpose Statement (Goals)
To analyze, select, and implement a new candidate tracking / CRM system for graduate admissions
Streamline admissions workflows, reduce manual overhead, and improve decision-making
Enhance transparency, candidate experience, and data analytics capability

## Slide 3: Current Challenges & Opportunities
Multiple manual / fragmented systems leading to inefficiencies
Loss of visibility into application stages / delays
High administrative burden (document follow-ups, Email reminders)
Difficulty in reporting, forecasting, and analytics
Opportunity: replacing with a unified, scalable CRM solution

## Slide 4: Project Objectives
Select a candidate tracking / CRM system aligned with needs
Prototype and test the solution in relevant workflows
Deploy configured system with integrations & training
Achieve measurable improvements (time, conversion, satisfaction)

## Slide 5: Enhancements in CRM for Graduate Admissions
Improved User Adoption and Training
Agile's iterative approach facilitates:
Progressive Training: Providing training sessions aligned with the deployment of new features, ensuring users are well-prepared.
User Feedback Integration: Incorporating user feedback into each sprint to refine features and enhance usability.
Supportive Documentation: Creating comprehensive documentation that evolves with the system, aiding users in navigating new functionalities.
Advanced Analytics and Reporting
Agile development enables the integration of:
Customizable Dashboards: Allowing stakeholders to create dashboards that display key performance indicators relevant to graduate admissions.
Real-Time Analytics: Providing up-to-date insights into application trends, conversion rates, and other critical metrics.
Predictive Analytics: Utilizing data to forecast future trends and inform decision-making processes.

## Slide 6: Success Criteria
Increased Feature Utilization: Monitor the usage of key CRM features, aiming for a high percentage of users actively utilizing essential functionalities.
Positive User Feedback: Collect qualitative feedback through surveys or interviews, targeting a high percentage of users expressing satisfaction with the CRM system and training programs.
Decreased Support Requests: Track the number of support tickets or helpdesk inquiries, aiming for a reduction over time as users become more proficient with the CRM system.
Enhanced Data Quality: Assess the accuracy and completeness of data entered into the CRM, aiming for improved data quality as users become more familiar with the system.
Timely and Accurate Reporting: Ensure that reports are generated promptly and accurately, providing stakeholders with reliable data for decision-making.

## Slide 7: Methods/Approach
These are practices or methods that should be embedded in whichever Agile framework(s) you choose, specifically tailored for CRM + Graduate Admissions.
Cross-Functional Teams
  Include admissions officers, faculty or department representation, IT/data specialists, UI/UX designers, compliance/data privacy staff.
  Ensures that features are realistic, compliant, usable, and technically feasible.
Clear Product Vision & Roadmap
  Product Vision : For prospective graduate students and admissions teams, our CRM system will provide a seamless, user-friendly platform that streamlines application management, enhances communication, and offers personalized experiences.
  Roadmap may be phased: Phase 1 (Inquiry + Contact Management), Phase 2 (Application + document upload), Phase 3 (Review & Decision workflows), Phase 4 (Reporting & Analytics). Definition of Done could include automatic document validation, no broken workflows, UI accessible, etc.

## Slide 8
Sprint Planning + Dependency Identification
  In sprints, break stories into tasks (backend, UI, integration, testing).
  Identify dependencies upfront: data sources, external systems (SIS, payment, document storage), user access.
Incremental Deliveries & Pilot Releases
  Release features in increments (for example, roll out the application submission module first to a pilot group, then expand).
  Helps collect real user feedback, adjust based on usage before full rollout.
Continuous Testing & Quality Assurance
  Unit tests, integration tests, data validation, security checks.
  Usability testing with actual users (admissions staff and prospective students).
Prioritized Backlog with Business Value + Complexity or Cost
  Use techniques like MoSCoW prioritization, weighted scoring, ROI vs effort.
  For example, giving high priority to features that reduce processing time, improve applicant satisfaction, automate manual repetitive tasks.

## Slide 9
User Stories with Clear Acceptance Criteria & Definition of Done
  Each backlog item described in user-story format (“As an applicant / admissions staff / reviewer…”).
  Acceptance criteria must include compliance, usability, performance, security where applicable.
  Daily Standups, Reviews, Retrospectives
  Daily standups keep communication frequent, surface impediments.
  Sprint reviews with stakeholders to demo what's been done, gather feedback.
  Retrospectives to reflect on what worked, what didn’t, improvements.
Visual Management Tools
  Kanban boards, dashboards to show workflow stage of user stories/tasks (To Do / In Progress / Review / Done).
  Burndown charts, cumulative flow diagrams to monitor progress, backlog growth, etc.

## Slide 10: Overview of Agile Model for Graduate Admissions
Implementing a Customer Relationship Management (CRM) system for graduate admissions involves managing complex workflows, integrating various data sources, and ensuring compliance with institutional policies. Traditional project management approaches often struggle to accommodate the dynamic nature of these requirements. Agile methodology offers a flexible, iterative approach that aligns well with the evolving needs of graduate admissions processes.

## Slide 11: Resources
People / Roles: Project manager, IT lead, admissions domain expert, vendor consultants, testers, trainers
Time / Duration: 6–9 months from kick-off to full deployment
Financials: licensing fees, vendor services, training, contingency
Other needs: hardware / hosting, backup systems, evaluation visits

## Slide 12: Importance of Agile Model in CRM Projects
The Agile model is vital in CRM projects for its systematic approach, ensuring thorough planning and clear progression from requirements to deployment.
It facilitates comprehensive documentation, minimizing risks and ensuring alignment with customer needs, ultimately delivering a strong CRM system that enhances customer relationships and drives business growth.

## Slide 13: Risks and Dependencies
Risks:
  Resistance to Change: Users may resist migrating from the current intuitive solution, impacting adoption and user satisfaction.
  Difficulty in Cost Justification: Quantifying improvements in ease of use, information quality, and support/maintenance may pose challenges, hindering management's perception of the CRM system's value.
Dependencies:
  User Training: Effective training is essential to mitigate resistance and ensure smooth transition to the new CRM system.
  Stakeholder Communication: Continuous communication with stakeholders is vital to address concerns and demonstrate the benefits of the new system effectively.

## Slide 14: Thank You