## Slide 1: SALESFORCE MORTGAGE
Automated sales to disbursement with Sales force mortgage system in IDFC first Bank

## Slide 2
Prepared By :- Chetan Kapre Date – 03-06-2025

## Slide 3: Situation:-
Sales team is doing documentation physically, they complete application form and along with KYC and property documents they submit to CPA.
CPA then check the physical files and forward this to the Credit manager and send the Property documents to Lawyer or vendor for Legal and technical verification also initiates the RCU verification.
Credit will check the application they will discuss with the customer, sometimes visit the customer (if required).
Once all the other reports (RCU , Legal and technical) Credit manager do the assessment and approve or reject the case.
Sales need to take follow-up from multiple teams .
There is no centralized system to track the status of application

## Slide 4: Problem
Disconnect in system and processes:- Each vertical works in isolation , Information or documents are shared on mails or physical files.
Manual data handling : - Login checks , document verification and movement of cases rely on manual tracking due to this error , delays and duplication of work is common.
Delay in TAT : - Case movement between teams is not automated, Leading to follow-ups delays. Sales team often has to coordinate manually to track case status and get updates .
Lack of visibility No centralized dashboard for real time status or update or bottleneck tracking . Management lacks a clear overview of workload pending verification or TAT breaches .
Compliance and audit risks :- Unstructured documentation leads to missing/incomplete records , Difficult to audit trails for internal and external audits.

## Slide 5: Opportunity
Process automation :- Automate lead to disbursement process , minimize the manual handoffs by routing the application automatically to next department .
Centralised Platform: - Provide a single platform for all stakeholder (Sales, Ops , Credit , etc.) provide real time visibility of files , central document repository and role based access .
Improved TAT :- Reduced delays due to complete files , auto flow , status tracking to speedup the process.
End to End cases tracking : - Enable tracking application status across all the stages , allow sales and management to understand the bottleneck . Dashboard & reporting for workload distribution pending cases, and approval.
Strong compliance & audit readiness:- Maintain complete audit trails , Easy retrieval of data.
Scalability and Integration :- Integration with E-Sign , EKYC , DMS , Credit bureaus.

## Slide 6: Purpose
  To design and implement a centralized Salesforce (SFDC) application that digitizes and streamlines the end-to-end mortgage loan process at IDFC First Bank, enabling seamless collaboration between all departments—Sales, CPA, Credit, RCU, Legal & Technical, and Operations—while reducing turnaround time, ensuring compliance, improving operational efficiency, and enhancing customer experience.

## Slide 7: Key Objectives
  Centralize the mortgage processing workflow on a single digital platform.
  Automate case movement, status tracking, and departmental handoffs.
  Improve turnaround time (TAT) and reduce manual errors.
  Enhance visibility and transparency across departments.
  Ensure compliance through audit-ready documentation and process controls.
  Scale the system to support all mortgage products and future integrations.

## Slide 8: Success Criteria
Turnaround Time (TAT) Reduction At least 25–30% reduction in overall mortgage processing time from login to disbursement.
Automation of Workflow 100% of application hand-offs (Sales → CPA → Credit → Ops) are automated through SFDC without manual intervention.
Centralized Case Tracking All active mortgage cases are trackable in real time by all stakeholders.
Maintain the FTR to be >95% . (First time right)
User Adoption Rate 100% active usage by all designated users across verticals within the first 60 days post-rollout.

## Slide 9
1. Project Initiation (Sprint 0)
Define project vision, scope, and goals.
Identify key stakeholders, product owner, and Scrum team.
Conduct initial requirement workshops to capture high-level epics and user stories.
Prepare product backlog and prioritize features for MVP.
Set up project tools: Jira/Trello, SFDC sandbox, communication channels.
2. Sprint Planning
Break down high-level requirements into sprint-ready user stories.
Define acceptance criteria and story points.
Select stories for the first sprint (2-week cycle recommended).
Ensure team commitment and clarity on deliverables.

## Slide 10
3. Iterative Development (Multiple Sprints)
Each sprint will follow this Agile cycle:
Daily Stand-Ups
  Quick team meetings to discuss progress, blockers, and plans.
Development
  Configure Salesforce workflows, validations, access controls, and automation.
  Integrate SO mobile app logins and document flow modules.
  Build dashboards and role-based task views.
Testing Within Sprint
  Perform unit testing and functional testing during the sprint.
  Continuous feedback from stakeholders to refine features.
Sprint Review & Demo
  Present completed features to business users.
  Gather feedback for improvement or next sprint refinement.
Sprint Retrospective
  Evaluate what went well, what didn’t, and how to improve in the next sprint.

## Slide 11
4. UAT & Pilot Rollout
Conduct formal User Acceptance Testing (UAT) using real mortgage cases.
Run a pilot rollout with a specific region or product line.
Gather insights and fine-tune before wider deployment.
5. Training & Change Management
Deliver hands-on training to users from each department.
Share SOPs, quick guides, and system walkthroughs.
6. Final Rollout & Hypercare
Roll out the SFDC solution across all verticals and branches.
Offer hypercare support in the first 2–4 weeks for issue resolution.
Monitor user adoption, system performance, and feedback.
7. Continuous Improvement
Maintain a product backlog for enhancements, new features, or process changes.
Conduct monthly sprint releases or hotfixes as needed.

## Slide 12: Resources
Human Resource :- PM , BA , Developers , QA , Process owners , Integration dev .
Tools and platform : - SFDC platform license for development and UAT and environment, JIRA ,VISIO, confluence ,Testing tools .
Infra resources : -Network access , Data storage , cloud access.
Training & support :- User manuals, SOP .

## Slide 13: Risk and Dependencies
Risks :-
Resistance to Change from business users .
Incomplete or Evolving Requirements
Integration Challenges with SO App or Legacy Systems
Delays in Stakeholder Sign-Off .
Insufficient Test Coverage
Security or Compliance Gaps
Dependencies :-
Availability of SO App APIs
Stakeholder Availability
User Training Readiness
Sandbox Environment & Licenses