## Slide 1: Capstone Project 1- Part 1/3

## Slide 2
Question 1. Identify business process model for online agriculture store?
Goal: Create a user-friendly online platform for farmers to buy agricultural products directly from manufacturers.
Inputs: Product data, user profiles, technical infrastructure, budget, and compliance info.
Resources: Project team, software/hardware, budget, and agricultural/e-commerce expertise.
Outputs: Online platform, transaction records, delivery logistics, and customer support.
Activities: Requirement gathering, design, development, testing, product management, order processing, and marketing.
Value: Easy access to products, convenience, cost savings, variety, improved productivity, and empowerment for farmers.

## Slide 3
Question 2. Mr. Karthik is doing SWOT analysis before he accepts this project. what Aspects he should consider as strengths, as Weakness, as Opportunity and as Threats.
Strengths
Experienced team and strong leadership.
Established reputation and clear project vision.
INR 2 Crores budget and support from SOONY.
CSR initiative enhancing public image.
Weaknesses
Limited experience in agriculture.
Complex logistics for remote deliveries.
Dependence on stable internet connectivity.
Risk of resource mismanagement.
Opportunities
Growing e-commerce in agriculture.
Potential government support and incentives.
Expansion and first-mover advantages.
Long-term relationships and technological innovations.
Threats
Competition from other platforms.
Technological issues and cybersecurity threats.

## Slide 4
Question 3. Mr. Karthik is trying to do feasibility study on doing this project in technology(Java),please help him with points( HW SW Trained Resources Budget time frame) to consider in feasibility study?
Feasibility Study for Online Agriculture Store Project (Java)
Hardware Requirements (HW)
Servers:
Application Server for hosting the Java application.
Database Server for storing data with high availability.
Development Workstations:
High-performance workstations for developers and testers.
Networking Equipment:
Routers and switches to handle data traffic and remote access.
2. Software Requirements (SW)
Java Development Kit (JDK): Latest stable version for development.
Integrated Development Environment (IDE): IntelliJ IDEA, Eclipse, or NetBeans.
Application Servers: Apache Tomcat, JBoss, or WebLogic.
Database Management System (DBMS): MySQL, PostgreSQL, or Oracle DB.
Version Control System: Git for code management.
CI/CD Tools: Jenkins, Travis CI, or GitLab CI/CD.
Testing Tools: JUnit, Selenium, Mockito.
Security Software: Tools for vulnerability protection and data encryption.

## Slide 5
3. Trained Resources
Java Developers: Skilled in Java EE, Spring Framework, Hibernate.
Database Administrators: Experienced with DBMS management.
Network Administrators: For managing server infrastructure.
Testers: Proficient in automated testing tools.
Project Manager: To oversee the project.
UI/UX Designers: For user-friendly interface design.
Security Experts: For security assessments and compliance.
4. Budget Considerations
Development Costs: Salaries for team members, software licensing, hardware procurement.
Operational Costs: Hosting fees, maintenance, security measures.
Training and Development: Budget for upskilling staff if needed.
Contingency Fund: 10-15% of the total budget for unforeseen expenses.
5. Time Frame Considerations
Project Planning: 1-2 months for requirements and planning.
Development Phase: 6-9 months for coding and database setup.
Testing Phase: 2-3 months for comprehensive testing.
Deployment and Training: 1 month for setup and user training.
Buffer Time: 1-2 months for unexpected delays.
Total Time Frame: Approximately 12-18 months.
Conclusion
Mr. Karthik should assess these factors to determine the project's feasibility. A positive outcome would confirm that the project is achievable with the given resources, budget, and timeframe.

## Slide 6
Question 4. Mr. Karthik must submit Gap Analysis to Mr. Henry to convience to initiate this project. what points( compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis?
Gap Analysis: AS-IS vs. TO-BE
Procurement
AS-IS: Long travel, limited choice, higher prices.
TO-BE: Online access, wide selection, better pricing.
Communication
AS-IS: Indirect, slow feedback.
TO-BE: Direct, real-time support.
Accessibility
AS-IS: Limited access, time-consuming.
TO-BE: 24/7 access, direct delivery.

## Slide 7
Cost Transparency
AS-IS: Inconsistent pricing, hidden costs.
TO-BE: Transparent pricing, bulk discounts.
Product Quality
AS-IS: Limited, variable quality.
TO-BE: High-quality, consistent availability.
Efficiency
AS-IS: Time-consuming, delays.
TO-BE: Streamlined process, improved productivity.
Scalability
AS-IS: Limited growth, inconsistent supply.
TO-BE: Scalable, growth opportunities.
Data and Insights
AS-IS: No data or insights.
TO-BE: Data access, insights for decisions.

## Slide 8
Question 5. list down different Risk factors that may be involved ( BA risks and process/ project risk)
Risk Factors for the Online Agriculture Store Project
Business Analyst (BA) Risks
Requirement Misunderstanding: Incomplete or incorrect requirements.
Scope Creep: Uncontrolled changes to project scope.
Stakeholder Alignment: Conflicting stakeholder expectations.
Communication Gaps: Miscommunication causing confusion.
Lack of domain knowledge

## Slide 9
2. Process/Project Risks :
Technical Risks
Technology Failures: Issues with system integration.
Cybersecurity Threats: Risk of hacking.
Operational Risks
Infrastructure Issues: Server/hardware failures.
Performance Bottlenecks: System slowdown under load.
Financial Risks
Budget Overruns: Costs exceed planned budget.
Funding Shortfalls: Lack of funds affecting progress.
Timeline Risks
Delays: Project not meeting deadlines.
Resource Allocation: Poor use of team/resources causing delays.

## Slide 10
Question 6. Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take Decisions and Who are the influencers?
Legends:
Responsible | R
Accountable | A
Consulted | C
Informed | I

## Slide 11
Task/Activity | Mr. Henry | Mr. Pandu | Mr. Dooku | Mr. Karthik | Mr. Vandanam | Java Devs | Mr. Mike | John | testers
1.Project Initiation | A | C | R | R | C | I | I | I | I
2.Requirements gathering and Analysis | C | I | C | C | C | I | I | I | I
3.Budget Approval | A | R | C | C | I | I | I | I | I
4.Technical Feasibility study | C | I | I | A | R | C | C | C | I
5.Solution design | I | I | I | I | C | I | C | C | R

## Slide 12
Task/Activity | Mr. Henry | Mr. Pandu | Mr. Dooku | Mr. Karthik | Mr. Vandanam | Java Devs | Mr. Mike | John | testers
6.Development | I | I | I | I | R | R | C | C | I
7.Testing and quality assurance | I | I | I | I | C | I | C | C | R
8.Deployment | I | I | I | I | R | C | R | R | I
9.User training and support | I | I | I | I | R | C | C | C | I
10.Post implementation review and feedback | I | I | I | I | R | C | C | C | C

## Slide 13
Key Stakeholders & Influencers
Decision-Makers:
  Mr. Henry (A, C): Overall accountability; consulted on major decisions.
  Mr. Karthik (A, R, C): Key decisions on technical feasibility and solution design.
  Mr. Pandu (R, C): Budget approvals and financial decisions.
  Mr. Vandanam (R, C): Project management and operational decisions.
  BA (You) (R, C): Requirements gathering and ensuring solution alignment.
Influencers:
  Farmers (General) & Manufacturers (C, I): Provide critical feedback and influence project success.
  Peter, Kevin, Ben (R, C): Direct end-users whose feedback impacts project outcomes.

## Slide 14
Question 7. Help Mr. Karthik to prepare a business case document?
1. Executive Summary:
The Online Agriculture Store aims to connect farmers in remote areas with manufacturers of agricultural products through a web and mobile platform. This will help farmers access quality inputs, reduce costs, and improve productivity.
2. Business Objectives:
Primary: Create a platform for direct transactions between farmers and manufacturers.
Secondary: Improve access to quality products, cut costs, and expand market reach.
3. Problem Statement:
Farmers struggle with high costs, limited access to quality products, lack of transparency, and delivery delays.
4. Proposed Solution:
Develop a user-friendly platform for product listings, ordering, secure payments, and customer support.
5. Benefits:
Tangible: Increased productivity, cost savings, expanded markets for manufacturers.
Intangible: Empowerment of farmers, improved transparency.
6. Strategic Alignment:
Supports agricultural development and aligns with Mr. Henry’s vision of rural empowerment.

## Slide 15
7. Market Analysis:
Target Audience: Remote farmers and agricultural manufacturers.
Market Needs: Easy access to supplies, growing digital adoption in rural areas.
Competitors: Existing agricultural e-commerce platforms.
8. Feasibility Study:
Technical: Java-based platform, skilled team, budget of 2 Crores INR, timeline of 18 months.
Operational & Financial: Support system and cost-effective ROI through increased market reach.
9. Risk Analysis:
Risks: Technical issues, resource constraints, market adoption, regulatory compliance.
Mitigation: Stakeholder engagement, testing, training, and marketing campaigns.

## Slide 16
10. Cost-Benefit Analysis:
Costs: 1.2 Crores INR for development, 0.3 Crores INR for deployment, 0.5 Crores INR annually for maintenance.
Benefits: Increased revenue for manufacturers, cost savings for farmers, improved productivity.
11. Implementation Plan:
Phases: Requirements & design (Months 1-6), development & testing (Months 7-12), pilot launch (Months 13-15), full deployment (Months 16-18).
Milestones: Completion of requirements, prototype, testing, and deployment.
12. Conclusion & Recommendations:
The project is viable and strategic. It is recommended to proceed with the platform, focusing on risk management, stakeholder engagement, and strong marketing for adoption

## Slide 17
Question 8.The committee of Mr. Henry, Mr. Pandu, and Mr. Dooku and Mr. Karthik are having a discussion on Project Development Approach.
Mr. Karthik explained to Mr. Henry about SDLC. and four methodologies like sequential Iterative Evolutionary and agile. please share your thoughts and clarity on methodologies.
Sequential Methodology
Overview: This approach follows a linear and structured sequence of phases. Each phase must be completed before the next one begins, with little to no overlap.
Example: The Waterfall model is a classic example of a sequential methodology.
2. Iterative Methodology
Overview: This approach involves developing the system through repeated cycles (iterations). Each iteration improves upon the previous one, refining the system step by step.
Example: The Spiral model is a well-known iterative methodology.
3. Evolutionary Methodology
Overview: Evolutionary development is an adaptive method where the system evolves based on feedback and changing requirements. It focuses on delivering working versions of the product early and refining them over time.
Example: Prototyping is an evolutionary approach where a prototype is built, tested, and refined until it meets the user’s needs.
4. Agile Methodology
Overview: Agile is a flexible and collaborative approach to development that emphasizes incremental progress, continuous feedback, and adaptability. It focuses on delivering small, functional pieces of the product through iterative cycles called sprints.
Example: Scrum and Kanban are popular frameworks under the Agile umbrella.

## Slide 18
Question 9.They discussed models in SDLC like waterfall RUP Spiral and Scrum. You put forth your understanding on these models.
when the APT IT SOLUTIONS company got the project to make this online agriculture product store, there is a difference of opinion between a couple of SMEs and the project team regarding which methodology would be more suitable for this project. SMEs are stressing on using the V model and the project team is leaning more onto the side of waterfall model. As a business analyst, which methodology do you think would be better for this project?
1.Waterfall Model:
  Overview: A linear, sequential approach where each phase must be completed before the next begins.
2.V-Model:
  Overview: An extension of the Waterfall model where each development stage is paired with a corresponding testing phase. It's also linear but emphasizes verification and validation at each step.
3.RUP (Rational Unified Process):
  Overview: A flexible, iterative approach that breaks the project into four phases: Inception, Elaboration, Construction, and Transition. It focuses on risk management and frequent reassessment.
4.Spiral Model:
  Overview: Combines iterative development (like RUP) with risk management. It involves repeated cycles (spirals) of planning, risk analysis, engineering, and evaluation.
5.Scrum (Agile):
  Overview: An Agile framework that focuses on delivering small increments of the product in iterative cycles called sprints. It emphasizes flexibility, collaboration, and customer feedback.

## Slide 19
Which Methodology is Better for the Online Agriculture Store?
In the Online Agriculture Product store project at APT IT SOLUTIONS, the V-Model is a more suitable choice over the Waterfall model.

## Slide 20
Waterfall | V Model
Development type : Sequential | Development type : Sequential with parallel Testing
Testing Approach : After Development | Testing Approach : Alongside Development
Risk Identification: late | Risk Identification: Early
Error Detection Time : Late | Error Detection Time : Early
Project flexibility : Low | Project flexibility : Low to Moderate
Best for Simple Projects | Best for Safety – Critical Projects
Cost Impact : High Cost | Cost Impact : Lower cost
Question 10. Write down the differences between waterfall model and V model.

## Slide 21
Question 11. As a BA, state your reason for choosing one model for this project.
In the Online Agriculture Product store project at APT IT SOLUTIONS, the V-Model is a more suitable choice over the Waterfall model. Its structured approach and emphasis on early verification and validation align well with the project’s requirements, ensuring higher quality and greater reliability throughout the development lifecycle.

## Slide 22
Question 12. The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin.

## Slide 23
Resources | Month 1-3 | Month 4-6 | Month 6-14 | Month 14-15 | Month 16-18
Project Manager |  |  |  |  | 
Business Analyst |  |  |  |  | 
Java Developer |  |  |  |  | 
Operations/Support head |  |  |  |  | 
Testers |  |  |  |  | 
Network Engineer |  |  |  |  | 
2
3
4
3
3
1

## Slide 24
Question 13. Explain the difference between Fixed Bid and Billing projects
Pricing Structure: The total project cost is fixed upfront, agreed upon by both parties, and doesn't change based on the time or resources used.
Scope and Requirements: Requires well-defined, stable requirements.
Risk: The vendor bears the risk if the project exceeds time or budget estimates, but they benefit if completed efficiently.
Flexibility: Limited flexibility for changes
5.Payment: Payments are typically tied to milestones or deliverables.
6. Suitable For: Projects with clear, stable requirements where cost certainty is important.

## Slide 25
Question 14 – Preparer Timesheets of a BA in various stages of SDLC
Design Timesheet of a BA
Development Timesheet of a BA
Testing Timesheet of a BA
UAT Timesheet of a BA
Deployment n Implementation Timesheet of a BA

## Slide 26
Design Timesheet for BA
S. No. | Task | Start Time | End Time | Duration
1 | Review requirements | 9:00 AM | 12:00 PM | 3 hours
2 | Participate in design meetings | 12:00 PM | 3:00 PM | 3 hours
3 | Document functional specifications | 3:00 PM | 5:00 PM | 2 hours
4 | Review design documentation | 5:00 PM | 7:00 PM | 2 hours
5 | Update requirements traceability | 7:00 AM | 9:00 PM | 2 hours

## Slide 27
Development Timesheet of a BA
S. No. | Task | Start Time | End Time | Duration
1 | Support development Team | 10:00 AM | 12:00 PM | 2 hours
2 | Update requirement as needed | 12:00 PM | 2:00 PM | 2 hours
3 | Review development progress | 2:00 PM | 4:00 PM | 2 hours
4 | Prepare test cases | 4:00 PM | 6:00 PM | 2 hours
5 | Participate in development reviews | 6:00 PM | 9:00 PM | 3 hours

## Slide 28
Testing Timesheet of a BA
S. No. | Task | Start Time | End Time | Duration
1 | Support test team | 9:00 AM | 12:00 PM | 3 hours
2 | Review test cases | 12:00 PM | 3:00 PM | 3 hours
3 | Participate in test Execution | 3:00 AM | 5:00 PM | 2 hours
4 | Analyze test Results | 5 :00 PM | 7:00 PM | 2 hours
5 | Update Requirement Traceability | 7:00 AM | 9:00 PM | 2 hours

## Slide 29
UAT(user acceptance testing) Timesheet of a BA
S. No. | Task | Start Time | End Time | Duration
1 | Prepare UAT plan | 9:00 AM | 12:00 PM | 3 hours
2 | Co-ordinate UAT Sessions | 12:00 PM | 2:00 PM | 2 hours
3 | Support users During UAT | 2:00 PM | 4:00 PM | 2 hours
4 | Review UAT feedback | 4:00 PM | 6:00 PM | 2 hours
5 | Update UAT documentation | 6:00 PM | 9:00 PM | 3 hours

## Slide 30
Deployment and Implementation Timesheet of a BA
S. No. | Task | Start Time | End Time | Duration
1 | Prepare deployment documentation | 10:00 AM | 1:00 PM | 3 hours
2 | Participate in deployment planning | 10:00 PM | 2:00 PM | 2 hours
3 | Support during deployment | 2:00 PM | 4:00 PM | 2 hours
4 | Post-deployment review | 4:00 AM | 6:00 PM | 2 hours
5 | Update documentation post- implementation | 6:00 AM | 9:00 PM | 3 hours