## Slide 1: Niagara Bottling’s Dimitri AI
Prepared by: Mouleeshwaran V
Date: 17/11/25

## Slide 2: Situation
In the Oracle Service Cloud, with the help of the rules engine, we classify all the emails
Customer executives manually process every email by the end user’s request
Some emails are not processed due to exceeding the timeline.

## Slide 3: Problem
Absence of automation flow in the current business activities
The business is fully dependent on manpower.
Processing time is high due to the manual process of pickup change, reschedule and multiple pickups

## Slide 4: Opportunity
Dimitri AI will provide an end-to-end solution for current business activities
We use technologies like Azure AutoML, OpenAI API, REST API and Oracle Service Cloud API
With the Dimitri Ai, all emails are covered by automation, and it is a less time-consuming system

## Slide 5: Purpose Statement (Goals):
In Dmitri AI, we get the latest email
By email classification, assigning the email to the concern queue
We extract the text from the email
By Api's need to book the slot, reschedule the slot, etc..

## Slide 6: Project Objectives:
In Dmitri’s system, the latest email was picked from the Oracle Service Cloud
With the Azure AutoML, we classify all the emails into respective queues
With the OpenAI Api, we extract the text from the email
Based on the mentioned time slot and queues, we book the slot, reschedule the slot or multiple pickup slots
With Service Cloud, we post the reply email to the customer

## Slide 7: Success Criteria:
The implementation of Dimitri AI for 3 different queues it impacted 75% of manual work, and has been reduced
Response time to the end user has been made instant
The total impact of implementing Dimitri AI is 70%

## Slide 8: Methods/Approach:
The latest email will be picked up by the incident ID by Oracle Service Cloud
With the Azure AutoML-trained model, we classify the email into the queues.
With the OpenAI Api prompt, we extract the text from the email
Based on the mentioned timeframe, the slot is booked, rescheduled or multi pickups by the rest Api
With the auto response service cloud Api, we send the response to the end user

## Slide 9: Resources:
People – 1 DM, 1 PM, 4 Devs and 2 testers
Time – implementation within 14 months.
Budget – hardware, software, training and services not to exceed Rs. 7500000
Other – third-party software evaluation, site visits, Dataquest reports – not to exceed Rs. 500000.00

## Slide 10: Risks and Dependencies:
The current solution will work up to 3 years, and unless any changes from OpenAI models.
The dependencies are Oracle Service Cloud Api, Azure AutoML, open ai Api, and REST Api’s(pickup, reschedule and multi pickups).

## Slide 11: To Be Completed by Appropriate Manager
Project Sponsor: Vinay
Project Manager: Soumith