Document 1: Definition of Done

Answer- Definition of Done is a technique used in Agile where the team agrees upon and visibly displays a list of criteria that must be fulfilled for a backlog item to be considered complete.

This technique ensures clarity, quality, and alignment across the team by maintaining a well-defined, unambiguous, measurable, and mutually agreed-upon checklist for deliverables.

Purpose of Definition of Done:

- Establishes a shared understanding of completion.

- Ensures value delivery and quality assurance.

- Acts as a commitment to quality for every user story, sprint, and release.

- Minimizes ambiguity, rework, and incomplete deliveries.

Structure of DoD Checklist:

The Definition of Done checklist typically includes:

Acceptance Criteria

- Satisfies customer or stakeholder requirements.

- Aligned with the user story's goals and expected outcomes.

Quality Criteria

- Ensures the deliverable meets internal quality standards (like coding practices, testing, and documentation).

Example Checklist for Definition of Done:

- Produced code for all stated functionalities.

- User story assumptions are met.

- Project builds successfully without errors.

- Unit tests are written and passing.

- Code is deployed to a test environment identical to production.

- Feature is tested on all required devices/browsers.

- Feature is reviewed and approved by the UX Designer.

Document 2- Product Vision

Answer-

| Vision- To develop a scalable, secure, and intuitive E-Commerce platform that provides a seamless online shopping experience to customers while enabling vendors to manage their products, inventory, and orders efficiently. |  |  |  |
| --- | --- | --- | --- |
| Target group | Needs | Product | Value |
| Which market segment does the product address? Online retail market segment – including fashion, electronics, home goods, personal care, and more. | What problem does the product solve? • Reduces friction in online shopping and product discovery • Enables sellers to manage catalog and inventory in real time • Streamlines order tracking, returns, and customer service | What product is it? A web and mobile e-Commerce platform with admin dashboards, seller panels, customer portals, and integrated payment and delivery modules. | How is the product going to benefit the company? • Opens a new sales channel with a broad customer base • Builds a competitive edge through data-driven promotions • Reduces dependency on physical stores and expands market reach |
| Who are the target users and customers? • Online shoppers across India • Individual and business vendors looking to sell their products • Logistics and delivery partners • Internal support and fulfillment teams | Which benefit does it provide? • One-stop platform for a wide variety of products • Competitive pricing and faster delivery options • Simplified vendor onboarding and management tools | What makes it desirable and special? • User-centric design with personalized recommendations • multi-vendor support • Integrated logistics and real-time tracking • Discounts, loyalty programs, and secure payments | What are the business goals? • 10,000 user registrations in the first quarter • 100+ vendor onboardings in 6 months • Generate ₹50 lakh in gross merchandise value in the first year |
|  |  | Is it feasible to develop the product? Yes, with the current tech stack (React.js, Node.js, MongoDB, Stripe/Paytm integration) and sprint planning, the MVP can be delivered within 3–4 sprints. | What is the business model? • Commission per transaction (3–5%) • Subscription plans for premium seller tools • Advertisement revenue from featured product listings |

Document 3: User stories

Answer-

| User Story No: 01 | Tasks: Design registration and login page. Implement OTP verification. Configure user authentication. | Priority: High |
| --- | --- | --- |
| Value statement: As a customer, I want to register and log in securely, so that I can access my account and shop safely. |  |  |
| Bv: 10 | CP: 05 |  |
| Acceptance criteria: Registration via email/phone is successful OTP verification is mandatory Secure login and logout flow Error messages for invalid credentials |  |  |

| User Story No: 02 | Tasks: Create product catalog view Add category/brand/price filters Develop search and sort functionality | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to browse and search products, so that I can find items easily. |  |  |
| Bv: 20 | CP: 08 |  |
| Acceptance criteria: Product listing is responsive Filters and sort options work Search returns relevant results |  |  |

| User Story No: 03 | Tasks: Create detailed product page Include product description, price, and reviews | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to view product details, so that I can make an informed purchase. |  |  |
| Bv: 10 | CP: 05 |  |
| Acceptance criteria: Product info, price, ratings, and images are visible “Add to Cart” and “Buy Now” buttons present Shipping and stock info displayed |  |  |

| User Story No: 04 | Tasks: Develop cart management (add, remove, update quantity) Show real-time price and summary | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to manage my shopping cart, so that I can review products before buying. |  |  |
| Bv: 20 | CP: 08 |  |
| Acceptance criteria: Cart shows all added items with quantity Price updates automatically Items can be removed or updated |  |  |

| User Story No: 05 | Tasks: Build multi-step checkout Add address, payment, and confirmation flows | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to place an order easily, so that I can purchase products securely. |  |  |
| Bv: 50 | CP: 13 |  |
| Acceptance Criteria: Valid address required Multiple payment options available Confirmation page shown after order placed |  |  |

| User Story No: 06 | Tasks: Develop seller dashboard Enable product upload with price, image, stock | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a vendor, I want to list my products, so that I can sell on the platform |  |  |
| Bv: 100 | CP: 08 |  |
| Acceptance Criteria: Seller login and dashboard accessible Product listing form with validations Admin approval required for listings |  |  |

| User Story No: 07 | Tasks: Enable order tracking Integrate shipment status updates | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to track my order, so that I can stay informed about delivery. |  |  |
| Bv: 20 | CP: 05 |  |
| Acceptance Criteria: Tracking shows real-time status Status includes Processing, Shipped, Delivered Notifications sent at each update |  |  |

| User Story No: 08 | Tasks: Create review and rating system Moderate reviews before publishing | Priority: Low |
| --- | --- | --- |
| Value Statement: As a customer, I want to read and submit reviews, so that I can make better buying decisions. |  |  |
| Bv: 10 | CP: 03 |  |
| Acceptance Criteria: Customers can post reviews after delivery Reviews include text and star ratings Admin approval before display |  |  |

| User Story No: 09 | Tasks: Build "Forgot Password" feature Integrate OTP/email-based reset link | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to recover my account, so that I can regain access if I forget my password. |  |  |
| Bv: 10 | CP: 04 |  |
| Acceptance Criteria: User can request password reset OTP or reset link sent via email/phone Password update form has validations |  |  |

| User Story No: 10 | Tasks: Design Wishlist functionality Enable "Add to Wishlist" on product pages | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to save products I like, so that I can buy them later. |  |  |
| Bv: 20 | CP: 05 |  |
| Acceptance Criteria: Products can be added/removed from wishlist Wishlist visible on user profile Login required to save wishlist |  |  |

| User Story No: 11 | Tasks: Add product recommendation engine Display "You may also like" section | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to see similar products, so that I can explore more options. |  |  |
| Bv: 20 | CP: 08 |  |
| Acceptance Criteria: Recommendations are based on category/behavior Displayed on product and cart pages Dynamic and personalized |  |  |

| User Story No: 12 | Tasks: Enable coupon/promo code input Integrate discount calculation logic | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to apply coupons at checkout, so that I can get discounts on my purchase. |  |  |
| Bv: 50 | CP: 08 |  |
| Acceptance Criteria: Valid codes apply correct discount Invalid codes show error Updated price shown before payment |  |  |

| User Story No: 13 | Tasks: Add guest checkout option Capture minimal info for order | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to place orders without registration, so that I can shop faster. |  |  |
| Bv: 50 | CP: 08 |  |
| Acceptance Criteria: Option available at checkout Email/phone required for updates Order tracked via link sent |  |  |

| User Story No: 14 | Tasks: Build return/refund request module. Define return eligibility and window | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to return products easily, so that I feel confident buying online. |  |  |
| Bv: 50 | CP: 13 |  |
| Acceptance Criteria: Return button active after delivery Reason selection required Email confirmation and tracking of return |  |  |

| User Story No: 15 | Tasks: Create admin dashboard. Monitor orders, users, and inventory | Priority: High |
| --- | --- | --- |
| Value Statement: As an admin, I want to manage platform activity, so that I can ensure smooth operations. |  |  |
| Bv: 100 | CP: 08 |  |
| Acceptance Criteria: Charts and reports visible Role-based access control Editable settings for orders and users |  |  |

| User Story No: 16 | Tasks: Implement product comparison tool. Allow side-by-side view | Priority: Low |
| --- | --- | --- |
| Value Statement: As a customer, I want to compare products, so that I can choose the best one. |  |  |
| Bv: 50 | CP: 13 |  |
| Acceptance Criteria: Charts and reports visible Role-based access control Editable settings for orders and users |  |  |

| User Story No: 17 | Tasks: Integrate multilingual support Enable language toggle option | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to use the site in my preferred language, so that I can navigate comfortably. |  |  |
| Bv: 50 | CP: 08 |  |
| Acceptance Criteria: Charts and reports visible Role-based access control Editable settings for orders and users |  |  |

| User Story No: 18 | Tasks: Build notification system Push updates for order, offers, alerts | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to receive timely notifications, so that I stay updated on my orders and deals. |  |  |
| Bv: 50 | CP: 05 |  |
| Acceptance Criteria: Notifications shown in-app and/or email Clear labeling (order, offer, alert) User settings to control notification types |  |  |

Document 4: Agile PO Experience

Answer- The Product Owner (PO) plays a vital role in an Agile project by owning the product vision, aligning it with the market and business needs, and ensuring the team delivers value in every sprint. The PO acts as a bridge between the stakeholders and the development team, ensuring alignment at every stage of the product lifecycle.

Key Responsibilities of the Product Owner

| Area | Responsibilities |
| --- | --- |
| Market Analysis | - Conducting a deep analysis of current market demand and trends - Studying the availability and features of similar products in the market |
| Enterprise Analysis | - Performing due diligence to assess business opportunities and risks - Understanding customer segments and competitor landscape |
| Product Vision & Roadmap | - Defining a clear product vision based on market and business needs - Outlining a high-level product roadmap with prioritized features and timelines |
| Managing Product Features | - Gathering, analyzing, and prioritizing stakeholder expectations - Managing epics, features, and stories based on ROI and business value |
| Managing Product Backlog | - Creating, prioritizing, and continuously refining the product backlog - Ensuring alignment with evolving business priorities and feedback |
| Iteration Progress Tracking | - Monitoring sprint progress and identifying bottlenecks - Participating in sprint reviews and retrospectives for continuous improvement |

Agile Ceremonies Involved and Learned

From this project, I gained hands-on experience in conducting and participating in essential Agile ceremonies, including:

- Sprint Planning Meeting – Define sprint goals and commit to backlog items

- Daily Scrum (Stand-up) Meeting – Monitor daily progress and identify blockers

- Sprint Review Meeting – Showcase completed work to stakeholders and collect feedback

- Sprint Retrospective Meeting – Reflect on team performance and process improvements

- Backlog Refinement (Grooming) Meeting – Review and reprioritize backlog items

User Story Creation and Structure

In Agile, user stories are the core unit of work, and I learned how to structure them effectively. Each user story typically includes:

- Story Number – A unique identifier (e.g., US-101)

- Tasks – Subtasks needed to complete the story

- Priority – Based on business needs (e.g., High/Medium/Low)

- Acceptance Criteria – Conditions that must be met for the story to be accepted

- BV (Business Value) – Value the story brings to the business

- CP (Complexity Points) – Estimated effort or complexity of the story

Role of a Product Owner in Scrum-

As a Product Owner in Scrum:

- I served as the liaison between the stakeholders (business, marketing, users) and the Scrum Team.

- I developed and communicated a clear product vision, helping guide the team toward meaningful goals.

- I collaborated with Business Analysts to break down the vision into features, epics, and user stories.

- I ensured transparency, alignment, and delivery of high-value increments in every sprint.

Document 5: Product and sprint backlog and product and sprint burndown charts

Answer-   Product Backlog

| User Story ID | User Story (Summary) | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | User Registration & Login | UI, OTP auth, error handling | High | 13 | 5 | Sprint 1 |
| US-02 | Browse & Search Products | Catalog, filter, search | High | 21 | 8 | Sprint 1 |
| US-03 | Product Detail View | Images, price, description | High | 13 | 5 | Sprint 1 |
| US-04 | Add/Remove Items to Cart | Cart logic, quantity updates | High | 21 | 8 | Sprint 2 |
| US-05 | Checkout Process | Address, payment, confirmation | High | 21 | 13 | Sprint 2 |
| US-06 | Vendor Product Listing Dashboard | Seller portal, product form, admin approval | Medium | 13 | 8 | Sprint 3 |
| US-07 | Order Tracking | Order status, shipment updates | Medium | 8 | 5 | Sprint 3 |
| US-08 | Product Reviews | Ratings, moderation | Low | 8 | 3 | Sprint 3 |

Sprint Backlog – Sprint 1

| User Story ID | User Story (Summary) | Tasks | Owner | Status | Estimated Effort |
| --- | --- | --- | --- | --- | --- |
| US-01 | Registration & Login | Auth logic, OTP, UI validation | Developer 1 | In Progress | 5 SP |
| US-02 | Product Browse & Search | Catalog, filter, search | Developer 2 | Not Started | 8 SP |
| US-03 | Product Detail Page | Detail layout, data binding | Developer 3 | In Progress | 5 SP |
| US-04 | Cart Functionality | Add/remove items, quantity updates | Developer 1 | Not Started | 8 SP |
| US-05 | Checkout Flow | Address, payment gateway, confirmation | Developer 2 | Not Started | 13 SP |

Product burndown chart

A Product Burndown Chart is a visual representation of how much work is left to complete in the entire product backlog over time.

It helps teams and stakeholders track overall progress toward the final goal (release or version completion), not just sprint-by-sprint like Sprint Burndown Charts.

Sprint burndown

A Sprint Burndown Chart is a visual tool in Agile Scrum used to track the amount of work remaining in a sprint on a daily basis. It helps the team and stakeholders see whether the sprint is on track to meet its goal.

Document 6: Sprint meetings

Answer-   Meeting Type 1: Sprint Planning meeting

| Date | 01-06-2025 |
| --- | --- |
| Time | 10:00 AM to 10:30 AM |
| Location | Zoom Meeting |
| Prepared by | Sonal, Business Analyst |
| Attendees | Mr. Rajesh Kumar – Product Owner Ms. Priya Sharma – Scrum Master Devendra Jain – Developer 1 Neha Joshi – Developer 2 Akash Mehta – Developer 3 |

Agenda Topics

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Sprint goal overview | Product owner | 15 Mins |
| Review of product backlog | Scrum master | 25 Mins |
| User Story Discussion | BA/ Developer | 25 Mins |
| Estimation and Capacity Plan | Scrum Master | 15 Mins |
| Sprint Commitment | Entire Team | 10 Mins |

Other Information

| Observers | None for this session |
| --- | --- |
| Recourses | JIRA Board, Sprint Backlog Sheet, Velocity Charts |
| Special notes | Devendra will handle UI stories; Neha will work on API integration |

Meeting Type 2: Sprint review meeting

| Date | 15-06-25 |
| --- | --- |
| Time | 4:00 PM to :00 PM |
| Location | Zoom meeting Room |
| Prepared by | Priya Sharma (Scrum Master) |
| Attendees | Product Owner, Business Analyst Scrum Master, Developers Key Stakeholders (Mr. Arvind Rao – Marketing Head, Ms. Sneha Kapoor – QA Lead) |

| Sprint Status | Things To Demo | Quick updates | What’s Next |
| --- | --- | --- | --- |
| 8 out of 9 committed stories completed successfully. 1 story deferred due to API dependency | User Registration Form UI (Devendra) Notification Service Integration (Neha) Task Dashboard Filters (Akash) | Minor design alignment issue resolved No critical bugs found during QA testing | Remaining story moved to next sprint Next sprint will focus on reporting module and analytics dashboard |

Meeting Type 3: Sprint retrospective meeting

| Date | 16-06-2025 |
| --- | --- |
| Time | 10:00 AM to 11:00 AM |
| Location | Microsoft teams |
| Prepared by | Priya Sharma (Scrum Master) |
| Attendees | Scrum Master, Product Owner, All Developers, BA |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Review of sprint performance | Team communication was effective | Delay in 3rd party API delivery | Can we plan better for external dependencies? | Previous sprint retrospective notes, updated velocity chart |
| Capture lessons learned | Sprint goals met on time | Some confusion around story acceptance criteria | Should we include PO in user story walkthroughs? |  |
| Improvement planning | Testing completed within timeline |  |  |  |

Meeting Type 4: Daily Stand-up meeting

| Question | Name/Role | Week “X” (from dd-mm-yyyy to dd-mm-yyyy) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| What did you do yesterday? | Developer 1. Developer 2. Developer 3 | Completed login UI. | Unit test login page. | Worked on registration. | Fixed CSS issues. | Code review. | - | - |
|  |  | Integrated email API. | Set up DB schema. | Wrote API tests. | Fixed validation bugs. | QA support |  |  |
|  |  | Designed dashboard UI | Created filter logic | Connected backend. | Sprint testing | Worked on bug fixes |  |  |
| What will you do today | Developer 1. Developer 2. Developer 3 | Peer Review | Start registration form | Test registration | Update form logic | Merge PR |  |  |
|  |  | Start OTP logic | Work on email triggers | QA testing | Assist UI dev | Final integration |  |  |
|  |  | Start analytics UI | Create graph module | Backend logic | Fix reported bugs | Final UI tweaks |  |  |
| What (if any) is blocking your progress | Developer 1. Developer 2. Developer 3 | None | None | API delay | None | None |  |  |
|  |  | Waiting for test data | None | None | API response delay | API response delay |  |  |
|  |  | None | None | None | None | None |  |  |