## Slide 1: Digital Banking and Automation for Cash & Services Management
Prepared by Janes Havalad
09.06.2025

## Slide 2: Situation
Axis Bank Ltd has a software called ‘SAKSHAM’ which is used for all the transaction of the bank
With respect to Cash transaction still the manual process is followed to capture the transaction of day to day in the Saksham software.
There is no direct link between the Note sorting machine and Saksham. No record of the notes processed through NSM(Note sorting machine)
No Centralised control over notes recepits and payments and exchange made over the counter.

## Slide 3: Problem
Centralised data is not captured of notes processed acurately because there is no link between Saksham software and the NSM.
Every transaction is manually inputed and not fetched automattically with NSM .
Employees processing the transaction is taking more time mannually and facing difficulty in capturaing denomination
Centralised recepit is not issued to the customer involved in the transaction

## Slide 4: Opportunity
IBASS NSM machine will be connected centrally and will be helpful for the keeping the count of all the withdrawls , deposits and exchanges .
Gives the printed receipt of any transaction processed.
Saksham connected to IBASS NSM saves time of the Bank Tellers as it fetches the data once the cheque or receipt is scanned through the IBASS NSM

## Slide 5: Purpose Statement(Goals)
To integrate IBASS NSM with Saksham transaction processing software of the Axis Bank Ltd.

## Slide 6: Project Objectives
IBASS NSM Machine enables to take all the transaction digital.
Saksham should provide you the details of the every transaction along with the voucher scan or cheque
IBASS NSM is connected centrally and monitored on daily bases
Reducing the error of the employes which might have happened with the manual entries.
To enhanence the digitization of the bank by giving the acknowledgement which is system generated.
Denominations to be captured in each transaction and notes to be sorted at the end of the cash .

## Slide 7: Success Criteria
Employees to give feedback after the usage of IBASS NSM machine atleast after 30 days .
Ability to trach Voucher or the cheque scan image would be made available even though the cheque or Voucher is not with the branch incase if it is missed or already sent to the Central Hub.
Auto propulation of data in the Saksham once the voucher is scanned through IBASS NSM , details of the customers is fetched.
Internal stakeholders (Management, Technical support team, customer service team ) should express satisfaction with the Saksham integrated IBASS NSM machine .

## Slide 8: Methods /Approaches
For this project we are using the Agile method
Understand functional and non-functional requirements from stakeholders and create a product vision “ To automate the cash transactions with the NSM Machine”
Break down requirements into user stories.
Prioritize and estimate stories using Agile estimation techniques (e.g., story points).
Move User stories to the product backlog.
Sprint Planning Define scope for each sprint (2 weeks).
Assign stories to the Sprint backlog team and set them in the tasks. And update the status of the tasks for the day.
Development – Modular Integration- Integrate in modules:
IBASS ↔ Saksham communication (via serial, USB, or API)
Saksham ↔ Axis Bank transaction interface
Logging, error capture, and reconciliation logic
Daily Stand-ups & Team Collaboration
Conduct daily 15-minute meetings for status updates and blocker resolution.
Involve developers, testers, BA, and Axis Bank representatives (when required).

## Slide 9: Methods/Approaches
Continuous Testing
Perform unit testing, integration testing, and mock validation using Postman/Swagger.
Sprint Review & Feedback
Demo working modules at end of every sprint.
Capture feedback from Axis Bank and internal QA teams for refinement.
UAT with Real Hardware
Deploy to test environment with actual IBASS NSM machine.
Validate real-time cash sorting, count logging, and transaction posting.
Documentation & Compliance
Prepare:
  Technical documentation (API, workflows)
  SOPs and user manuals
Align with Axis Bank’s security and data compliance standards.
Training & Go-Live Support
Conduct training sessions for bank staff and field engineers.
Provide support post-deployment for any operational issues.

## Slide 10: Resources
People – The project team will comprise cross-functional members from the client’s finance and operations departments, technical representatives from IBASS NSM and Saksham teams, and specialists from the ITS (Information Technology Services) team. Agile roles such as Product Owner, Scrum Master, and Development Team members will be clearly defined.
Time – The project will be implemented using Agile methodology with iterative sprints, aiming to complete the integration within 4 months. Each sprint will be of 2 weeks duration with regular reviews and continuous feedback loops.
Budget – The total budget for the project, including hardware, software, training, and implementation services, is estimated to not exceed Rs. 40,00,000.00.
Hardware- 5,00,000
Software- 15,00,000
Training and services- 3,00,000
Other – Evaluation of third-party software components, conducting site visits, and subscribing to Dataquest industry reports for benchmark practices will be part of the research phase, with expenses not to exceed Rs. 2,00,000.00.

## Slide 11: Risks
Risk of low user adoption if adequate training and change management are not implemented.
Sometimes due to improper scanning of vouchers and cheques the data might not auto propulate and hence time consuming to redo the process
Scope creep due to evolving business needs during Agile iterations could impact project focus and timelines.
Limited internal technical expertise in one or both systems may cause dependency on external consultants.

## Slide 12: Dependencies
User availability for UAT (User Acceptance Testing) during each sprint cycle to validate new features.
The success of the Software integration is dependent on having access to highly skilled Product Owner, Scrum Master, and Development Team
Stable and secure infrastructure (servers, networks, databases) to support development, testing, and deployment.
Coordination with third-party vendors for API integration support, updates, or customizations.