## Slide 1: Project Title: College Event Management Application (EMA)
Prepared By: Isha Joshi Methodology Used: Waterfall Model
Presentation Date: 27/07/2025

## Slide 2: Problem Statement – Why EMA Was Needed
Current Situation:
Events organized manually through repeated meetings
Physical permission from principal and staff coordination delays
Time-consuming notice printing and physical suggestion box usage
Academic schedules get disrupted due to inefficient planning
Requires all portfolio members to be physically present for approval
Problem:
High dependency on physical logistics and paperwork
Lack of centralized communication or real-time status tracking
Difficulty in gathering accurate student feedback before finalizing events
Risk of scheduling conflicts with academic calendar
No digital trail for approvals, registrations, or reports
MoM documentation and budget planning are manual and prone to errors

## Slide 3: Opportunity:
Build a centralized platform to digitize event planning and execution
Enable faculty and coordinators to approve proposals anytime, remotely
Allow students to register and give feedback online
Auto-generate notices and event updates on digital boards or dashboards
Schedule events with real-time clash detection against curriculum timelines
Maintain digital MoM and budget records with version control
Generate event-wise participation and feedback reports for analysis

## Slide 4: Purpose Statement
Purpose: To design and implement a digital platform that simplifies event registration, scheduling, approval and reporting for college staff and students.

## Slide 5: Project Objectives
Solution Selection
Select the most suitable solution based on defined design criteria, user needs, and college requirements
Solution Prototyping & Testing
Develop mockups and wireframes to validate functionality before full-scale implementation
Conduct functional testing to ensure modules like registration, approval, and reporting work as intended
Streamline Event Documentation
Digitize notices, approvals, and suggestion collection to reduce manual paperwork and record loss
Improve Scheduling Accuracy
Create real-time calendars to prevent academic-event clashes and support advance planning
Enhance Stakeholder Participation
Encourage more student and faculty engagement via suggestion portals and instant notifications

## Slide 6: Success Criteria
Improve Records Availability & Accessibility
  Enable centralized storage for event documents, forms, and notices
  Allow students and faculty to access event-related files anytime from the portal
  Eliminate manual file handling and physical record archiving
Reduce Downtime & Response Delays
  Ensure reliable uptime for event registration and scheduling modules
  Minimize system lags through optimized data flow and user interface
  Speed up event approval processes with automated workflows

## Slide 7: Features of the EMA Application
Feature | Details
Student Registration | Inputs: Student name, Department, Academic level, Event Name and Date
Event Scheduling | Admin assigns venue and time based on faculty availability
Digital Approvals | Principal/coordinator reviews and approves events digitally
Notice Automation | In-app digital notices replace printed versions
Suggestion Portal | Online feedback replaces physical suggestion box

## Slide 8: Methods / Approach – Aligned with Waterfall Phases
Waterfall Phase | Method / Action Taken
Requirement Gathering | Established a selection committee with stakeholders and defined system requirements
Design | Identified solution options via RFPs (Request for Proposal), conducted demonstrations and reviewed platform fit
Development & Testing | Selected and implemented the chosen solution, trained users and tech staff, set up support
Deployment & Maintenance | Went live with the digital EMA system on college infrastructure with pilot events

## Slide 9: Sample Data Entry Table
Academic level | Student Name | Event Name | Event Date
TYBSc | Priya Sharma | AI Hackathon | 10-Aug-2025
SYBCom | Ramesh Pawar | Entrepreneurship Fair | 13-Aug-2025
FYBA | Neha Deshmukh | Cultural Fest | 16-Aug-2025
TYBCA | Anuj Verma | Tech Quiz | 19-Aug-2025

## Slide 10: Resources
1. People
Project Team Members:
  Event Portfolio Representatives
  Faculty Coordinator
  Student Organizer
  IT Support Team (Internal Tech Staff)
Roles Include:
  Requirement Definition
  Design Approval
  Testing, Feedback & Deployment Assistance

## Slide 11
2. Time
Estimated Implementation Duration: 2 Months (Includes planning, design, development, testing, training and deployment)
3. Budget
Category | Allocation
Hardware | ₹2,000.00
Software Tools | ₹1,500.00
Training Materials | ₹1,000.00
Misc. Services | ₹500.00
Total Estimated Cost | ₹5,000.00

## Slide 12
4. Other Resources
Third-party software evaluations
Site visits to peer institutions for process mapping
Dataquest reports or templates for best practices

## Slide 13: Risks
Identified Risks
Risk Description | Impact
Existing manual system has been used for over N years and is intuitive to faculty and staff | Resistance to change; preference for known workflows
Digital transition may face low initial adoption | Training and onboarding effort may be underestimated
Lack of clear cost justification in terms of ease of use, quality of information, and speed | Management may struggle to see tangible ROI
Accessibility and support improvements are hard to quantify upfront | Difficult to prove long-term efficiency gains

## Slide 14: Dependencies
  Stakeholder willingness to adopt new processes and tools
  Active participation of IT support during deployment and training
  Availability of college infrastructure (Wi-Fi, systems, admin access)
  Clear documentation for future maintenance and user self-support

## Slide 15: Executive Summary
Project Vision: To digitalize the event planning process, simplify stakeholder coordination, and minimize manual effort in organizing college functions.
Problem We Solve:
Manual event planning is slow and requires synchronous participation from all stakeholders.
Physical documents, meetings, and notices lead to time loss and scheduling conflicts.
How EMA Helps
Automates event proposals, approvals, registrations, and student suggestions.
Provides transparent tracking, faster decision-making, and digital access for students and faculty.
What Success Looks Like
60% reduction in planning time.
Improved event visibility and participation.
Seamless integration with academic calendars, avoiding clashes.
Centralized documentation and report generation.

## Slide 16: Deliverables
Deliverable | Description
Student Registration Module | Collects student details, event name, academic level, and date
Event Proposal & Approval Module | Enables faculty coordinators to review, approve, and schedule events
Event Calendar Dashboard | Displays approved events with time, venue, and coordination info
Digital Notice System | Replaces printed notices with digital alerts and announcements
Feedback & Suggestion Portal | Captures student input digitally, replaces physical suggestion box
MoM & Reports Generator | Generates printable Meeting Minutes and event-wise participation logs

## Slide 17: To Be Completed by Appropriate Manager
Project Sponsor
Name: Dr. R.G. Ingle
Designation: Principal
Role:
  Approves overall project scope
  Provides strategic guidance and stakeholder alignment
  Endorses budget, resources and post-deployment reviews
Project Manager
Name: Isha Joshi
Designation: Business Analyst / Project Lead
Role:
  Oversees requirement gathering, design, and documentation
  Coordinates with technical team and stakeholders
  Manages timeline, testing, and delivery milestones

## Slide 18: Conclusion
Manual event management is inefficient and outdated
EMA digitizes planning, registration and reporting
Applies structured Waterfall methodology for transparency
Stakeholders benefit from reduced overhead and improved coordination
Ready for deployment before major college events begin