## Slide 1: BY – KANIKA JAGTAP 25.07.2025
Enhancement Of Order Purchasing System

## Slide 2: Situation Ultratech cement Ltd has been manually doing many process which is very hectic plus time consuming and wasting of Resources These are some common Reasons
1. Lack of Automation in Operations
Manual data entry, reporting, and monitoring processes increase labor time.
2. Inefficient Documentation and Record-Keeping
Paper-based records are prone to errors, misplacement, and duplication. Difficult to access real-time data for decision-making.
3. Time Delays in Communication
Manual coordination between departments leads to delays. Decisions take longer due to a lack of centralized digital systems.
4. Over-Reliance on Human Labor
Increases chances of error, fatigue, and inconsistency. Skilled labor might be doing routine, low-value tasks instead of strategic work.
5. Inefficient Supply Chain and Inventory Management
Manual stock checks and order tracking can result in overstocking. Wastage due to poor monitoring of raw materials.

## Slide 3: Problems
1. Time-Consuming Process-
Orders had to be manually recorded and processed through phone calls, emails, or paper forms. Sales and dispatch teams spent excessive time entering data into spreadsheets or registers.
2. High Error Rate-
Manual data entry often led to incorrect product codes, quantities, customer details, or delivery addresses. Errors caused delays, wrong deliveries, or reprocessing.
3. Duplicate or Lost Orders-
Without centralized records, the same order could be entered multiple times, or missed entirely. Manual logs lacked version control and audit trails.
8. No Data Analytics or Reporting-
Managers couldn't analyze order trends, region-wise performance, or dealer behavior efficiently. Forecasting and planning became guesswork rather than data-driven.
9. Overdependence on Individuals-
If a salesperson or logistics manager was unavailable, order processing could stall. No centralized system meant poor business continuity.

## Slide 4: Opportunity
1. Real-Time Order Processing
Automation enables instant order punching, validation, and confirmation.
Reduces delays caused by manual approvals and coordination.
2. Dealer Self-Service Portal
Dealers can place orders directly through a web/mobile app.
Reduces dependency on sales representatives and improves dealer experience.
3. Accurate and Consistent Data Entry
Automated systems reduce human errors in product selection, quantity, and pricing.
Standardized formats ensure consistency across all regions and channels.
4. Automated Invoicing and Dispatch Planning
Once the order is confirmed, the system can auto-generate invoices and schedule dispatch.
Reduces time between order receipt and delivery.
5. Mobile Integration
Field sales teams and dealers can use mobile apps to punch and track orders on the go.
Enhances flexibility and responsiveness.

## Slide 5: Purpose Statement
The purpose of this project is to study, choose, and set up a new digital order punching system for UltraTech Cement Ltd. This system will help dealers and sales teams place orders quickly and easily, without needing to rely on phone calls, emails, or paper forms.
The main goals are:
To make order placement faster and simpler
To reduce mistakes caused by manual work
To keep everyone updated with real-time order status
To connect the system with inventory and billing so everything works smoothly together
To improve the overall experience for dealers and employees”.

## Slide 6: Project Objective
Select the best digital solution based on the company’s needs, process requirements, and system design.
Build and test a working version (prototype) of the system to ensure it meets expectations.
Make it easy for dealers and sales teams to place orders online through a simple and user-friendly platform.
Connect the system with existing tools like inventory, billing, and dispatch to ensure smooth operations.
Save time and reduce errors by automating approvals, tracking, and notifications during the order process.

## Slide 7: Success Criteria
1. Better Access to Order Records and Information
After implementation, all order details (customer info, forms, invoices, delivery status) should be available in one central system.
Staff and dealers should be able to quickly find past and current orders without searching through paper files or emails.
2. Faster System Performance with Minimal Downtime
The system should be up and running almost all the time (high uptime).
When someone places or checks an order, the system should respond within a few seconds—no long loading or delays.
3. Reliable and Smooth End-to-End Order Flow
The full order process—from entry to delivery tracking—should run without manual intervention or errors.
Each step (punching → approval → dispatch) should be clearly tracked in the system.
4. Successful Testing in Each Phase
During the Testing phase, the system should pass all functional and user acceptance tests with minimal bugs.
The final solution should match the original design and requirements.
5. User Satisfaction and Adoption
After rollout, dealers and employees should prefer the new system over the manual process.
Positive feedback, ease of use, and fewer support requests will indicate success.

## Slide 8: Agile Model/ Approach
Agile methodology is best suited for this project due to its iterative development, frequent feedback loops, quick delivery of working features, and flexibility to accommodate change. Here's a structured plan to execute this enhancement project using Agile:

## Slide 9
Agile Project Setup -
Activity | Details
Project Visioning | Smart Order Punching System (SOPS) – A Digital Ordering Transformation for UltraTech Cement Ltd.
Form the Scrum Team | Include: Product Owner (PO), Scrum Master, Development Team, UI/UX Designer, QA, and Business Analyst.
Create Product Backlog | BA creates and prioritizes user stories based on pain points and feature needs (e.g., “As a field agent, I want offline access so I can use the app in rural areas”).
Sprint Planning | Define sprint duration (typically 2 weeks) and finalize deliverables for Sprint 1.

## Slide 10
🔹 2. Key Agile Phases Applied to Enhancement Of Order Purchasing System
📌 a. Requirement Gathering & Backlog Creation
Conduct user interviews, shadowing, and surveys with field agents.
Use User Story Mapping to identify all required functionalities.
Break down requirements into epics and user stories.
Example User Story: As a field sales agent, I want to upload documents via the app so that I can punch order on retailers or dealer’s behalf.
📌 b. Prioritization (MVP Planning)
Apply MoSCoW prioritization:
  Must Have : quantity, location, and delivery date fields
  Should Have: status: submitted, approved, dispatched
  Could Have: In-app chatbot, voice commands
Define MVP (Minimum Viable Product) to deliver core functionality early.

## Slide 11
Sprint | Focus
Sprint 1 | Dealer login, role-based access, basic order form layout (UI wireframe)
Sprint 2 | Real-time stock availability integration with SAP
Sprint 3 | Pricing validation (discounts, taxes), order submission logic, error handling
Sprint 4 | Auto-fill past orders, dashboard filters, downloadable reports for sales team
Sprint 5 | Final Testing + Deployment
📌 c. Iterative Development (Sprints)
Each Sprint includes:
Sprint Planning – Decide which user stories will be developed.
Daily Stand-ups – Track progress, highlight blockers.
Sprint Review – Demonstrate completed features to stakeholders.
Sprint Retrospective – Discuss what went well, what to improve.
Example Sprint Plan:
d. Continuous Testing
Testing is embedded in each sprint: unit testing, system testing, and UAT for each increment.
Use automated regression testing to ensure older functionality is not broken.

## Slide 12
Function | Recommended Tools
Backlog Management | Jira, Azure DevOps
Design & Prototyping | Balsamiq
Communication | Slack, MS Teams
Testing & UAT | TestRail, Postman, Selenium
🔹 3. Agile Tools for Execution
Benefit | Impact
Early and frequent delivery | Field teams get improvements faster and can validate them
Flexibility | Requirements can evolve as field feedback is gathered
Transparency | Stakeholders can see progress at every sprint
Continuous improvement | Retrospectives allow the team to adapt and improve sprint by sprint
🔹 4. Business Analyst’s Agile Responsibilities
Define and refine user stories and acceptance criteria.
Facilitate backlog grooming sessions.
Act as a bridge between end users and development team.
Ensure user feedback is captured after every sprint and refined into future backlog items.
🔹 5. Agile Benefits for This Project

## Slide 13
S. No. | Key Area | Why Agile is Justified
1️⃣ | Evolving Requirements | Agile allows adapting to frequent changes in customer expectations, banking regulations, and business goals.
2️⃣ | Stakeholder Involvement | Enables close collaboration with business, compliance, and marketing for continuous feedback.
3️⃣ | Incremental Delivery | High-priority features like biometric login or chatbot can be delivered early, improving time-to-market.
4️⃣ | Risk Mitigation | Continuous testing and review in short sprints reduce the risk of major failures.
5️⃣ | User-Centric Design | Real user feedback can be quickly implemented, improving app usability and customer satisfaction.
6️⃣ | Team Collaboration | Cross-functional Agile teams (IT, QA, Design, Business) work seamlessly and deliver faster.
7️⃣ | Transparency & Tracking | Agile tools provide real-time visibility into progress, cost, and productivity metrics.
8️⃣ | Continuous Improvement | Retrospectives after every sprint help identify what to improve in the next cycle.
Justification for Agile in Enhancement Of Order Purchasing System Project

## Slide 14
Required Resources – Detailed
People / Human Resources
Business Analyst (BA): To gather requirements, define scope, create user stories, and coordinate with stakeholders.
Product Owner: To prioritize the product backlog, provide business vision, and validate sprint outcomes.
UI/UX Designer: To redesign user interfaces for improved accessibility and user satisfaction.
Mobile App Developers: To code and implement new features (e.g., biometric login, chatbots, dashboards) in both Android & iOS platforms.
Backend Developers: To integrate APIs, order punching services, and database components.
Quality Assurance (QA) Testers: To perform unit, integration, regression, and UAT testing.
DevOps Engineer: To manage deployment, and environment configurations.
Scrum Master / Project Manager: To manage Agile ceremonies, resolve impediments, and track progress.
Time
Project Duration: 4–5 months (including planning, sprints, testing, UAT, and Go Live)
Sprint Cycle: 2 weeks per sprint × ~10 sprints
Buffer Time: 2–3 weeks for post-launch stabilization and issue resolution

## Slide 15
Budget
Total Estimated Budget: ₹15,00,000 (INR)
Budget Breakdown:
Salaries / Consultant Fees: For developers, BA, testers, designer – ₹9,00,000
Testing Tools & Licenses: Browser Stack, Selenium Grid – ₹50,000
UI/UX Tools: Figma/Axure licenses – ₹20,000
API Services & Hosting: Cloud costs for testing and deployment (AWS/Azure) – ₹1,00,000
Third-party Integration: Aadhaar API, analytics tool – ₹2,00,000
Training & Documentation: User manuals, end-user training sessions – ₹50,000
Miscellaneous & Contingency: Risk buffer, compliance testing – ₹80,000
Tools & Platforms
Agile Project Management: Jira, Confluence
Design Tools: Axure RP for wireframes and prototypes
Testing Tools: Selenium, Postman, JMeter
Communication Tools: Microsoft Teams, Slack, Zoom

## Slide 16
Risks and Dependencies – Detailed Key Points -
1. Integration Risk with SAP & Legacy Systems
Description: Real-time stock and pricing must sync with SAP; failure can halt order processing.
Impact: High (core functionality relies on SAP).
Mitigation: Use mock services for early testing, staggered integration, involve SAP experts from Sprint 1.
2. User Adoption Resistance
Description: Dealers and field sales may resist shifting from manual order punching.
Impact: High (risk to business value).
Mitigation: Conduct early UAT with selected users, provide multilingual training, offer phased rollout.
3. Performance on Mobile Devices
Description: The app must work smoothly on low-end devices in rural/remote areas.
Impact: Medium.
Mitigation: Optimize UI/UX, test across devices and networks, use lightweight frontend technologies.
4. Delayed Stakeholder Feedback
Description: Late inputs from business users can block sprints or cause rework.
Impact: Medium.
Mitigation: Fix sprint review schedules, ensure Product Owner represents stakeholders, log all changes via backlog.

## Slide 17
5. Data Accuracy Issues
Description: Inaccurate dealer master or legacy order data may cause misrouted orders.
Impact: High.
Mitigation: Data cleansing and validation scripts, MDM team involvement, sandbox testing.
6. Security & Compliance Concerns
Description: Exposing dealer and order data via mobile/web may trigger compliance risks.
Impact: High.
Mitigation: Role-based access, encryption, data masking, and InfoSec review before go-live.
7. 3rd Party Service Dependencies
Description: SMS/email gateways and cloud platforms are critical for alerts and uptime.
Impact: Medium.
Mitigation: Choose SLAs-backed vendors, have secondary providers or fallback notifications.
8 Scope Creep from Continuous Enhancements
Description: Constant new feature requests may delay MVP delivery.
Impact: Medium.
Mitigation: Apply MoSCoW prioritization, lock MVP scope, backlog future enhancements.

## Slide 18: Thank you
Regards – Kanika Jagtap
7772877192
kjo752016@gmail.com