CAPSTONE PREPARATION PROJECT 1

Define Business model for online Agriculture store.

Question 1 -What is Business Process Model?

Answer - A business process is a collection of activities designed to produce a specific output for a particular customer or market.

- GOAL: The main goal is to bridge the gap between the farmers and to the sellers to provide a accessible, affordable, digital platforms where every farmer can use in their remote areas.

- INPUTS -Farmer’s needs, knowing the suppliers /vendors for agricultural products.

- RESOURCES- Budget allocated, Human Resources, Payment Gateways, Website or Application.

- OUTPUTS- Have to list the product with limited pricings, E-Commerce platforms, Order Histories, Accounts of the platforms, tracking system &usage.

- ACTIVITIES -Gathering requirements, Business Analysis, Design &Developments, Payment Integration, Testing, Deployment, Farmer Onboarding &Trainings, Ongoing Support Systems.

- Value Created for End customer -Easily accessible to agricultural products page, competitive pricings, Reducing travelling time and cost for product purchases.

Question -2 Do the SWOT Analysis of the project?

SWOT is an acronym for strengths, weakness, opportunities and threats. It is a model used to understand influencing factors and how they may affect an initiative. Strengths, weakness are considered to be internal factors whereas opportunities, Threats are considered as external factors.

SWOT ANALYSIS

S-STRENGTHS

    - Has financial security for the project initiation.

    - Strong, Skilled Team like Deveops, testers, Project managers.

    - Socio Impact.

    - Use of Technology.

    - First mover in rural Areas.

    - Support from key stakeholders.

W -WEAKNESS

- Limited literacy from farmers.

- Logistics challenges.

- Network problems.

- Depending on local vendors.

- Risk of Scope Creep.

O-OPPORTUNITIES

- Government schemes support.

- Growing usage of digital platforms.

- Market place.

T-THREATS

- Competition will grow up

- Uncertainity

- E-Commerce players will become more.

Question 3-What is feasibility study?

Answer- Feasibility study in done in business to find out whether its variable or suitable for this project or not and possibility of doing    the project within some constraints like Technology, Budget, Time where Technology, Hardware, Software, resources, Budget, Time frame aspects are involved in this study.

.

    - 1)TECHNOLOGY -To Improve the technology in the rural areas.

    - 2) HARDWARE -Servers, client devices, back up, Networks are required.

    - 3) SOFTWARE- Programming languages as JAVA

          - Frame work -spring boot, MVC (Backend)

          - Angular, React (Frontend)

          - Database like SQL /ORACLE

          - Development Tools.

      - 4) RESOURCES- Java Developer, Database, Admin, Testers, Devops Engineer

      - 5) BUDGET –Developer salaries -60 to 80 lakhs per year.

          - Testers -5 to 10 lakhs

          - Database admins- 2 to 5 lakhs

          - Trainings – 1 to 2 lakhs.

          - Miscellaneous -2 to 3 lakhs.

Total Estimation- 1.5 Cr

      - 6)– TIME FRAME – Planning &Analysis -1 to 2 lakhs

            - Designing -1 month

            - Development – 6 to 8 months.

- Testing – 2months.

Question 4 – what is GAP Analysis?

A comparison of the current state and desired future state of an organization in order to identify the differences that need to be addressed. It is generally used

by the Business Analyst, Project Managers. It is divided into AS-IS and TO -BE (Current state and Desired State)

AS-IS ANALYSIS –

    - 1)PRODUCT PURCHASES   -      Farmers buy seeds, fertilizers, tools from physical market far from   their village.

    - 2)PRODUCT AVAILABILTY   -      Local shops may not have stock.

    - 3)ORDER TRACKING       -            No way to track deliveries.

    - 4)CUSTOMER SUPPORT   -            No structured support.

    - 5)DOCUMENTATION &RECEIPTS   -      No proof of purchases product usages.

TO -BE

- Enables fair access to agricultural products.

- Offers traceability & Transparency

- 3)Aligns with the goals & sustainable rural developments.

RISK ANALYSIS

Question 5- What is Risk Analysis?

An uncertain event or condition which can have impact on either cost, time, scope. To avoid the risk there are few strategies like

avoid, Mitigate, Scope creep, Transfer, Accept it. There are certain BA Risks, Process Risks, Project Risks where they might be a

chances of failure of a project.

BA RISKS-

1) Incomplete Requirements, miscommunications, scope creep

2)   Lack of domain knowledge.

PROJECT RISKS

1)   Resources constraints

2)  Timelines over runs

3)   Budget over runs

4)  Security risks

PROCESS RISKS

1)  User Resistance

2)   Training Gaps

3)   Internet Connectivity

4)    Data Quality Issues

STAKE HOLDER ANALYSIS

Question 6- what is stake holder Analysis?

Answer -Generally, Stake holder is a person or a group or an organization that is directly or indirectly effected or impacted by the proposed IT solution.

Stake holder Analysis is done in Requirements Gathering stage by BA. It is done by using RACI matrix (Responsible who does work, A-Accountable Who

owns the decisions, Consulted -Who inputs, I-Informed Who is kept to be Informed) They are Internal, External stakeholders

STAKE HOLDER ANALYSIS

Stake holders Analysis (RACI MATRIX)

Here MR. Karthik can clearly see

      - Who does work, (Responsible)

      - Who owns decisions (Accountable)?

      - Who inputs (Consulted)?

      - Who is kept informed? (Informed)

  - 1)Sponsor is responsible in project Approval &funding.

  - 2)Decision makers are Accountable like MR. Henry, Ben, Mr. Pandu, peter, Kevin, Me as BA

  - 3)Influencers are responsible for consulted.

  - 4)Project Managers

  - 5)Business Analyst.

  - 6)Vendors &Logistics partners.

Similarly, non-decision makers are Informers like Developers, testers.

Question no 7 - Preparation of Business Case Document

Business case document is prepared to understand about the project and make the necessary changes and work accordingly. It has 7 steps as below:

- Why is this project Initiated?

1)Addressing the current farmer’s challenges.

2)Supporting the CSR goals.

3)Improving technology for rural areas.

- What are the current problems?

1)Limited Market Access

2)Pricing

3)Availability of stock.

4)No purchase records.

5) Inefficient Logistics.

3)With this project how many problems could be saved?

1)Limited market Access -Farmers can order products from online.

2)Pricing- Pricing with discount offers

3)Availability of stock -Real time updates on the platform

4)No purchases records -Digital order tracking &Automatic receiving history.

5)Inefficient Logistics – Logistics partners for scheduled delivery tracking.

4)What are the sources required?

1)Technical like servers, development tools, Frameworks, testing tools, Payment Gateways, Analytical Tools

2)Financial like Training costs, Marketing, Development Costs. Budget with 2 cr

5) What are the changes to adopt this technology?

1)It depends on the both technology and process within our team and their eco systems.

2)Organizational changes like new roles, skill upgrading.

3)Partner vendor changes like Payment Gateways

4)End user – trust building, Trainings on digital literacy

6)What is the time frame to recover ROI?

ROI Return on Investments depends on the initial investments, Operating costs. Around 2.5 to 3 years it can be recovered if the adoption is

faster. If its low it might take 3 to 4 years.

7)How to identify the stake holders?

Identifying the stake holders are done by using RACI Matrix (Responsible, Accountable, Consulted, Informed)

Question -8 SDLC -Stands for Software Development Lifecycle

Definition- SDLC is a structured methodology that outlines the stages involves in developing software IT Companies. There are four methodologies in SDLC and Five models which can be used.

Write about SDLC methodologies?

- Sequential- waterfall-It is very easy and simple to use, It is one of the most common and Important classic life cycle models to use.

2)Iterative- RUP -RUP Stands for Rational Unified Process. It is an Iterative Software Development process to frame work created by Rational    Software Corporation. It is Based on set of building blocks or content elements knowing what is to be produced, step by step explanation.

3)Evolutionary -Spiral-The spiral model gives more emphases placed on risk Analysis. It has 4 phases namely -Risk analysis,Planning,Evaluation,Engineering .

4)Agile- Scrum-Agile is light weight, it has no documentation, It is Done where ever fast deliveries has to be done.

Question -9 Write about SDLC Models?

1)Waterfall - waterfall-It is very easy and simple to use, it is one of the most common and Important classic life cycle models to use.

In this model, each phase must be completed in its entirely before the next phase begins

2)V-model- V model is the extension of waterfall model. In this model each phase has specific deliverables and a review process. Easy to use                                                                         , Phases are completed and processed at a time. It is useful for smaller projects.

3)RUP-RUP Stands for Rational Unified Process. It is an Iterative Software Development process. It has four lifecycle phases like                        Inception, Elaboration, Construction, Transition and has six Engineering disciplines like Business Modeling, Analysis and Design, Implementation, Testing and Deployment.

4)Spiral – The spiral model gives more emphases placed on risk Analysis. It has 4 phases namely -Risk analysis, Planning, Evaluation, Engineering. The baseline spiral starting in planning phase, requirements are gathered and risk is accessed. Requirements are gathered during the planning phase. Here there is high amount of risk analysis.

5) Scrum-Agile is light weight. It has no documentation. The code in itself forms as a documentation. There are four main values and twelve principles of Agile software.

Question 10

Write any four differences between Waterfall and V model?

| WATERFALL | V-MODEL |
| --- | --- |
| Low Cost | Expensive |
| Testing activities start at the later stages | Testing activities with the first stages |
| Moves in linear way | Do not move in a linear way |
| Less customer Involvement | More customer Involvement |

Question -11 According to your which model /methodology will suit to this project? Write at least two reasons?

According to me waterfall is the best model to this project because

- It has well defined and stable requirements -Since this project is Initiated by Mr. Henry with a clear CSR vision and specific goals, the requirements are unlikely to change drastically during execution. Waterfallworks well when scope and deliverables are fixed from the start

2) Clear phase by phase Execution- With an 18-month timeline and defined budget of 2 crores, Waterfall allows you to plan and allocate resources         efficiently for each stage (Requirement Gathering -Design-Development -testing-Deployment), making process tracking straight forward for all stake holder

Question -12

Prepare a Gantt Chart for this project?

Gantt Chart for Waterfall Project for

Agricultural Online Store

RESOU   1-3MONTHS   4-6 MONTHS    7-9 MONTHS   10 -12 MONTHS    13-15 MONTHS   16-18MONTHS

BA         	Requirement Gathering

PM	Requirement Analysis

DESIGN

D1

T1

D2

T2

D3

T3

D4

T4

UAT

N/W ADMIN

DB ADMIN

Summary:

  - In the above Gantt chart, there are 78 weeks in which the project has to be completed within the given time

- The project completion time is up to 78 weeks i.e. 18months duration.

  - So, from week 1 to 10 it is a phase where Requirement gathering will be done. Here in this phase BA, project manager is involved to prepare User requirement document.

  - From week 11 to 29 Requirement Analysis is done here Here BA, Project managers are involved.

- From week 30 to 46 Design phase is done where BA, project managers, Technical team is involved.

- From week 47 to 73 Coding is done. Here Programmers or developers are Involved.

  - From week 55 itself till the end phase week 78 testing is done parallelly Where BA is involved. In case If any errors they will sent to bug fix and again sent to tester. Finally, it is sent to UAT (user Acceptance Testing)

  - Go live takes place at the final stage.

Question -13

Write about Fixed Bid VS Billing Project?

- A fixed bid project is one in which the services provider agrees to deliver a specific scope of work for a fixed price. The scope of work, deliverables, and timelines are agreed upon upfront, and the service provider assumes the risk for any cost overruns or delays.

Here, the risk is for the clients because they will Invest the budget, costs and time.

- A billing project is one in which the service provider bills the client for the actual time and materials expended on the project. The client pays for the service providers time and expenses. Here the risk is involved for the resources

Question -14

Write Down seven Time sheets for Requirement Analysis, Requirement Gathering, Design, Development, Testing, UAT Phase, Deployment?

Timesheet for Requirement Analysis

| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| --- | --- | --- | --- | --- | --- |
| 1 | Identifying stakeholders meeting | Meeting to list down the stakeholders | 10.00AM | 12. 00 AM | 2Hours |
| 2 | Client interactions | Zoom call to update the clients | 12.00 PM | 1.00 PM | 2 Hours |
| 3 | Gathering Inputs for BRD Document | SME Discussion | 3.30PM | 4.30PM | 1 Hour |
| 4 | Requirements sorting | Working on Templates | 4.30 PM | 6.30 PM | 2Hour |
| 5 | Team meeting | Discussions on the day | 5.30 PM | 7.00PM | 1 Hour |

TOTAL-     8 HOURS

Time sheet for Requirement Gathering

| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| --- | --- | --- | --- | --- | --- |
| 1 | Identifying stakeholders | Meetings to understand and list out | 10.00AM | 12. 00 AM | 2Hours |
| 2 | Conducting Interviews | Discussions with the Interviewers | 12.00 PM | 1.00 PM | 2 Hours |
| 3 | Observing current processes | Working on the templates | 3.30PM | 4.30PM | 1 Hour |
| 4 | Gathering work flow Diagrams | Working with the designers | 4.30 PM | 6.30 PM | 2Hours |
| 5 | Consolidate raw Requirements | Discussions with project Managers and Sending MOM | 5.30 PM | 7.00PM | 1Hour |

Total -8hours

Time sheet for Designing

| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| --- | --- | --- | --- | --- | --- |
| 1 | Creating high level Architecture Diagrams | Working on the systems Architectures and Technical Leads | 10.00AM | 12. 00 AM | 2Hours |
| 2 | Preparing Mock ups, Wireframes | Working with the designers | 12.00 PM | 1.00 PM | 2 Hours |
| 3 | Designing database Schema | collaborating with database admins and developers | 3.30PM | 4.30PM | 1 Hour |
| 4 | Reviewing | Reviewing the designed diagrams | 4.30 PM | 6.30 PM | 2Hours |
| 5 | Validating design with stake holders | Working and validation with developers and designing team | 5.30 PM | 7.00PM | 1 Hour |

Total -8 hours

Time sheet for Development.

| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| --- | --- | --- | --- | --- | --- |
| 1 | Set up development Environment | Meeting with leads, Developers | 10.00AM | 12. 00 AM | 2Hours |
| 2 | Developing core backend modules | Meeting to list down the developers | 12.00 PM | 1.00 PM | 2 Hours |
| 3 | Developing Frontend modules | Discussions with front end developers | 3.30PM | 4.30PM | 1 Hour |
| 4 | Integrated Gateway payments | Connecting with the Developers | 4.30 PM | 6.30 PM | 2Hours |
| 5 | Internal Integration Testing | Developers, Testers Co ordination | 5.30 PM | 7.00PM | 1Hour |

Total -8 hours

Time sheet for Testing

| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| --- | --- | --- | --- | --- | --- |
| 1 | Preparation of detailed test plans | Communicating with Test Leads, Quality and getting approvals | 10.00AM | 12. 00 AM | 2Hours |
| 2 | Executing Functional Testing | Quality Engineers participating with BA | 12.00 PM | 1.00 PM | 2 Hours |
| 3 | Performing Integration Testing | Meeting with Quality Engineers | 3.30PM | 4.30PM | 1 Hour |
| 4 | Conduct Performance Security | Meetings with Quality persons and Developers | 4.30 PM | 6.30 PM | 2Hours |
| 5 | Regression testing and preparation of final test sign off reports | Test Leads collaboration | 5.30 PM | 7.00PM | 1 Hour |

Total -8 Hours.

Time sheet for UAT Phase (User Acceptance Testing)

| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| --- | --- | --- | --- | --- | --- |
| 1 | Prepare UAT Plan | Responsible by business Analyst coordinator | 10.00AM | 12. 00 AM | 2Hours |
| 2 | Conduct UAT | Working with quality team for UAT report | 12.00 PM | 1.00 PM | 2 Hours |
| 3 | Developers fixing reporting issues | Working with Developers | 3.30PM | 4.30PM | 1 Hour |
| 4 | Obtaining formal sign off client and Key stake holders | Working with project managers | 4.30 PM | 6.30 PM | 2Hours |
| 5 | Final UAT | Working with UAT Persons | 5.30 PM | 7.00PM | 1Hour |

Total -8 hours.

Timesheet for Deployment phase

| S.NO | TASKS | ACTIONABLE ITEMS | START TIME | END TIME | DURATION |
| --- | --- | --- | --- | --- | --- |
| 1 | Preparing Deployment Plan | Meetings with Project Managers, Deveops Engineers | 10.00AM | 12. 00 AM | 2Hours |
| 2 | Migrate codes to production | Working with the given codes | 12.00 PM | 1.00 PM | 2 Hours |
| 3 | Conduct Final Testing | Working with quality and leads | 3.30PM | 4.30PM | 1 Hour |
| 4 | Go live | Collaborating with Project Managers | 4.30 PM | 6.30 PM | 2Hours |
| 5 | System performance | Communication with support team | 5.30 PM | 7.00PM | 1Hour |

Total- 8 hours