Question 1 – Write Agile Manifesto

Four Main values of agile:-

- Individuals and interactions over processed and tools

- Working software over comprehensive documentation

- Customer colaboration over contract negotiation

- Responding to change over following a plan

Twelve principles of Agile Software:-

- Satisfy the customer through early and continous delivery of valuable software.

- Welcome changing requirements, even late in development.Agile processes harness change for the customer’s competitive advantage.

- Deliver working software frequently, from a couple of weeks to a couple o months, with a preference to the shorter timescale.

- Business people and developers must work together daily throughout the project.

- Build projects around the motivated individuals. Give them the environment and support they need and trust them to get the job done.

- The most efficient and effective method of conveying information to and within a development team is face to face conversation.

- Working software is primary measure of progress.

- Agile processes promote sustainable development. The Sponsors, developers, and users should be able to maintain constant pace indefinitely.

- Continuous attention to technical excellence and good design enhances agility.

- Simplicity the art of maximizing the amount of work not done is essential.

- The best architectures, requirements and designs emerge from self organizing teams.

- At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

Question 2 – User Stories- Acceptance Criteria-BV-CP

| User Story 1 | Task 2 | Priority:- Highest |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER FOODS |  |  |
| BV: 500 | CP: 02 |  |
| Acceptance Criteria: The delivery boy provides required personal details (name, contact information, address) and uploads necessary documents (driver's license, vehicle registration, PAN card, Aadhaar card, bank account details). |  |  |

| User Story 2 | Task 2 | Priority:- Highest |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA View Order, Display List of orders in the tabular Form |  |  |

| User Story 3 | Task 2 | Priority:- Highest |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA Customer should be providing address for country (India) Business Rules: Within the radius of 5 km |  |  |

| User Story 4 | Task 2 | Priority:- Highest |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SELECT THE PAYMENT MODE SO THAT I CAN MAKE PAYMENT OF MY CHOICE |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA Display payment modes, radio buttons to select payment modes, payments button. Business Rule. Can select only one payment mode |  |  |

| User Story 5 | Task 1 | Priority:- Highest |
| --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW THE RESTAURANTS SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA Register in the platform with the details |  |  |

| User Story 6 | Task 1 | Priority:- Low |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE PRICE SO THAT I CAN ORDER THE FOOD |  |  |
| BV: 50 | CP: 01 |  |
| ACCEPTANCE CRITERIA Display price in the list of menu items |  |  |

| User Story 7 | Task 2 | Priority:- Low |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |
| BV: 50 | CP: 01 |  |
| ACCEPTANCE CRITERIA 1. Display delivery boy mobile number 2. Display delivery boy name in tracking field 3. Display delivery boy picture |  |  |

| User Story 8 | Task 2 | Priority:- Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |
| BV: 100 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1. Click on restaurant dashboard 2. Add from time to time 3. Click on submit 4. Display updated successfully |  |  |

| User Story 9 | Task 2 | Priority:- High |
| --- | --- | --- |
| AS A Business OWNER I WANT TO VIEW RESTAURANT REVENUE REPORT SO THAT I CAN VIEW THE RESTAURANT’S REVENUE |  |  |
| BV: 200 | CP: 03 |  |
| ACCEPTANCE CRITERIA Select Reports Select Revenue Reports Select to and from date Select Region (can select all) Generate Report Download Report in EXCEL |  |  |

| User Story 10 | Task 3 | Priority:- High |
| --- | --- | --- |
| AS A REG ADMIN I WANT TO MANAGE REGIONAL RESTAURANTS SO THAT, I CAN TRACK THE PERFORMANCE OF REGIONAL RESTAURANTS. |  |  |
| BV: 200 | CP: 03 |  |
| ACCEPTANCE CRITERIA CLICK ON PERFORMANCE OF RESTAURANTS SELECT FROM DATE TO DATE CLICK ON GENERATE REPORT WHICH INCLUDES RESTAURANTS ID, NAME, REVENUE CLICK ON DOWNLOAD REPORT SHOULD BE IN EXCEL |  |  |

| User Story 11 | Task 2 | Priority:- Medium |
| --- | --- | --- |
| AS ADMIN I WANT TO SEE THE REGIONAL REVENUE REPORTS, SO THAT I CAN VIEW THE REGIONAL PERFORMANCE |  |  |
| BV: 100 | CP: 03 |  |
| ACCEPTANCE CRITERIA Select regional dropdown View performance of each rest of that region in tabular form which includes rest name, revenue, generated Download in excel or PD |  |  |

| User Story 12 | Task 2 | Priority:- High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH REG ADMIN SO THAT I CAN REQUEST FOR REFUND |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)TEXT BOX FIELDS 2)DISPLAY ORDER ID 3)TEXT BOX,FOR DESCRIPTION 4)SUBMIT BUTTON 5)GENERATE ISSUE ID 6)DISPLAY SUCCESSFUL |  |  |

| User Story 13 | Task 2 | Priority:- High |
| --- | --- | --- |
| AS A USER I WANT TO BROWSE NEARBY RESTAURANTS SO THAT I CAN ORDER THE FOOD |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)Each restaurant entry displays its name, cuisine type, and rating 2)This list can be sorted by distance or rating |  |  |

| User Story 14 | Task 2 | Priority:- High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO BROWSE DIFFERENT RESTAURANTS AND MENUS SO THAT I CAN ORDER FOOD |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)The menu includes dishes , prices and descriptions 2)Show the restaurant is open or closed |  |  |

| User Story 15 | Task 1 | Priority:- High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO BROWSE FOR SPECIFIC DISHES AND CUISINES SO THAT I ORDER FOOD |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)App displays relevant restaurant and dishes matching the query |  |  |

| User Story 16 | Task 1 | Priority:- High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO FILTER RESTAURANTS SO THAT I CAN FIND A PLACE TO ORDER FOOD |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)Filter restaurants by cuisine type and dietary options(vegan, veg,nonveg,egg) |  |  |

| User Story 17 | Task 2 | Priority:- High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK MY ORDER SO THAT I KNOW THE TIME OF DELIVERY |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)App shows real time update on the order status 2)Display estimated delivery time |  |  |

| User Story 18 | Task 1 | Priority:- High |
| --- | --- | --- |
| AS A USER I WANT TO RATE AND REVIEW RESTAURANTS SO THAT I CAN RATE AND REVIEW THE RESTAURANTS I HAVE VISITED |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)Can see reviews from other users to help me make dining decisions |  |  |

| User Story 19 | Task 1 | Priority:- High |
| --- | --- | --- |
| AS A USER I WANT TO SAVE FAVOURITE RESTAURANTS AND DISHES SO THAT I CAN ORDER FROM MY FAVOURITES |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)Access my list of favourites easily for future orders |  |  |

| User Story 20 | Task 1 | Priority:- High |
| --- | --- | --- |
| AS A USER I WANT TO VIEW PAST ORDER HISTORY SO THAT I CAN ORDER AGAIN |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)Can see the details such as order items, total cost and order date |  |  |
| User Story 21 | Task 3 | Priority:- High |
| AS A USER I WANT TO RECEIVE NOTIFICATIONS SO THAT I CAN RECEIVE UPDATES |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)Notifications for order confirmation 2)Notification for dispatch 3)Notification for delivery |  |  |

| User Story 22 | Task 1 | Priority:- Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CONTACT CUSTOMER SUPPORT SO THAT I CAN SUBMIT QUERIES OR ISSUES |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)Customer support section with contact information |  |  |

| User Story 23 | Task 2 | Priority:- High |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO RECEIVE AND MANAGE ORDERS SO THAT I CAN UPDATE ORDER STATUS |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)Manage order status 2)Notify restaurants about incoming orders |  |  |

| User Story 24 | Task 2 | Priority:- High |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO ACCESS TO CUSTOMER REVIEWS SO THAT I CAN VIEW AND RESPOND TO CUSTOMER REVIEWS |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)Owners should have access to customer review page |  |  |
| User Story 25 | Task 1 | Priority:- Medium |
| AS A CUSTOMER I WANT TO APPLY PROMOCODES AND DISCOUNTS SO THAT I CAN ORDER AT LOWER PRICE |  |  |
| BV: 100 | CP: 04 |  |
| ACCEPTANCE CRITERIA 1)Active Promocodes |  |  |

| User Story 26 | Task 7 | Priority:- High |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW THE ORDERS SO THAT I ACCEPT THE ORDER |  |  |
| BV: 200 | CP: 04 |  |
| ACCEPTANCE CRITERIA 1)Order visibility 2)Real-time updates 3)Order details 4)Order filtering and sorting 5)Order map view 6)Order navigation 7)Order completion and confirmation |  |  |

| User Story 27 | Task 5 | Priority:- High |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGIN SO THAT I CAN ACCEPT THE ORDER |  |  |
| BV: 200 | CP: 04 |  |
| ACCEPTANCE CRITERIA 1)User Authentication 2)Error Handling 3)Password security 4)Multi-factor Authentication 5)Compatibility and Usability |  |  |

| User Story 28 | Task 5 | Priority:- Medium |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMERS FEEDBACK |  |  |
| BV: 200 | CP: 04 |  |
| ACCEPTANCE CRITERIA 1)Access to feed back system 2)Feedback Visibility 3)Feedback sorting and filtering 4)Response Mechanism 5)User Support |  |  |

| User Story 29 | Task 5 | Priority:- Medium |
| --- | --- | --- |
| AS A ADMIN I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMERS FEEDBACK |  |  |
| BV: 200 | CP: 04 |  |
| ACCEPTANCE CRITERIA 1)Access to feed back system 2)Feedback Visibility 3)Feedback sorting and filtering 4)Response Mechanism 5)User Support |  |  |

| User Story 30 | Task 5 | Priority:- Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMERS FEEDBACK |  |  |
| BV: 200 | CP: 04 |  |
| ACCEPTANCE CRITERIA 1)Access to feed back system 2)Feedback Visibility 3)Feedback sorting and filtering 4)Response Mechanism 5)User Support |  |  |

| User Story 31 | Task 3 | Priority:- High |
| --- | --- | --- |
| AS A ADMIN I WANT TO KNOW THE ISSUES SO THAT I CAN RESOLVE THEM |  |  |
| BV: 100 | CP: 03 |  |
| ACCEPTANCE CRITERIA 1)Display issue section 2)Sorting and filtering of issues list 3)Editing and modifying the issues |  |  |

| User Story 32 | Task 3 | Priority:- High |
| --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO KNOW THE ISSUES SO THAT I CAN RESOLVE THEM |  |  |
| BV: 200 | CP: 04 |  |
| ACCEPTANCE CRITERIA 1)Display issue section 2)Sorting and filtering of issues list 3)Editing and modifying the issues |  |  |

| User Story 33 | Task 6 | Priority:- High |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW REVENUE GENERATED SO THAT I VIEW RESTAURANTS REVENUE |  |  |
| BV: 200 | CP: 04 |  |
| ACCEPTANCE CRITERIA Select Reports Select Revenue Reports Select to and from date Select Region (can select all) Generate Report Download Report in EXCEL |  |  |

| User Story 34 | Task 2 | Priority:- High |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO KNOW DELIVERY BOY SO THAT I VERIFY THE DELIVERY BOY |  |  |
| BV: 200 | CP: 04 |  |
| ACCEPTANCE CRITERIA ID proof Punctuality and reliability |  |  |

| User Story 35 | Task 2 | Priority:- Low |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |
| BV: 50 | CP: 01 |  |
| ACCEPTANCE CRITERIA 1. Display delivery boy mobile number 2. Display delivery boy name in tracking field 3. Display delivery boy picture |  |  |

| User Story 36 | Task 2 | Priority:- Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |
| BV: 100 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1. Click on restaurant dashboard 2. Add from time to time 3. Click on submit 4. Display updated successfully |  |  |

| User Story 37 | Task 3 | Priority:- High |
| --- | --- | --- |
| AS A USER I WANT TO RECEIVE NOTIFICATIONS SO THAT I CAN RECEIVE UPDATES |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)Notifications for order confirmation 2)Notification for dispatch 3)Notification for delivery |  |  |

| User Story 38 | Task 1 | Priority:- Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CONTACT CUSTOMER SUPPORT SO THAT I CAN SUBMIT QUERIES OR ISSUES |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA 1)Customer support section with contact information |  |  |

| User Story 39 | Task 4 | Priority:- Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE ORDER SO THAT I CAN CANCEL IT |  |  |
| BV: 100 | CP: 03 |  |
| ACCEPTANCE CRITERIA Order status Method of cancellation Refund policy Time frame |  |  |

| User Story 40 | Task 4 | Priority:- High |
| --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO TRACK THE DELIVERY SO THAT I CAN VIEW THE STATUS OF THE DELIVERY |  |  |
| BV: 100 | CP: 03 |  |
| ACCEPTANCE CRITERIA Real time tracking Security and data privacy User friendly Interface |  |  |

Question 3– What is epic? Write 2 epics

Epic is a large user story or a collection of related user stories that represents a significant feature or functionality. Epics are high level, often spanning multiple sprints or iterations, and they provide a way to organize and prioritize work in a product backlog.

User Stories:

- As a customer, I want to see the live status of my order.

- Provide real-time updates as the order progresses through various stages.

Acceptance Criteria:

- The app should provide real-time updates on the status of the user's order, such as "Order received," "Preparing," "Out for delivery," and "Delivered."

- The app should display the live location of the delivery driver while en route to the user's address

- The map should update at regular intervals to reflect the driver's movement accurately

Question 4 –What is the difference between BV and CP

1. BV - BV stands for business value which is given by the client according to the importance of task. Business Value is how important is this feature (user Story) to the Business. This is estimated by Scrum Currency Notes. We provide Rs 1000. Rs 500, Rs 100, Rs 50, Rs 20 and Rs 10 Denominations

2. CP - CP is also known as Story Points (SP). CP is the effort required by the Scrum Developers to develop this feature (user story) using technology. Efforts include time taken to solve the complexity and write the code. CP is estimated by the Scrum Developers by using Poker cards. We provide pokers with values “?”, 1, 2, 3, 5, 8, 13, 20, 40, 100 and BIG.

The main difference between the BV and CP is that the BV value is decided or given the client according to the importance or the priority of task to be performed. However the CP value is indentified or given by the development team according to the efforts needed to perform the tasks.

Question 5 –Explain about Sprint

Sprints are time boxed iterations of a continuous project development cycle—short repeatable phases that last between one and four weeks. Sprints lie at the core of Agile and Scrum methodologies, an approach that takes large, complex product development projects and breaks them down into smaller, more manageable pieces.

What is sprint Duration: 2 Weeks - Your sprint Value _

Scrum is a sub unit of Sprint. What is scrum Duration: 1 day – Your scrum Value_

PBI: Product Backlog Item Task: Unit of Work done by 1 Developer in 1 Scrum WIP: Work In Progress

| PBI | TASKS | WIP | DONE |
| --- | --- | --- | --- |
| Registration | 3 | 2 | 1 |
| Login | 2 | 2 | 0 |
| Add Restaurants | 3 | 2 | 1 |
| Order Food | 3 | 0 | 3 |
| Make Payment | 3 | 3 | 0 |
| Track Delivery | 3 | 3 | 0 |
| Cust Feedback | 3 | 3 | 0 |

Question 6 – Explain Product backlog and sprint back log:-

Product Backlog -  The product backlog is a list that compiles all the tasks and user stories that must be done to complete the whole project. But it’s not just a simple task list. An effective product backlog breaks down each of the backlog items into a series of steps that help the development team. The product backlog is very important for product management, the implementation of agile and it’s also one of the seven scrum artifacts, which shape the scrum methodology. But even if it’s been planned out, the product backlog is not set in stone. Like most aspects of agile project management, there are going to change. Flexibility is crucial.

The product backlog shows project tasks and user stories, as well as their deadline, who’s assigned to complete them, their priority level and percent complete. Managers can easily drag and drop these tasks to refine the product backlog. In addition, Project Manager also allows team members to interact in real time.

Sprint backlog :

The sprint backlog is a subset of the product backlog. The sprint backlog comes from the product backlog, but it contains only the product backlog items that can be completed during each agile sprint.

The complexity of the project will determine the sprint backlog, but overall the idea is to dedicate the team only to those tasks that can be completed during the sprint. If it is a complex project the sprint backlog can also grow in complexity and length.

Unlike the product backlog, though, the sprint backlog is unchanged during the period of the sprint. It can be changed, but only during the sprint planning meeting. Once agreed upon, the items and steps to complete them are frozen for the length of the sprint.

Question 7 – What is impediments log? write 2 impediments:-

In terms of Scrum, they are ‘blockers’ that prevent the Scrum Team from completing work, which in return impacts velocity. Anything that prohibits the team from doing work is considered an impediment.

Impediments are hurdles or obstacles and these are recorded in Impediment Logs. They are ‘blockers’ preventing the Scrum Team from completing work and should be included within impediment logs.

All challenges faced by the team will be logged in the impediments log.

2 impediments:-

- Lack of system knowledge

- Lack of management support

Question 8 – Explain Velocity of the Team:-

According to Scrum, Inc., team velocity is a “measure of the amount of work a team can tackle during a single sprint and is the key metric in Scrum”. When you complete a sprint, you'll total the points for all fully completed user stories and over time find the average number of points you complete per sprint.

Velocity – How many Complexity Points is covered in this sprint:- 10

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts

Sprint Burn Down chart:-

Product Burn Down chart:-

Question 10 – Explain about Product Grooming:-

Product Grooming is the session in which the vision or goal of the project or product is discussed and who will be your target group in which market segment does the product address. What are the needs and solution does the product required. Also what benefits the client will get.

Also to identify the EPICs from  the product backlog. Product grooming is processes of planning the project and understanding the needs.

Thus product grooming includes the refinement to understand what does the stakeholder require and why does it require and what is the value addition is to be done.

Question 11 – Explain the roles of Scrum Master and Product Owner:-

The Scrum Master is accountable for establishing Scrum as defined in the Scrum Guide. They do this by helping everyone understand Scrum theory and practice, both within the Scrum Team and the organization. The Scrum Master is accountable for the Scrum Team’s effectiveness. They do this by enabling the Scrum Team to improve its practices, within the Scrum framework.

The Product Owner is accountable for maximizing the value of the product resulting from the work of the Scrum Team. The Product Owner is one person, not a committee. The Product Owner may represent the needs of many stakeholders in the Product Backlog. Those wanting to change the Product Backlog can do so by trying to convince the Product Owner.

Scrum Master -  The day to day activity of a Scrum Master involves servant leadership where they are involved in performance planning, coaching, self- organization, removing obstacles, resolving conflicts and serving the team.

Product Owner - The first responsibility of the product owner is customer satisfaction and this they carry out by ensuring that customer requirements are given priority and there is transparency between development team and stakeholders.

The product owner guarantees stakeholder satisfaction by ensuring product success, and building a product which meets business requirements.

The Scrum Master ensures project success, by assisting the product owner and the team in using the

right Scrum processes for creating the end product and establishing the Agile principles. The Product

Owner interacts with the users and customers, Stakeholders, the Development team and the Scrum

Master to deliver a successful product.

The Product Owner and the Scrum Master are both invaluable members of a Scrum project team, as

they build the perfect relation with the development team and strive to deliver the best results.

Question 12 – Explain all Meetings Conducted in Scrum Project:-

There are five types of scrum meetings held during the scrum process which are as follows:-

1. Sprint Planning Meeting

2. Daily Scrum Meeting

3. Sprint Review Meeting

4. Sprint Retrospective Meeting

- Sprint Planning Meeting :

This meeting begins with the Product Owner. In this meeting the PO explains their vision and how the team should go about completing this step of the project. During this meeting, team members decide the amount of work they can complete within the sprint. This is also when the team moves work from the Product Backlog to the Sprint Backlog. This step requires a lot of planning and can take several hours for the group to decide on a finalized Sprint.

- Daily Scrum Meeting :

From the planning meeting, we move into the daily scrum meetings. Every single day for 15 minutes, the team gathers together to report any issues or progress on their tasks. Though brief, this meeting is an essential part of the scrum process. It is designed to keep all group members on track in a cohesive manner. Normally the Product Owner is present during all daily scrum meetings to assist in any way

Daily Stand-up Meeting End of every Scrum, Scrum Developers will participate in Scrum meeting. Here they must answer 3 Questions. a. What task did you work in this scrum? b. What task will you work on next scrum? c. Any Challenges/impediments? When you will complete the user story?

- Sprint Review Meeting :

 Sprint Review Meeting : This meeting is used to showcase a live demonstration of the work completed. During this meeting the Product Owner, Scrum Master and stakeholders are present to review the product and suggest changes or improvements.

They will see the Velocity – How many CP is covered in this sprint

Sprint Burn Down Chart.

Product Burn Down Chart.

- Sprint Retrospective Meeting :

This meeting is held to facilitate a team’s reflection on their progress. The team speaks openly about their organizational concerns and teamwork. During this meeting, dialogue should remain friendly, non-judgmental and impartial. This review session is a key part of team building and development and it’s also very important for future scrum projects. In this meeting team will discuss about Challenges faced and come up with lessons learnt. We can use these lessons learnt in Sprint planning meeting to select user stories for the next sprint.

Question 13 – Explain Sprint Size and Scrum Size

The whole concept of sprint is to identify User stories that the scrum team would work on and complete within a specific sprint duration. Typically known as the sprint length. Sprints can be of 1, 2, 3 or 4 weeks long at the max. Anything beyond 4 weeks is never agile scrum project management.

Scrum Size : Scrum Team size can 8 to 10 people.

1. Product Owner

2. Scrum Master

3. Developers 8 (Scrum Team)

Question 14 – Explain DOR and DOD:-

The Definition of Ready (DoR) is a set of criteria that a Product Backlog Item (PBI) – such as a user story or task – must meet before the development team can begin working on it within a sprint. In essence, it acts as a gatekeeper, ensuring that the team has a shared understanding of the task, its scope, and the necessary prerequisites are in place before development starts.

The Definition of Done (DoD) is a set of criteria that a Product Backlog Item must meet to be considered complete and ready for potential release. It serves as a quality checkpoint at the end of each development cycle (sprint), ensuring that the delivered increment meets the team's agreed-upon standards of quality and functionality.

Question 15 – Explain Prioritization Techniques and MVP:-

Prioritization Techniques: Prioritization techniques are methods used to determine the order in which tasks, features, or items should be addressed in a project. These techniques help teams allocate resources effectively and focus on delivering the most valuable work first. Some common prioritization techniques include:

MoSCoW: This technique categorizes items into Must have, Should have, Could have, and Won't have categories. It helps clarify essential features from those that are optional or lower priority.

WeightedShortestJobFirst(WSJF): WSJF assigns a priority score to each item based on factors like business value, time sensitivity, and risk. Items with higher scores are considered more important to work on.

KanoModel: This model categorizes features into Basic Needs, Performance Needs, and Delighters. It helps prioritize based on how features impact user satisfaction.

A Minimum Viable Product (MVP) is the earliest, most basic version of a new product or service that can be launched to a targeted group of users. The goal of an MVP is to validate a product idea and gather user feedback with minimal resources and effort before investing heavily in full-scale development.

Question 16 – Difference between Business Analyst and Product Owner:-

Product Owner:-

- Defining and Communicating Product Vision & Strategy: The PO translates the product vision into a clear, actionable plan and ensures alignment with business goals.

- Backlog Management: They create, refine, and prioritize the product backlog, which is a list of features, enhancements, and tasks for the development team.

- Stakeholder Engagement: They act as a liaison between the development team and various stakeholders, including customers, business managers, and other departments.

- Acceptance of Work: POs are responsible for validating completed work and ensuring it meets the defined requirements and quality standards.

Business Analyst:-

- Requirements Gathering & Analysis: BAs work with stakeholders to elicit, document, and analyze both functional and non-functional requirements.

- Process Modeling & Improvement: They analyze current business processes, identify inefficiencies, and recommend improvements for streamlining workflows.

- Documentation: BAs create detailed documentation, including business requirements documents, process flows, and use cases.

- Solution Design & Testing Support: They collaborate with technical teams in designing solutions and support the testing process to ensure the solution meets the requirements.

17) Prepare a sample Resume of 3yrs exp Product Owner

Name: Graifen Menezes
Email: graifenmenezes@gmail.com
Phone: +91-XXXXXXXXXX
LinkedIn: linkedin.com/in/graifenmenezes
Location: Pune, India

🎯 PROFESSIONAL SUMMARY

Results-driven Product Owner with 3+ years of experience in Agile environments, driving product development and feature delivery across web and mobile platforms. Skilled in gathering requirements, creating user stories, prioritizing backlogs, and collaborating with cross-functional teams. Adept at delivering customer-centric solutions aligned with business goals, with a keen eye on user experience and data-driven decisions.

💼 PROFESSIONAL EXPERIENCE

Product Owner
ABC Tech Solutions Pvt Ltd – Pune
Jul 2022 – Present

Owned the end-to-end delivery of a B2B platform that increased customer onboarding efficiency by 30%.

Collaborated with business stakeholders, UI/UX designers, and development teams to define product vision and roadmap.

Created detailed user stories, acceptance criteria, and maintained a well-groomed product backlog.

Facilitated sprint planning, reviews, retrospectives, and daily standups.

Conducted market and competitor analysis to guide feature prioritization.

Ensured delivery of MVP features within deadlines, contributing to a successful product launch in Q1 2023.

Associate Product Owner
Zylon Software Solutions – Pune
Jun 2020 – Jun 2022

Assisted in the management of mobile app features for a retail tech product serving over 500K users.

Partnered with QA and engineering teams to ensure smooth sprint execution and defect management.

Managed backlog refinement sessions and continuously evolved requirements based on user feedback.

Supported A/B testing and analytics tracking for user behaviour insights.

🎓 EDUCATION

Bachelor of Commerce (B.Com)
XYZ University, Pune
2018 – 2020

🛠️ KEY SKILLS

Agile & Scrum Methodologies

Product Roadmapping

User Story Writing

Backlog Management (JIRA, Azure DevOps)

Wireframing (Figma, Balsamiq)

Stakeholder Communication

Data Analysis (Google Analytics, Mixpanel)

MVP Planning & Execution

UAT Coordination

📜 CERTIFICATIONS

Certified Scrum Product Owner (CSPO) – Scrum Alliance

Agile Product Management Fundamentals – Coursera

🗣️ LANGUAGES

English – Fluent

Hindi – Fluent

Konkani – Native