## Slide 1: Jocata
Mansi Gunjar
18/07/2025

## Slide 2: Situation
At present loan application process is a completely physical process which includes loads of paperwork and has to be done by sales managers.
The process is time taking and also hold the chance of mistakes from bank side.
At times customer’s get furious about how long it takes to process a file.
Customers often complain about not having real time updates regarding their application.
Sales team has to solve the mitigation which a application might have, this often makes the customer furious and also might create a chance of customer backing off.

## Slide 3: Problem
At times customer’s get furious about how long it takes to process a file.
Customers often complain about not having real time updates regarding their application.
Sales team has to solve the gaps/errors which an application might have; this often makes the customer furious and also might create a chance of customer backing off and team losing client.

## Slide 4: Opportunity
To do the enhancement in existing application i.e. Jocata.
Adding on the feature where customer can itself register by using sales managers unique code, following are the steps
          Login & password (text message to be sent on registered contact number and registered email id)
          Upload KYC
          Upload real time photo with signature
          Upload Banking/ financials or all related documents
Customer can monitor the journey and complete the queries generated by credit or operation managers.
Sales manager can login the Jocata application and keep an eye on the loan application process to guide the applicant

## Slide 5: Purpose Statement (Goals)
Replacing the physical loan application process with an enhancement of automated Loan Management System
Increasing the transparency and customer experience.
Reducing the turn around time in overall loan processing and resolving queries.

## Slide 6: Project Objectives
The main objective of the project is to handle all the loan related functionalities online.
The Loan Management System will smoothen the complete loan process in the bank.
Loan management System will automate the loan processes from both customers as well as bankers' side.

## Slide 7: Success Criteria
Client is able to
  Apply for the loan through the Jocata.
  Track the progress of the loan application.
  Raise service requests post loan disbursement.
Bank is able to
  View the loan application
  Verify the uploaded documents, schedule pickup if any original documents to be taken as collateral.
  Complete the legal and technical process
  Either approve or reject the loan
  In case of approval get the loan sanctioned and disburse the loan
  Post loan disbursement provide loan servicing and handle customer queries.

## Slide 8: Methods/Approach
SDLC Methodology used
  Waterfall Methodology
Approach
  Need to establish a selection committee and a selection process need to be defined.
  Define the requirements.
  Jocata vendors should be informed about enhancement and finalized through RFP, demonstration and reviews.
  Best possible solution need to be selected and implemented.
  Training provided to the bank users and technical staff and establish support processes.
  Demo videos for the customers.
  Go live with the new system.

## Slide 9: Resources
People: Project team members for completing and implementing the project.
  1 Project Manager
  2 Business Analysts
  6 Developers and Testers
  1 Database and Network Administrator
Time: Project should be completed and implemented within 3 months.
Budget: All hardware, software, training and services not to exceed Rs. 100 Lakhs.
Other: Solution evaluation , Dataquest reports should not exceed Rs. 10 Lakhs.
Technologies and Tools:
  Programming Language: Python
  Database: MySQL
  Tools: MS Visio, Balsamiq, Power BI

## Slide 10: Risks and Dependencies
It is a first of its kind enhancement, user acceptance.
Vendor dependencies may increase.
Customer data security and compliance.
Justifying the cost in terms of ease of use, accessibility speed, ease of support and maintenance is difficult to quantify in a way management can see improvements in utilization of systems.

## Slide 11: To Be Completed by
Project Sponsor: Bank
Project Manager: Ms. Mansi Gunjar