## Slide 1: PROJECT TITLE
SIBIL ENHANCEMENT
WATERFALL PROJECT
Prepared by : Merugu Bhavana
Date 11-10-2025

## Slide 2: What is SIBIL in Kotak Mahindra Bank
SIBIL is an Internal software designed for service request management software use by KOTAK Mahindra Bank Employees to raise customer service requests to different departments like operations, credits, compliance etc.
Each request is tracked through its life cycle create – assigned – work in progress – resolved – closed .

## Slide 3: Why Enhancement is Required ?
A Change or Improvement to the existing SIBIL application to introduce new features , improve usability automate a manual process, or integrate with other internal systems.
Examples :
Adding a new service request type
Modifying the approval workflow for a particular requests
Adding validation rules in the request submission form.
Integrating SIBIL with other software's for ease of flow.
Purpose: Increase efficiency, reduce errors, and enhance user experience.

## Slide 4: Using Waterfall Model for SIBIL Enhancement
Requirements Gathering :
Gather the requirements from branch operations team, credit, compliance team for enhancement team.
The (BA) gathers detailed requirements through discussions, workshops, and JAD sessions.
Requirements are documented in a Business Requirement Document (BRD) and signed off by Business, IT, and Compliance teams.

## Slide 5
Requirement Analysis :
The IT and BA teams analyze technical feasibility, risk, and impact on existing SIBIL workflows, databases, and UI.
The outcome is a System Requirement Specification (SRS) and an Effort Estimation Sheet approved by the Solution Architect.
Design :
Designs include new workflow logic, database changes, and interface modifications aligned with bank’s security and compliance standards.

## Slide 6
Development :
Developers code the enhancement in a secure development environment, adhering to company guidelines
Testing:
The QA Team conducts Functional, Integration, and Regression Testing.
Business Users perform User Acceptance Testing (UAT) to ensure the enhancement meets business needs.
All test cases are recorded in JIRA or Excel, and issues are resolved before sign-off

## Slide 7
Deployment / Implementation:
The release is planned during non-peak hours or weekends, approved by the Change Advisory Board (CAB).
The enhancement is deployed into Production SIBIL environment by the IT Infrastructure team, followed by post-deployment verification.

## Slide 8
Maintenance / Support:
Post go-live, the system is monitored for stability and performance for 2–4 weeks.
Minor issues or feedback are logged via SIBIL Support Tickets and resolved through Minor CRs.

## Slide 9: Situation/Problem/Opportunity:
The existing SIBIL application, used for raising and tracking internal service requests across Kotak Mahindra Bank departments, has limited workflow automation, restricted reporting, and manual escalation handling.
Users face delays in request assignment, status visibility, and closure tracking.

## Slide 10
The opportunity is to enhance SIBIL to improve user experience, process efficiency, and transparency through workflow automation, dashboard analytics, and integration with internal systems (HRMS, CRM, etc.).
Example : Customer visited the branch for address change with valid proof like Aadhar, DL , Passport and Voter Id.
Branch can update the request instantly via biometric , sms , link based and face authentication features .
More focused for reducing of TAT and efficiently and accuracy .

## Slide 11: Purpose Statement (Goals):
The primary goal is to enhance operational efficiency and transparency within Kotak Mahindra Bank by upgrading the SIBIL platform using the Waterfall approach, enabling automated workflows, real-time tracking, and improved service turnaround for business users.

## Slide 12: Project Objectives:
To automate and streamline internal service request workflows within the SIBIL application.
To reduce manual intervention and improve response time for service request approvals and resolutions.
To enhance data accuracy and visibility by introducing real-time dashboards and analytical reports.

## Slide 13
To strengthen system security and compliance as per Kotak Mahindra Bank’s IT and policies.
To integrate SIBIL with existing enterprise systems such as HRMS, CRM, and Finacle for seamless data flow.
To improve user experience (UX) by redesigning forms, menus, and navigation for faster accessibility.
To implement automated escalation mechanisms for delayed or pending requests.

## Slide 14
To standardize documentation and approval processes using a consistent Waterfall framework.
To enhance system stability and uptime, ensuring reliable performance under high load.
To deliver measurable business value by achieving higher operational efficiency .and user satisfaction across all departments .

## Slide 15: Success Criteria:
Reduction in average service request turnaround time (TAT) by at least 25–30%.
Increase in user satisfaction scores from branch operations and IT teams.
Improved system uptime and performance through optimized backend processes.
All enhancements successfully deployed and adopted bank-wide within the planned timeframe.

## Slide 16
Reduction in collection of documentation for raising service request .
Post-implementation reduction in manual escalations by 50%.

## Slide 17: Methods/Approach:
Establish a committee from different departments like Branch banking operations team, compliance, credit , IT and audit .
Gather the requirements by conducting JAD sessions, Questionnaires are survey forms like sending the links over the mails to get more requirements gather.

## Slide 18
Prepare the documents as per waterfall model like
BRD – Business Requirement Documents,
System Requirement Specification (SRS),
followed by Design (HLD, LLD),
Development, Testing, UAT, and Deployment.
Conduct training sessions for key users and technical staff.
Go Live with the enhanced SIBIL system and initiate post-implementation support and monitoring.

## Slide 19: Resources:
• People: Business Analysts, Developers, QA Testers, IT Support, and Business Users from Kotak departments.
• Time: Estimated 6 months implementation timeline including UAT and deployment.
• Budget: Allocation for development, testing, training, and deployment – within approved IT enhancement limits.
Time and Budget are interlinked: Delays in timeline often increase cost due to extended resource usage.

## Slide 20: Risks and Dependencies
Risks
Downtime during enhancement deployment.
Misunderstanding business needs or incomplete requirements.
Integration with existing SIBIL modules may fail or create errors.
Loss or corruption of existing SIBIL data during upgrade

## Slide 21
Delay in approvals from Business Owner or Admin.
Changes in compliance or RBI guidelines impacting SIBIL
Additional features requested during project

## Slide 22
Dependencies
Plan enhancement in a sandbox/test environment.
Schedule approvals in advance and follow up periodically.
Prepare mock/test data beforehand.
Align design and testing with compliance from the start.
Prepare training materials and conduct sessions before release

## Slide 23
To Be Completed by Appropriate Manager
Project Sponsor :Kotak Mahindra Bank
Project Manager : Pabbu Naveen