Waterfall Part ½

Business Case Document: IGRS Enhancement Project

➢ Why is this project initiated?

This project is initiated to improve the efficiency, compliance, and traceability of the existing Inward Global Remittance System (IGRS) by integrating real-time SWIFT tracking, automating invoice matching, and enhancing trade compliance. As international trade and remittance volumes grow, there is a critical need for automation, transparency, and faster processing to meet client expectations and regulatory requirements.

➢ What are the current problems?

- Manual effort required to match remittances with invoices and BOEs

- Delays in settlement due to compliance bottlenecks

- Higher risk of non-compliance and audit findings

- Inadequate visibility into remittance status for internal teams and customers

➢ With this project how many problems could be solved?

This project directly addresses at least 5 major problems, including:

- Reduced reconciliation time via auto-matching of invoices/BOEs

- Streamlined compliance with automated monitoring and reporting

- Enhanced user visibility through dashboards and alerts

- Improved audit readiness and risk mitigation

➢ What are the resources required?

| Resource Type | Description |
| --- | --- |
| Human Resources | Business Analyst, Developers, QA Testers, Compliance Analyst, Project Manager |
| Technical Resources | SWIFT GPI APIs, Invoice Matching Engine (custom or third-party), Compliance rule engine (AI-based), Internal server/cloud hosting, Dev/Test environments |
| Financial Resources | Budget allocation for licenses, development, UAT, and training |

➢ How much organizational change is required to adopt this technology?

The change impact is moderate, requiring:

- Training of trade operations and compliance teams on the new modules

- Updates to internal SOPs to reflect automated workflows

- Integration with existing banking systems

- Change management efforts to support smooth user adoption

➢ Time frame to recover ROI?

The Return on Investment (ROI) is expected within 6 to 9 months post-implementation due to:

- Reduction in manual processing costs

- Faster remittance clearance leading to better client satisfaction

- Lower compliance penalty risks to bank from RBI

➢ How to identify Stakeholders?

Stakeholders can be identified using a combination of:

- Organizational Impact Analysis: Teams or departments affected by the new features (e.g., Operations, Compliance, IT)

- RACI Matrix: To define roles like Responsible, Accountable, Consulted, and Informed

- Interviews & Workshops: With key functional heads and power users

- Document Review: Identifying stakeholders based on existing process ownership and touchpoints within the remittance lifecycle

Document 2: Business Analyst Strategy Document

1. BA Approach Strategy Overview:

As the Business Analyst for the IGRS Enhancement Project, my approach is structured to ensure successful project delivery through clear requirement gathering, stakeholder alignment, documentation, approvals, and change management. The BA acts as the bridge between business needs and technical execution.

2. BA Project Lifecycle & Key Steps:

| Step | Description |
| --- | --- |
| 1. Project Understanding & Initiation | Understand business context, goals, and high-level scope |
| 2. Stakeholder Identification & Analysis | Identify key stakeholders and analyze their interests/influence |
| 3. Requirement Elicitation | Gather business, functional, and non-functional requirements |
| 4. Documentation & Validation | Prepare key BA documents and validate with stakeholders |
| 5. Sign-offs & Approvals | Obtain formal sign-off on finalized requirements |
| 6. Change Management | Define a process to handle change requests during the lifecycle |
| 7. Communication & Reporting | Regular status updates and risk/issue communication |
| 8. UAT & Project Closure | Support UAT, capture signoff, and confirm project acceptance |

3. Elicitation Techniques to be Applied:

| Technique | When/Why Used |
| --- | --- |
| Workshops | For joint discussions with multiple stakeholders to gather detailed requirements |
| Interviews | For one-on-one sessions with SMEs and power users |
| Document Analysis | To understand existing processes, SOPs, and past project documentation |
| Brainstorming | For new feature ideation and problem-solving |
| Prototyping/Wireframes | To visualize UI features before development |
| Surveys/Questionnaires | To gather feedback from a broader user group |
| JAD Sessions | For collaborative sessions involving business and IT teams |

| Technique | When/Why Used |
| --- | --- |
| Workshops | For joint discussions with multiple stakeholders to gather detailed requirements |
| Interviews | For one-on-one sessions with SMEs and power users |
| Document Analysis | To understand existing processes, SOPs, and past project documentation |
| Brainstorming | For new feature ideation and problem-solving |
| Prototyping/Wireframes | To visualize UI features before development |
| Surveys/Questionnaires | To gather feedback from a broader user group |
| JAD Sessions | For collaborative sessions involving business and IT teams |

4. Stakeholder Analysis – RACI & ILS Model:

a. RACI Matrix Example:

| Task | Business Owner | BA | Developer | QA | Client | Compliance |
| --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering | C | A/R | I | I | C | C |
| Document Sign-off | A | R | I | I | A | C |
| UAT Support | C | R | I | A | A/R | C |
| Go-Live Planning | A | R | C | C | I | I |

(R = Responsible, A = Accountable, C = Consulted, I = Informed)

5. Documents to be Prepared by BA:

- Business Case Document

- BA Strategy Document

- Stakeholder Analysis (RACI, ILS)

- BRD (Business Requirements Document)

- FSD (Functional Specification Document)

- Use Case & Process Flow Diagrams (UML)

- Change Request Form

- Traceability Matrix

- UAT Test Cases & Sign-off Sheet

- Final Client Project Acceptance Form

6. Document Sign-Off Process:

- Draft Creation: Prepare initial draft and circulate for review

- Review Meeting: Walkthrough with stakeholders for comments

- Incorporation of Feedback: Revise document based on inputs

- Formal Sign-Off: Obtain email or digital signature from stakeholders

- Repository Update: Save final signed copy in shared location (e.g., SharePoint, Confluence)

7. Client Approval Process:

- Share finalized documents via email or portal

- Conduct a client review meeting or demo

- Collect feedback in writing

- Capture changes (if any) through change request forms

- Request formal approval via:

  - Email confirmation

  - Physical signature if required

8. Communication Channels to Establish:

| Channel | Purpose |
| --- | --- |
| Email | Formal communication and document sharing |
| MS Teams / Zoom | Daily stand-ups, meetings, workshops |
| Jira | Task and progress tracking |
| Slack (if internal) | Quick team collaboration |
| Project Status Reports | Weekly/bi-weekly updates to client & internal stakeholders |

9. Handling Change Requests (CR):

- Log all CRs in the Change Request Register

- Analyze impact on scope, time, cost, and risk

- Present CR to client for approval/rejection

- Update BRD/FSD if approved

- Get CR signed off as per the original sign-off process

10. Updating Project Progress to Stakeholders:

- Share weekly status reports with:

  - Tasks completed

  - Upcoming tasks

  - Risks and mitigation

  - CR summary (if any)

- Maintain project dashboard (Jira, Excel) for real-time visibility

11. UAT & Client Project Acceptance Sign-off:

- Prepare UAT Test Plan & Scenarios

- Coordinate UAT sessions with client users

- Record outcomes (Pass/Fail) in UAT Test Report

- Capture bugs or issues for resolution

- After successful UAT completion:

  - Share UAT Sign-off Form with the client

  - Obtain formal acceptance via email or signed document

  - Include version/date of the product delivered in the sign-off form

Bottom of Form

Document 3: Functional Specification Document

Project Name:

IGRS Enhancement Project

Customer Name:

Global Trade Bank Ltd.

Project Version:

Version 1.0

Project Sponsor:

Mr. Alok  – Head of International Banking

Project Manager:

Ms. Ankita Sharma – Senior Project Manager

Project Initiation Date:

01-July-2025

Functional Requirement Specifications

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | Login | User should be able to login to the application to perform remittance operations | 10 |
| FR0002 | SWIFT Tracking | The system should fetch real-time SWIFT MT103/MT202 status via API integration | 9 |
| FR0003 | Invoice to Shipping Bill Matching | Automatically match remittances with invoice and Shipping Bill data using reference numbers | 9 |
| FR0004 | Compliance Rules | System should run predefined rules to flag suspicious or non-compliant entries | 8 |
| FR0005 | Alerts & Emails | Trigger alerts and email/SMS notifications on remittance status or issues | 8 |
| FR0006 | Dashboard View | Display key performance indicators (KPI) to operations and compliance teams | 7 |
| FR0007 | Audit Trail | Maintain a complete log of actions performed by all users for compliance audits | 7 |
| FR0008 | Customer Access | Allow customers to securely track remittance status through external portal | 6 |

Document 4: Requirement Traceability Matrix

| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT | Req ID | Req Name | Req Description | Priority |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Login | User must be able to login to access the application | Yes | Pending | No | Yes | Yes | YES | FR0001 | Login | User should be able to login to the application to perform remittance operations | 10 |  |  |  |  |  |
| FR0002 | SWIFT Tracking | System must fetch real-time SWIFT message status | Yes | Yes | Yes | Yes | Yes | YES | FR0002 | SWIFT Tracking | The system should fetch real-time SWIFT MT103/MT202 status via API integration | 9 |  |  |  |  |  |
| FR0003 | Invoice Matching | Automatically match invoices with remittance entries | Yes | Yes | Yes | Yes | Yes | YES | FR0003 | Invoice to Shipping Bill Matching | Automatically match remittances with invoice and Shipping Bill data using reference numbers | 9 |  |  |  |  |  |
| FR0004 | Compliance Rules | Flag suspicious entries based on pre-set logic | Yes | Yes | No | Yes | Pending | YES | FR0004 | Compliance Rules | System should run predefined rules to flag suspicious or non-compliant entries | 8 |  |  |  |  |  |
| FR0005 | Alerts & Emails | Notify stakeholders of remittance status via alerts | Yes | Yes | Yes | Yes | Yes | YES | FR0005 | Alerts & Emails | Trigger alerts and email/SMS notifications on remittance status or issues | 8 |  |  |  |  |  |
| FR0006 | Dashboard View | Visual KPIs for compliance/ops users | Yes | Pending | No | Yes | Yes | YES | FR0006 | Dashboard View | Display key performance indicators (KPI) to operations and compliance teams | 7 |  |  |  |  |  |
| FR0007 | Audit Trail | Log all system actions for traceability | Yes | Yes | Yes | Yes | Yes | YES | FR0007 | Audit Trail | Maintain a complete log of actions performed by all users for compliance audits | 7 |  |  |  |  |  |
| FR0008 | Customer Access | Secure access for customers to check remittance | Yes | Yes | Pending | Yes |  |  | FR0008 | Customer Access | Allow customers to securely track remittance status through external portal | 6 |  |  |  |  |  |

Business Requirements Document (BRD)

Project Name: IGRS Enhancement Project

Project ID: PR 001

Version ID: v 01
Author: Ritesh Singh	
Date: 03-July-2025

1. Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 03/07/2025 | 0.1 | Initial Draft Created |

2. Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Alok | Head of International Banking |  |  |
| Business Owner | Meera Kulkarni | VP – Treasury Operations |  |  |
| Project Manager | Ankita Sharma | Senior Project Manager |  |  |
| System Architect | Rohit Sinha | Lead Solution Architect |  |  |
| Development Lead | Arjun Mehta | Technical Lead |  |  |
| UX Lead | Shruti Verma | UI/UX Designer |  |  |
| Quality Lead | Priya Desai | QA Manager |  |  |
| Content Lead | Vikram Shetty | Documentation Specialist |  |  |

3. RACI Chart for This Document

Codes Used:

- * Authorize

- R Responsible

- A Accountable

- C Consulted

- I Informed

| Name | Position | * | R | A | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| [Your Name] | Business Analyst |  | ✔ |  | ✔ |  |
| Anita Sharma | Project Manager |  |  | ✔ | ✔ | ✔ |
| Ramesh Nair | Project Sponsor | ✔ |  |  | ✔ | ✔ |
| Rohit Sinha | System Architect |  |  |  | ✔ |  |
| Arjun Mehta | Development Lead |  |  |  | ✔ |  |
| Priya Desai | QA Lead |  |  |  | ✔ |  |
| Quality Lead | Priya Desai | QA Manager |  |  |
| Content Lead | Vikram Shetty | Documentation Specialist |  |  |

4. Introduction

4.1 Business Goals

Need:
The organization seeks to upgrade its IGRS platform to meet rising global remittance demands, ensure regulatory compliance, and improve customer transparency in fund tracking.

4.2 Business Objectives

To provide an IT solution for:

- Invoice and BOE auto-matching

- Compliance rule engine

- Enhanced operational dashboards

- Customer self-service tracking feature

4.3 Business Rules

- All international remittance must comply with RBI and FEMA guidelines

- Remittance entries must be reconciled with invoices and BOEs within 3 business days

- Only authorized users can view or approve flagged transactions

- Customer access must be secured using OTP-based login

4.4 Background

The current IGRS system was built for basic inward remittance processing. Over time, inefficiencies such as manual invoice matching, lack of real-time SWIFT tracking, and compliance gaps have surfaced. This project was initiated after internal audits and customer feedback revealed a need for automation, transparency, and better reporting.

4.5 Project Objective

To develop a centralized, automated platform that improves compliance tracking, reduces reconciliation time, and offers real-time visibility to users across operations, compliance, and treasury departments. The platform will also interact with SWIFT APIs and existing ERP systems.

4.6 Project Scope

4.6.1 In Scope Functionality

- Invoice and BOE auto-matching engine

- Compliance rule engine with alerts

- Internal dashboards and reports

- Customer self-service tracking module

- Email/SMS notifications

4.6.2 Out of Scope Functionality

- Outward remittance processing

- Currency conversion automation

- Mobile application development

5. Assumptions

- Required APIs and data access from SWIFT and ERP will be available

- End users are trained to use new modules

- Customer master data is up-to-date and accurate

- Cloud infrastructure is already provisioned

6. Constraints

- Dependent on SWIFT and ERP response times

- Must comply with RBI/SEBI audit policies

- UAT must be completed within 10 business days

- Only internal systems allowed for hosting

7. Risks

| Type | Risk Description | Likelihood | Impact | Strategy |
| --- | --- | --- | --- | --- |
| Technological | SWIFT API fails or is delayed | Medium | High | Mitigate |
| Skills | Lack of in-house AI/ML expertise | High | Medium | Mitigate |
| Political | Regulatory changes mid-project | Low | High | Accept |
| Business | Low adoption by operations team | Medium | Medium | Mitigate |
| Requirements | Stakeholders change requirements late | Medium | High | Avoid |
| Other | Data privacy issues | Medium | High | Transfer |

8. Business Process Overview

8.1 Legacy System (AS-IS)

- Manual data entry for remittance details

- Invoice matching done manually via spreadsheets

- Compliance checks performed post-settlement

8.2 Proposed Recommendations (TO-BE)

- System auto-matches remittance with invoice/Shipping bill

- Compliance engine flags suspicious entries instantly

- Role-based dashboards for transparency

9. Business Requirements

| Req ID | Requirement Name | Description | Priority | Req ID |
| --- | --- | --- | --- | --- |
| BR001 | SWIFT Tracking | Fetch and display real-time status of MT103 messages | High | BR001 |
| BR002 | Invoice Matching | Auto-match inward remittance with invoice and BOE using reference | High | BR002 |
| BR003 | Compliance Engine | Rule-based engine to flag high-risk transactions | High | BR003 |
| BR004 | Dashboard Reports | Display KPIs and logs for operations and compliance teams | Medium | BR004 |
| BR005 | Customer Access | Allow external users to track status securely | Medium | BR005 |

10. Appendices

10.1 List of Acronyms

- IGRS – Inward Global Remittance System

- SWIFT GPI – Global Payments Innovation

- BOE – Bill of Entry

- RBI – Reserve Bank of India

- UAT – User Acceptance Testing

10.2 Glossary of Terms

- Compliance Engine: A rules-based module that monitors transaction patterns

- Auto-Matching: Automatic linking of remittance entries to invoice/BOE data

10.3 Related Documents

- Functional Specification Document

- Requirement Traceability Matrix

- UAT Test Plan

- Change Request Log