## Slide 1: GST Compliance Reporting System
Prepared BY : Sayali N. Sahare Date : 25 June 2025

## Slide 2: Situation/Problem
Creating GST reports by hand takes a lot of time and often leads to mistakes.
GST rules are complicated and change often, making manual work even harder.
Business data comes from many places (like invoices, sales, and expenses), which makes it tough to gather everything for filing.
There's no quick way to see how much GST is owed or how much input tax credit (ITC) is available.
Mistakes in reports can lead to audits, fines, or questions from tax authorities.

## Slide 3: Opportunity
Automatically create GST reports, saving time and reducing manual work
Make reports more accurate and follow rules better, helping avoid fines
Pull data from all your systems in one place for easier reporting
Show real-time GST info on dashboards to help manage money better
Keep a clear record of everything for easy audits and inspections
Help finance and tax teams work faster by cutting down on data prep
Easily handle more transactions as the business grows
Reduce the need to hire outside experts for regular GST work

## Slide 4: Purpose Statement
Automate GST Reporting : Develop a system that automatically generates GST returns from business transaction and invoice data.
Ensure Timely Tax Filings : Help businesses meet filing deadlines consistently to avoid penalties and interest.
Maintain Regulatory Compliance : Ensure all reports and filings adhere to the latest GST laws and government regulations.
Improve Data Accuracy and Consistency : Reduce errors through reliable data integration, validation, and reconciliation processes.
Streamline Business Operations : Simplify the GST filing process, saving time and effort for finance and compliance teams.

## Slide 5: Project Objective
Follow GST Rules: Make sure the system always follows the latest GST laws and filing requirements.
Map Data Correctly: Set up clear connections between business data (like sales, purchases) and GST return forms (like GSTR-1, GSTR-3B).
Connect with Business Tools: Link the GST system to other tools like accounting software, ERP, or billing systems so data flows automatically.
Cut Down on Errors and Delays: Reduce mistakes and save time by checking data automatically before filing returns.
Help Teams Work Together: Make it easy for finance, tax, and tech teams to work together using shared tools and dashboards.
Make Reports Easy to Use: Create simple and clear screens to generate reports, check return status, and view tax info easily.

## Slide 6: Success Criteria
1) Easy Access to Data
2) Accurate GST Reports
3) On-Time Filing
4)Less Manual Work
5) Fast and Reliable System
6) Quick Rule Updates
7) Happy Users
8) Fewer Mistakes

## Slide 7: Waterfall Model
A waterfall model is linear and sequential approach where the project progress through distinct phase.
Each phase must be completed before the next begins , and typically there is no overlap between phases.
1) Requirements Gathering
Conduct stakeholder interviews (finance, compliance, tech teams) to gather business and regulatory requirements.
Identify data sources for invoice and transaction data.
Analyze GST compliance rules and reporting obligations.
Deliverables : Business Requirements Document (BRD), Regulatory Compliance Checklist,Stakeholder Requirement Sign-Off
2) System design
Define system architecture and data flow diagrams.
Create detailed data mapping from source systems to GST report formats (e.g., GSTR-1, GSTR-3B).
Design wireframes or mockups for user interfaces and dashboards.
Deliverables: System Design Document (SDD),Data Mapping Specification,UI/UX Wireframes or Prototypes

## Slide 8: Waterfall Model
3) Development
Develop modules for data extraction, transformation, and report generation.
Implement automated validations and GST rules logic.
Integrate with ERP/accounting systems for real-time or batch data sync.
Deliverables: Functional Code Modules , Integration Scripts/APIs , Unit Test Results
4)Testing
Perform system testing to validate report accuracy and data reconciliation.
Conduct user acceptance testing (UAT) with finance and compliance teams.
Test performance, error handling, and filing deadline triggers.
Deliverables: Test Cases and Test Plan , UAT Sign-off , Defect Logs and Resolution Reports

## Slide 9: Waterfall Model
5)Deployment
Prepare production environment and conduct final system validation.
Migrate validated data and deploy the reporting tool.
Train end-users and provide documentation.
Deliverables: Deployment Plan , User Manuals/Training Material , Go-Live Sign-Off
6)Maintanance and support
Monitor system performance, report generation, and filing schedules.
Address bugs, support issues, and compliance updates.
Provide enhancements based on user feedback and regulatory changes.
Deliverables: Maintenance Log , Issue Tracking Report , Update/Release Notes

## Slide 10: Key Characteristics of Waterfall Model
1)Clear Structure and Sequential Flow Each phase (requirements, design, development, etc.) follows a strict order, ensuring the project progresses in a step-by-step manner.
2)Minimal Changes During Development Once requirements are finalized and signed off, changes are discouraged to avoid disrupting downstream phases.
3)Heavy Documentation Extensive documentation (e.g., BRD, SDD, data mapping specs) is created and maintained at each stage.
4)Full Completion of Each Phase Before Moving On
Each stage must be reviewed and completed before starting the next (e.g., no development before finalizing design).

## Slide 11: Resources
1)People – Project Team Members -
Business Analysts (BAs): To gather requirements, map GST rules, and ensure regulatory compliance.
Finance & Tax Experts: To validate GST logic, formats, and legal compliance.
Developers & System Integrators: To build the tool, automate data extraction, and create reports.
Quality Assurance (QA) Testers: To verify accuracy of reports, validations, and system behavior.
Project Manager: To ensure project planning, communication, and timely delivery. Client-side
Stakeholders: Finance managers, compliance officers, and IT admins for approvals and UAT.

## Slide 12: Resources
2) . Time – Implementation Timeline
Project duration: 4 to 6 months (example timeline; adjust as needed)
Phase-wise breakdown:
  Requirements & Design: 4–5 weeks
  Development & Integration: 8–10 weeks
  Testing & UAT: 3–4 weeks
  Deployment & Training: 2 weeks
Buffer time for change requests or regulatory updates: 2 weeks

## Slide 13: Resources
3) . Budget – Cost Allocation
Hardware & Infrastructure: Rs. 50,000 – Rs. 1,00,000 (for servers/cloud hosting)
Software Licensing & Tools: Rs. 75,000 – Rs. 1,50,000 (reporting tools, databases)
Training & Documentation: Rs. 20,000 – Rs. 50,000
Professional Services & Development: Rs. 1,50,000 – Rs. 3,00,000
Total Budget Estimate: Rs. 3,00,000 – Rs. 5,00,000 (customizable based on scope)

## Slide 14: Resources
Other – Additional Resources
Third-party GST software evaluation: Compare against commercial tools to ensure competitive capability.
Industry Benchmarking Reports (e.g., Dataquest): Use for defining scope, estimating ROI, and understanding compliance trends.
Site Visits/Workshops: For process walkthroughs, legacy system analysis, and data mapping sessions with client teams.
Contingency Reserve: ~10% of total budget for unexpected needs (e.g., regulatory updates or external validations).

## Slide 15: Risk & Dependencies
Risks –
Current system is familiar; users may resist adopting a new solution
ROI difficult to quantify in terms of speed, usability, and compliance quality
Frequent GST regulation changes may lead to ongoing updates and added cost
Complex data integration from multiple systems may cause delays or errors
Delayed feedback or sign-offs from key stakeholders may affect timelines
Risk of data inconsistency during migration from legacy systems
Inadequate user training could impact system adoption and usage

## Slide 16: Risk & Dependencies
Dependencies –
Access to existing system documentation and reporting workflows
Accurate and timely invoice/transaction data from integrated systems
Collaboration from finance, compliance, and IT teams for smooth execution
Stable third-party APIs/tools for GST filing and validation
On-time procurement of required infrastructure and licenses
Active participation in training and user acceptance testing (UAT)
Timely updates and clarity from tax authorities on GST rules